## Slide 1: Assurance Management
Course Architect: Robert Ellison
This material was created with support and funding from

## Slide 2
Copyright 2014 Carnegie Mellon University This material has been approved for public release and unlimited distribution except as restricted below. This material is based upon work funded and supported by Department of Homeland Security under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center sponsored by the United States Department of Defense. References herein to any specific commercial product, process, or service by trade name, trade mark, manufacturer, or otherwise, does not necessarily constitute or imply its endorsement, recommendation, or favoring by Carnegie Mellon University or its Software Engineering Institute. NO WARRANTY. THIS CARNEGIE MELLON UNIVERSITY AND SOFTWARE ENGINEERING INSTITUTE MATERIAL IS FURNISHED ON AN “AS-IS” BASIS. CARNEGIE MELLON UNIVERSITY MAKES NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, AS TO ANY MATTER INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, EXCLUSIVITY, OR RESULTS OBTAINED FROM USE OF THE MATERIAL. CARNEGIE MELLON UNIVERSITY DOES NOT MAKE ANY WARRANTY OF ANY KIND WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT. This material is distributed by the Software Engineering Institute (SEI) only to course attendees for their own individual study. Except for the U.S. government purposes described below, this material SHALL NOT be reproduced or used in any other manner without requesting formal permission from the Software Engineering Institute at permission@sei.cmu.edu. The U.S. Government's rights to use, modify, reproduce, release, perform, display, or disclose this material are restricted by the Rights in Technical Data-Noncommercial Items clauses (DFAR 252-227.7013 and DFAR 252-227.7013 Alternate I) contained in the above identified contract. Any reproduction of this material or portions thereof marked with this legend must also reproduce the disclaimers contained on this slide. Although the rights granted by contract do not require course attendance to use this material for U.S. Government purposes, the SEI recommends attendance to ensure proper understanding. CERT® is a registered mark of Carnegie Mellon University. DM-0001287

## Slide 3
Robert Ellison November 2013
Assurance Management
Module 3
Risk Management Framework

## Slide 4
Risk Management Framework

## Slide 5: Topics
Security Engineering Risk Analysis

## Slide 6: An Integrated Approach to Risk Analysis
Lectures have provided examples of security risk analysis
  for development – SQL-Injection
  for systems – RSA
  for an enterprise computing system – Target
A structured approach is required to handle the complexity of security risk analysis

## Slide 7: An Integrated Approach to Risk Analysis
Security risk analysis techniques such as threat modeling are applied during development but data flows, external dependencies, security assumptions, and the operational context are needed for a security assessment of a deployed system.

## Slide 8: Security Engineering Risk Analysis Method (SERA)
1. Establish operational context.
2. Identify risk.
3. Analyze risk.
4. Determine control approach.
5. Develop control plan.
Mission Thread Worksheet
Risk Identification Worksheet
Risk Evaluation Criteria
Risk Analysis Worksheet
Control Approach Worksheet
Control Plan Worksheet

## Slide 9: Establish Operational Context (Task 1)
Target of the analysis (e.g., the software application or system that is being assessed) is determined initially.
The operational environment for the target is characterized to establish baseline operational performance.
Security risks are analyzed in relation to this baseline.
Sub-tasks:
  Set scope of risk analysis.
  Define or determine workflow/mission thread.

## Slide 10: Task 1 Questions: Set Scope of Risk Analysis
What technology/system is the focus of the analysis?
Which workflows or mission threads does the target support?
Which workflow or mission thread will be included in the security risk analysis?

## Slide 11: Task 1 Questions: Define Workflow/Mission Thread
What are the mission and objective(s) of the workflow/mission thread?
What steps required to complete the workflow/mission thread?
  Who or what (e.g., person, technology) performs each step in the workflow/mission thread?
  What technologies (e.g., systems, applications, software, hardware) support each step in the workflow/mission thread?
How does the target of the analysis support the workflow/mission thread?
  How does the target of the analysis interface with other technologies?
  What is the flow of data in relation to the target of the analysis?

## Slide 12: Example: Wireless Emergency Alerts (WEA) Service
WEA is a major component of the Federal Emergency Management Agency (FEMA) Integrated Public Alert and Warning System (IPAWS).
  Enables federal, state, territorial, tribal, and local government officials to send targeted text alerts to the public via commercial mobile service providers (CMSPs).
  Customers of participating wireless carriers with WEA-capable mobile devices will automatically receive alerts in the event of an emergency if they are located in or travel to the affected geographic area

## Slide 13: Example: Swimlane Diagram for the WEA Service

## Slide 14: Example: Mission Thread-1
Step | Supporting Technologies
Alert Originating System (AOS) operator attempts to log on to the AOS. | Server (valid accounts/authentication information) Logon application Communications between logon software/ server/AOS
AOS logon activates auditing of the operator’s session. | Auditing application Communications from accounts to auditing application Local/remote storage devices
AOS operator enters alert/cancel/update message with status of “actual.” | Alert scripts Graphical user interface (GUI) application Communications between GUI application and alert-generation software (including server and application)

## Slide 15: Example: Mission Thread-2
Step | Supporting Technologies
AOS converts message to Common Alerting Protocol (CAP) compliant format. | Conversion application
CAP-compliant message is signed by two people. | Signature entry application Signature validation application Public/private key pair for every user
AOS transmits message to the IPAWS OPEN Gateway. | Application that securely connects to IPAWS AOS and IPAWS

## Slide 16: Identify Risk (Task 2)
Security concerns are transformed into distinct, tangible risk scenarios that can be described and measured.
Sub-tasks:
  Identify threat.
  Establish consequence.
  Identify enablers.
  Document risk statement.

## Slide 17: Security Risk Components
Threat
Enablers
Consequence
Notes: Potential Event – a future occurrence that may or may not happen
Condition – a circumstance with the potential to produce loss; a condition has no effect on performance absent the occurrence of the event
Consequence – the loss that will occur when an event is realized

## Slide 18: Task 2 Questions: Identify Threat-1
What scenarios are putting the target at risk?
  The actor poses as another actor or entity.
  Information or code is modified.
  Sensitive or proprietary information is viewed by the actor or other individuals.
  Access to important information or services is interrupted, temporarily unavailable, or unusable.
  Information is destroyed or lost.
  The actor (human) denies having performed an action that other parties can neither confirm nor contradict.
  The actor or other gains system access and privileges that he or she is not supposed to have.

## Slide 19: Task 2 Questions: Identify Threat-2
Who or what is the source of the risk?
What is the motive of the source (if applicable)?
How is the target affected?

## Slide 20: Example: Threat
An outside attacker with malicious intent obtains a valid certificate and uses it to send an illegitimate CAP-compliant message that sends people to a dangerous location.
Threat components :
  Actor—a person with an outsider’s knowledge of the organization
  Motive—malicious intent
  Action—the actor obtains a valid certificate and uses it to send an illegitimate CAP-compliant message that sends people to a dangerous location

## Slide 21: Task 2 Question: Establish Consequence
If the threat occurs, what impacts might ensue?
  Health and safety issues
  Financial losses
  Productivity loses
  Loss of reputation
  Other

## Slide 22: Example: Consequence
People could be put in harm’s way, resulting in injuries and death.
Alert originators and state approvers could be held liable for damages.
The reputation of WEA could be damaged.
The reputations of alert originators could be damaged.
Future attacks could become more likely (i.e., copy-cat attacks).

## Slide 23: Task 2 Question: Identify Enablers
What conditions or circumstances are enabling the risk to occur?
  Organization, policy, or procedure weaknesses
  Technical weaknesses or vulnerabilities
  Actions of organizations staff (e.g., IT staff, users)
  Actions of collaborators or partners
  Interfaces of systems
  Data flows
  Software or system design
  Other

## Slide 24: Example: Enablers-1
A valid certificate could be captured by an attacker.
  Certificates are sent to recipients in encrypted email. This email is replicated in many locations, including
    Computers of recipients
    Email servers
    Email server/recipient computer back-ups
    Off-site storage of backup tapes
  The attacker could compromise the Emergency Operations Center or vendor to gain access to the certificate (e.g., through social engineering).
  Limited control over the distribution and use of certificates could enable an attacker to obtain access to a certificate.

## Slide 25: Example: Enablers-2
Unencrypted certificates could be stored on recipient’s systems.
Management of certificates is performed manually.
An Emergency Operations Center’s certificate would provide an attacker with access to all IPAWS capabilities.
The knowledge of what constitutes a CAP-compliant message is publicly documented.
The number of vendors that provide Alert Originating System (AOS) software is small. Each vendor controls a large number of certificates. A compromised vendor could provide an attacker with many potential targets.

## Slide 26: Task 2: Risk Statement
A risk statement is a succinct and unique description of a risk.
Risk statements typically describe
  A circumstance with the potential to produce loss (i.e., threat)
  The loss that will occur if that circumstance is realized (i.e., consequence)
The if-then format is often used to capture a risk.
  The if part of the statement describes the threat.
  The then part conveys a summary of the consequences.

## Slide 27: Example: Risk Statement
If an outside attacker with malicious intent obtains a valid certificate and uses it to send an illegitimate CAP-compliant message that sends people to a dangerous location, then health, safety, legal, financial, and reputation consequences could result.

## Slide 28: Example: Risk Scenario

## Slide 29: Analyze Risk (Task 3)
Each risk is analyzed in relation to predefined criteria.
Sub-tasks:
  Establish probability.
  Establish impact.
  Determine risk exposure.

## Slide 30: Task 3 Questions: Establish Probability
What is the probability that the risk will occur?
What is the rationale for your estimate of the risk’s probability?

## Slide 31: Probability Criteria

## Slide 32: Example: Probability
Probability:
  Rare
Rationale:
  This risk requires that a complex sequence of events occurs.
  The attacker has to be highly motivated.
  An event that requires an alert to be issued must already be imminent. People will likely verify WEA messages through other channels. To make maximize the impact, the attacker will likely take advantage of an impending event.
  WEA will need to have an established track record of success for this risk to be realized. Otherwise, people might not be inclined to follow the instructions provided in the illegitimate CAP-compliant message.

## Slide 33: Task 3 Questions: Establish Impact
If the risk were to occur, what would its impact be?
What is the rationale for your estimate of the risk’s impact?

## Slide 34: Impact Criteria

## Slide 35: Example: Impact
Impact:
  High-Maximum
Rationale:
  The impact will ultimately depend on the severity of the event that is about to occur.
  Health and safety damages could be severe, leading to potentially large legal liabilities.
  The reputation of WEA could be severely damaged beyond repair.

## Slide 36: Task 3 Question: Determine Risk Exposure
Based on the estimated values of probability and impact, what is the resulting risk exposure?

## Slide 37: Risk Exposure Matrix

## Slide 38: Example: Risk Exposure

## Slide 39: Determine Control Approach (Task 4)-1
A strategy for controlling each risk is determined based on
  Predefined criteria
  Current constraints (e.g., resources and funding available for control activities)
Control approaches for security risks include:
  Accept—If a risk occurs, its consequences will be tolerated.
  Transfer—A risk is shifted to another party (e.g., through insurance or outsourcing).
  Avoid—Activities are restructured to eliminate the possibility of a risk occurring.
  Mitigate—Actions are implemented in an attempt to reduce or contain a risk.

## Slide 40: Determine Control Approach (Task 4)-2
Sub-tasks:
  Prioritize risks.
  Select control approach.

## Slide 41: Task 4 Question: Prioritize Risks
Which risks are of highest priority?
  Use impact as the primary factor for prioritizing security risks.
    Risks with the largest impacts are deemed to be of highest priority.
  Use probability as the secondary factor for prioritizing security risks.
    Probability is used to prioritize risks that have equal impacts.
    Risks of equal impact with the largest probabilities are considered to be the highest priority risks.

## Slide 42: Example: Prioritized Risk Spreadsheet

## Slide 43: Task 4 Questions: Select Control Approach
What approach will be used to control the risk?
  Accept
  Transfer
  Avoid
  Mitigate
What is the rationale for choosing that approach?

## Slide 44: Example: Control Approach
Control approach:
  Mitigate
Rationale:
  This risk could cause severe damages if it occurs, which makes it a good candidate for mitigation.
  Mitigations for this risk will be relatively cost effective.

## Slide 45: Example: Risk Spreadsheet with Control Approach

## Slide 46: Develop Control Plan (Task 5)
A control plan is defined and documented for all security risks that are not accepted (i.e., risks that will be mitigated, transferred, or avoided).
Sub-tasks:
  Review data.
  Establish control requirements.

## Slide 47: Task 5: Review Data-1
Operational context from Task 1:
  Mission and objective(s) of the workflow/mission thread
  Steps required to complete the workflow/mission thread
  Technologies (e.g., systems, applications, software, hardware) that support the workflow/mission thread
  How the target of the analysis supports the workflow/mission thread
  How the target of the analysis interfaces with other technologies
  The flow of data in relation to the target of the analysis

## Slide 48: Task 5: Review Data-2
Risk data:
  Threat, enablers, and consequences from Task 2
  Impact and rationale, probability and rationale, and risk exposure from Task 3
  Control approach and rationale from Task 4
Risk spreadsheet

## Slide 49: Task 5 Questions: Establish Control Requirements-1
Transfer:
  What can be done to transfer the risk?
  How can the risk be shifted to another party?
  How will you know that the transfer works? Will you be adversely affected if the other party ignores the transfer?
Avoid:
  What can be done to avoid the risk?
  How can activities be restructured [or requirements altered] to eliminate the possibility of the risk occurring?

## Slide 50: Task 5 Questions: Establish Control Requirements-2
Mitigate:
  What can be done to mitigate the risk?
  Which actions can be implemented to reduce or contain the risk?
    Monitor and Respond:
      What can be done to monitor and respond to the threat?
    Protect/Resist:
      What can be done to protect against or resist the threat? What can be done to protect against or resist the consequence?
    Recover:
      What can be done to recover from the risk when it occurs?

## Slide 51: Example: Mitigation Plan-1
Monitor and Respond
  IPAWS should send an alert receipt acknowledgement to an email address designated in the Memorandum of Agreement (MoA). (This approach uses an alternate communication mechanism from the sending channel.) The alert originator should monitor the IPAWS acknowledgements sent to the designated email address. The alert originator should send a cancellation for any false alerts that are issued.
  The alert originator should designate a representative for each distribution region to monitor for false alerts. The representative should have a handset capable of receiving alerts that are issued. If a false alert is issued, the designated representative would receive the alert and should then initiate the process for sending a cancellation for the false alert.

## Slide 52: Example: Mitigation Plan-2
Protect
  The alert originating system should use strong security controls to protect certificates.
    Access to certificates should be monitored.
    Encryption controls should be used for certificates during transit and storage.
    Access to certificates should be limited based on role.
  All alert transactions should have controls (e.g., time stamp) to ensure that they cannot be rebroadcast at a later time. (Note: This requirement requires that the sender time stamps the alert appropriately. The receiver of the alert would need to check the time stamp to determine whether the alert is legitimate or a relay of a previous alert.)

## Slide 53: Example: Mitigation Plan-3
Protect
  Certificates should expire and be replaced on a periodic basis.
  The alert originator should provide user training about security procedures and controls.

## Slide 54: Example: Mitigation Plan-3
Recover
  The alert originator should quickly issue a cancellation before people have a chance to respond to the false alert (i.e., before they have a chance to go to the dangerous location). This might require alert originators to provide additional training and to conduct additional operational exercises.
  The alert originator should notify FEMA to determine how to cancel the compromised certificate.

## Slide 55: Key Points-1
The basic goal of risk analysis is to provide decision makers
  With the information they need
  When they need it
  In the right form
If decisions are not influenced by risk analysis activities, then risk analysis provides no added value.

## Slide 56: Key Points-2
Risks, issues/problems, opportunities, and strengths are part of an interrelated causal chain of conditions and events that must be managed.
  Mission risk aggregates the effects of multiple conditions and events on a system’s ability to achieve its mission.
  Event risk is the probability that an event will lead to a negative consequence or loss.

## Slide 57: Key Points-3
The Security Engineering Risk Analyses (SERA) assesses operational security risks early in the software life cycle.
  Requirements
  Architecture
  Design
The SERA method employs structured, systematic risk analysis to
  Handle the complex nature of security risk
  Identify and address design vulnerabilities early in the life cycle (i.e., build security in)