## Slide 1
Introduction to Personal Process
Module 3: Personal Processes

## Slide 3: Module Objectives
At the end of this module, you will
  understand what a personal process is
  understand why it is useful to define and use a personal process
  know the PSP framework for describing a personal process

## Slide 4: Module Overview
What is a personal process?
Why define, use, and measure a personal process?
The PSP process framework
Notes: <number>

## Slide 5: What is a Process?
A process is a defined set of steps for doing a job.
A process guides your work.
A process is usually defined for a job that is done multiple times.
A process provides a foundation for planning.
  A process is a template, a generic set of steps.
  A plan is a set of steps for a specific job, plus other things such as effort, costs, and dates.
Notes: <number>

## Slide 6: What is a Personal Process?
When you use a process for your personal work, it is called a personal process.
It is usually developed from your personal experience.
  You may start with a proven process that was developed by someone else.
  You modify and improve the process to suit your needs.
Notes: <number>

## Slide 7: Personal Process Exercise
Identify a process that you use, such as
  getting ready for work
  driving to a specific location
  paying your bills
  baking cookies
  mowing your lawn
Write down the steps of your process.
5 minutes
Notes: <number>

## Slide 8: Exercise Feedback
In documenting a process, it is common to specify the
  required inputs to the process
  steps of the process
  exit criteria for the process
The steps are described only with enough detail to guide the user of the process; they are not a set of training instructions.
The next slide shows an example of a process for balancing a checkbook.

## Slide 9: Example Personal Process

## Slide 10: Why Define and Use a Personal Process?
Benefits of a personal process include
  consistency
  efficiency
  basis for improvement
The next slides will discuss these points.

## Slide 11: Consistency
Using a defined personal process helps you to achieve consistent results.
  Your results are more likely to be similar each time that you use the process.
  Your work becomes more predictable.

## Slide 12: Efficiency
Using a defined personal process helps you to be more efficient.
  It structures and guides your work.
    orders the steps
    avoids rework
  It keeps you focused on what needs to be done.
    fewer restarts
    manage interrupts
You can accomplish your work in less time.

## Slide 13: Basis for Improvement
By gathering data on your work, you can determine which steps
  take the most time
  cause you the most trouble
  are least effective
With this information, you can identify opportunities for improving your results by making changes to your process.

## Slide 14: The PSP Process Framework
Our main goal for this course is to prepare you to work as a member of a team that is using the TSP.
As a TSP team member, you will need defined personal work processes to plan and guide your work.
Using a checkbook-balancing process as an example, we will now introduce the PSP process framework.

## Slide 15: The PSP Process Elements
Document the process entry criteria, phases/ steps, and exit criteria. The purpose is to guide you as you use the process.
Scripts
Measures
Measure the process and the product. They provide insight into how the process is working and the status of the work.
Forms
Provide a convenient and consistent framework for gathering and retaining data
Standards
Provide consistent definitions that guide the work and gathering of data.

## Slide 16: Putting the Elements Together
Inputs
Project
plan
summary
Balanced checkbook
Project and process
data summary report
Time
and
defect
logs
guide
Process scripts and standards
Checkbook process
Planning
Enter data
Clear transactions
Update register
Update bank statement
Compare balances
Postmortem

## Slide 17: Scripts in the Checkbook Process
The checkbook balancing process has one high-level script.
Entry Criteria
Exit Criteria
Planning
Enter data
Clear transactions
Update register
Update bank statement
Compare balances
Postmortem

## Slide 18: Measures in the Checkbook Process
There are three measures in the checkbook balancing PSP process.
Task time spent in each phase =
start time - end time - interruption time
Size measure =
number of transactions
Defects injected/removed in each phase =
anything that must be changed to
make the checkbook balance correctly

## Slide 19: Forms in the Checkbook PSP
Data on the measures are recorded on forms.
  time log: records the time for each process step
  defect log: records information on each defect
    type
    phase injected and phase removed
    time to find and fix
    description
  project plan summary: records a summary of planned and actual data
    time
    defects

## Slide 20: Time Log -1
The time log records the actual duration of each PSP phase.

## Slide 21: Time Log -2
Start: time when the phase began
Stop: time when work ended, even if the phase is not yet finished
Interruption time: time (in minutes) lost due to interruptions
Delta time: elapsed time from start to stop, minus interruption time
Phase: name of the phase currently in progress
Comments: any pertinent details that might later remind you of any unusual circumstances regarding this activity

## Slide 22: Defect Recording Log -1
The defect log holds information on each defect found.

## Slide 23: Defect Recording Log -2
Number: unique number of the defect (each project starts over with number 1)
Type: defect type from the defect type standard
Inject: phase during which the defect was injected
Remove: phase in which the defect was found and fixed
Fix time: time that you took both to find and fix the defect. You may time it exactly, or use your best judgment as to the time spent.
Description: succinct explanation of the error to help you later in recalling why you made the defect

## Slide 24: Project Plan Summary
The project plan
summary form holds
  planning data
  actual results
    times
    defect data
  cumulative data on
  all projects to date

## Slide 25: Project Plan Summary: Planning
In the plan column, enter your best estimate of the total time that it will take to balance your checkbook.

## Slide 26: Project Plan Summary: Postmortem -1
Time actual: Enter the actual time in minutes (from the time log) that you spent in each phase.
Time to date: Enter the total time spent in each phase to date.
  For the first month, this will be the actual time spent in each phase.
  For later months, this will be the cumulative time spent so far in each phase.
Time to date %: Enter the percent of the total to date time that was spent in each phase.
  For the first month, this will be the actual time divided by the total time.
  For later months, this will be the total time per phase divided by the total time to date.

## Slide 27: Project Plan Summary: Postmortem -2
Defects injected and removed: Enter the actual number (from the defect log) of defects injected and removed in each phase.
Defects to date: Enter the total defects injected and removed in each phase to date.
Defects to date %: Enter the percent of the total to-date defects injected and removed in each phase.

## Slide 28: Standard for the Checkbook PSP
There is a defect standard that defines the defect types.

## Slide 29: Messages to Remember
A personal process is an ordered set of steps that individuals use to guide their work.
Defining and using a personal process helps individuals to plan, do, track, and improve their work.
Scripts, measures, forms, and standards are elements of a good process definition, as illustrated by the PSP.

## Slide 30: Exercise
We will go over the PSP scripts used in the checkbook process to help you understand the process phases and steps.
As we read Maris’s scenario, fill out the workbook pages.
  time log
  defect log
  project plan summary
The instructor will assist you in determining what goes in each field of the various forms.
25 minutes

## Slide 31: Exercise Feedback
In what phase did Maris spend the most time?
In what phase did Maris inject the most defects?
In what phase did Maris remove the most defects?
What does the defect injection/removal pattern imply about Maris’ process?