## Slide 1
Leading a Development Team
Managing Quality

## Slide 3: The Importance of High Quality Products
Infamous defects that have had an enormous impact
  In 1998, NASA lost a $125,000,000 Mars orbiter because one software module used English units of measurement while another used the metric system.
  In 2001, due to a simple defect, radiation therapy software miscalculated the proper dosage, exposing patients to harmful and in eight cases fatal levels of radiation.
Some subtle impacts of software problems
  Software bugs that lead users to shift preference to a different product.
  Computer software that locks up and causes users to lose work everyday.
Non-software examples
  Low quality service when placing an order results in customers shifting to a different supplier.
  Mspelling and inconsistent formatting leads to confusuin and missing the point of a presentation.
The importance of quality management increases, as the negative impact of escaped defects on customer satisfaction increases.

## Slide 4: Topics
Defining quality
The cost of quality
Defect removal techniques
TSP quality measures
Planning for high quality
Assessing quality during the project
Are defects escaping from your process?
What you can do as team leader

## Slide 5: Exercise: Define High Quality
Instructions:
  Form into groups of three to five people as directed by the instructor.
  For the product(s) or service(s) that you and your team deliver
    What are they?
    Who uses them?
    How are they used?
    What are the key characteristics of the product that a customer would assess to determine whether the product is of high quality (or not)?
  Record your results on a flip chart.
  You have ten minutes.
  Present results to the group.

## Slide 6: Quality Defined
In technical usage, quality can have two meanings:
the characteristics of a product or service that bear on its ability to satisfy stated or implied needs (According to Philip Crosby, quality means “conformance to requirements.”)
a product or service free of deficiencies (According to Joseph Juran, quality means “fitness for use.”)
Source: The American Society for Quality; Quality Glossary; http://asq.org/glossary/q.html

## Slide 7: Comparing the Definitions of Quality
Features that meet or exceed customer needs
Freedom from deficiencies
Higher quality enables an organization to:
increase customer satisfaction
meet or exceed competition
increase market share
secure premium prices
Higher quality enables an organization to:
reduce rework and waste
reduce field failures
reduce customer dissatisfaction
reduce pilot testing time
shorten time to put new products on market
increase capacity
improve delivery performance
The major effect is on sales.
Usually, high quality costs more.
The major effect is on costs.
Usually, high quality costs less.

## Slide 8: TSP Quality Focus : Freedom From Deficiencies
The TSP quality focus is to reduce and then eliminate defects in work products and services.
Why?
Because: reducing and eliminating defects will
reduce rework and waste
reduce field failures
reduce customer dissatisfaction
reduce testing time
shorten time to put new products on market
increase capacity
improve delivery performance

## Slide 9: What is a Defect?
defect (noun)
a shortcoming, fault, or imperfection
lack or want, especially of something essential to perfection or completeness; deficiency
In TSP, a defect is anything that causes rework of your work product after it has been completed.
By completed, we mean that the work product met the exit criteria of a process description.

## Slide 10: Topics
Defining quality
The cost of quality
Defect removal techniques
TSP quality measures
Planning for high quality
Assessing quality during the project
Are defects escaping from your process?
What you can do as team leader

## Slide 11: Defect Injection
Defects are injected throughout the development cycle. The key is to find and fix the defect as soon as possible.
Requirements
Design
Implementation
Product Delivery

## Slide 12: Rework Costs Skyrocket When Defects Are Found Late in the Process
A defect injected here …
… and discovered here, is extremely time-consuming & costly to fix.

## Slide 13: Rework Costs Are Significantly Reduced When Found Early in the Process
A defect injected here …
… and discovered here, can be more easily diagnosed & fixed.

## Slide 14: Why Is It Cost-Effective to Find/Fix Defects Early?
Early Find/Fix
Late Find/Fix
An individual finds/fixes a mistake early in the project.
found during personal review
takes a few minutes to fix
no one else’s time is involved
A customer finds a problem in the released product.
reports problem to developing organization
problem is analyzed, routed to engineering
problem is diagnosed
individual is assigned to find/fix the error
product is re-inspected, retested, and delivered back to the field

## Slide 15: TSP Approach: Build Quality Into the Product
Plan
Requirements
Design
Deliver
Reqs. Review
Reqs. Inspection
Implementation
Design Review
Design Inspection
Product review
Product Inspection
Test

## Slide 16: TSP Cost of Quality
There are four contributors to the cost of quality.
Testing
Rework
Lower staff morale
Warranty cost
Returned material
Reduced customer loyalty
Personal review
Peer inspection
Quality audit
Quality planning
Process planning
Training
External Failure
Appraisal
Prevention
Internal Failure

## Slide 17: Failure Costs
Input
Process
Rework
Acceptable
product

## Slide 18: Appraisal and Prevention
Input
Process
Acceptable
product
TSP uses measures to understand and improve the process.
The idea is to treat the causes rather than the symptoms.
Rework

## Slide 19: Comparing the Costs
Prevention
Appraisal
Internal Failure
External Failure
The cost of poor quality is always significantly more than the costs of finding defects (early) and learning how to prevent them in the future.

## Slide 20: Topics
Defining quality
The cost of quality
Defect removal techniques
TSP quality measures
Planning for high quality
Assessing quality during the project
Are defects escaping from your process?
What you can do as team leader

## Slide 21: The Human Condition: Injecting Defects
One thing for sure …
us humans are pretty good at making mistakes.
Defect injection rates are rather consistent.
The average defect injection rate during coding is two defects per hour.
Oops!
I’m so tired.
Another interruption?

## Slide 22: Defect Injection
Defects are injected throughout the development cycle.
Requirements
Design
Implementation
Product Delivery

## Slide 23
What techniques does your team use to ensure that a high-quality product is delivered to your customer?

## Slide 24: Example Defect Removal Techniques
Prototyping
Brainstorming sessions before design work begins
Informal reviews with a teammate
Personal reviews
Walkthroughs
Peer reviews
TSP inspections
Testing
Customer reports

## Slide 25: Key Approaches To Software Defect Removal
Personal review
Inspection
Testing
An examination of your own work product to find and fix any defects before it goes any further.
A structured team review of a work product. Each team member carefully reviews the work product and then meets to discuss and document the review results.
The process of analyzing a software item to detect the differences between existing and required conditions (that is, defects) and to evaluate the features of the software item.

## Slide 26: TSP Personal Review: Principles
The principles of the personal review process are as follows:
  Personally review all of your own work before you give a product to anyone else.
  Strive to fix all of the defects before you give a product to anyone else.
  Use a personal checklist and follow a structured review process.
  Follow sound review practices:
    review in small increments
    do reviews on paper
    do them when you are rested and fresh
  Measure the review time, the sizes of the products reviewed, and the number and types of defects you found and fixed.
  Use these data to improve your personal review process.
  Design and implement your products so that they are easy to review.
  Review your data to identify ways to prevent defects.

## Slide 27: TSP Review Checklist
The review checklist
lists the types of errors that the developer has made in the past on similar work products
helps the developer to completely and precisely follow the review procedure
is updated periodically based on the types of errors that the developer is finding in their work products
is also used for inspections

## Slide 28: Example: Checklist Approach
Complete | Verify that the code covers all of the design. |  |  |  | 
Includes | Verify that the includes are complete. |  |  |  | 
Initialization | Check variable and parameter initialization. at program initiation at start of every loop at class/function/procedure entry |  |  |  | 
Calls | Check function call formats. pointers parameters use of ‘&’ |  |  |  | 
Names | Check name spelling and use. Is it consistent? Is it within the declared scope? Do all structures and classes use ‘.’ reference? |  |  |  | 
Checklist
Product

## Slide 29: Follow Sound Review Practices
When conducting a review, team members must be careful about their review rate. Reviewing a product too quickly is a waste of time.
Three other review practices stand out as consistently effective.
  Reviewing relatively small amounts of material at any one time.
  Doing the review on paper (not on the computer screen).
  Conducting the review when rested and refreshed.

## Slide 30: The TSP Inspection Process
Inspections follow a structured process that is specified in the TSP process script, INS.
Producer conducts personal review
Briefing*
Independent review by team
Inspection meeting
Product rework & verification
Preliminary review
Inspection process
* Optional
Moderated by coach or quality manager

## Slide 31: TSP Inspections
Since inspections take time, adequate preparation is essential. The moderator ensures that
  the producer has conducted an effective review before the inspection process is initiated
  team members have completed their review of the product before the inspection meeting begins
Using a checklist, reviewers record suspected defects on the work product.
During the meeting, the defect information is shared and recorded on a prepared template.
After the meeting, the producer verifies that the defects are indeed defects and makes any necessary repairs.

## Slide 32: Quality and the Test Phases
Tests are developed by human beings. The effectiveness of a test phase depends primarily on the effectiveness of the tests themselves.
Finding and fixing defects during unit test is more time-consuming (expensive) than finding them in reviews.
System testing is even more expensive.
Therefore, after the developers conduct their unit tests
  evaluate the quality of all modules
  fix any potentially low-quality modules before integrating them into the system

## Slide 33: By the Way … Testing Is Not Enough
Overload
Hardware
failure
Operator
error
Data error
Resource
contention
Configuration
Untested part of software
(unsafe region)
Tested part of software
(safe region)
All of the possible ways that a system can be tested
Source: Humphrey and Over. Leadership, Teamwork, and Trust. 2011.

## Slide 34: Defect Removal Phases
Multiple defect removal phases are necessary to develop a high-quality product.
Reviews and inspections are very effective at removing defects. Testing removes defects to a lesser extent.
Each defect removal phase (review, inspection, test) removes only a fraction of the defects. Therefore, they are all needed to develop high-quality products.

## Slide 35: Example: Defect Removal
Plan
Develop
Personal review
Inspection
Test
Field use
200
defects
Defects removed
Defects remaining
Phase yield
How many defects would remain in the product if the personal review was not conducted?

## Slide 36: Example: When Personal Review is Omitted
Plan
Develop
Personal review
Inspection
Test
Field use
200
defects
Defects removed
Defects remaining
Phase yield
56 defects would remain in the absence of a personal review.

## Slide 37: Economics of Quality
 | Avg. removal rate (defects/hr) | Phase yields (% of defects removed) | Estimated effort
Design Review | 1.5 | 50% to 70% | 
Design Inspection | 0.5 | 50% to 70% | 
Code Review | 4.0 | 50% to 70% | 
Code Inspection | 1.0 | 50% to 70% | 
Unit Test | 0.2 | 35% to 50% | 
Integration Test | 0.1 | 35% to 50% | 
System Test | 0.05 | 35% to 50% | 
Efficiency
Effectiveness
Predictability
High variability - based on time to find & fix defects
Low variability - based on product size

## Slide 38: Reviews and Inspections Save Time

## Slide 39: Exercise: Examine Previous Quality Problems
Instructions:
  Form into groups of three to five people.
  What problems have you or a team you have worked with released to your customers?
    Note some specific examples along with the impacts those problems caused.
    If possible, try to quantify the monetary impact to the customers and the development team.
  You have 15 minutes.
  Record your results on the flipchart.
  Present results to the group.

## Slide 40: Topics
Defining quality
The cost of quality
Defect removal techniques
TSP quality measures
Planning for high quality
Assessing quality during the project
Are defects escaping from your process?
What you can do as team leader

## Slide 41: Quality Measures
In the TSP, there are five measures that are used to monitor the quality of your work products. They are:
  Defect injection rate
  Defect removal rate
  Defect density
  Review rate
  Phase yield

## Slide 42: Defect Injection Rate
Defect injection rate for a process phase
# of defects injected
hour
=

## Slide 43: Defect Removal Rate
Defect removal rate for a process phase
# of defects found & fixed
hour
=
Defects are typically found and removed during
review phase
inspection phase
testing phase

## Slide 44: Defect Density
Defect density
# defects
product size
=
Examples:
# defects / doc page
# defects / presentation slide
# defects / data file

## Slide 45: Review Rate
The review rate is an indicator of review effectiveness.
  Review rates apply to personal reviews and to inspections (peer reviews).
  Review rates are used to
    plan the time required for individuals to conduct their review of a work product
    evaluate the effectiveness of a review or inspection
  A review rate that is too high indicates that the product is not being reviewed in a careful, thorough way.
  For LOC, the TSP recommends a review rate of less than 200 LOC/hr.
Review rate
product size reviewed
hour
=
Examples:
# LOC/hour
# requirements / hour
# pages / hour

## Slide 46: The Yield Quality Measure
Defect removal phase
Development phase
injects defects
Intermediate product with defects
Phase Yield
Phase Yield
Defect removal phase
Development phase
injects defects
Intermediate product with defects
Defect removal phase
Development phase
injects defects
Intermediate product with defects
The yield of a phase is the percentage of defects removed in that phase.
Phase Yield

## Slide 47: Quality Measures - Summary
Defect injection rate for a process phase
# of defects injected
hour
Defect removal rate for a process phase
# of defects found & fixed
hour
Defect density
# defects
product size
Review rate
product size reviewed
hour
Phase yield
% defects removed in a specific phase

## Slide 48: Topics
Defining quality
The cost of quality
Defect removal techniques
TSP quality measures
Planning for high quality
Assessing quality during the project
Are defects escaping from your process?
What you can do as team leader

## Slide 49
How do you know if your defect removal steps are being effective?
What would you need to track and measure the effectiveness?

## Slide 50: Quality Must Be Planned Into the Product
High quality is not achieved by accident. You must plan for it.
Before any testing phases, the team’s plan must include
  defect prevention steps
  defect removal steps
Adequate time must be planned for
  design
  personal reviews
  inspections by peers
The team needs to have a plan for finding and fixing defects during each of the defect removal phases.
Notes: Include the TSP quality guidelines here. They shouldbe in the student notebook.

## Slide 51: Example: Part of a TSP Quality Plan
 |  | Time in Phase (Hours) | 
Phase |  | Plan | Actual
Planning |  | 50.5 | 
Requirements (REQ) |  | 52.0 | 
System Test Plan |  | 8.5 | 
REQ Inspection |  | 32.0 | 
High-Level Design (HLD) |  | 26.5 | 
Integration Test Plan |  | 4.5 | 
HLD Inspection |  | 13.0 | 
Detailed-Level Design (DLD) |  | 72.3 | 
DLD Review |  | 36.0 | 
Test Development |  | 5.5 | 
DLD Inspection |  | 36.5 | 
Code |  | 478.5 | 
Code Review |  | 230.0 | 
Code Inspection |  | 200.5 | 
Unit Test |  | 5.0 | 
Build & Integration Test |  | 3.3 | 
System Test |  | 450.8 | 
Postmortem |  | 16.0 | 
 | Totals | 1721.4 | 
A sufficient amount of time must be allocated to the defect removal phases.

## Slide 52: Example: Part of a TSP Quality Plan
 |  | Defects injected | 
Phase |  | Plan | Actual
Planning |  |  | 
Requirements (REQ) |  | 17 | 
System Test Plan |  |  | 
REQ Inspection |  |  | 
High-Level Design (HLD) |  | 55 | 
Integration Test Plan |  |  | 
HLD Inspection |  |  | 
Detailed-Level Design (DLD) |  |  | 
DLD Review |  |  | 
Test Development |  |  | 
DLD Inspection |  |  | 
Code |  | 421 | 
Code Review |  |  | 
Code Inspection |  |  | 
Unit Test |  | 14 | 
Build & Integration Test |  |  | 
System Test |  |  | 
 | Totals | 507 | 
 |  | Defects Removed | 
Phase |  | Plan | Actual
Planning |  |  | 
Requirements (REQ) |  |  | 
System Test Plan |  |  | 
REQ Inspection |  | 12 | 
High-Level Design (HLD) |  |  | 
Integration Test Plan |  |  | 
HLD Inspection |  | 42 | 
Detailed-Level Design (DLD) |  |  | 
DLD Review |  | 16 | 
Test Development |  |  | 
DLD Inspection |  | 17 | 
Code |  |  | 
Code Review |  | 330 | 
Code Inspection |  | 54 | 
Unit Test |  | 19 | 
Build & Integration Test |  | 15 | 
System Test |  | 2 | 
 | Totals | 507 | 
Handout: TSP Quality Guidelines

## Slide 53: Inattention to Quality Causes Downstream Problems
When quality management activities are unsuccessful and the team is unaware of it
  problems will not be found until late in the development process; usually in system test
  finding and fixing the problems will take must longer than they would have during the non-testing activities
  a significant amount of defects will remain in the product when system testing is completed
For any kind of product development work, the principal motivation for quality management is to save time and money.

## Slide 54: Topics
Defining quality
The cost of quality
Defect removal techniques
TSP quality measures
Planning for high quality
Assessing quality during the project
Are defects escaping from your process?
What you can do as team leader

## Slide 55: Assessing Quality Status During the Project
The Economics of Quality table lists data that was collected following the release of a product.
But, how can you assess quality during the project?

## Slide 56: Assessing Quality During Early in the Project
One way to assess quality is to compare the actual defect removal values to the planned removal values.
 |  | Defects Removed | 
Phase |  | Plan | Actual
Planning |  |  | 
Requirements (REQ) |  |  | 
System Test Plan |  |  | 
REQ Inspection |  | 12 | 5
High-Level Design (HLD) |  |  | 
Integration Test Plan |  |  | 
HLD Inspection |  | 42 | 
Detailed-Level Design (DLD) |  |  | 
DLD Review |  | 16 | 
Test Development |  |  | 
DLD Inspection |  | 17 | 
Code |  |  | 
Code Review |  | 330 | 
Code Inspection |  | 54 | 
Unit Test |  | 19 | 
Build &Integration Test |  | 15 | 
System Test |  | 2 | 
Postmortem |  |  | 
 | Totals | 507 | 
For the example on the right, do you think that the requirements inspection was effective?
Notes: Ask the class why can’t we use defect density here => can’t use until we have the code size

## Slide 57: Example: Requirements Inspection Effectiveness
If planned number of defects found and fixed is different from actual number of defects found and fixed, which of the following statements is true?
  The inspection was less effective than planned.
  The inspection was effective, but the product had fewer defects than what was planned.
  The product was smaller than planned and that’s why it had less defects.
How could you determine which of the above statements is most likely?
Notes: The last question on the slide is a lead in to the following slides which answer the question.

## Slide 58: Exploratory Analysis
To evaluate the effectiveness of the inspection, compare the plan values to actual values for size, time, and review rate.
Also, assess the review process itself. Is it lacking in some way?
# Requirements Pages | 20 | 26
Time in Req. Insp. Phase (hrs) | 32 | 33.2
Req. Insp. Review Rate (Req. Pages per hour) | 1.3 | 1.4
 | Plan | Actual

## Slide 59: The Quality Profile
The TSP quality profile is a quality early warning indicator.
The profile includes criteria that are effective predictors of system test and post-release quality.
The approach supports drill down to any level for further analysis.
Quality Profile Criteria
  Design time = coding time
  Design review time = ½ design time
  Code review time = ½ coding time
  Compile defects < 10 per KLOC
  Unit test defects < 5 per KLOC
If satisfied, a criterion has a value of one, and is drawn along the outer edge of the chart.
Design/Code
Time Ratio
Design/Design
Review
Time Ratio
Code/Code
Review
Time Ratio
Unit Test
Defect Density
Compile Defect Density
Quality Profile
system → component → module → class

## Slide 60: Project Quality Problems?

## Slide 61: The Process Quality Index
The process quality index (PQI) is an technique that can be used when teams have sufficient data. It provides a quality figure of merit for every system element.
To calculate PQI, multiply the profile dimensions to produce a composite value that considers
  compile and unit test defect levels
  design and code review times
  time spent in design
Before test entry, PQI indicates the likelihood that a system element will have subsequent defects.
Historically, elements with PQI values above 0.4 are defect-free after unit testing.

## Slide 62: PQI vs. Post-Development Defects
0
5
10
15
20
25
0
0.1
0.2
0.4
0.5
0.6
PQI Values
Post-Development
Defects/KLOC
0.3

## Slide 63: Exercise: Managing Quality
A 15-minute group exercise.
Be prepared to present your conclusions.
Exercise guide

## Slide 64: Topics
Defining quality
The cost of quality
Defect removal techniques
TSP quality measures
Planning for high quality
Assessing quality during the project
Are defects escaping from your process?
What you can do as team leader

## Slide 65: Capture-Recapture Method
TSP uses the capture-recapture method to estimate the defects that escape from inspections.
  Data are required from two or more independent inspections of the product.
  These data can then be used to estimate the number of remaining defects in the product.
  The capture-recapture method is used for inspections only. It cannot be used for personal reviews.

## Slide 66
Capture and tag
Recapture
The tagged fish become dispersed throughout the population
Capture-Recapture Method
Capture and tag
The tagged fish become dispersed throughout the population
Recapture

## Slide 67: Calculating Remaining Defects In Product
A = Defects found by Inspector A (initial capture and tagged)
B = Defects found by Inspector B (second capture and tagged)
C = Defects common to A and B (the recapture)
A/T = C/B (proportional relationship)
T = A*B/C (estimated total defects)
F = A+B-C (total found)
R = T – F (total estimated remaining defects)
R = A*B/C – (A+B-C)
Let:
Therefore:

## Slide 68: Assumptions of the Capture-Recapture Method
The validity of capture-recapture estimates, like any other statistical procedure, depends upon the model assumptions.
The assumptions for the capture-recapture method are
  The number of defects found must be reasonably large (e.g., A and B are both >4).
  The number of unique defects found must be reasonably large (e.g., A-C >1 and B-C >1).
  If A=B=C, you have probably found all the defects.

## Slide 69: Exercise: Capture-Recapture Method
The purpose of this exercise is to demonstrate the Capture-Recapture method.
The inspection process will be simulated using a deck of card.
Exercise guide

## Slide 70: Exercise Results: Capture Recapture Method
Share the results of your experiment.
  How many defects did we find?
  How many estimated escapes?
  How many actual escapes?

## Slide 71: Capture-Recapture Method: Variance of Results
Chart: Inspection Number
Results of Monte Carlo simulation of this class exercise illustrates that there is variation associated with the method. However the variance falls within a reasonable range for estimation purposes.

## Slide 72: Topics
Defining quality
The cost of quality
Defect removal techniques
TSP quality measures
Planning for high quality
Assessing quality during the project
Are defects escaping from your process?
What you can do as team leader

## Slide 73: Quality Attitude
The team leader can promote quality awareness within the team.
Key aspects of quality awareness are demonstrated by
  understanding what high quality for your product means
  setting clear quality goals
  defining a high-quality process
  tracking defects by type and fix time to inform the economics of quality
  learning from problems that do escape, so that the process can be improved to prevent future escapes
Teams must be given the responsibility to create and manage high-quality processes that deliver superior results.
Developers feel a sense of satisfaction from building quality products.

## Slide 74: Focusing on Quality
Management and the team leader should keep the team focused on quality.
Quality should be one of your top goals.
Set quality goals that
  challenge the team
  can only be achieved with a high-quality process
Make sure the team is planning for high quality.
Ask the team for quality status whenever you ask about schedule status.

## Slide 75: Handling Resistance to Data Collection
While teams need defect data to assess their quality status, some members on the team may resist recording the data.
  They do not understand the value of the data.
  They are afraid it will be used against them.
Developers have the most difficulty with defect data from the compile phase.
Be patient, but continue to press team members to accurately record their data.

## Slide 76: What You Need to Do
Key points
  Keep the team focused on quality.
  Do not push for an arbitrary goal; that would likely bias the data.
  Do not compare developer’s data (any data).
  Keep quality discussions objective.
  Do not evaluate anyone based on his or her defect data.
  You can evaluate people based on whether or not they gather defect data.

## Slide 77: What You Need To Do, cont.
Review plans
  Work with the quality manager and coach to ensure that all plans are reviewed.
  Examine the quality profile items and the review and inspection rates. If they don’t seem right, talk with the developers to understand and correct them.
Establish design and coding standards. Have the design and implementation managers
  review the team’s methods
  propose standards
  arrange for any needed training

## Slide 78: What You Need To Do, cont.
Establish standards for design reviews, code reviews and inspections.
Have the quality, design, and implementation managers
  discuss the review and inspection methods with the team and agree on the methods the team will use
  check to see that the methods are being used (such as capture-recapture)
  check to see that individuals are using their personal checklists and that the checklists have been updated recently

## Slide 79: What You Need To Do, cont.
Work with the TSP coach and your team to build an economics of quality table based on your team’s process and data.
  This will help reinforce the quality culture you are building.
  It will help the team to learn and improve the process.
  It will often help justify the team’s plans to management and customers.

## Slide 80: What You Need To Do, cont.
Implement reviews for defects that escape to late process phases or to the customer (see script TESTD).
Have the quality and process managers
  identify how the defect escaped from earlier removal phases
  identify modules that likely have remaining defects
  have the team consider re-inspecting these modules
Implement quality analysis. Have the quality manager work with the coach and quality assurance to
  regularly analyze the team’s quality data and present it during team meetings
  if possible, present the overall defect removal profile, the overall quality profile, and the PQI

## Slide 81: Exercise: Setting Quality Goals
Instructions:
  Form into groups as directed by the instructor.
  As managers and team leaders, you have a responsibility to convey to your team what you believe about quality. Consider and discuss the following:
    How would you frame your expectations of quality to the team?
    Do you have ideas of how the team could measure its success?
    How will your stated goals help inspire the team and help them achieve process ownership and self-management?
    Could this be part of a “meeting 1” presentation?
    Referring back to the answers you gave to the opening exercises, “Define High Quality” and “Examine Previous Quality Problems,” may help you with your responses to these questions.
  You have 15 minutes.
  Present your results to the group.

## Slide 82: Messages to Remember
Teams do not produce superior products by accident.
You must lead your team in developing high-quality products.
Set a high quality standard for yourself and your team.
Ensure that your team commits to tracking data necessary to understand and improve the economics of quality.
When defects do escape the development process, learn from the experience and use it as an opportunity to improve the product and the process.