## Slide 1
Managing TSP Teams
Module 14: Maintaining the Team
Notes: The course name line should be placed so that the bottom of the letters in the title are sitting on the horizontal guideline setting 1.24. Module number and title should be placed so that the bottom of the text letters are sitting on the horizontal guideline setting 0.00 (horizontal center of slide). If the module number/title line is so long that is wraps to two lines, nudge the text upward so that the bottom of the letters in the FIRST line of the module title is sitting on horizontal guideline setting 0.30.
2. The left margin is at vertical guideline 3.91 (left of center). The left edge of the text should touch this guideline.
3. Font setting for “Course Name” line is Arial Narrow, 32 points, bold. Font for the “Module” line is Arial Narrow, 45 points, bold. This information is on the slide body. The “distribution limited” and sponsorship statements are on the master slide. The font convention for these elements is Ariel, 16 points, bold. The footer information is Ariel, 10 points, bold.
4. Always change the month and year information in the footer (title master, slide master) if changes are made to the course material. This includes minor modifications such as correcting typos. Use the month and year in which the changes were made. Change the footers ONLY on modules that were actually changed. If necessary, change the copyright dates (title master, slide master) to the current year’s date.

## Slide 3: Module Overview
Standards
Process discipline
Setting the example
Treating the team as a team

## Slide 4: Maintaining the Team -1
Self-directed teams must be maintained.
This requires ongoing
coaching and support
from the team leader.
Team
Member
Skills
Team
Building
Team
Management
Process discipline
Performance measures
Estimating & planning skills
Quality management skills
Goal setting
Role assignment
Tailored team process
Detailed and balanced plans
Team communication
Team coordination
Project tracking
Risk analysis
PSP
TSP

## Slide 5: Maintaining the Team -2
The TSP launch process helped you to build
  a committed team
  a plan that the team owns
The team leader must now ensure that the team
  manages itself (i.e. remains a self-directed team)
  has aggressive goals and is working hard to meet them
  has a defined process and is following it
  is gathering and using TSP data
Team leaders
  set and maintain high standards
  establish process discipline
  set the example
  treat the team as a team

## Slide 6: Standards
A standard is a required level of performance or a measure of acceptability.
The team sets the standards during the launch.
Only the team leader can ensure that the team meets those standards.
Insist that the team do it properly the first time. Don’t settle for sloppy, incomplete, or inaccurate work.
Adhere to the standards yourself.
Notes: The team leader must also set a standard for a cooperative work environment. This is set by the team leader’s behavior.

## Slide 7: Process Discipline
The team leader is responsible for establishing and maintaining the team’s process discipline.
One definition of discipline is “a regimen that develops or improves skill.” [Random]
For example, a highly-disciplined team follows all of its process steps.
  thoroughly plans the work
  rigorously follows the process
  gathers and analyzes its process data
In short, process discipline for the team deals with a single issue: doing the work the way the team decided to do it.

## Slide 8: Establishing Process Discipline
The first principle of process discipline is to demand discipline.
Usually, the first sign of a process discipline problem is poor data-gathering, and it shows up at the weekly team meeting.
Your behavior in the weekly meeting will set the standard for the team.

## Slide 9: Handling Team and Individual Data
Do not use data to evaluate or otherwise reward or punish.
Try to understand team member’s objections to gathering data.
Objections usually concern
  tool problems and misunderstandings
  the time it takes to gather the data
  worries about how the data will be used by management
When people actually measure the data-gathering time, it turns out to be almost insignificant.
The key is to get into the habit of gathering data so that it becomes automatic.
You can usually overcome engineers’ objections by suggesting that they try gathering their data for a short time and getting back to you if they still have concerns.
Notes: Use Santa Therasa to illustrate the first point.

## Slide 10: Data Confidentiality
Personal data are sensitive.
Depending on how you use the data, you could get very different results.
To build trust, focus on public data.
  defects found in test
  project and team resources and schedules
  team yield, A/FR, and PQI
If you are consistently supportive, the engineers will share their personal data.
You should
  use the data objectively
  not use the data to evaluate the engineer

## Slide 11: Set the Example
You lead by example.
Lee Iacocca said, “The speed of the boss is the speed of the team.”
If the team leader is not in much of a hurry, the team will relax and coast.
The critical issue here is the team leader’s behavior.
  Does the team leader really believe the team’s goals?
  Is the team leader working aggressively to meet them?
  Is the team leader challenging the engineers to do their best?
  Can you defend the team’s plan and status?
The team leader’s job is to motivate the team members to do the best work that they are capable of doing.

## Slide 12: Treat the Team as a Team
The team spent a lot of time during the launch to reach consensus on the important issues.
In order to maintain the team, the team leader must ensure that the team works as one to
  settle issues
  make decisions
  promote synergy
  communicate effectively
  Avoid actions that will divide the team
  prevent the team from dividing itself

## Slide 13: The TSP Weekly Meeting
The weekly meeting is a critical part of maintaining team communication.
The weekly meetings are the mechanism for
  tracking project status (both schedule and quality)
  keeping all team members focused on goals and tasks to be completed
  allowing members to appreciate the significance of their personal contributions
  allowing for timely attention to all problems or issues
  providing a regular forum for communication among team members

## Slide 14: Reporting Weekly Status Exercise
Form groups of 3 to 5 people and take 15 minutes to decide how to answer these questions.
  How would you react to the data provided?
  How would you conduct the rest of the weekly team meeting?
  What should you tell the team to do next?
Be prepared to give a 5-minute summary to present your conclusions and to explain why you decided as you did.

## Slide 15: Messages to Remember
The team leader’s behavior sets the tone for the team.
  standards
  discipline
  leading by example
  Your goal is to make discipline work visible and rewarding.