## Slide 1
Managing TSP Teams
Module 16: TSP Quality Strategy
Notes: The course name line should be placed so that the bottom of the letters in the title are sitting on the horizontal guideline setting 1.24. Module number and title should be placed so that the bottom of the text letters are sitting on the horizontal guideline setting 0.00 (horizontal center of slide). If the module number/title line is so long that is wraps to two lines, nudge the text upward so that the bottom of the letters in the FIRST line of the module title is sitting on horizontal guideline setting 0.30.
2. The left margin is at vertical guideline 3.91 (left of center). The left edge of the text should touch this guideline.
3. Font setting for “Course Name” line is Arial Narrow, 32 points, bold. Font for the “Module” line is Arial Narrow, 45 points, bold. This information is on the slide body. The “distribution limited” and sponsorship statements are on the master slide. The font convention for these elements is Ariel, 16 points, bold. The footer information is Ariel, 10 points, bold.
4. Always change the month and year information in the footer (title master, slide master) if changes are made to the course material. This includes minor modifications such as correcting typos. Use the month and year in which the changes were made. Change the footers ONLY on modules that were actually changed. If necessary, change the copyright dates (title master, slide master) to the current year’s date.

## Slide 3: Module Overview
Achieving Quality Goals
  Gathering data
  Monitoring process quality
Quality Management Methods

## Slide 4: Quality Recap
High-quality processes produce high-quality products.
The cornerstone of a high-quality software process is early defect removal.
Quality work saves time and money.
Quality work is not done by accident; it requires discipline, commitment, management, and measurement.
TSP shows teams how to efficiently remove defects at the earliest possible point in the process.

## Slide 5: Importance of Individual Quality
To produce high quality systems, every part must be of high quality.
This is possible only if every engineer consistently follows a quality process.
To consistently follow a quality process, engineers must
  be properly trained (with the PSP)
  work on a disciplined team (with the TSP)
  have coaching support and guidance
Notes: We’ll cover some basic terminology and concepts and then get into TSP quality management.

## Slide 6: Coaching and Guiding Quality Work
The first step is to ensure that the planned process is likely to produce a high-quality product.
  inspections
  reviews
  tests
Next, the team must examine the process data as the work is being done.
  Adjust the process if it is not adequate.
  Correct the product elements that were produced with the faulty process.
Then, continue reassessing and correcting.
Notes: Process discipline and process data go back and forth, feedback and feed forward.
What methods are we talking about?
The quality journey describes them Primarily, we are focused on:
reviewing plans
Design and design review methods
Inspections and criteria, estimating
Quality profiles, PQI
Test data analysis

## Slide 7: Gathering Quality Data
Size, time and defect data are used to track progress towards team quality goals for
  individual yield
  component defect densities
  defect rate for the system
Individuals collect their own defect data at the completion of
  design reviews
  code reviews
  compiles
  unit tests
Teams collect defect data at the completion of
  design inspection
  code inspection
  integration test
  system test

## Slide 8: Analyzing Data -1
Both individual and team data are checked by comparing actuals to plans for
  defect density
  program or component size
  time spent in review, inspection, or test
Discussion: What factors might account for a significant difference between actuals and estimates for the following?
  number of defects injected in a particular stage of development
  number of defects removed in a particular stage of development

## Slide 9: Analyzing Data -2
Discussion, continued
  Is the program or component size larger than planned?
  Were there more defects injected per KLOC than planned?
  Was sufficient time spent in review, inspection, or test?
  Are individuals/teams following their processes?
  Is there a need for individual process improvement (e.g., additions to checklists)?
  Is there a need for team process improvement (e.g., changes to the inspection process)?

## Slide 10: Quality Profiles
Quality profiles help you to judge the likelihood that
  a product or component is defective
  a process problem exists
The risks are set based on process data.
  design time ≥ 100% of coding time
  design review time ≥ 50% of design time
  code review time ≥ 50% of coding time
  compile defects ≤ 10 defects per KLOC
  unit test defects ≤ 5 defects per KLOC
Values of 1 are shown at the outermost edge of the profile; poorer values are proportionately closer to the center of the profile diagram.

## Slide 11: Component Quality Profile
Design/code time
Code review time
Compile defects/KLOC
Unit test defects/KLOC
Design review time
Notes: Design/code time = 1: as design time reduces, score reduces proportionately.
Same with review time parameters. If 25% versus 50%, value = .5
Defects found in unit test =11.9: score =(2*5)/11.9+5 = .61

## Slide 12: Using Quality Profiles
The combination of the five profile dimensions provides a reasonably comprehensive view of the development process.
When the quality profile indicates a high-quality program, that program is unlikely to have remaining defects.
By examining the quality profiles for many programs, teams can quickly spot programs that are most likely to have quality problems.
From the quality profile, teams can see which process area was most troublesome and presents an opportunity for improvement.
The profiles should be used only as guides.
Notes: When engineers do not have a good process, or are not collecting data, it will show up on these charts.

## Slide 13: Six Component Profiles

## Slide 14: Test Data Analysis
Look at test data and try to identify the most troublesome components.
  The number of defects found in any test is the best indicator of the number of defects likely to remain after that test.
  Test yields can be 40-60%, so roughly as many defects remain as were found.
  If the engineer follows a good process, and defect density in unit test are under 5 def/KLOC, test yields can be 70-90%.
Have the team reinspect and fix the components that are likely to have remaining defects, as time allows. This will
  produce higher-quality products
  reduce integration and test time

## Slide 15: Interpreting Quality Data
To maintain a consistent focus on quality, it is important to regularly analyze and report defect data.
  need to be looked at in context
  provide an indication of good and bad quality components
  provide hints on what may be done to reduce the risk of poor quality products
Data can be examined for the system or at the individual level.
  Team-level system data may be reported to management.
  Team data may indicate troublesome phases or processes.
  Individual data may indicate components with specific problems.
Be careful how data are handled.
As data begin to stabilize, consider statistical analysis.

## Slide 16: Maintaining a Quality Focus Exercise
Form groups of 3 to 5 people and take 45 minutes to decide how to answer these questions.
  Which components are likely to have defects and why?
  What should you advise the team to do about these defective components?
  What process changes (if any) should the team make, and why?
  How should you deal with the team on these points?
Be prepared to give a 5-minute summary to present your conclusions and why you decided as you did.

## Slide 17: Messages to Remember
Teams that focus on quality will gain maximum benefits from TSP.
The TSP quality strategy focuses on
  finding and fixing defects
  preventing defects from being injected
The TSP prescribes methods for helping teams to manage their quality.