## Slide 1
Managing TSP Teams
Module 3: The Personal Software Process

## Slide 3: Module Overview
Current software practice
The PSP strategy
PSP methods and results
  planning
  quality management
  productivity improvement
PSP effect on development behavior

## Slide 4: Current Software Practice
Software people are unusually talented.
Current software problems are caused by people’s training and experience.
In universities
  the emphasis is technical
  there is little or no attention to sound development practices
In universities, the prevailing software ethic is to
  code as quickly as possible
  fix the problems in test
The need is for properly-trained professionals who have the skills and attitudes required for high-performance teams.

## Slide 5: Building High-Performance Teams
The TSP strategy is to improve performance from the bottom up.
This strategy starts with PSP training.
Team
Member
Skills
Team
Building
Team
Management
Process discipline
Performance measures
Estimating and planning skills
Quality management skills
Goal setting
Role assignment
Tailored team process
Detailed and balanced plans
Team communication
Team coordination
Project tracking
Risk analysis
PSP
TSP

## Slide 6: The PSP Strategy - 1
Software is currently taught as an individual skill.
  Developers focus on producing programs that run.
  The emphasis is on individual performance.
For development teams, teamworking skills are needed.
  planning and coordinating the work
  overall product quality
  total project productivity

## Slide 7: The PSP Strategy- 2
Personal Software Process (PSP) training teaches software professionals
  what sound development methods are
  how to use these methods in their work
With the Team Software Process (TSP), professionals use the methods they learned in PSP training. They
  follow a defined and measured process
  plan, track, and manage their personal work
  gather time, size and defect data
  use these data to consistently produce quality products

## Slide 8: Sound Development Practices
Until they try them, most programmers do not believe that sound development practices will be helpful.
  They won’t try the practices without evidence.
  They can’t get evidence without trying the practices.
In the PSP course, developers use the PSP to write 10 programs.
They can see from their personal data that sound development practices work for them.

## Slide 9: The PSP Course
PSP0
Current process
Basic measures
PSP1
Size estimating
Test report
PSP2
Code reviews
Design reviews
Team Software
Process
Teambuilding
Risk management
Project planning and tracking
PSP2.1
Design templates
PSP1.1
Task planning
Schedule planning
PSP0.1
Coding standard
Process improvement
proposal
Size measurement
Introduces process discipline and measurement
Introduces estimating and planning
Introduces quality management and design

## Slide 10: Module Overview
Current software practice
The PSP strategy
PSP methods and results
  planning
  quality management
  productivity improvement
PSP effects on development behavior

## Slide 11: The Need for Plans
Business organizations run on plans.
Plans are necessary to
  provide needed resources
  control expenses
  allocate required funds
When people guess the development time
  they invariably guess low
  their estimating ability does not improve
  there is no basis for tracking the work
  there are no historical data for making better plans
  projects start in trouble and never recover

## Slide 12: Detailed Estimates
Good plans require accurate estimates.
To be accurate, estimates must be
  made in detail
  based on historical data
  made with statistically sound methods

## Slide 13: The Estimating Strategy
In PSP training, developers learn to
  estimate their parts of a job
  base their estimates on their own data
  calculate the likely error of their estimates
  combine individual estimates into project estimates
The estimating process
  produces a conceptual design
  estimates product size
  uses historical data to calculate development time
  determines the accuracy of the estimate

## Slide 14: The Planning Framework
PROBE Method
Define
requirements
Produce
conceptual
design
Estimate
size
Estimate
resources
Produce
schedule
Develop
product
Size, resource,
schedule
data
Process
analysis
Resources
available
Productivity
database
Size
database
Customer
need
Product
delivery
Tracking
reports
Customer
Management
Items
Tasks

## Slide 15: Team Estimating Skills
Individual estimates necessarily have some variability.
PSP training significantly improves individual estimating accuracy.
The error of composite team estimates is largely governed by estimating bias.
PSP training and the use of historical data largely eliminate estimating bias.

## Slide 16: Improving Estimating Accuracy
11
10
9
8
7
6
5
4
3
2
1
0
0.2
0.3
0.4
0.5
0.6
0.7
Mean Time Misestimation
PSP Level Average
Effort Estimation Accuracy Trend
Program Number
Estimated Minutes - Actual Minutes / Estimated Minutes
298 developers
PSP0
PSP1
PSP2

## Slide 17: PSP Estimating Accuracy
Majority are under-
estimating
Balance of over- and
underestimates
Much tighter balance
around zero

## Slide 18: Module Overview
Current software practice
The PSP strategy
PSP methods and results
  planning
  quality management
  productivity improvement
PSP effects on development behavior

## Slide 19: Quality Management
With software
  every team member’s work is important
  any poor-quality module can crash the system
  only a few defective modules will delay entire programs
Testing finds only a fraction of a product’s defects.
The number of defects in a delivered product is proportional to the number found in development testing.
To consistently produce quality products, the defects must be removed before testing.

## Slide 20
*Kaplan, Secrets of Software Quality – 40 Innovations from IBM, page 173
*

## Slide 21: What is Software Quality?
High-quality products must meet all user requirements.
Quality software must be essentially free of defects.
A defect is something in a program that is incorrect and must be fixed.
Defects result in
  incorrect, insecure, or unsafe operation
  installation problems
  confusing or incorrect documentation
  error-prone modification and enhancement

## Slide 22: Personal Defect Management -1
The most economical and effective time to remove defects is when they are injected.
  The developers will best recognize them.
  They will understand what the program was supposed to do.
  They are most likely to make a correct fix.
The minimum fix time is when developers
  fix their own defects
  make the fix shortly after the defect was injected

## Slide 23: Personal Defect Management -2
To effectively manage their defects, developers must feel responsible for their product’s quality.
They must understand that
  everyone injects defects
  it is important to remove all defects
  it is most efficient to remove defects before compile and test
During PSP training, developers learn to use data to find and remove defects before compiling and testing.

## Slide 24: The Yield Measure
The PSP measures yield.
Phase yield is the percentage of defects entering and injected in a phase that are removed in that phase.
Process yield is the yield of all phases up to that point in the process.
Compile process yield is the total yield up to the compile phase.
Development
Injects
defects
Development
Injects
defects
%
Development
Injects
defects
%
%
Phase
yield
Phase
yield
Phase
yield
Process
yield
Defect
injection
phase
%
Defect
removal
phase

## Slide 25: PSP Improves Process Yield
A higher-yield process will result in fewer defects in test.
PSP0
PSP1
PSP2
298 developers
Notes: This slide was constructed to illustrate the two-pronged improvement in quality. The figure illustrates improved process quality.
We show the performance of developers in early defect removal, called “yield” in the PSP. This metric reflects the percentage of defects removed prior to compilation. The yield is one of the primary areas of focus for the last part of the PSP training, as developers create personalized review checklists to help them removed defects before they escape into the compile and test phases - where defect removal is more time consuming.
The important trend to observe in this chart is that early defect removal increases, as total defect density decreases. That is, the number of defects to be found decreases significantly during the training; and of the smaller number of defects being introduced, more of them are removed early in the life cycle.

## Slide 26: PSP Quality Results
11
10
9
8
7
6
5
4
3
2
1
0
0
10
20
30
40
50
60
70
80
90
100
110
120
Mean Compile + Test
PSP Level Mean Comp + Test
Defects Per KLOC Removed in Compile and Test
Program Number
Mean Number of Defects Per KLOC
298 developers
PSP0
PSP1
PSP2

## Slide 27
810 developers
Defect
reduction
1Q: 80.4%
2Q: 79.0%
3Q: 78.5%
4Q: 77.6%

## Slide 28: Design Practices
Poor software design practices are a fundamental quality problem.
When developers produce sketchy designs, they
  design while coding
  inject many defects
  waste time in testing
  produce products that no one else can maintain or enhance
From their personal PSP data, developers see the value of precise designs and take the time to produce them.

## Slide 29: PSP Design Time Results
11
10
9
8
7
6
5
4
3
2
1
0
0.0
0.2
0.4
0.6
0.8
1.0
1.2
1.4
Design
Code
Compile
Test
Time Invested Per (New and Changed) Line of Code
Program Number
Mean Minutes Spent Per LOC
298 developers
PSP0
PSP1
PSP2

## Slide 30: Module Overview
Current software practice
The PSP strategy
PSP methods and results
  planning
  quality management
  productivity improvement
PSP effects on development behavior

## Slide 31: Productivity Improvement
At the personal level, productivity covers the developers’ work from design through unit testing.
It does not consider integration test, system test, acceptance test, or product maintenance.
PSP training improves the personal productivity of many developers.
Because of higher quality, PSP training significantly improves team productivity.

## Slide 32: PSP Productivity Results
11
10
9
8
7
6
5
4
3
2
1
0
20
22
24
26
28
30
Mean LOC/Hour
PSP Level Average
Lines of (New and Changed) Code
Produced Per Hour of Total Development Time
Program Number
Mean LOC / Hour
298 developers
PSP1
PSP0
PSP2

## Slide 33: PSP Results
The PSP data show that, when properly trained and managed, developers
  make accurate plans
  record process data
  manage product quality
PSP-trained developers
  understand why plans are needed
  know how to develop plans
  believe that quality management is important
  know how and why to find defects before compiling and testing

## Slide 34: Messages to Remember
The performance of software groups depends on the performance of their individual members.
Productive teamwork requires members who personally
  follow defined practices
  plan and manage their work
  consistently produce quality products
PSP training provides these skills.
Notes: Go around the room and have everyone explain who they are and what their objectives are. Record the objectives on flip charts.