## Slide 1
Managing TSP Teams
Exercise 5: The Baseline Process
Notes: The course name line should be placed so that the bottom of the letters in the title are sitting on the horizontal guideline setting 1.24. Module number and title should be placed so that the bottom of the text letters are sitting on the horizontal guideline setting 0.00 (horizontal center of slide). If the module number/title line is so long that is wraps to two lines, nudge the text upward so that the bottom of the letters in the FIRST line of the module title is sitting on horizontal guideline setting 0.30.
2. The left margin is at vertical guideline 3.91 (left of center). The left edge of the text should touch this guideline.
3. Font setting for “Course Name” line is Arial Narrow, 32 points, bold. Font for the “Module” line is Arial Narrow, 45 points, bold. This information is on the slide body. The “distribution limited” and sponsorship statements are on the master slide. The font convention for these elements is Ariel, 16 points, bold. The footer information is Ariel, 10 points, bold.
4. Always change the month and year information in the footer (title master, slide master) if changes are made to the course material. This includes minor modifications such as correcting typos. Use the month and year in which the changes were made. Change the footers ONLY on modules that were actually changed. If necessary, change the copyright dates (title master, slide master) to the current year’s date.

## Slide 3: Exercise Objectives
The PSP is the foundation for the TSP.
This exercise provides
  an understanding of the baseline process, PSP0
  familiarity with the basic measurement forms used in the PSP
Similar measures and forms are used in the TSP.

## Slide 4: Basic Process Elements
A process script and basic measures
A project plan summary form
A time recording log
A defect reporting log
A defect type standard

## Slide 5: Basic Process Measures -1
The reason to measure a process is to understand it.
  how much time is spent in various activities
  what is produced at various times
  how many defects are injected and removed, and when
With these data, engineers can better
  plan and estimate the work to be done
  evaluate the results
  improve the process for the next project

## Slide 6: Basic Process Measures -2
To measure the process, the work is divided into defined activities called phases.
Each phase consists of
  the task to be done during the phase
  the entry criteria, or the items required before the work can start
  the exit criteria, or the items that must be produced by the end of the phase
  verification steps to ensure that the work is properly done

## Slide 7: Basic Process Measures -3
The measures for each phase are
  time spent (in minutes) in that phase
  defects injected in that phase
  defects removed in that phase
The program size is also measured, but only during the postmortem phase at the end of the project.
These measures provide the foundation for all PSP measurements, analyses, and planning.

## Slide 8: Baseline Process Phases
Baseline Process
Development
Planning
Design
Code
Compile
Test
Postmortem
Notes: 27
Make a plan, with an estimate of development time and size, and record on the project plan summary
Develop the product using current methods
Complete the project plan summary by entering the time spent, the defects injected per phase, and the defects found per phase
Development includes these steps:
  design the program
  implement the design
  compile the program until it is defect free
  test the program and fix all defects
During the process, record all defects found in the defect log and the time spent per phase in the time recording log

## Slide 9: A Process Script

## Slide 10: PSP0 Project Plan Summary
The project plan summary holds project data in summary form.
  planned and actual data
  to date history
  time in phase
  defects injected
  defects removed
Notes: 8

## Slide 11: Time Recording Log
Engineers use the time recording log to record
  the time when they start on a project phase
  the time when they stop work on a phase
  the interruption time
  the elapsed time less interruption time
  comments

## Slide 12: Defect Recording Log
Engineers use the defect recording log to record information about all defects found in reviews, compiling, and test.
  the defect number
  the defect type
  the phase in which it was injected
  the phase in which it was removed
  the time to find and fix the defect
  a brief description of the defect
If the defect was injected while fixing a defect, that defect’s number is recorded.

## Slide 13: Exercise Instructions -1
Read through the PSP0 process scripts (in the workbook) so that you understand the entry and exit criteria for each phase.
Read JD’s scenario for program 1A and fill out the time log. The defect log and project plan summary are already filled out for you.
Refer to the instructions for each form to determine what information goes in each field.
Notes: 17

## Slide 14: Exercise Instructions -2
When did JD start?
When did he finish?
Was he interrupted?
What process phase is this?
Where should this information be recorded?
JD begins work on assignment 1A [8:00] by reviewing the requirements in the assignment package, including the test requirements, to be sure he understands them. He copies the requirements to his note pad. Then, based on the data presented on past student performance and JD’s feeling about his own performance, he estimates this assignment will take 3 hours and writes this on his note pad [8:06].

## Slide 15: Results
How long did the project take?
How many defects were removed?
In what phase did JD spend the most time?
What percent of JD’s time was spent in compile + test?
_________
_________
_________
_________

## Slide 16: Summary
The baseline personal process is simple and easy to use.
The PSP forms simplify data collection and provide a convenient reference for planning future projects.
The basic PSP time, size, and defect measures provide the data for the TSP.