Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Student Workbook for
Assignment R4

Personal Software Process for Engineers: Part I

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution limited by the Software Engineering Institute to attendees.

Introduction to the Personal Software Process

Assignment R4

Overview

| #### Tutorial Overview | The tutorial will cover the following topics. |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Section | See Page |  |
|  |  | Assignment Objectives | 2 |  |
|  |  | Process Measurement Principles | 3 |  |
|  |  | The PSP Measurements | 5 |  |
|  |  | Establishing a Process Baseline | 6 |  |
|  |  | Report Requirements | 7 |  |
|  |  | Guidelines and Evaluation Criteria | 8 |  |
|  |  | Report Analysis Questions | 9 |  |
|  |  | Sample Scripts and Templates | 15 |  |

| Prerequisites and References | Prerequisites • Complete programs 1A through 6A • Complete reports 1 through 3 Reference • Appendix D4 |
| --- | --- |

| #### Assignment Objectives | This assignment will enable you to • understand the principles of process measurement and analysis • gain early experience in defining a process for your own use • learn to analyze your process data • understand your baseline process and how it has changed during the course • establish measurable goals and to define corresponding improvement actions |
| --- | --- |

### Process Measurement Principles

| #### Process Measurement Principles | To be useful, measurements should be • gathered for a specific purpose • explicitly defined • properly managed • properly used Measuring your process will not improve it. You must make process changes to achieve lasting improvement. |
| --- | --- |

| #### Process Measurement Purposes | We measure to • understand and manage change • predict or plan for the future • compare one product, process, or organization with another • determine adherence to standards • provide a basis for control |
| --- | --- |

| #### Measurement Objectives | Measurements only produce numbers. To be useful, they must • relate to business objectives • be properly interpreted • lead to appropriate action If the business purposes for the measurements are not understood • the wrong data may be gathered • data may not be used properly |
| --- | --- |

| #### Types of Measurement | Measurements may be either • objective or subjective • absolute or relative • explicit or derived • dynamic or static • predictive or explanatory We generally seek objective, absolute, and explicit measures. They may be dynamic or static, predictive or explanatory. |
| --- | --- |

Continued on next page

### Process Measurement Principles, Continued

| #### Types of Measurement, Continued | We seek useful relationships that correlate, such as • program size versus development hours • cost distributions • defect densities We also seek controlling or predictive parameters, such as • action to reduce test defects • steps to improve review quality • means to improve productivity |
| --- | --- |

| #### Some General PSP Questions | How good is my process? Where can it be improved? What is the most important improvement I should make now? What are others doing that works better? How can I learn from other people? |
| --- | --- |

| #### How Good is My Process? | The principal dimensions of process quality are • product quality • predictability • productivity • cycle time Since improvement must start from the current process, the first step is to establish measures of current process quality. Then, you can ask more informed questions. |
| --- | --- |

| #### Measuring Process Quality | Start with building a basic understanding of your process. • What do you do? • How much time do you spend? • How is this time distributed? • How predictable is your work? • How stable is your work? • What is the quality of the products you produce? The PSP addresses these issues by gathering basic process data. |
| --- | --- |

Continued on next page

### The PSP Measurements

| #### The PSP Measurements | The basic PSP data are • program size • time spent by phase • defects found and injected by phase Both actual and estimated data are gathered on every item. The derived measures establish • data to support planning • measures of process quality |
| --- | --- |

| #### PSP Size Measures | The goals of the PSP size measures are to • define a consistent size measure • establish a basis for normalizing time and defect data • help make better size estimates The questions asked are • What size program did I plan to develop? • How accurate was my size estimate? • Are my size estimates biased in any way? • What was the complete size description of the finished program? |
| --- | --- |

| #### PSP Time Measures | The goals of the PSP time measures are to • determine how much time you spend in each PSP phase • help you to make better time estimates The questions asked are • How much time did you plan to spend by PSP phase? • How much time did you spend by PSP phase? • Are there any trends in your time estimating? |
| --- | --- |

| #### PSP Defect Measures | The goals of the PSP defect measures are to • provide a historical baseline of defect data • understand the numbers and types of defects injected • understand the relative costs of removing defects in each PSP phase The questions asked are • How many defects did I make in each phase? • How many defects did I remove in each phase? • How much time did it take to find and fix each defect? |
| --- | --- |

Continued on next page

### Establishing a Process Baseline

| #### Establishing a Process Baseline | Are you getting better? • You need an objective basis to tell. • Measuring alone will not cause improvement. Statistical variation • Your performance will fluctuate. • Improvement is a statistical question. Bolstering Clutching |
| --- | --- |

### Report Requirements for Assignment R4

| Report R4 Requirements | For this assignment, you will • design a process for analyzing your PSP data and producing a report • include planning and postmortem phases in this process • use your process to - plan the R4 report task - analyze your process - produce the report - complete the postmortem • submit the report, the process, and the process data |
| --- | --- |

| Minimum Analyses for Report R4 | The report must contain • an analysis of size estimating accuracy and how it has evolved during the programs developed to date. Include the time and size % estimating error charts from the student workbook. • an analysis of time estimating accuracy and how it has evolved during the programs developed to date. Include the time and size % estimating error charts from the student workbook. • an analysis of the defect types injected and removed by phase for the programs developed to date. These data should be shown in a format similar to that in table D23 (page 773). • an analysis of the defect types found by the compiler. These data should be shown in a format similar to that in table D24 (page 773). • an analysis of the defect fix times. Use the R3 report format, table D22 (page 771). • a description of your highest-priority areas for personal process improvement for the second half of the course, with rationale. Be sure to summarize your current performance, desired future performance, and improvement goals. Describe how you intend to meet these goals. Note: just trying harder is not sufficient; you need to do something different! |
| --- | --- |

Continued on next page

### Guidelines for Report R4

| #### Setting Goals | In report R4, you are expected to • identify your highest-leverage opportunities for improving your personal performance • establish quantitative, measurable goals • describe the specific actions (e.g., process changes) that you will take to achieve these goals At a minimum, you should take the following steps to establish your goals. • examine your PSP data to understand your current performance • identify potential areas of improvement • prioritize improvement areas based on potential leverage • conduct an analysis to identify the cause of current performance and to establish specific future performance levels • identify the specific actions needed to achieve these performance levels |
| --- | --- |

| #### General Guidelines | Print the charts from your student workbook that cover the minimum analyses. Analyze your data. There are study questions that provide an example of how you might analyze your data for specific areas. Be sure to include any additional charts that you use in your analysis in your report. Focus on analyzing your data to • identify where you need to improve • establish challenging improvement goals • understand how to change your personal process to meet those goals. Write up a brief report describing your findings and conclusions. Keep your report simple and short. Do not hesitate to copy or build on the PSP materials. |
| --- | --- |

| #### Evaluation Criteria | Your process design must include a • planning phase • development phase • postmortem phase | You must submit • your process script • the planning form you created and used • other forms or logs you used |
| --- | --- | --- |
|  | Your report must include • all of the tables and charts required, plus any other charts or data that support your analysis • your written analysis and conclusions • quantitative, measurable improvement goals, and specific actions that you plan to take to achieve those goals |  |

Study Questions

| #### Analysis of LOC Estimating Accuracy | Analyze the trend in your size estimating accuracy over the first six programs. For each of programs 4, 5, and 6, how does the estimated object LOC compare with the actual object LOC? For each of programs 4, 5, and 6, if the estimated object LOC is not close to the actual object LOC, determine why. Based on the above analysis, what is the best thing you could do to improve your estimating accuracy? Go to the PROBE tab of your student workbook and set the program selector for program 7. Examine the method A betas. Are they usable for estimating program 7? Explain why or why not. |
| --- | --- |

| #### Analysis of Time Estimating Accuracy and Productivity | Analyze the trend in your effort estimating accuracy over the first six programs. For the first six programs, how stable was your productivity? For the first six programs, if your productivity varied, are the changes in productivity related to the amount of time you spent fixing defects in the compile and test phases? How much was the accuracy of your time estimates affected by the accuracy of your size estimates? Go to the PROBE tab of your student workbook and set the program selector for program 7. Examine the method A betas. Are they usable for estimating program 7? Explain why or why not. |
| --- | --- |

| #### Analysis of Defects Types Inj. and Rem. by Phase #### [Table D23] | What types of defects are injected most in the design phase? What types of defects are injected most in the code phase? What types of defects are primarily removed in the compile phase? What types of defects are primarily removed in the test phase? |
| --- | --- |

| #### Analysis of Defect Fix Times [R3] | Analyze the defect fix times, based on the phase defects are injected and removed. What category had the largest average fix time? What category had the largest total fix time? |
| --- | --- |

| #### Analysis of Defects Found by the Compiler [Table D24] | Analyze the compiler’s effectiveness of removing defects by types. Did the compiler find all of your type 20 (syntax/typo) defects? |
| --- | --- |

Continued on next page

Sample R4 Report Process Script

| Phase # | Purpose | To guide the analysis and writing of the R4 Report |
| --- | --- | --- |
|  | Entry Criteria | - Programs 1A through 6A completed and checked by instructors - Copy of report requirements - Time log and report summary form |
| 1 | Planning | - Estimate report size - number of analysis paragraphs - number of data tables/charts to create - Estimate effort based on report size - Record estimates on Plan Summary form - Record planning time on time log |
| 2 | Development | - For each analysis question - generate analysis chart or data table - analyze chart/table and other process data - write analysis paragraph - Review overall performance - Identify areas for improvement - Set quantifiable goals - Determine what process changes are needed - Write performance improvement analysis - Record development time on time log |
| 3 | Postmortem | - Measure report size - number of charts/tables - number of analysis paragraphs - Complete plan summary form - Record postmortem time on time log |
|  | Exit Criteria | - Completed R4 report - Completed Plan Summary - Completed time log |

R4 Report Process Script Template

| Phase # | Purpose | To guide the analysis and writing of the R4 Report |
| --- | --- | --- |
|  | Entry Criteria |  |
|  | Planning |  |
|  | Postmortem |  |
|  | Exit Criteria |  |

R4 Report Plan Summary

| Student |  |  | Date |  |
| --- | --- | --- | --- | --- |
| Instructor |  |  |  |  |

Size Data	Effort Estimate

| Object |  | Plan Number |  | Actual Number |  | Est. Effort per Object |  | Estimated Effort |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Total |  |  |

Effort Data

| Phase |  | Plan Time |  | Actual Time |
| --- | --- | --- | --- | --- |

R4 Time Recording Log

| Student: |  |  |  |  | Date: |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Start |  | Stop | Interruption Time | Delta Time | Phase | Comments |  |  |