## Slide 1: Personal Software ProcessSM for Engineers: Part I Tutorial: Using PSP0.1
Notes: <number>

## Slide 3: Tutorial Objectives
After this tutorial, you will
  understand the PSP0.1 process
  know how to use the PSP0.1 process scripts and forms
  be prepared to use PSP0.1 for assignments 2A and 3A
Notes: <number>

## Slide 4: PSP0.1 Objectives
The objectives of PSP0.1 are to help you to
  measure the size of the programs that you produce
  account for types of LOC in the programs that you produce
  make accurate and precise size measurements
Notes: <number>

## Slide 5: New Process Elements
There are two new process elements.
  process improvement proposal (PIP) form
  counting and coding standards
The project plan summary has been expanded to include software size measures and the distribution of plan time across phases.
Notes: <number>

## Slide 6: PSP0.1 Process Script Exercise
Review the PSP0.1 process scripts in tables C21 to C24, pages 662-665, and complete the following exercises.
  Identify any new process inputs or outputs.
  Identify the phases and steps that have changed.
  Be prepared to discuss the use of the coding standard and process improvement proposal (PIP).
Notes: <number>

## Slide 7: PSP0.1 Process Script Additions
The additions to the PSP0.1 process scripts include new steps for
  estimating and reporting software size
  distributing development time over planned project phases
  using a counting and coding standard
  recording process problems and improvement ideas
Notes: <number>

## Slide 8: Process Improvement Proposal -1
To improve your process, you will need to capture process problems and propose improvements for future reference.
You will need to know
  any problems you have encountered in using the process
  any suggestions you have for process improvements
  your observations and findings from doing the exercise
Notes: <number>

## Slide 9: Process Improvement Proposal -2
You should complete a PIP form for each exercise.
The PIP holds process improvement information.
  PIP number
  problem description
  proposed solution
  notes and comments
Notes: <number>

## Slide 10: Coding and Counting Standards
Coding and LOC counting standards are needed to write the PSP programs.
These standards are
  tailored to your language and needs
  designed to make LOC counting easier
The coding standard defines quality-oriented exit criteria for the code phase.
Notes: <number>

## Slide 11: PSP Software Size Measures
In the PSP, software size measures are used to
  relate the amount of product produced with effort expended to project total effort
  calculate productivity
  normalize defects
  project the total defects
Software size is measured in LOC.
To accurately relate size to effort, the different types of LOC in your program are counted separately.
Notes: <number>

## Slide 12: PSP0.1 Project Plan Summary -1
PSP0.1 adds estimated and actual LOC in summary form.
The types of LOC include
  base [B]
  deleted base [D]
  modified base [M]
  added–new and base [A]
  reused [R]
  total new and changed [N]
  total new reuse
Notes: <number>

## Slide 13: Types of Program LOC
New & Changed
Base program
New program
Deleted
Added
Untouched
Modified
New Reused
Reused
Notes: <number>
Possibly animate this diagram to introduce the pieces one at a time (new reused last)

## Slide 14: PSP0.1 Project Plan Summary -2
Before development
  If this is an enhancement, measure the size of the base program and enter these LOC in the Base (B) space under Actual.
  Estimate the new and changed LOC and enter these LOC in the Total New & Changed (N) space under Plan.
Notes: <number>

## Slide 15: PSP0.1 Project Plan Summary -3
Before development, distribute development time over project phases, using To Date % Time in Phase from previous programs.
Notes: <number>

## Slide 16: PSP0.1 Project Plan Summary -4
After development
  Measure total program size and enter these LOC in the Total LOC (T) space under Actual.
  Count the deleted LOC and enter in the Deleted (D) space under Actual.
  Count the modified LOC and enter in the Modified (M) space under Actual.
Notes: <number>

## Slide 17: PSP0.1 Project Plan Summary -5
After development (continued)
Calculate the added LOC as A = T - B + D - R.
Calculate the Total New and Changed LOC as N = A + M.
Count the reused LOC and enter in the Reused (R) space under Actual.
Count or estimate the number of new and changed LOC that will be added to the reuse library.
Notes: <number>

## Slide 18: PSP0.1 Project Plan Summary -6
After development ,
PSP0.1 adds the actual reused, new and changed, total, and total new reuse LOC from this and all previous programs, and enter these data in the To Date column.
The To Date data are used to calculate various process parameters in later PSP versions.
Notes: <number>

## Slide 19: Instructions for PSP0.1 Exercise
  Review the PSP0.1 project plan summary instructions for program size (LOC).
  Read JD’s scenario for assignment 3A.
  Use the data from JD’s 3A scenario to complete the program size (LOC) portion of JD’s PSP0.1 plan summary.
Notes: <number>

## Slide 20: Message to Remember
Your principal objective is to measure and estimate the size of the programs that you produce so that you can effectively plan and manage your work.
Notes: <number>