## Slide 1: Personal Software ProcessSM for Engineers: Part I Tutorial: Using PSP0
Notes: <number>

## Slide 3: Tutorial Objectives
After this tutorial, you will
  understand the PSP0 process
  know how to use PSP0 process scripts and forms
  be prepared to use PSP0 for assignment 1A
Notes: <number>

## Slide 4: PSP0 Objective
The objective of PSP0 is to
  demonstrate the use of a defined process in writing small programs
  incorporate basic measurements in the software development process
  require minimal changes to personal practices
Notes: <number>

## Slide 5: The PSP0 Process -1
PSP0 is a simple, defined, personal process.
Use your current design and development methods.
Gather data on your work.
  time spent by phase
  defects found in compile and test
Prepare a summary report.
Notes: <number>

## Slide 6: The PSP0 Process -2
Elements
  process script
  time recording log
  defect reporting log
  defect type standard
  project plan summary form
Notes: <number>

## Slide 7: The PSP0 Scripts -1
Reference: Table C10, page 652
Planning: Estimate the development time.
Development: Develop the product using your current methods.
Postmortem: Complete the project plan summary with the time spent and defects found and injected in each phase.
Notes: <number>

## Slide 8: The PSP0 Scripts -2
Design: Design the program using your current design methods.
Coding: Implement the program.
Compile: Compile until defect-free.
Test: Test the program and fix all defects.
Record defects in the defect log and time per phase in the time log.
Notes: <number>

## Slide 9: PSP0 Time Recording Log -1
Reference: Table C16,
page 657
Header: Enter name, date, instructor, and program number.
Date: Enter the current date.
Start: Enter the time in minutes when you start a project phase.
Notes: <number>

## Slide 10: PSP0 Time Recording Log -2
Stop: Enter the time in minutes when you stop work on a project phase, even if you are not done with that phase.
Interruption time: Enter any time that you lost due to interruptions in the start to stop period.
Delta time: Enter the elapsed time less the interruption time (start to stop).
Notes: <number>

## Slide 11: PSP0 Time Recording Log -3
Phase
  Note the phase on which you were working.
  Use the phase name.
Comments: describe
  the interruption
  the task you were doing
  anything else that significantly affects your work
Notes: <number>

## Slide 12: Defect Recording Log -1
Reference: Table C18,
page 659
Header: Enter the name, date, instructor, and program number.
Date: Enter the date when you found and fixed the defect.
Number: Enter a unique number for this defect. Start each project with 1.
Notes: <number>

## Slide 13: Defect Recording Log -2
Type: Enter the defect type from the defect type standard.
Inject: Enter the phase during which you judge the defect was injected.
Remove: Enter the phase in which you found and fixed the defect.
Notes: <number>

## Slide 14: Defect Recording Log -3
Fix time: Enter the time that you took to both find and fix the defect. You may time it exactly, or use your best judgment.
Fix defect: If this defect was injected while fixing another defect, enter the number of that defect (or an X if you do not know).
Description: Enter explanation of what the defect was (not the symptom, but the defect!).
Note: A defect is anything in the program that must be changed for it to be properly developed, enhanced, or used.
Notes: <number>

## Slide 15: Defect Type Standard -1
Reference: Table 20, page 661
The defect type standard provides a general set of defect categories.
While you may replace this standard with your own, it is generally wise to stick with simple type definitions until you have data to guide your changes.
Notes: <number>

## Slide 16: Defect Type Standard -2
The PSP defect types are
10 - Documentation
20 - Syntax
30 - Build, package
40 - Assignment
50 - Interface
60 - Checking
70 - Data
80 - Function
90 - System
100 - Environment
Notes: <number>

## Slide 17: PSP0 Plan Summary -1
Reference: Table C14, page 655
Header: Enter name, date, program, instructor, and language.
Enter your best estimate of the total time that the development will take.
Enter the actual time in minutes that you spent in each phase.
Notes: <number>

## Slide 18: PSP0 Plan Summary -2
Time to date: Enter the total time spent in each phase to date. For program 1A, this is the time spent on program 1A.
Time to date %: Enter the percent of the total To date time that was spent in each phase.
Defects injected and removed: Enter the actual numbers of defects injected and removed in each phase.
Notes: <number>

## Slide 19: PSP0 Plan Summary -3
Defects to date: Enter the total defects injected and removed in each phase to date. For program 1A, this is the defects injected and removed with program 1A.
Defects to date %: Enter the percent of the total To date defects injected and removed in each phase.
Notes: <number>

## Slide 20: Using Process Scripts
Process scripts guide you through the process.
You should
  check the entry criteria before starting a phase
  record the phase start time
  perform the phase steps and instructions
  record defects as they are found and corrected
  check the exit criteria before ending a phase
  record the phase end time
  go to the next phase
Force yourself to use this paradigm until it becomes a habit.
Notes: <number>

## Slide 21: Using Forms
Instructions and examples for each form are in Appendix C.
The assignment package also includes instructions.
Field descriptions are printed on the inside front and back covers of the text book.
Tips
  Use the forms while you work.
  Keep them organized to save time.
Notes: <number>

## Slide 22: Process Flow
Plan
Design
Code
Compile
Test
Postmortem
The PSP is a sequential process.
  Steps are executed in sequence.
  Flow is in one direction.
  Exit criteria control transition to the next phase.
  There is no transition back to a completed phase.
Examples
Tom finds a major logic error in his program during test. He has to redesign and code part of his program.
Q: What PSP phase is Tom executing?
A: Test
Tom finds a defect in the new code he has written.
Q: In what PSP phase was the defect injected?
A: Test
Notes: <number>

## Slide 23: Incremental Development -1
Plan
Design
parts A+B
Code
part A
Compile
part A
Test
part A
Postmortem
The PSP can be adapted to support incremental development.
  Divide the program into parts during planning or design.
  Separately develop each part using the remaining PSP phases.
  Conduct one postmortem.
The process flow diagram illustrates one example for a program with two parts, A and B.
Forms to support cyclic development are introduced in PSP3.
Code
part B
Compile
part B
Test
parts A+B
Notes: <number>

## Slide 24: Incremental Development -2
Plan
Design
parts A+B
Code
part A
Compile
part A
Test
part A
Postmortem
Measurement considerations
  Include a program part identifier in the notes field on time log entries.
  Add a similar annotation to defect log entries.
  Use “Test” as the phase removed when defects are found in a previously tested part.
Example
Tom finds and fixes an interface error in part A of his program while coding part B.
Q: In what PSP phase was this defect removed?
A: Test
Code
part B
Compile
part B
Test
parts A+B
Notes: <number>

## Slide 25: Measuring Your Process
Gather and record data on your process as you work, not afterwards. If you forget, promptly make your best guess.
Be precise and accurate.
  time in minutes
  count every defect
You will be using your own data to manage your process; gather data that is worthy of your trust.
Notes: <number>

## Slide 26: Defect Fix Time
Defect fix time is often misunderstood.
It is the time taken to both find and fix the defect.
Example
8:05 run compiler on p1a.c, “line 23 - type mismatch”
8:06 run editor on p1a.c
8:15 change declaration on line 6 from integer to real
8:16 run compiler on p1a.c, “no errors”
Q: What is the defect fix time?
A: 10 minutes
Notes: <number>

## Slide 27: Exercise Instructions
Read through the PSP0 process scripts (in the workbook) so that you understand the entry and exit criteria for each phase.
Read JD’s scenario for program 1A and, based on this scenario, fill out the
  time log
  defect log
  plan summary
Refer to the instructions for each form to determine what information goes in each field.
Notes: <number>

## Slide 28: Messages to Remember
In using PSP0, your principal objective is to learn to gather and report accurate and complete data on your work.
Once you have completed this course, you will know how to adjust and extend the PSP to meet your future needs.
Until then, make your best effort to follow the PSP process scripts and instructions.
Notes: <number>