## Slide 1: Personal Software ProcessSM for Engineers: Part I Tutorial: Using PSP1.1
Notes: <number>

## Slide 3: Tutorial Objectives
After this tutorial, you will
  understand the new elements of PSP1.1
  know how to use the PSP1.1 scripts and forms
  be prepared to use PSP1.1 for assignments 5A and 6A
Notes: <number>

## Slide 4: PSP1.1 Objectives
The objectives of PSP1.1 are to introduce and practice methods for
  making resource and schedule plans
  tracking your performance against these plans
  judging likely project completion dates
Notes: <number>

## Slide 5: New Process Elements
There are two new process elements.
  task planning template
  schedule planning template
These are typically used for projects that take several days or weeks.
They are not required for the PSP exercises.
The project plan summary has been expanded to include basic process statistics.
Notes: <number>

## Slide 6: Project Plan Summary Example
We will walk through an example of a completed PSP1.1 project plan summary.
Only the new items on this form are illustrated.
Refer to table C4 on page 625 of the textbook.
Notes: <number>

## Slide 7: Planned Time
Planned time summary is taken from Total Planned Time In Phase.
Add planned time to the sum of planned times from previous programs.
Notes: <number>

## Slide 8: Actual Time
Actual time summary is taken from Total Actual Time In Phase.
As with planned time, add the actual time to previous actual times from previous programs.
Notes: <number>

## Slide 9: CPI (Cost Performance Index)
CPI indicates the degree to which you are meeting your time commitments.
If your CPI is less than 1.0, you are spending more time than planned on your work.
If your CPI is substantially more than 1.0, your plans are too conservative.
Notes: <number>

## Slide 10: Percentage Reused
Calculate the percentage of the total LOC taken from your reuse library.
Percentage Reuse =
100*(R/T)
Planned % Reuse = 100*(43/216) = 19.9%
Actual % Reuse = 100*(43/226) = 19.0%
To Date % Reuse = 100*(142/850) = 16.7%
Notes: <number>

## Slide 11: Percentage New Reused
Percentage New Reuse is the degree to which your development effort is contributing to your reuse library.
Percentage New Reuse = 100*(Total New Reuse/N)
Planned % New Reuse = 100*(46/115) = 40.0%
Actual % New Reuse = 100*(49/134) = 36.6%
To Date % New Reuse = 100*(161/626) = 25.7%
Notes: <number>

## Slide 12: Messages to Remember
Task and schedule planning templates are not required for small programs, but are helpful for longer tasks.
PSP1.1 gives you insight into your historical performance (CPI).
Notes: <number>