Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Student Workbook for
PSP0 Exercise

Personal Software Process for Engineers: Part I

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

Personal Software Process for Engineers: Part I

PSP0 Exercise

Overview

| #### Exercise #### Overview | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise Objectives | 2 |
|  | Exercise Instructions | 2 |
|  | PSP0 Process Scripts | 5 |
|  | Scenario for Assignment 1A | 6 |
|  | PSP0 Forms and Instructions | 7 |

| Prerequisites and References | Prerequisite reading • Preface • Chapter 1 • Chapter 2 Reference • Appendix C1 |
| --- | --- |

•	Read preface and

•	Appendix C1

| Exercise Objectives | After completing this exercise, you will understand • the PSP0 process • how to use the time log, defect log, and PSP0 project plan summary |
| --- | --- |

| #### PSP0 Exercise Instructions | Review the PSP0 scripts so that you understand each phase. Then read the scenario for JD, a PSP student doing assignment 1A. Using the data from this scenario, complete the time log, defect log, and plan summary for PSP0. When you are uncertain how to fill in the form, refer to the form instructions. |
| --- | --- |

This page intentionally left blank.

Table C10  PSP0 Process Script

| Phase Number | Purpose | To guide you in developing module-level programs |
| --- | --- | --- |
|  | Entry Criteria | • Problem description • PSP0 Project Plan Summary form • Time and Defect Recording Logs • Defect Type Standard • Stop watch (optional) |
| 1 | Planning | • Produce or obtain a requirements statement. • Estimate the required development time. • Enter the plan data in the Project Plan Summary form. • Complete the Time Recording Log. |
| 2 | Development | • Design the program. • Implement the design. • Compile the program and fix and log all defects found. • Test the program and fix and log all defects found. • Complete the Time Recording Log. |
| 3 | Postmortem | Complete the Project Plan Summary form with actual time, defect, and size data. |
|  | Exit Criteria | • A thoroughly tested program • Completed Project Plan Summary form with estimated and actual data • Completed Defect and Time Recording Logs |

Table C11  PSP0 Planning Script

| Phase Number | Purpose | To guide the PSP planning process |
| --- | --- | --- |
|  | Entry Criteria | • Problem description • Project Plan Summary form • Time Recording Log |
| 1 | Program Requirements | • Produce or obtain a requirements statement for the program. • Ensure that the requirements statement is clear and unambiguous. • Resolve any questions. |
| 2 | Estimate Resources | Make your best estimate of the time required to develop this program. |
|  | Exit Criteria | • Documented requirements statement • Completed Project Plan Summary form with estimated development time data • Completed Time Recording Log |

Table C12  PSP0 Development Script

| Phase Number | Purpose | To guide the development of small programs |
| --- | --- | --- |
|  | Entry Criteria | • Requirements statement • Project Plan Summary form with planned development time • Time and Defect Recording Logs • Defect Type Standard |
| 1 | Design | • Review the requirements and produce a design to meet them. • Record time in Time Recording Log. |
| 2 | Code | • Implement the design. • Record in the Defect Recording Log any requirements or design defects found. • Record time in Time Recording Log. |
| 3 | Compile | • Compile the program until error-free. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. |
| 4 | Test | • Test until all tests run without error. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. |
|  | Exit Criteria | • A thoroughly tested program • Completed Defect and Time Recording Logs |

Table C13  PSP0 Postmortem Script

| Phase Number | Purpose | To guide the PSP postmortem process |
| --- | --- | --- |
|  | Entry Criteria | • Problem description and requirements statement • Project Plan Summary form with planned development time • Completed Time Recording Log • Completed Defect Recording Log • A tested and running program |
| 1 | Defects Injected | • Determine from the Defect Recording Log the number of defects injected in each PSP0 phase. • Enter this number under Defects Injected–Actual on the Project Plan Summary form. |
| 2 | Defects Removed | • Determine from the Defect Recording Log the number of defects removed in each PSP0 phase. • Enter this number under Defects Removed–Actual on the Project Plan Summary form. |
| 3 | Time | • Review the completed Time Recording Log. • Enter the total time spent in each PSP0 phase in the Actual column of the Project Plan Summary form. |
|  | Exit Criteria | • A fully tested program • Completed Project Plan Summary form • Completed Defect and Time Recording Logs |

| #### JD Scenario for Assignment 1A | JD begins work on assignment 1A [8:00] by reviewing the requirements in the assignment package (including the test requirements) to be sure that he understands them. He copies the requirements to his note pad. Then, based on the data presented on past student performance and JD’s feeling about his own performance, he estimates that this assignment will take three hours [8:06]. After taking a break for some coffee, JD starts to design the program [8:10]. He sketches out a diagram of the linked list structure, and identifies the routines he’ll need for handling the linked list and for computing the mean and standard deviation. JD moves on to coding [8:31]. While working on coding, JD is interrupted by a classmate who doesn’t understand how to get started. JD spends 10 minutes explaining how to use the PSP0 process forms and then gets back to coding. JD finishes coding all the routines, checks to make sure that he hasn’t missed anything [9:44], and fetches a fresh cup of coffee before compiling. JD compiles the program [9:56] and gets an error message, “missing semicolon.” Looking at the compiler output, JD sees where the missing semicolon belongs and fixes the source code. JD re-compiles the program and gets another error message, “undeclared identifier” [9:58]. Surprised, since he thought he declared this identifier, JD searches through the source code and discovers that the identifier he declared had an ‘_’ in it and this one didn’t. He fixes the error, then quickly scans the rest of the source code and finds two more places where he left out the ‘_’ and also fixes them. JD again re-compiles the program and gets another error message, “incorrect parameter type” [10:01]. JD studies the code for a minute, sees the error, and fixes the source code. JD again re-compiles the program and gets an error message at the end of the program, “unmatched begin” [10:05]. After reviewing the program logic for a few minutes, JD spots where the missing end belongs and fixes the source code. JD re-compiles the program, and this time there are no compile errors [10:09]. JD loads the program and begins executing the first test case [10:10]. The program prompts JD for the input data file name and JD types in the file name, but nothing happens. JD invokes the debugger, traces the program execution, and discovers it is in an infinite loop. He studies the source code for the loop and spots the problem: a pointer was not incremented within the loop [10:22]. JD corrects the source code, re-compiles the program, and begins executing the first test case again. This time, the program outputs some results, but the print format is wrong, so JD can’t tell if the results are correct [10:23]. JD fixes the print format and re-tries the first test case [ 10:26]. The format is okay now, but the answers are wrong. JD reviews the program logic and looks at some variables with the debugger. After studying the code and the results, JD realizes that his initial design of the standard deviation was flawed and the code needs to be rewritten [10:43]. JD rewrites the routine and re-compiles it [10:51]. There is one compile error. JD left out another semicolon, so he quickly corrects the defect and recompiles the program. [10:52] This time there are no errors. JD re-executes the first test case and this time, the results are good [10:54]. JD executes the next two test cases and both give the correct results [10:57]. JD finds his plan summary form and begins filling it in [10:58]. It takes him 13 minutes to complete the plan summary. |
| --- | --- |

Table C16  Time Recording Log

| Student |  |  |  |  |  |  | Date |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instructor |  |  |  |  |  |  | Program # |  |
| Date | Start | Stop | Interruption Time | Delta Time | Phase | Comments |  |  |

Table C17  Time Recording Log Instructions

| Purpose | • This form is for recording the time spent in each project phase. • These data are used to complete the Project Plan Summary form. |
| --- | --- |
| General | • Record all the time you spend on the project. • Record the time in minutes. • Be as accurate as possible. • If you need additional space, use another copy of the form. |
| Header | Enter the following: • Your name • Today’s date • The instructor’s name • The number of the program • If you are working on a non-programming task, also enter a job description in the Program # field. |
| Date | Enter the date when the entry is made. |
| Example | 10/18/93 |
| Start | Enter the time when you start working on a task. |
| Example | 8:20 |
| Stop | Enter the time when you stop working on that task. |
| Example | 10:56 |
| Interruption Time | • Record any interruption time that was not spent on the task and the reason for the interruption. • If you have several interruptions, enter their total time. |
| Example | 37 - took a break |
| Delta Time | Enter the clock time you actually spent working on the task, less the interruption time. |
| Example | From 8:20 to 10:56, less 37 minutes or 119 minutes. |
| Phase | Enter the name or other designation of the phase or step being worked on. |
| Example | Planning, code, test, and so on |
| Comments | Enter any other pertinent comments that may later remind you of any unusual circumstances regarding this activity. |
| Example | Had a compiler problem and had to get help. |
| Important | It is important to record all worked time. If you forget to record the starting, stopping, or interruption time for a task, promptly enter your best estimate of the time. |

Table C18  Defect Recording Log

Defect Types

10  Documentation	60  Checking

20  Syntax		70  Data

30  Build, Package	80  Function

40  Assignment	90  System

50  Interface		100  Environment

| Student |  |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instructor |  |  |  |  |  |  |  |  |  |  |  | Program # |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Table C18  Defect Recording Log

Defect Types

10  Documentation	60  Checking

20  Syntax		70  Data

30  Build, Package	80  Function

40  Assignment	90  System

50  Interface		100  Environment

| Student |  |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instructor |  |  |  |  |  |  |  |  |  |  |  | Program # |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date |  | Number |  |  |  | Type |  | Inject |  | Remove |  |  | Fix Time |  | Fix Defect |
| Description: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Table C19  Defect Recording Log Instructions

| Purpose | • This form holds the data on each defect as you find and correct it. • You use these data to complete the Project Plan Summary form. |
| --- | --- |
| General | • Record in this log all defects found in review, compile, and test. • Record each defect separately and completely. • If you need additional space, use another copy of the form. |
| Header | Enter the following: • Your name • Today’s date • The instructor’s name • The number of the program |
| Date | Enter the date when the defect was found. |
| Number | Enter the defect number. For each program, this should be a sequential number starting with, for example, 1 or 001. |
| Type | Enter the defect type from the defect type standard in Table C20 (also summarized at the top of the log form). Use your best judgment in selecting which type applies. |
| Inject | Enter the phase during which this defect was injected. Use your best judgment. |
| Remove | Enter the phase during which the defect was removed. This would generally be the phase during which you found the defect. |
| Fix Time | Enter your best judgment of the time you took to fix the defect. This time can be determined by stop watch or by judgment. |
| Fix Defect | • If you injected this defect while fixing another defect, record the number of the improperly fixed defect. • If you cannot identify the defect number, enter an X in the Fix Defect box. |
| Description | Write a succinct description of the defect that is clear enough to later remind you about the error and help you to remember why you made it. |

Table C20  Defect Type Standard

| Type Number | Type Name | Description |
| --- | --- | --- |
| 10 | Documentation | comments, messages |
| 20 | Syntax | spelling, punctuation, typos, instruction formats |
| 30 | Build, Package | change management, library, version control |
| 40 | Assignment | declaration, duplicate names, scope, limits |
| 50 | Interface | procedure calls and references, I/O, user formats |
| 60 | Checking | error messages, inadequate checks |
| 70 | Data | structure, content |
| 80 | Function | logic, pointers, loops, recursion, computation, function defects |
| 90 | System | configuration, timing, memory |
| 100 | Environment | design, compile, test, or other support system problems |

Table C14  PSP0 Project Plan Summary

| Student |  | Date |  |
| --- | --- | --- | --- |
| Program |  | Program # |  |
| Instructor |  | Language |  |

| Time in Phase (min.) | Plan |  | Actual |  | To Date |  | To Date % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Postmortem |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |
| Defects Injected |  |  | Actual |  | To Date |  | To Date % |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |
| Defects Removed |  |  | Actual |  | To Date |  | To Date % |
| Planning |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |
| Code |  |  |  |  |  |  |  |
| Compile |  |  |  |  |  |  |  |
| Test |  |  |  |  |  |  |  |
| Total Development |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |

Table C15  PSP0 Project Plan Summary Instructions

| Purpose | To hold the estimated and actual project data in a convenient and readily retrievable form |
| --- | --- |
| Header | Enter the following: • Your name and today’s date • The program name and number • The instructor’s name • The language you used to write the program |
| Time in Phase | • Under Plan, enter your original estimate of the total development time. • Under Actual, enter the actual time in minutes spent in each development phase. • Under To Date, enter the sum of the actual time and the To Date time from your most recently developed program. • Under To Date %, enter the percentage of To Date time in each phase. |
| Defects Injected | • Under Actual, enter the number of defects injected in each phase. • Under To Date, enter the sum of the actual number of defects injected in each phase and the To Date values from the most recently developed program. • Under To Date %, enter the percentage of the To Date defects injected by phase. |
| Defects Removed | • Under Actual, enter the number of defects removed in each phase. • Under To Date, enter the sum of the actual number of defects removed in each phase and the To Date values from the most recently developed program. • Under To Date %, enter the percentage of the To Date defects removed by phase. • After development, record any defects later found during program use, reuse, or modification. |