## Slide 1: Personal Software ProcessSM for Engineers: Part I Workshop: Assignment 4A
Notes: <number>

## Slide 3: Workshop Objectives
After this workshop, you will
  understand program 4A requirements
  have completed program 4A planning
    conceptual design
    size estimate
    resource estimate
Notes: <number>

## Slide 4: Program 4A Requirements -1
Calculate the linear regression parameters 0 and 1 for n data sets.
Enhance the linked list developed in program 1A to store the n data sets, where each data set contains exactly two real numbers.
Notes: <number>

## Slide 5: Program 4A Requirements -2
Test the program with three data sets.
  estimated object LOC and actual N&C LOC (table D8, page 756)
  estimated N&C LOC and actual N&C LOC (table D8, page 756)
  estimated N&C LOC and actual N&C LOC for your programs 2A, 3A, and 4A

## Slide 6: Program 4A Requirements -3
Prepare a report of your tests that includes a table of the planned and actual results from these tests in the format of table D9, page 756.

## Slide 7: Regression Parameter - 0
The formula for the regression parameter 0 is
0yavg  1xavg (A14)

## Slide 8: Regression Parameter - 1
The formula for the regression parameter 1 is

## Slide 9: Assignment Instructions -1
Using the PSP1 process, complete the planning phase for assignment 4A.
When you are finished planning, review your work with the instructor.
After your plan has been reviewed, complete the assignment using PSP1.
Notes: <number>

## Slide 10: Assignment Instructions -2
When you’ve completed the postmortem phase, submit your assignment package, source code, and test results to the instructor in the following order.
  PSP1 project plan summary
  test report
  PIP form
  size estimating template
  PROBE worksheet
  time recording log
  defect recording log
  source program listing
  test results
Notes: <number>

## Slide 11: PSP1 Planning
Use the PROBE method to estimate size.
  conceptual design
  object identification
  estimate other program LOC
  determine estimating basis
  estimate LOC
Transfer the estimate to the plan summary.
Estimate resources.
Do not calculate prediction intervals for this program!

## Slide 12: Complete the Plan Summary
Transfer the data from the size estimating template to the plan summary.
Distribute the planned time using the To Date percentage from program 3A.
Compute the planned LOC/hour, using the estimated new and changed LOC and the planned development time

## Slide 13: PSP1 Evaluation Criteria
Your process report must be
  complete
  legible
  in the specific order
Your process data, including size calculations, must be
  accurate
  precise
  self-consistent

## Slide 14: Some Suggestions -1
Remember, you should complete this assignment today.
Keep your programs simple. You will learn as much from small programs as from large ones.
Keep your reports and standards simple and short.
Do not hesitate to copy or build on the PSP materials.
Do it right the first time. If you are not sure, find out.
Notes: <number>

## Slide 15: Some Suggestions -2
Software is not a solo business, so you do not have to work alone.
You must, however, produce your own estimates, designs, and code.
You may have others review your work, and you may change it as a result.
You should note any help in your process report. Include the review time that you and your associates spend, and log the defects found.
Notes: <number>