Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

Table C61  PSP2.1 Development Script

| Phase Number | Purpose | To guide the development of small programs |
| --- | --- | --- |
|  | Entry Criteria | • Requirements statement • Project Plan Summary form with estimated program size and development time • For projects of several days’ duration, completed Task Planning and Schedule Planning Templates • Time and Defect Recording Logs • Defect Type Standard and Coding Standard |
| 1 | Design | • Review the requirements and produce an external specification to meet them. • Complete Function Specification and Operational Scenario Templates to record this specification. • Produce a design to meet this specification. • Record the design in Functional Specification, Operational Specification, State Specification, and Logic Specification Templates, as required. • Record in the Defect Recording Log any requirements defects found. • Record time in Time Recording Log. |
| 2 | Design Review | • Follow the Design Review Checklist and review the design. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. |
| 3 | Code | • Follow the Coding Standard and implement the design. • Record in the Defect Recording Log any requirements or design defects found. • Record time in Time Recording Log. |
| 4 | Code Review | • Follow the Code Review Checklist and review the code. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. |
| 5 | Compile | • Compile the program until error-free. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. |

(Continued)

Table C61  PSP2.1 Development Script (Continued)

| 6 | Test | • Test until all tests run without error. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. • Complete a Test Report Template on the tests conducted and the results obtained. |
| --- | --- | --- |
|  | Exit Criteria | • A thoroughly tested program that conforms to the Coding Standard • Completed Design Templates • Completed Design Review and Code Review Checklists • Completed Test Report Template • Completed Defect and Time Recording Logs |