Table C13  PSP0 Postmortem Script

| Phase Number | Purpose | To guide the PSP postmortem process |
| --- | --- | --- |
|  | Entry Criteria | • Problem description and requirements statement • Project Plan Summary form with planned development time • Completed Time Recording Log • Completed Defect Recording Log • A tested and running program |
| 1 | Defects Injected | • Determine from the Defect Recording Log the number of defects injected in each PSP0 phase. • Enter this number under Defects Injected–Actual on the Project Plan Summary form. |
| 2 | Defects Removed | • Determine from the Defect Recording Log the number of defects removed in each PSP0 phase. • Enter this number under Defects Removed–Actual on the Project Plan Summary form. |
| 3 | Time | • Review the completed Time Recording Log. • Enter the total time spent in each PSP0 phase in the Actual column of the Project Plan Summary form. |
|  | Exit Criteria | • A fully tested program • Completed Project Plan Summary form • Completed Defect and Time Recording Logs |