Table C40  Size Estimating Template Instructions

| Purpose | • To guide the size estimating process • To hold the estimate data |
| --- | --- |
| Header | Enter the following: • Your name • Today’s date • The instructor’s name • The number of the program If you need additional space in any category, use separate sheets and include the totals on this form. |
| Base Program LOC | If this development is a modification or enhancement of an existing program: • Count and enter the base program size at B. • Enter the base LOC to be deleted at D. • Enter the estimated base LOC to be modified at M. |
| Object LOC  Base Additions | If you plan to add LOC to the base program: • Identify the LOC to be added. • If any of these LOC can be treated as objects, use the same procedure as in Object LOC  New Objects. |
| Object LOC – New Objects | • Identify and name the objects needed for this design. • Judge the number of methods in each object. • Determine the type category for each object (L - Logic, I - I/O, C - Calculation, T - Text, D - Data, S - Set-up). • Estimate the relative size of the object's methods (VS - very small, S - small, M - medium, L - large, VL - very large). • Find the LOC per method from the object database. • Calculate the estimated object size as: number of methods times LOC per method. • Note with an * in the LOC (New Reused*) – ESTIMATED column those objects that will be put in the reuse library. |
| #### Reused Objects | • Enter the name of each unmodified reused object. • Enter the estimated LOC of each unmodified reused object. • Sum these LOC and enter as REUSED TOTAL at R. • If any reused objects are to be modified or enhanced, include the object LOC with the base program data along with any deletions and modifications. Include their additions with base additions. • Modified objects are treated as base LOC and not as reused objects. |

(Continued)

Table C40  Size Estimating Template Instructions (Continued)

| Calculations  N=β0+β1∗E #### Size | • Estimated Object LOC: sum the base additions (BA), new object (NO), and modified (M) LOC and enter as estimated object LOC (E). • Regression Parameters: follow the procedure in the PROBE Estimating Script (Table C36, page 679) to calculate the size and time regression parameters. • Estimated New and Changed LOC (N): using the size regression parameters and the estimated object LOC (E), calculate the estimated new and changed LOC (N) as: • Estimated Total LOC: calculate the estimated total LOC as T = N + B  D – M + R. • Estimated Total New Reuse: sum and enter the New Reuse * items. |
| --- | --- |
| Calculations  Time=β0+β1∗E #### Time | Estimate Total Development Time: using the time regression parameters and estimated object LOC (E), calculate the estimated development time as: |
| #### Calculations  #### Prediction Interval | Calculate the upper (UPI) and lower (LPI) prediction intervals for both the size and time estimates: • UPI = N + Range, • LPI = N  Range • If the LPI is negative, use zero. • Prediction Interval Percent: list the probability percent used to calculate the prediction intervals (70% or 90%). |
| #### After Development | • Enter the actual LOC for base (B), deleted (D), modified (M), base additions (BA), new objects (NO), and reused objects (R). • Enter the actual sizes for each addition and object. |