Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Instructor’s Assignments Guide

PSP Advanced

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to PSP Instructors.

Table of Contents

1.	Introduction	6

2.	General Teaching Suggestions	6

2.1 	General Assignment and Exercise Guidelines	6

2.2 	Dealing with Students who are falling behind	6

2.2.1 Simplifying Program Assignment 5	7

2.2.2 Simplifying Program Assignment 6	8

2.2.3 Simplifying Program Assignment 7	9

2.3 	Surfing the internet – Class Distractions	9

2.4 	Disruptive Students	9

2.5 	Handling Tough Questions	10

2.6 	General Grading Guidelines	10

3.	Interpreting Class Data	12

3.1	Class Data Feedback	12

3.2 	Compiling Class Data	12

3.3 	Class Feedback Charts	13

Number of Assignments Submitted	13

Actual Development Time	14

Time Estimating Error	14

Design Time	14

Compile Time	14

Test Time	14

Actual Size	14

Size Estimating Error	15

Size vs. Development Time	15

Total Defects	15

Defects Injected in Design	15

Defects Injected in Code	15

Defects Removal Rates	16

Compile vs. Test Defects	16

Defects Found in Design Review	16

Defects Found in Code Review	16

Defects Found in Compile	16

Defects Found in Test	17

Yield	17

Productivity	17

Yield vs. Productivity	17

Yield vs. A/FR	17

Total Quality Costs	17

Appraisal Costs	18

Appraisal to Failure Ratio	18

Yield vs. COQ	18

A/FR vs. Test Defects	18

4.	Blended Learning	18

5.	Teaching PSP2.1 Topics	19

5.1	PSP2.1 Objectives	19

5.2	Common PSP2.1 Software Design Questions	20

5.3	Common PSP2.1 Software Design Verification Questions	21

5.4	General PSP2.1 Questions	22

5.5	Grading PSP2.1 Programming Assignments	23

5.5.1	Project Plan Summary	23

5.5.2	Consistency Checks	24

6.	The Performance Analysis Report	24

References	25

# 1.	Introduction

This guide provides teaching suggestions and links to support materials for teaching programming assignments 5-7 and the Performance Analysis Report for the PSPSM Advanced course. This guide is written to be a reference for SEI-Authorized PSP Instructors.  It assumes that the instructor is already familiar with the PSP and focuses on how to teach the PSP to others.

The suggestions in this guide are based on the experiences of instructors at the Carnegie Mellon® Software Engineering Institute (SEI) and those of many other experienced instructors who have taught the SEI’s Personal Software Process (PSP) methodology to thousands of students and professional software developers.

For information about using the Blended Learning system to teach PSP Advanced, refer to the PSP Instructor Tutorial available from the SEI Learning Portal, http://learning.sei.cmu.edu.

# 2.	General Teaching Suggestions

This section provides guidance on how to teach the programming assignments and on how to address the most common problems you will face as an instructor.

## 2.1 	General Assignment and Exercise Guidelines

The materials needed to complete assignments and exercises are available in printable PDF documents.  These files are available through the Blended Learning system.  The instructor should print out the exercise and assignment materials prior to starting the course and hand out all exercise and assignment material to students during the course.

## 2.2 	Dealing with Students who are falling behind

It is important to keep all students on schedule.  When students fall behind, there are many negative consequences.  The lecture materials will no longer relate to what the student is doing and the students will not have the experience needed to fully benefit from the next lecture, tutorial and exercise.  This will put the student further behind.  If they don’t finish their assignments that week, then they have to try to “make time” to complete the course after returning to work.  Interacting with the instructor after the class is more time consuming and less effective than face to face contact.  Many students who have significant amounts of work to complete at the end of the class week do not finish the course.  This results in a negative experience for the student and a loss of investment time and money for the company.

To keep the class on schedule, the instructor should carefully monitor class progress and make adjustments throughout the week.  The instructor should start this process on the afternoon of the first day.  The instructor should walk around the class on Monday afternoon to see where all of the students are.  If a student is struggling, the instructor should understand why and address that problem.  Typically students fall behind for four reasons.

First, the program assignment could be too difficult for that student or the student is making it too difficult.  For each programming assignment, this guide has simplifying guidelines, below.  If the student is making the assignment too hard by over-engineering a solution, simply remind the student that this is a process class, not a programming class.

Second, the student is not “doing it right the first time.”  This is reflected when the student has many re-submits per assignments.  Students need to realize how much of your and their time is wasted by resubmits.  The instructor should discuss what quality means in this course.  It could be that the student is making too many assumptions and that (s)he needs to be reminded to confirm his/her assumptions before proceeding.

Third, the student might be intimidated by the math in the programming assignments.  In this case, take the time to walk the student through the worked out arithmetic example to make the student comfortable with the mathematics.  If needed, some suggestions for simplifying the assignment are provided below.

Fourth, the student may not have the ability to complete the programming assignments.  Either the student doesn’t have programming skills or the student is working in a programming environment (s)he is unfamiliar with.  If the student is working in an unfamiliar programming environment, have him/her switch to a language with which (s)he is comfortable.  If the instructor chooses to continue with a student with poor programming skills, both the instructor and the student must realize that this could be very time consuming.

No matter what the cause, instructors should promptly identify students who are falling behind so the problems can be addressed in time.

### 2.2.1 Simplifying Program Assignment 5

There is not much that can be done to simplify this and the following two problems other than to replace them entirely. A recommend course of action is to prevent problems by stressing design for reuse. Strongly urge the students to make this program reusable.  At a minimum, the computational component should accept the parameters without manual intervention. Keyboard input in a form should be strongly discouraged. Data file input is a simple reliable method. The design decision should be recorded in the operational scenario template.

This problem consists of the gamma and Student’s functions and a numeric integration.   The learning point is getting the probability by calculating the area under a curve from 0 to t. Simpson’s method is a means to this end, but it is not fundamental to this assignment.  For the math challenged, Simpson’s method could be replaced with the simpler rectangle or quadrilateral approximation. This is less efficient, will take many more segments to converge.  A consequence will be that programs 6 and 7 take longer to execute. Do not permit the student to stop the convergence too soon or results in programs 6 and 7 will be very inaccurate.

The gamma function is fairly straight forward. Avoid replacing gamma with a lookup table because the assignment uses a “dof” of 30. Building a table of this size would be time consuming and require performing the computations anyway. If one can calculate these by hand, one should also be capable of programming the solution.

As a last resort, use table lookup with the table provided for assignment 6.

### 2.2.2 Simplifying Program Assignment 6

The assignment assumes reusing programming assignment 5. One type of problem that can occur is difficulty reusing program 5. Using keyboard input rather than file input can be one way to create this issue. If this occurs it can be permissible to replace program 5 with a look-up table. That is, a table that computes “p” for values of “t” and “dof” can be used. This is not desirable and should be avoided if possible because it introduces other complications.  If a table is chosen, use a standard two tailed table and remember to account for the factor of ½ we use by integrating only from 0 to t rather than –t to t as in most standard tables. The table must have sufficient range and precision to compute “p” for the likely input ranges of “t”.  The results will be imprecise, so do not expect to match the expected answers in this or in program 7.  The following table is consistent with the definition of P and values used in assignment 6.

A t search table

|  | P | 0.4 | 0.45 | 0.475 | 0.49 | 0.495 | 0.4975 | 0.499 | 0.4995 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| dof |  |  |  |  |  |  |  |  |  |
| 1 |  | 3.078 | 6.314 | 12.706 | 31.82 | 63.657 | 127.321 | 318.309 | 636.619 |
| 2 |  | 1.886 | 2.92 | 4.303 | 6.965 | 9.925 | 14.089 | 22.327 | 31.599 |
| 3 |  | 1.638 | 2.353 | 3.182 | 4.541 | 5.841 | 7.453 | 10.215 | 12.924 |
| 4 |  | 1.533 | 2.132 | 2.776 | 3.747 | 4.604 | 5.598 | 7.173 | 8.61 |
| 5 |  | 1.476 | 2.015 | 2.571 | 3.365 | 4.032 | 4.773 | 5.893 | 6.869 |
| 6 |  | 1.44 | 1.943 | 2.447 | 3.143 | 3.707 | 4.317 | 5.208 | 5.959 |
| 7 |  | 1.415 | 1.895 | 2.365 | 2.998 | 3.499 | 4.029 | 4.785 | 5.408 |
| 8 |  | 1.397 | 1.86 | 2.306 | 2.897 | 3.355 | 3.833 | 4.501 | 5.041 |
| 9 |  | 1.383 | 1.833 | 2.262 | 2.821 | 3.25 | 3.69 | 4.297 | 4.781 |
| 10 |  | 1.372 | 1.812 | 2.228 | 2.764 | 3.169 | 3.581 | 4.144 | 4.587 |
| 11 |  | 1.363 | 1.796 | 2.201 | 2.718 | 3.106 | 3.497 | 4.025 | 4.437 |
| 12 |  | 1.356 | 1.782 | 2.179 | 2.681 | 3.055 | 3.428 | 3.93 | 4.318 |
| 13 |  | 1.35 | 1.771 | 2.16 | 2.65 | 3.012 | 3.372 | 3.852 | 4.221 |
| 14 |  | 1.345 | 1.761 | 2.145 | 2.625 | 2.977 | 3.326 | 3.787 | 4.14 |
| 15 |  | 1.341 | 1.753 | 2.131 | 2.602 | 2.947 | 3.286 | 3.733 | 4.073 |
| 16 |  | 1.337 | 1.746 | 2.12 | 2.584 | 2.921 | 3.252 | 3.686 | 4.015 |
| 17 |  | 1.333 | 1.74 | 2.11 | 2.567 | 2.898 | 3.222 | 3.646 | 3.965 |
| 18 |  | 1.33 | 1.734 | 2.101 | 2.552 | 2.878 | 3.197 | 3.61 | 3.922 |
| 19 |  | 1.328 | 1.729 | 2.093 | 2.539 | 2.861 | 3.174 | 3.579 | 3.883 |
| 20 |  | 1.325 | 1.725 | 2.086 | 2.528 | 2.845 | 3.153 | 3.552 | 3.85 |
| 21 |  | 1.323 | 1.721 | 2.08 | 2.518 | 2.831 | 3.135 | 3.527 | 3.819 |
| 22 |  | 1.321 | 1.717 | 2.074 | 2.508 | 2.819 | 3.119 | 3.505 | 3.792 |
| 23 |  | 1.319 | 1.714 | 2.069 | 2.5 | 2.807 | 3.104 | 3.485 | 3.768 |
| 24 |  | 1.318 | 1.711 | 2.064 | 2.492 | 2.797 | 3.09 | 3.467 | 3.745 |
| 25 |  | 1.316 | 1.708 | 2.06 | 2.485 | 2.787 | 3.078 | 3.45 | 3.725 |
| 26 |  | 1.315 | 1.706 | 2.056 | 2.479 | 2.779 | 3.067 | 3.435 | 3.707 |
| 27 |  | 1.314 | 1.703 | 2.052 | 2.473 | 2.771 | 3.057 | 3.421 | 3.69 |
| 28 |  | 1.313 | 1.701 | 2.048 | 2.467 | 2.763 | 3.047 | 3.408 | 3.674 |
| 29 |  | 1.311 | 1.699 | 2.045 | 2.462 | 2.756 | 3.038 | 3.396 | 3.659 |
| 30 |  | 1.31 | 1.697 | 2.042 | 2.457 | 2.75 | 3.03 | 3.385 | 3.646 |

### 2.2.3 Simplifying Program Assignment 7

This program assignment assumes reusing assignments 5 and 6. Be cautious about reusing programming assignment 3 because the degrees of freedom in the standard deviation calculation differ. This assignment can be very simple if assignments 5 and 6 are reused.  Instruct the students to use their workbook for the expected results for their personal data.

There are no additional simplifications to apply to this program, however, the instructor may be tolerant of the values obtained in the range calculation.  If the results from programs 5 and 6 are not precise, the range calculations will not reproduce the expected results.  Personal data often exceeds the range in which we can obtain good results. Even small defects in program 5 or 6 can cause the range to fail in the first two test cases. Where this happens, have the student examine the reused (or base) code for problems such as integer arithmetic where floating point is required, that convergence criteria are precise enough, and, that the correct degree of freedom (N-2) is used in the standard deviation. Even if assignments 5 and 6 were acceptable,  this assignment often has problems with numeric precision. Use this as a learning tool to explain this was a limitation of testing in 5 and 6, but do not require exact matches to the expected results.

## 2.3 	Surfing the internet – Class Distractions

The instructors must immediately address the issue of class distraction.  If the instructor does not address this issue it is likely that students will miss important details and many will fall behind.  There are several tried and true techniques for addressing distracted students.  One technique is to put questions to the class and target those who are not paying attention.  A second technique is to keep the lectures lively and interesting.  Work hard to relate the materials to real world experiences and keep the class engaged in class discussions.  A third technique is to openly discuss the issue with the class.  A last ditch effort is to single people out and asking them to close their computers.  These same techniques can be used for conversations between students.

## 2.4 	Disruptive Students

Occasionally, students are enrolled in PSP classes either over their objections or without proper prior discussion or preparation.  If such students are outspoken or appear to be working against the objectives of the course, take them aside to discuss the issue.  If the student is not willing to take the course and to complete the required work, insist that (s)he be removed from the class.  With a negative attitude, the student will not gain from taking the course and will likely cause problems for other students.  If you compromise on this point, the course will likely fail, even for those students who are willing to do the work.  This would be an instructor failure.

## 2.5 	Handling Tough Questions

Sometimes you will get hard questions or questions for which there is no right answer.  In these cases, explain the purpose of the data and ask the student to consider different ways to address the issue.  Emphasize the importance of gathering relevant data and figuring out the solution that works best for each case.

## 2.6 	General Grading Guidelines

Instructors have had the most success teaching PSP Advanced by focusing upon the process used to complete the course assignments rather than upon the programs produced.  The key lessons for the students are in how to gather process data and in how to use these data to improve the way they work.  Although students must produce working programs, it is best to assume that they know how to write the programs and to focus primarily upon process quality and process data.

The grading philosophy suggested for this course is as follows.

- The process data are complete.  The first priority is to ensure that the process data have been entered completely and correctly.  Since, without correct data, the rest of the PSP process will be largely ineffective, this is the first and most important grading priority.

- The process data are accurate and self-consistent.  While this is generally more difficult to determine, it is usually possible to spot most inconsistencies when you know what to look for.  For example, if a developer takes an hour or more in unit test, but reports a defect fix time of ten or fifteen minutes, (s)he is probably not recording all of the defects found or may not understand how to record defect fix time.

- Historical data are used in planning the work. After students learn to gather complete and accurate data, they generally see the benefits of using their data for planning future work.

High quality data is an absolute requirement to an effective PSP Advanced course.  If the quality of a student’s data is poor, that student’s learning experience will suffer.

When the instructors are consistent and thorough in their grading, students will generally produce correct results after a single reminder.  The instructors can then focus their attention on the more substantive new topics for each process version.  Note that on the grading checklists, the new items are easily identifiable because they are shown in bold italics text.  To help students do correct work, they should not submit an assignment until they have reviewed the grading comments for the preceding one, which stresses the importance of timely feedback on assignments.

It is helpful to grade homework by performing the following steps:

- Follow the steps in the Grading Checklist.  It is structured in a sequence that has been shown to assist in rapid and complete grading.

- Check each form to ensure that the data are complete.

- Check the data dependencies among the forms to ensure that they are self-consistent.  An example dependency is that Added LOC on the Project Plan Summary should be compared to Actual Added Parts TOTAL on the Size Estimating Template.  Criteria for this comparison are shown on the Grading Checklist.

- Check that the data are used properly.

In many cases, the instructor won’t be able to tell if process data are correct or not.  All the instructor can do in these cases is to point out that some data look incorrect.  Experience shows that problems are solved best on face to face discussions.  The instructor should ask the student to explain what (s)he is doing.

After students consistently begin to submit quality work, the initial steps of this process should take only a few minutes per assignment. The grading discussions for each process level suggest the proper items to check for that process level.

To emphasize the importance of quality, the instructor should insist that the students submit quality work.  If they are not sure how to complete an assignment, they should ask questions first and then complete the work correctly.  While it is important to submit the homework on time, quality work is more important, even if it must be late.

Students who are fluent in a programming language and use a familiar development environment do not typically have trouble writing the programming assignments.  Students who are not working as developers may struggle with the exercises. However, regardless of their programming competency, they may be confused about how to use the PSP methods and data.  When students encounter difficulties, the suggested approach is for them to do the work as best they can and then to check with you before turning in the assignments.  If an assignment is not done correctly, have the student correct it before submitting it.  By using this approach, students realize after only one or two assignments that they save time by doing their work correctly.  Thereafter, the quality of their work is generally excellent.

It is also important to analyze student data after each assignment.  Rapid feedback is an essential part of teaching the PSP methods.  Grade the assignments when they are submitted and then promptly examine the data.  It is a time consuming task to grade and assess the data for each student assignment that becomes nearly impossible to catch up on if the instructors delay grading even a single assignment.  Delays also deprive the students of essential feedback about the work they have completed.

The course should honor each student’s individuality.  Each student has strengths and weaknesses and individual performance varies widely, depending upon skill level and the task assigned. Thus, do not grade students on absolute performance.  Emphasize improvement and the extent to which students analyze their data and use these analyses to affect their behavior.  Your objective is to encourage them to do quality work, follow the process, and strive to improve their performance.  However, when you review class data you should expect to see the trends described in section 3 of this guide.  You should use the class data as a way of reviewing your teaching strengths and weaknesses.

# 3.	Interpreting Class Data

One of the most important objectives of the PSP Advanced course is to convince students that using the PSP methods will help them to do better work.  That is why it is important to provide them with frequent feedback on their personal work and on overall class results.

## 3.1	Class Data Feedback

Starting with the first lecture, in which you review PSP Fundamental class results, try to present available class data to the students every day if possible.  However, do not present anything until you have enough data so that no individual’s performance is visible.  The PSP guidelines for showing student data are as follows.

- Respect students’ individuality.  All students are different, so making comparisons among them is counterproductive.  The objective is to help each student maximize his or her potential to do high quality and productive work.

- Respect students’ data.  Data are private.  No student’s data should be shown to anyone else under any conditions.  Students may show their own data to anyone they choose, but you should not.

- Remain neutral. Do not even hint that a particular student has done unusually good or poor work.

Table 3.1 lists the different kinds of data that are appropriate for each lecture.  While you may choose to not show all of these data at every class, students have never complained about seeing too much data.  At the end of the course, give the students copies of a final set of the overall data on class performance.

Charts that show the class maximum, minimum, and average values for the data listed in Table 3.1 can be produced by using the PSP instructor support tool.  It’s usually a good idea to point out to students that the maximum and minimum values on the charts reflect the work of different people on each program.  First, check to ensure that this is the case for your class, but for reasonably homogeneous classes of ten or more students, usually no individual’s performance is consistently the best or the worst for all of the programs or measures.

## 3.2 	Compiling Class Data

The instructor support tool provides an import function to aid with consolidating class data. However, in some classes you will find that it is undesirable to include all students’ data in the class data.  If a student is using a language where the size measure is different from everyone else’s, this can artificially skew the class data.

In very small classes, you might not be able to illustrate concepts adequately due to limited data. In this case it is perfectly acceptable to include student data from other classes. Just let the current class know what you have done and why.

## 3.3 	Class Feedback Charts

The following paragraphs discuss each of the class feedback charts that can be generated by using the SEI PSP workbook and the data listed in Table 3.1.

| Day | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| Number of assignments submitted | x | x | x | x | x |
| Actual development time | x | x | x | x | x |
| Time estimating error | x | x | x | x | x |
| Design time | x | x | x | x | x |
| Compile time | x | x | x | x | x |
| Test Time | x | x | x | x | x |
| Actual size | x | x | x | x | x |
| Size estimating error | x | x | x | x | x |
| Size vs. development time | x | x | x | x | x |
| Total defects | x | x | x | x | x |
| Defects injected in design | x | x | x | x | x |
| Defects injected in coding | x | x | x | x | x |
| Defect removal rates | x | x | x | x | x |
| Compile defects vs. test defects | x | x | x | x | x |
| Defects found in design review | x | x | x | x | x |
| Defects found in code review | x | x | x | x | x |
| Defects found in compile | x | x | x | x | x |
| Defects found in test | x | x | x | x | x |
| Yield | x | x | x | x | x |
| Productivity | x | x | x | x | x |
| Yield vs. productivity | x | x | x | x | x |
| Yield vs. A/FR |  |  |  | x | x |
| Total Quality Costs |  |  |  | x | x |
| Appraisal Costs |  |  |  | x | x |
| Appraisal to Failure Ratio |  |  |  | x | x |
| Yield vs. COQ |  |  |  | x | x |
| A/FR vs. Test Defects |  |  |  | x | x |

Table 3.1. Class Data Reference

### Number of Assignments Submitted

This graph depicts the progress that students are making in the course.  It shows the number of students who have received approval for each assignment.  It should not be used to imply that some students always complete their assignments on time or that others are chronically behind.

### Actual Development Time

The Time Range chart shows the class average, minimum and maximum times spent developing each of the programs in hours.  This range is usually very large because of the many possible ways to write programs and because of the wide range in student ability.  This range is of general interest, but it is not useful as an indicator of student performance.

### Time Estimating Error

The Time Error chart shows the error in the time estimates as a percentage of the estimate, and displays the class minimum, maximum, and percentage error for the total of the class estimates and actuals.  That is the chart shows the total of the development time estimates for the programs, completed to date, compared to the total of the actual time spent developing the programs.  The maximum and minimum values are also shown for each program.  Again, the students are generally surprised at the accuracy of the composite time estimate for the total class.  This indicates the potential value of independently-made estimates, particularly when they are based on historical data and are made using sound estimating methods.  When historical data are not used, common biases often lead to large composite errors.

### Design Time

The Design Time chart shows the percentage of total development time spent in design.  For PSP Fundamentals, students are allowed to use whatever design techniques that they have brought to the course, so they may vary widely.  The PSP programs are small, so design is not a significant part of the effort.  Nevertheless, in projecting this graph you should reiterate the importance of design.  The wide variance may begin to diverge with the introduction of PSP 2.1, as the students begin to use the same design techniques.

### Compile Time

The Compile Time chart shows the percentage of total development time spent in compilation.  Programs written using high-quality processes usually require less compile time.  If many of the students use development environments that do not have a compile phase, show these data for only those students that use compiling.  However, only do so if there are enough of these students so that individuals cannot be identified.

### Test Time

The Test Time chart shows the percentage of development time spent in test.  This percentage is a simple indicator of process quality.  Lower test times indicate fewer test defects and higher product quality. This indicates higher process quality.

### Actual Size

The Size Range chart shows the class average, minimum, and maximum for the added and modified sizes of the programs.  Even with the simple PSP exercise programs, the students have considerable flexibility in how they design each program.  Size ranges of three to one or more are common.  When the size of any of the programs is below about 50 LOC, check that the students are actually writing the programs instead of using available mathematical library functions.

### Size Estimating Error

For added and modified size, the Size Error chart shows the error percentage for the class minimum, maximum, and class total of the size estimates and actuals.  For example, with data on four students’ programs, the total value is the sum of the size estimates for the four programs compared to the total of the actual sizes for the same four programs. The principal point to be made with this chart is that the composite class estimate is generally much more accurate than any of the individual estimates.

### Size vs. Development Time

The Size vs. Time chart shows the added and modified size and the time in hours for each program for the whole class.  Each plot point indicates the degree to which development time relates to that program’s size.  Composite class data show a poor correlation, but individual students can usually observe a fairly close relationship for their personal data.  The principal lesson is that high correlations are likely for individual data but not for composite class or team data.  The instructor should explain that the correlation for the class is often poor because class data are often for programs written in different languages and students generally have very different productivity rates.

### Total Defects

The Total Defects chart shows the class average, minimum, and maximum for the total number of defects found during program development per KLOC of added and modified code.  An objective of the course is to increase the students’ sensitivity to defects, thereby encouraging them to employ quality methods in their work.  The total number of defects/KLOC should gradually decline throughout the course.  While this is usually the case, there is often a temporary upward step with the first PSP2 program.  This may indicate that the students are finding defects that they would have missed previously and that their finished programs are now of higher quality.  This is why teams of PSP trained developers typically reduce the number of defects found in system test by 80% or more, with comparable reductions in testing times.

### Defects Injected in Design

The Design Defects chart shows the number of defects injected during design per KLOC of added and modified code, and displays the class average, minimum, and maximum values for each program.  For most PSP classes, the number of design defects is fairly small compared to the number of coding defects.  Note that “design defects” as described here refer to defects injected in the design phase.  Until they start using sound design methods, most developers will do most of their design work and inject most design-type errors during the code phase.

### Defects Injected in Code

The Code Defects chart shows the number of defects injected in the coding phase, per KLOC of added and modified code, and displays the class average, minimum, and maximum values for each program.  Students are often surprised at how many code defects they inject.  They also find that with modest care they can significantly reduce this number.

### Defects Removal Rates

The Defects per Hour chart shows the rate of defect discovery measured in defects per hour for design review, code review, compile, and test.  It displays the class average for each of these rates for each program.  Defects per hour are calculated by dividing the number of defects found in a phase by the time in hours spent in that phase.  This calculation is done for design review, code review, compile, and test.  These data demonstrate that testing is an inefficient way for developers to spend their time.

### Compile vs. Test Defects

The Compile vs. Test Defects chart displays the number of compile and test defects for the entire class plotted on x-y axes.  It indicates the relationship between compile and test defects.  Again, composite class data show a poor correlation, but individual students can usually observe a fairly close relationship for their personal data.  The implication is that to reduce the number of test defects, students should strive to reduce the number of compile defects.

### Defects Found in Design Review

The Design Review Defects chart shows the number of defects found during design reviews per KLOC of added and modified code, and displays the class average, minimum, and maximum values for each program.  While students develop a personal design review checklist and review their designs, typically this phase will not find very many defects.  That is because students are not developing reviewable designs.  This is addressed with the introduction of PSP2.1.

### Defects Found in Code Review

The Code Review Defects chart shows the number of defects found during code reviews, per KLOC of added and modified code, and displays the class average, minimum, and maximum values for each program.

### Defects Found in Compile

For those students that have a compile phase, the Compile Defects chart shows the number of defects found in compilation per KLOC of added and modified code and displays the class average, minimum, and maximum values for each program.  One of the PSP Fundamental course objectives was to motivate students to strive for clean compilations on the first try, resulting in higher quality programs.  If many of the students use development environments that do not have a compile phase, show these data for those students that use compiling.  Do so only if there are enough of these students so individuals cannot be singled out, however. When there is a mixture where some of the programming environments do have a compile phase, and some don’t, the chart will show zero compile defects for those environments with no compile phase.

### Defects Found in Test

The Test Defects chart shows the number of defects found in test, per KLOC of added and modified code, and displays the class average, minimum, and maximum values for each program.  Emphasize that the number of test defects indicates the number of defects remaining in a program.  This is because test processes generally miss a percentage of a program’s defects.  In test, defects tend to mask other defects and high defect density in test tends to reduce the test yield.  Thus, the objective is to have as few test defects as possible, resulting in a low number of defects remaining in the finished product.  This assumes, of course, that the testing process is competently performed and the defect data are properly recorded.

### Yield

Process Yield denotes the percentage of defects that are removed before the first compile or program build step, and shows the class average, minimum, and maximum values for each program.  One of the instructor’s principal objectives is to convince students to increase their personal process yield.

### Productivity

The Productivity chart shows the students’ productivity measured in lines of code per hour and displays the class average, minimum, and maximum values for each program.  While students should strive for high productivity, few see significant productivity increases and many may see decreases during the PSP Fundamentals course.  In learning the PSP, students are both building new skills and performing additional tasks.  While these new tasks will quickly improve the predictability and quality of their work, students usually have to write seven or more programs with the PSP before they see productivity improvements. Most students will begin to see productivity improvements during the PSP Advanced source showing that “quality is free.”

### Yield vs. Productivity

The Yield vs. Productivity chart shows process yield versus productivity in an x-y plot.  Productivity should be viewed as a long-term objective.  The more immediate objective of this course is to improve basic engineering practices while gradually improving productivity.

### Yield vs. A/FR

The Yield vs. A/FR chart displays process yield versus A/FR plotted on x-y axes for all of the programs written by the entire class. While the numbers may not correlate well for the entire class, more experienced developers generally find that higher yields accompany higher values of A/FR.

### Total Quality Costs

The cost of quality (COQ) measure displays the percentage of a developer’s total development time that is spent on quality-related activities. The components of COQ are prevention costs, appraisal costs, and failure costs.  Total COQ is the sum of these three costs. For individual developers, this value is generally fairly flat throughout the PSP course. This indicates that the PSP strategy of increasing prevention and appraisal costs and decreasing failure costs does not appreciably change a developer’s overall development costs.  However, developers find when they use these methods on larger projects; the resultant higher-quality products have far lower final testing costs and, therefore, much lower total COQ.

### Appraisal Costs

The appraisal COQ chart shows the percentage of total COQ time that is spent performing appraisal activities. In the PSP, this is the time spent in design and code reviews.  Appraisal COQ is generally very low at the beginning of the PSP Fundamentals course, but then jumps abruptly for the exercises that use PSP2 and PSP2.1.

### Appraisal to Failure Ratio

The appraisal to failure ration, A/FR, indicates the effectiveness of the developer’s appraisal activities. If appraisal time is inadequate or not properly used, failure costs will not drop significantly and A/FR remains relatively low.  Conversely, veer large A/FR values could indicate that a developer was spending an unnecessarily large amount of time in reviews. The A/FR, yield and review rate measures should be used together to draw conclusions in each specific case.

### Yield vs. COQ

This is another view of Total Quality Costs graph. For individual developers, this graph generally shows that weather defects are removed before or after compile, the COQ is the same.  This indicates that the PSP strategy of increasing prevention and appraisal costs and decreasing failure costs does not appreciably change a developer’s overall development costs.  However, developers find when they use these methods on larger projects; the resultant higher-quality products have far lower final testing costs and, therefore, much lower total COQ.

### A/FR vs. Test Defects

The A/FR vs. Test Defects chart shows, for each program, the test defects per KLOC compared to the A/FR achieved for that program. High A/FR values are associated with low numbers of test defects, while low A/FR values there are many programs with hish numbers of test defects.

# 4.	Blended Learning

The instructors are authorized to teach PSP Advanced only as an online course with a course management system provided by SEI Learning Portal.  The approach taken to instruction is called Blended Learning because it is a blend of real-time instruction (synchronous learning) and work that is performed at a pace that is convenient and comfortable for students (asynchronous learning).  Asynchronous learning includes access to course materials, submission of assignments, and feedback from the instructors – all provided by the Blended Learning system.

The lectures and tutorials are delivered in the usual manner, although students will not have paper copies of course materials available to them.  They will be able to follow the lecture slides and retrieve assignment kits directly from the course management system.  Completed assignments will be submitted via the course management system.  Instructors will provide feedback on assignments by completing the usual grading checklist.  After grading a student assignment the instructor will be able to return it to the student via the course management system.

Authorization to use the SEI Learning Portal course management system will be given to instructors after they complete an online training course that is offered through the SEI Learning Portal.  In this way the instructors will interact with the system as students to gain sufficient mastery of the system to use it for teaching the PSP Advanced course.

On the first day of the course, instructors should walk the class through the basics required for using the SEI Learning Portal at the beginning of the class.

For information about using the SEI Learning Portal to teach PSP Advanced, refer to the PSP Instructor Tutorial available through the SEI Learning Portal, http://learning.sei.cmu.edu.

# 5.	Teaching PSP2.1 Topics

This section covers the objectives for the PSP2.1 process and lists the knowledge the students should gain after using PSP2.1 to write one or more programs.  It assumes that the students have completed the PSP material and programming assignments covered in PSP Fundamentals. It briefly describes common questions and issues you may encounter while teaching the PSP2.1 process.

## 5.1	PSP2.1 Objectives

The PSP2.1 process exercises focus on achieving eight principal objectives.

- Explaining the role of design in software development and why it is important.

- Showing how to precisely represent designs.

- Teaching design verification methods.

- Describing the issues involved in using PSP in practice.

- Providing students with the knowledge, experience, and conviction to continue using the PSP.

- Explaining the TSP process, its principles, and methods.

- Familiarizing students with their obligations as software professionals.

- Motivating some students to become PSP instructors and TSP coaches.

The students acquire the following knowledge and capability from listening to the PSP2.1 lectures and from successfully completing the PSP2.1 exercises and tutorials.

- Why design is important and how to precisely represent a design.

- What formal notations are, why they are important, and how to use a simple formal notation.

- How to use the PSP design templates to represent a design.

- Why and how to verify a design.

- How the PSP design templates relate to other software design methods.

- What the TSP is, where it can be used, and why it is effective.

- Students’ obligations as software professionals.

- Steps involved in becoming a PSP instructor and TSP coach.

- Why and how to become an SEI certified PSP practitioner.

## 5.2	Common PSP2.1 Software Design Questions

The most commonly asked questions for the PSP2.1 Software Design discussions concern agile methods, productivity, and UML.  Below are some example questions and answers about these topics.

Q:  Books about agile methods say to use the code as the design documentation and not to produce a lot of design documents.  What does the PSP say about this approach?

A:  Agile methods focus on designing small programs and, as pointed out in the PSP lecture and textbook, most developers can develop small programs without producing a documented design.  However, if you intend to use these smaller programs as parts of a larger system, you need documented designs, whether you use agile methods or not.  Too many people are involved in the design and implementation of large systems to rely on the code as the sole means of documentation.  It is often hard to decipher well-documented code, even if you were the developer.  Also, since source code comments rarely include high-level design topics, the lack of a documented design can cause confusion and mistakes.  So, if you only expect to work on small programs and if these programs will never be used as parts of larger systems, you do not need to worry about using the PSP design methods.  However, while in this class, you must use them.

Q:  You state that when I produce a design, my productivity will decrease.  How big of a drop is this?

A:  The data that show the impact of design on development time were gathered from over 8,000 programs that were written in PSP courses.  These data show that those who spent more time in design than in coding took an average of about 50% longer to write their PSP programs than those who spent little or no time in design.  Even though these results vary widely by individual and even by PSP exercise, the results are clear. Creating designs takes time and the benefits of the additional work are not usually apparent during the design-code-unit-test part of the development cycle.

If you want to produce a reasonably complete and documented design for your programs, you can expect to spend about 50% more time.  However, if a program is part of a larger system, the added time you spend on design is saved several times over in finding defects in integration test, system test, acceptance test, and use.  Therefore, before producing a design, consider whether the design documentation is worth the extra effort.  If you were developing small stand-alone programs, your principal benefit would be practice in producing quality designs.  If your programs must work in larger systems that must be safe, secure, reliable, or easily enhanced, then it is worth the effort to produce a documented design.

Q:  I use UML and would prefer to do my PSP exercise designs in UML, rather than with the PSP design templates.  Is this OK?

A:  During the PSP course, you should use the PSP design templates to record your designs.  However, the PSP does not specify the methods you can use to produce these designs.  If you want to produce the design with UML and then map that design onto the PSP templates, that is perfectly acceptable.  After you have a complete UML design, it is relatively easy to map it onto the PSP templates.  If you encounter problems, it is probably because your UML design is incomplete or contains errors.  Also, just by mapping your UML designs onto these templates, you will likely expose oversights and errors.  After the course, consider using the PSP templates to record and verify your designs, even when using UML.

Q:  When designing a state machine, how do you decide how many states are needed and what they are?

A:  Unfortunately, there is no proven method for defining the states of a state machine.  In fact, there is no general method for simplifying state machines or even for determining if it can be simplified.  Therefore, you must try various alternative designs until you find one that does what you need, and is sufficiently simple and well structured so that it can be analyzed and tested.

Q:  Can you use these PSP state-machine methods to analyze existing programs?

A:  Yes, state machine design and verification methods can be used to analyze existing programs.  However, you will often find that it is difficult to identify the states in a state-machine program that was not developed with state-machine design methods.  This is because the states will probably not be explicitly identified.  Also, when the states of a state machine are hard to identify, it often means that possible states were overlooked.  Such programs are usually defective and extremely difficult to test and repair.  By developing a State Specification Template for such a program, you can identify its states and determine the state transitions.  You can then use the PSP state-machine verification methods to find and fix its defects.

## 5.3	Common PSP2.1 Software Design Verification Questions

The most commonly asked questions for the PSP2.1 Design Verification discussions concern debuggers, complexity, and formal proofs.  Below are some example questions and answers about these topics.

Q:  The trace-table and execution-table methods look like manual debugging.  Why are they any better than just using the debugger?

A:  There are two main differences.  First, with a trace table, you must produce the trace-table form and define all of the logical cases.  Second, you must actually trace through the program a step at a time and determine exactly how the program is supposed to work.  While tracing the program’s actions involves the same steps that the debugger follows, the difference is that you are thinking through what the program does rather than just observing the debugger doing it.  The thinking is the important part.  For example, while analyzing a construct, you often see things that the debugger could not find, like an unanticipated exception condition.  Even though you never looked for this specific problem, thinking through the trace-table steps exposed it.

Q:  Wouldn’t the trace-table method be hard to use with a large or complex program?

A:  Yes.  The problem with all of the manual verification methods is that they are cumbersome, time-consuming, and error-prone when used with large programs.  But even then, these methods are much more efficient and cost effective than testing.  To verify really large programs, break them into smaller parts that you can verify.  While this is not always possible, it can be done more often than you might think.  Even when you cannot break a large program into multiple smaller parts, you can still usually isolate the troublesome logical constructs and check them with a trace table.  Even if each construct involves many hundreds to thousands of lines of code, the loop logic usually involves only a small percentage of the code.  In those cases, produce a simple pseudocode version of the significant logic and check it.  This is a very powerful way to check complex logic, particularly when you are making small modifications to large programs.  By decomposing the logic, you often find latent problems you could not find any other way.

Q:  How do the PSP methods compare to the formal proof methods that are taught in many computer science programs?

A:  They represent a small step in the direction of formality.  When you are familiar with formal methods and where they apply, you should certainly use them.  However, in this course, you must document your designs with the PSP design templates even if you use formal methods.  Without training and experience, most developers do not know how to use formal methods to write programs that they can formally verify.  The objective of the PSP design and verification lectures is to introduce a few basic formal concepts that developers can use with the programs they currently produce.

## 5.4	General PSP2.1 Questions

The most commonly asked questions about PSP2.1 in general, concern introducing TSP, large projects, and maintenance work. Below are some example questions and answers about these topics.

Q:  We don’t use the TSP in my organization.  What is the best way to introduce it?

A:  The best way is to get the SEI or one of its transition partners to meet with your management and explain the benefits of using the TSP.  If your management isn’t interested in such a meeting just yet, don’t give up.  Explain the methods to your peers and immediate management and gradually build support for piloting a TSP project in your organization.  With this support behind you, management is more likely to be interested.  Don’t get discouraged if this takes longer than you think it should.  Remember that every significant change starts with one person and you could be that one.

Q:  I can see how to use the TSP with a small team of a dozen or so developers, but my organization has a few really large projects.  Can the TSP be used there too?

A:  Yes.  The SEI has developed a multi-team version of TSP, called TSPm.  This process has been used with projects of close to 100 developers who are geographically dispersed.  It is designed for distributed team projects of up to about 150 to 200 members.  Beyond that, a more specialized process is needed.  The SEI can work with organizations to customize a process for large systems and to support its initial introduction to large project teams.

Q:  I do maintenance work.  Is there a TSP process that works in this environment?

A:  Yes.  There is a functional version of the TSP that is designed for groups of developers who do related, but relatively independent work.  Using a sports analogy, the traditional TSP is for groups that work like baseball or basketball teams where everyone is following a consistent set of rules and guidelines and striving for a common goal.  The functional TSP, or TSPf, is for teams that are more like track or wrestling teams.  In this case, the team shares a common facility and coach and even a common objective, but the individual members work independently.  While such groups typically provide support to each other, the members each work mostly by themselves.  If this describes your organization, the TSPf process is the appropriate one to use.

## 5.5	Grading PSP2.1 Programming Assignments

The assignment evaluation criteria for the PSP2.1 exercises are the same as those for PSP2, with some additions.  Again, additional criteria are denoted by bold italic text on the grading checklist.  The PSP2.1 items to check are discussed in this section. Refer to the PSP Fundamental Instructor’s Guide for discussions of the PSP0, PSP0.1, PSP1, PSP1.1, and PSP2 criteria.

When grading the PSP2.1 programs, focus on the new items, as well as those students found difficult in earlier assignments.  However, check the PSP0, PSP0.1, PSP1, PSP1.1, and PSP2 process items to ensure students do not regress.

### 5.5.1	Project Plan Summary

You do not need to check the Project Plan Summary entries calculated by the students’ support tool.  However, you must check any manual calculations made by the students.  If the results are incorrect, ask them to describe how they arrived at the numbers they used in the form.  Also verify that the planned times for each phase are distributed in about the proportion indicated by the To Date % value from the prior program, and that the planned and actual size values are reasonable.

With PSP2.1, four of the new items in the Project Plan Summary concern cost-of-quality.  If the students are using a support tool that calculates the COQ values, you do not need to verify the calculations.  However, it’s a good idea to review the COQ values to see what they tell you about a student’s work.  Then make appropriate comments regarding these values, particularly if A/FR is unusually low.  Remember that COQ and A/FR will not be covered until day 3 of PSP Advanced, thus comments should reflect material covered in the course.

The other new PSP2.1 items the Project Plan Summary are the upper and lower prediction intervals.  You do not need to verify tool calculations. However, you should make comments on the values and what they imply about the student’s estimating ability and likelihood of overrunning a development plan.  Point out that by looking at their prediction intervals, they can determine the likelihood that they have made a serious under- or overestimate. Remember that upper and lower prediction intervals is not covered until day 2 of PSP Advanced, thus comments should reflect material covered in the course.

### 5.5.2	Consistency Checks

Repeat the consistency checks you performed for the previous process level for the PSP2.1 programs, starting with a review of the PSP2 Project Plan Summary to determine if the data are reasonable.  Also, verify that the planned times and sizes are reasonably consistent with the actual size and time relationships for previously written programs.  Similarly, ensure that the relationships between the actual size, time, and defect data are reasonable.  If any of the consistency checks reveal significant discrepancies, the data likely contain errors or were made up.  Finally, check the students’ time and defect logs and ask them to explain any unusual values.

The new consistency item to consider for PSP2.l is the degree to which the students used the PSP design methods and templates, and whether they used any verification techniques while reviewing their designs.  It takes time for developers to build design and design review competencies, but the PSP course provides an opportunity for them to start.  Your guidance can help them to do so. Software Design and Design Verification techniques are covered on the first day of PSP Advanced, thus the use of these techniques are required for all 3 programming assignments.

# 6.	The Performance Analysis Report

When assigning the Performance Analysis Report to the class, it is VERY important that you walk through the General Guidelines section of the Assignment Kit, in addition to going over the assignment requirements. In generating the Performance Analysis Report, it is expected that the student will take a “journey” through their data and answer many of the questions posed in the following course modules:

- Understanding and Improving Planning Performance

- Understanding and Improving Quality Performance

- Defining and Improving Personal Processes

This expectation is stated in the second paragraph of the general guidelines section of the assignment kit.  In addition, the general guidelines kit also contains many helpful hints which will enable the student to finish the report within the allotted time.

When grading the final report, use the grading checklist provided in the Assignment Kit and focus your attention on the following concerns:

- Did the students produce a usable process and then use it?

- Did they perform a competent analysis of their data?

- Did they set realistic but challenging goals for personal improvement?

References

| [Humphrey 95] | Humphrey, Watts S. A Discipline for Software Engineering. Reading, MA: Addison Wesley, 1995. |
| --- | --- |
| [Humphrey 97] | Humphrey, Watts S. Introduction to the Personal Software Process. Reading, MA: Addison Wesley, 1997. |
| [Humphrey 05] | Humphrey, Watts S. PSP: A Personal Improvement Process for Software Engineers. Reading, MA: Addison Wesley, 2005. |

®SM 	Personal Software Process and PSP are service marks of Carnegie Mellon University.

®	Carnegie Mellon is registered in the U.S. Patent and Trademark Office by Carnegie Mellon University.