Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Assignment Kit for
Performance Analysis Report

PSP Advanced

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.
Distribution limited by the Software Engineering Institute to attendees.

PSP Advanced

Assignment Kit for the Performance Analysis Report

Overview

| #### Overview | This assignment kit will cover the following topics |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Prerequisites | 2 |
|  | Assignment objectives | 2 |
|  | Assignment requirements | 3 |
|  | Guidelines and evaluation criteria | 5 |
|  | Report Analysis Questions | 7 |
|  | Performance Analysis Report Process Script | 9 |
|  | Grading Checklist | 10 |

| Prerequisites | Prerequisites • Complete all PSP programs • Read Chapters 13 and 14 |
| --- | --- |

| #### Assignment objectives | The objectives for this assignment are for you to - Define, instrument, and follow a process for personal use - Demonstrate performance analysis skills - Anticipate the challenges faced in using these processes and methods on the job and determine how to address these challenges - Learn to update a personal process based on your data |
| --- | --- |

### Assignment requirements

| Assignment requirements | - Create a process to generate a Performance Analysis Report. The process must contain, at a minimum, steps to: - plan the final report task - analyze your process data - produce the report - personal review steps - complete the postmortem - Add your Performance Analysis Report Process to your PSP tool. - Use your PSP tool to plan and track your Performance Analysis Report Project process data. - Submit the report, the PIPs, the process, and the process data |
| --- | --- |

Continued on next page

### Assignment requirements, Continued

| #### Minimum report content | The report must: - Characterize (describe) current performance. At a minimum, your report must address: - Planning Performance - describe your size-estimating accuracy and determine the degree to which your estimates were within the 70% statistical prediction intervals. Analyze how your size-estimating accuracy has evolved during the assignments. - describe your time-estimating accuracy and determine the degree to which your estimates were within the 70% statistical prediction intervals. Analyze how your time-estimating accuracy has evolved during the assignments. - Quality Performance - describe the types of defects that you injected in design and in coding. Include a Pareto analysis of these defect types. - analyze your trends for defects per size unit (e.g., KLOC) found in design review, code review, compile, and test - analyze your trend for total defects per size unit - Process Performance - analyze your defect-removal rates for design reviews, code reviews, compile, and test, and your defect-removal leverage for design reviews, code reviews, and compile versus unit test. In those cases where you had no test defects, use the average unit test defect-removal rate for the programs developed to date. - analyze yield versus size unit (i.e. LOC) reviewed per hour in your code review - analyze design-review yield versus size unit (i.e. LOC) reviewed per hour - analyze yield versus the A/FR for programs 5 through 7 - Select your highest priority areas for process improvement. Describe why you chose these areas and set performance improvement goals. - Identify PIPs that might help to achieve the performance improvement goals - Based on the analysis of your performance data, select PIPs for implementation. Quantify the expected performance changes. . |
| --- | --- |

Guidelines and evaluation criteria

| #### General guidelines | Draft your Performance Analysis Report Process on the blank Performance Analysis Report Process Script form provided, prior to putting your process into the Access Student Workbook. Take a “journey” through your data. Use the Understanding and Improving Planning Performance and the Understanding and Improving Quality Performance modules to guide you through your own data. While your journey (data, explanations, PIPs, etc.) will differ from these modules, they contain many of the questions and perspectives you should consider with your own data. They also provide an example of a logical sequence in which you can use to work your way through the many charts contained within your student workbook. Process performance should be performed in parallel to your journey and captured in the form of PIPs and goals (Refer to the Defining and Improving Personal Processes module for example questions). Print the charts from your PSP tool. As you walk through the data, capture questions, notes, discovers, etc. directly on the charts. This will help you begin to capture your understanding of your current process, planning, and quality performance. DO NOT over analyze only one piece of information. Please remember to look for trends. DO NOT do a superficial analysis. Don’t just describe a chart, analyze it by looking for changes, trends, causal relationships, and predictive indicators. Consider when to select a Pareto, histogram, scatter plot, or run-chart. Use the Alt-Print Screen feature to capture Access Student Workbook Analysis Tools charts to be embedded into your report. By embedding the charts directly into your report, it will simplify your explanations. If you need help doing this, ask your instructor how to embed the charts into your report. Focus more on content than format. Focus on analyzing your data to • identify where you need to improve • establish challenging improvement goals • understand how to change your personal process to meet those goals Write up a brief report describing your findings and conclusions. Keep your report simple and short. Do not hesitate to build on the PSP materials. Consider what surprised you. |
| --- | --- |

Continued on next page

Guidelines and evaluation criteria, Continued

| #### Evaluation criteria | Your process design must include a - planning phase - development phase - postmortem phase Your report must include - all of the tables and charts used in your analysis, plus any other charts or data that support your analysis - your written analysis and conclusions - quantitative, measurable improvement goals, and specific actions that you plan to take to achieve those goals - the minimum report content outlined in the requirements section |
| --- | --- |

| #### Reviewing your assignment | Use the attached grading checklist to check your assignment. Ensure that your assignment is correct before you submit it. |  |
| --- | --- | --- |
|  | Your process data must be - complete - accurate - precise - self-consistent |  |

| #### Submitting your assignment | When you’ve completed your review, package the following data files into a zip file and upload the zip file to the Performance Analysis report assignment page on the SEI Learning Portal. - Process data (mdb export file from SEI Student Workbook or zip data backup file from Process Dashboard). - Performance Analysis report. - PIP form doc file (Process Dashboard only). |
| --- | --- |

Report Analysis Questions

|  | Consider the following questions to guide your analysis. You need not address every question, but do provide at least the minimum required analysis. |
| --- | --- |

| #### Analysis of size estimating accuracy | Compare size estimating accuracy of programs 1-4 with programs 5-7. How much did your size estimating accuracy change? Why? How often was my actual program size within my 70% statistical prediction interval? Do I have a tendency to add/miss entire objects? Do I have a tendency to misjudge the relative size of objects? Do I need to calculate relative size range data using my historical object data? Can I? Based on my historical size-estimating accuracy data, what is a realistic size-estimating goal for me? How can I change my process to meet that goal? |
| --- | --- |

| #### Analysis of time estimating accuracy | Compare time estimating accuracy of programs 1-4 with programs 5-7.. How much did your time estimating accuracy change? Why? How often was my actual development time within my 70% statistical prediction interval? Is my productivity stable? Why or why not? How can I stabilize my productivity? How much are my time estimates affected by the accuracy of my size estimates? Based on my historical time-estimating accuracy data, what is a realistic time-estimating goal for me? How can I change my process to meet that goal? |
| --- | --- |

Continued on next page

Report Analysis Questions, Continued

| #### Quality analysis | Compare quality in unit (defects/KLOC) test in programs 1-4 with programs 5-7. How much did the quality of the programs entering unit test change? Why? How can I predict the quality of my final product early in my development cycle? Am I finding my defects in design and code reviews? Why or why not? How can I make my process most effective and efficient? Based on my historical data, what are some realistic quality goals for me? How can I change my process to meet those goals? |
| --- | --- |

| #### Defect analysis | What type of defects do I inject during design and coding? How are they different? What types of defects do I remove in compile and unit test? How are they different? What defects are most common? What defects are most expensive to remove? What trends are apparent in defects per size unit (e.g., KLOC) found in reviews, compile, and test? What trends are apparent in total defects per size unit? |
| --- | --- |

| #### Process analysis | What were my review rates (size reviewed/hour) for design review and code review? What were my defect-removal leverages for design review, code review, and compile versus unit test? Is there any relationship between yield and review rate (size reviewed/hour) for design and code reviews? Is there a relationship between yield and A/FR for programs 5 through 7? How did defect injection and removal profiles change as the process changed? Which phases had the most predictable effort? |
| --- | --- |

Performance Analysis Report Process Script

| Phase # | Purpose | To guide the analysis and writing of the Performance Analysis Report. |
| --- | --- | --- |
|  | Entry Criteria |  |
|  | Planning |  |
|  | Postmortem |  |
|  | Exit Criteria |  |

| Student |  |  |  |
| --- | --- | --- | --- |
| Instructor |  |  |  |

|  | Accepted or Resubmit | Comments |
| --- | --- | --- |
|  | Accepted |  |
|  | Resubmit |  |

| Legend |  - O.K. | X - resubmit | sw - SEI Student Workbook | pd - Process Dashboard |
| --- | --- | --- | --- | --- |

|  | Assignment Package | Comments |
| --- | --- | --- |
|  | All files are included |  |
|  | Process data file { .mdb (sw) or .zip (pd) } |  |
|  | Performance Analysis Report |  |
|  | PIP form .doc file (pd only) |  |

|  | Report Process | Comments |
| --- | --- | --- |
|  | The process for producing the report was properly created and includes phases for Plan and PM. |  |
|  | The process was used to produce the performance analysis report. |  |

|  | Planning Performance Analysis | Comments |
| --- | --- | --- |
|  | Size estimating accuracy was evaluated |  |
|  | Time estimating accuracy was evaluated |  |
|  | Impact of poor quality on time estimating accuracy was evaluated, if appropriate to do so |  |
|  | The data-analyses are thorough and thoughtful. |  |
|  | Each data-analysis chart has accompanying comments. |  |
|  | The comments demonstrate an understanding of the data. |  |

|  | Quality Performance Analysis |  |
| --- | --- | --- |
|  | Defects levels in compile and unit test were evaluated |  |
|  | The effectiveness of personal reviews were evaluated |  |
|  | The data-analyses are thorough and thoughtful. |  |
|  | Each data-analysis chart has accompanying comments. |  |
|  | The comments demonstrate an understanding of the data. |  |
|  | The following is list of the types of charts the student may have used to do the quality analysis |  |
|  | Pareto distribution of defect types |  |
|  | Percentage of defect types injected and removed by phase |  |
|  | Percentage of defects by type escaping compile |  |
|  | Defect fix times by phase injected and removed |  |
|  | Analysis of defect types by phase injected |  |
|  | Defect/KLOC trends for each defect-removal phase |  |
|  | Defect/KLOC trends by program |  |
|  | Defect injection and removal rates by phase |  |
|  | Defect-removal leverage by phase |  |
|  | Analysis of design-review yield versus review rate |  |
|  | Analysis of code-review yield versus review rate |  |
|  | Analysis of yield versus A/FR |  |
|  | Cost-of-quality analysis |  |
|  | Analysis of productivity versus yield |  |

|  | Process Performance Analysis |  |
| --- | --- | --- |
|  | The report identifies improvement opportunities. |  |
|  | Realistic and challenging improvement goals have been set. |  |
|  | Appropriate actions to achieve the improvements goals are identified |  |

|  | General Comments |  |
| --- | --- | --- |