## Slide 1: PSP Advanced Understanding and Improving Planning Performance

## Slide 3: Lecture Topics
Improving Planning and Estimation Skills
Improving Planning Performance
Analyzing Performance Data
Bringing Planning Discipline to a Team

## Slide 4: Improving Performance
“One definition of insanity is doing the same thing over and over again and expecting different results.” - Albert Einstein and others
To improve performance, the process must change…

## Slide 5: Performance Improvement Steps
Characterize and analyze current performance
Generate Process Improvement Proposals (PIPs)
Set performance goals
Evaluate and select PIPs for implementation
Implement PIPs
Gather more data and evaluate the results
Let’s apply these steps to improving planning performance…

## Slide 6: Characterize Current Planning Performance
Characterizing the current performance means to measure your performance and set baselines against which improvements will be made.
In understanding the current performance with respect to planning address questions such as:
  Am I meeting my commitments? If not, why not?
  Am I missing commitments because:
    I have over or underestimated the work?
    My plan does not reflect the actual work I am doing?
    I am planning my work at too granular a level of detail or not with enough granularity?
    I have a tendency to add or miss entire parts of the product?
    I have a tendency to misjudge the relative size of parts?
Notes:   According to my past performance, how likely is it that my next effort actual will be within 10% of

## Slide 7: Analyze Current Planning Performance
To understand current effort estimating performance the following questions must be answered.
  How stable was the productivity (for example LOC/Hour)?
  If there was significant variance in productivity, what were the contributing factors?
  How much was the accuracy of the time estimates were affected by the accuracy of the size estimates?
    Are the over and under estimates balanced?
    What were the contributing factors to misestimates?
    According to past performance, how likely is it that the next size actual will be within 10% of the size estimate?
Let’s look at a student’s data!

## Slide 8
Assignment - Process | Process Addition
Program 1 - PSP 0.0 | 
Program 2 - PSP 0.1 | estimating and reporting software size distributing development time over planned project phases using a size counting and coding standard recording process problems and improvement ideas
Program 3 - PSP 1.0 | PROBE size estimating method and size estimating template test report template project plan summary additions Summary section was added with plan, actual, and to-date productivity. Program Size summary includes planned size for all size accounting types. All values except the Total Size under Actual in the Program Size Summary are calculated.
Program 4 - PSP 1.1 | task planning template schedule planning template These are typically used for projects that take several days or weeks, which are not required for the PSP exercises. The project plan summary was expanded to include basic process statistics.
Program 5 - PSP 2.0 | design and code reviews design review checklist code review checklist quality planning project plan summary additions additional summary metrics design and code review phases defect planning
Program 6 - PSP 2.1 | PSP2.1 design review script PSP2.1 design review checklist design specification templates
Program 7 & 8 - PSP 2.1 | None
Notes: PSP Process used in generating the following Student #4 data. This student took the traditional PSP 1 and 2 courses, which may vary slightly from the PSP Fundamental and Advanced programming assignments, thus this slide is included in helping the instructor and students interpret the data.
Make copies of this slide and hand out to the class so they can follow along in the slides that follow.

## Slide 9: Student’s Productivity
How stable was the productivity?
If there was significant variance in productivity, what were the contributing factors?
Notes: The student’s productivity is pretty stable. The variance in the productivity can be contributed to the learning curve associated with the process changes. This shows that the productivity is stabilizing around initial productivity before applying PSP, even with all the extra process steps. Instructor can make the point that “Quality is free”, with will be reinforced with the same student’s data during the quality modules.
NOTE: The 405 data point corresponds with the introduction of the Design Templates and Design Verification, which is probably due to the learning curve.

## Slide 10: Have I Over or Underestimated the Time?
The effort estimates versus actual performance is fairly good and stable.
Looking underneath this we need to understand if they “got lucky” – was the productivity varying in inverse proportion to bad size estimates? Or are they both stable?
Notes: We don’t have the data, or understanding of the data, needed to understand if she “got lucky.” If this was your personal data you would.
NOTE: The 405 data point corresponds with the introduction of the Design Templates and Design Verification, which is probably due to the learning curve.

## Slide 11: Have I Over or Underestimated the Size? - 1
  How much was the accuracy of the time estimates affected by the accuracy of the size estimates?

## Slide 12: Have I Over or Underestimated the Size? - 2
Is the student
  missing modules
  consistently overestimating
  consistently underestimating
Notes: This is a busy slide. The point of this slide is to show that you can take the data and look at it by type and not just the total size data (previous slide). This allows one to determine if they are consistently under, over or not estimating certain aspects of the size estimate. Note Programs 6 – 8 the student is consistently underestimating Added. Now the student could look at their methods for estimating Added and determine if there is a part of the process that could be improved, such as add a little more detail to the conceptual design.
Note only programs 3 – 8 are shown because prior to using PSP 1.0 (programs 1 & 2), PROBE was not used.

## Slide 13: Set Effort and Size Estimating Goals
At this point, it is possible to set effort and size estimating goals.
  Identify the highest-leverage opportunities for improving performance.
  Establish quantitative, measurable goals.
  Describe the specific actions (e.g. process changes) that will be taken to achieve these goals.

## Slide 14: Student Goals
How good is the student’s estimating?
How would you quantify it?
What would you examine to try to improve?
What factors could be affecting performance?
How should she handle effort estimating and making commitments based on her current performance?
Notes: It is pretty clear that this student is a fairly good estimator. On average her estimates are within +/- 25% variance.
However looking at her size estimation data. It may be possible to put a little more work into her conceptual designs in order to improve her accuracy. In order to determine which parts are being overestimated, underestimated, or omitted, she will perform an analysis of her completed Size Estimating Templates.
Other areas of her performance may also be effecting her estimations, such as quality, productivity, etc. She may wish to do further analysis of all her data in order to focus her improvement efforts.

## Slide 15: Student PIPs
After analyzing her completed size estimating templates, the following PIPs were generated.
  Review base code to identify areas that require modification, addition and deletion, prior to making Base estimate.
  Once conceptual design is complete, compare design with requirements, then review conceptual design with a peer to reduce the number of missed parts.
  Review final estimate with a peer for completeness.

## Slide 16: Student’s New Estimating Goal
The student has set a goal of making time estimates within a +/- 15% variance, by implementing the following PIPs:
  Review base code to identify areas that require modification, addition and deletion, prior to making Base estimate.
  Once conceptual design is complete, compare design with requirements, then review conceptual design with a peer to reduce the number of missed parts.

## Slide 17: Gather More Data and Evaluate the Results
“All change is not growth as all movement is not forward.”
Ellen Glasgow
Once the PIPs are implemented, the final step is to gather more data points to determine the effectiveness of the PIP implementation in meeting your performance goals.
If the PIP does not result in helping you to meet your improvement objectives, then discontinue using the PIP implementation.

## Slide 18: Other Factors in Estimating Problems
The following are other factors in size and effort estimating accuracy.
  Incorrect size proxies
  Incorrect usage of historical data
  Not adjusting for outliers
  Inconsistent or inaccurate time tracking
  Quality problems leading to variance in productivity

## Slide 19: How Do You Bring Planning Discipline to a Team?
By establishing and executing team roles for sharing responsibilities for managing the project.
When team members execute their role responsibilities, follow
defined processes, and meet their goals and commitments,
the team performs efficiently and effectively.
Planning Manager | Design Manager
Quality Manager | Test Manager
Process Manager | Customer Interface Manager
Support Manager | Implementation Manager

## Slide 20: Planning Manager Goals
The Planning Manager's goals are to
  help the team run a well-planned and tracked project
  help the team members with their personal planning and progress tracking
  regularly track and report the team's status against plan

## Slide 21: Leads the Team’s Planning
The Planning Manager
  ensures that the team is always working to a defined and documented plan
  assists the engineers in generating their personal and team estimates and plans
  ensures that plans are revised at every team launch and relaunch or whenever the project schedule or resources change substantially
  helps the team maintain a balanced plan at all times

## Slide 22: Tracks Team Progress
The Planning Manager
  tracks team progress against the plan and reports to the team weekly on project status
  supports the Team Leader in tracking project issues and risks
  maintains an updated Project Plan Summary for the system and each of its parts
  keeps the team TASK and SCHEDULE plans updated and ensures that each team member updates their personal TASK and SCHEDULE plans

## Slide 23: Reporting
In addition, the Planning Manager
  ensures that team members report data on their progress in time for the weekly team meeting
  produces a composite report of team status against plan and distributes it at or before the weekly team meeting
  based on the rate of schedule and resource progress, keeps the team and management informed of likely phase and project completion dates
  supports the Team Leader in producing weekly management and customer status reports
  maintains the data to produce the schedule, resource, size, and productivity sections of the project report during the phase and project postmortems

## Slide 24: Questions to Ask as Planning Manager
Is each team member’s plan sufficiently detailed?
Do these plans accurately represent the work that the team members are currently doing?
If any of the team members’ plans do not represent their current work, what actions do you recommend?
Is the team’s workload reasonably well-balanced? If not, what actions do you recommend?
Is the workload with any cooperating group or team reasonably well balanced? If not, what actions do you recommend?
Are dependencies within the team and with other related groups known and tracked?
Are there any other planning issues that the team should be aware of?

## Slide 25: Messages to Remember
You cannot know your current plan performance without doing plan estimates and detailed tracking of actual data.
Effort estimating accuracy is largely based on the accuracy of size estimating and the stability of productivity.
Understanding the causes behind misestimates can lead to many ideas for process changes.
You can improve performance by learning from your data and trying new process ideas.