## Slide 1: PSP Advanced Understanding and Improving Quality Performance
Notes: To help the students follow the journey through the student data, hand out copies of slide 6 which shows on which programs the process changes occurred since the process changes in this data differs from what the students experienced in the PSP Fundamentals and Advanced classes.

## Slide 3: Lecture Topics
Review of Process Improvement
Characterize and Analyze Current Performance
Understanding Root Causes
Improving Quality Performance

## Slide 4: Review of Process Improvement
From the Planning presentation, recall that the steps are to measure, analyze, and improve.
We will apply the following performance improvement steps
  Characterize and analyze current performance
  Generate process improvement proposals (PIPs)
  Set performance goals
  Evaluate and select PIPs for implementation
  Implement PIPs
  Gather more data and evaluate the results
Notes: Characterizing the current performance means to measure your performance and set baseline against which improvements will be compared.
The analysis will attempt to gain insight into the strengths and weaknesses of your current performance. Will look at how to view data, segment or stratify the data, and identify high leverage areas for improvement.

## Slide 5: Characterize and Analyze Current Performance
To understand current quality performance, you must
  have a sufficient number of data points to draw upon
  be able to identify the types of defects that are being injected
  determine the effectiveness of your defect removal activities
  characterize how quality affects productivity
  understand whether you are consistently delivering a zero to low defect product
Notes: To address these issues and begin to understand the quality data available to us, we are going to take a journey through a single student’s data set.

## Slide 6: The Data Journey
As we go though a student’s quality data, begin to ask yourself the following questions:
  Where can they improve?
  What issues are affecting them?
  How could they address these issues?
  How could they improve?
  What can they do different?
  Why should they change?
  What are the root causes?
Notes: As the instructor goes through the following slides, they should note any ideas that come from the students on a white board. This will aid in the PIP discussion and subsequent quality planning and tracking presentations. It will also help them in starting to think about what kind of things they could do differently with their own work.

## Slide 7
Assignment - Process | Process Addition
Program 1 - PSP 0.0 | 
Program 2 - PSP 0.1 | estimating and reporting software size distributing development time over planned project phases using a size counting and coding standard recording process problems and improvement ideas
Program 3 - PSP 1.0 | PROBE size estimating method and size estimating template test report template project plan summary additions Summary section was added with plan, actual, and to-date productivity. Program Size summary includes planned size for all size accounting types. All values except the Total Size under Actual in the Program Size Summary are calculated.
Program 4 - PSP 1.1 | task planning template schedule planning template These are typically used for projects that take several days or weeks, which are not required for the PSP exercises. The project plan summary was expanded to include basic process statistics.
Program 5 - PSP 2.0 | design and code reviews design review checklist code review checklist quality planning project plan summary additions additional summary metrics design and code review phases defect planning
Program 6 - PSP 2.1 | PSP2.1 design review script PSP2.1 design review checklist design specification templates
Program 7 & 8 - PSP 2.1 | None
Notes: Process used in generating the following Student #4 data. This student took the traditional PSP 1 and 2 courses, which may vary slightly from the PSP Fundamental and Advanced programming assignments, thus this slide is included in helping the instructor and students interpret the data.
Make copies of this slide and hand out to the class so they can follow along in the slides that follow.

## Slide 8: Actual Development Time
How much time did the student spend on each program?
Where did the student spend most of their time?
How did the distribution of time change as the process changed?
1 2 3 4 5 6 7 8
Program

## Slide 9: Percent Planning and Postmortem Time
Why is the percentage so high for assignment 4?
Is this spike in the percentage of total time found in planning, postmortem, or both?
1 2 3 4 5 6 7 8
Program

## Slide 10: Percent Planning Time
What percentage of development time should the student use for estimating the planning phase for the next program?
1 2 3 4 5 6 7 8
Program

## Slide 11: Percent Postmortem Time - 1
Why is the PM percentage of development time so high for program assignment four?
Is it caused by the introduction of PSP 1.1?
Does the time spent in PM correlate to program size?
1 2 3 4 5 6 7 8
Program

## Slide 12: Percent Postmortem Time - 2
Assignment 8 was identified as an outlier because it took twice as long as planned to complete due to the fact that it was completed weeks after the program was initially coded and unit tested. In all other cases, PM was conducted right after UT. This can be seen by reviewing the student’s time log.
The time spent performing the PM in Assignment 4 seems to be consistent with other data points when compared to size.
So, why was the percentage of time spent in PM so much higher than other programming assignments?
Chart: PM Time vs. Actual A&M, w/o 8
| 155 | 273 | 221 | 112 | 251 | 97 | 321
PM Time | 22 | 10 | 23 | 39 | 13 | 28 | 21
Chart: PM Time vs. Actual A&M
| 155 | 273 | 221 | 112 | 251 | 97 | 321 | 528
PM Time | 22 | 10 | 23 | 39 | 13 | 28 | 21 | 56
Notes: The instructor should take this time to discuss correlation between any two measures as it applies to quality.
The instructor should also talk about outlier in quality data. As you change your process, previous data points can become obsolete and skew the data.

## Slide 13: Percent Postmortem Time - 3
Looking at Percent Test Time, you will notice that percent of time spent in Test for Assignment 4 dropped significantly.
This is partially due to the fact that no defects were found in test, which can be seen by looking at the Defects Removed in Test chart.
Thus, percent distribution for other phases, such as PM, increased proportionately.
1 2 3 4 5 6 7 8
Program

## Slide 14: How Did the Distribution of Time Change as the Process Changed?
How did these additional phases and tasks affect productivity?
Phase | % Time Spent
PLAN | ~ same
DLD | Increased
DLDR | Increased
CODE | Decreased
CR | Increased
COMPILE | Decreased
UT | Decreased
PM | Decreased
Program
% of Development Time
Notes: As the process changed and more phases were added such as personal reviews and design templates

## Slide 15: How Did Additional Phases and Tasks Affect Productivity?
Productivity declined with each change in process.
Once the process stabilized, productivity increased to initial levels.
How is the student able to do more work in the same amount of time?
1 2 3 4 5 6 7 8
Program
Notes:   The decline in productivity can be associated with the student’s learning curve

## Slide 16: How Is the Student Able to Do More Work in the Same Amount of Time?
Where are most defects injected? Removed?
How effective are the student’s reviews?
How effective are the different process steps at removing defects?
How does review effectiveness affect the time spent in test?
What is the cost of quality?
What does the student know about the defects he/she injects/removes?
1 2 3 4 5 6 7 8
Program
1 2 3 4 5 6 7 8
Program
Notes: In general the student had less defects to fix and was able to remove more defects earlier in the process where it is less costly to fix. Thus, was able to spend more time on design and quality.

## Slide 17: Where Are Most Defects Injected?
Prior to the introduction of PSP2.1, most of the defects were injected in the code phase.
1 2 3 4 5 6 7 8
Program
1 2 3 4 5 6 7 8
Program
1 2 3 4 5 6 7 8
Program
Notes: It could be possible that some defects recorded as injected in CODE prior to PSP 2.1 were actually design issues.
Defects seem to be evenly injected in both code and design phases after the introduction of formal Design specification and verification concepts in PSP 2.1.

## Slide 18: Where Are Most Defects Removed?
After PSP2.1 Prior to PSP 2.1
Design Review
1 2 3 4 5 6 7 8
Program
1 2 3 4 5 6 7 8
Program
1 2 3 4 5 6 7 8
Program
1 2 3 4 5 6 7 8
Program

## Slide 19: How Effective Are the Student’s Reviews? - Yield
Yield is a measure of the efficiency of each filtering phase at removing defects.

## Slide 20: How Effective Are the Student’s Reviews? – Phase Yield
Phase Yield is a measure of the defects removed during a phase as a percent of those present at the start of the phase, plus those injected during that phase.
Looking at the student’s phase yield for programs 5 – 8 (PSP2 and PSP2.1), which review is least effective?
How could the student possibly improve their phase yield?
Phase
Program
5 Injected
Program 5
Removed
Program
6 Injected
Program 6
Removed
Program
7 Injected
Program 7
Removed
Program
8 Injected
Program 8
Removed
To-Date
Injected
To-Date
Removed
Phase
Yield
Planning
0
0
0
0
0
0
0
0
0
0
0.00%
Detailed Design
0
0
1
0
2
0
2
0
5
0
0.00%
DLD Review
0
0
0
1
0
1
0
1
0
3
60.00%
Code
8
0
1
0
4
1
2
0
15
1
5.88%
Code Review
0
2
0
1
0
2
0
1
0
6
37.50%
Compile
0
4
0
0
0
0
0
1
0
5
50.00%
Unit Test
0
2
0
0
0
2
0
1
0
5
100.00%
PM
0
0
0
0
0
0
0
0
0
0
0.00%
Notes: Instructor should ask the students why we only care about program’s 5-8?
Main reason: Programs 1-4 did not have reviews, thus would make the Phase Yield smaller than they actually are using PSP 2 and 2.1.

## Slide 21: How Effective Are the Student’s Reviews? – Process Yield
Process Yield is the percentage of defects removed before the first compile or test.
The percentage of defects removed prior to compile and test significantly increased with the introduction of reviews.
1 2 3 4 5 6 7 8
Program

## Slide 22: How Efficient Are the Different Process Phases at Removing Defects? - 1
Defect-removal leverage (DRL) is a measure of the relative efficiency of a process phase at removing defects.
DRL is the number of defects removed per hour by a process phase relative to a base phase.
  The usual base phase is unit test (UT).
  DRL (X/UT) is the DRL for phase X with respect to unit test.

## Slide 23: How Efficient Are the Different Process Phases at Removing Defects? - 2
For Assignment 8

## Slide 24: How Does Review Effectiveness Affect the Time Spent in Test?
Higher yield is associated with lower test defect density.
Less defects in test results in less time in test.
test defects
Notes: Point out that when the term “yield” is used in PSP, it refers to the “process yield”.

## Slide 25: What Is the Cost of Quality (COQ)?
COQ is a measure of process quality in a way that is meaningful to management.
The COQ elements are failure, appraisal, and prevention costs.
Failure cost is the time spent in repair and rework plus the cost of any scrap. In PSP, it is compile and test time.
Appraisal cost is the cost of inspecting for defects. In PSP, appraisal cost is design and code review time.
In the TSP, inspections are included in appraisal cost.
Notes: Prevention costs are things like implementing PIPs that prevent certain defects from being injected. Design can actual be considered partly a prevention cost as good design prevents defects from being injected later. However, within the PSP class, we do not explicitly identify anything in the prevention cost category.

## Slide 26: Failure Cost of Quality
In general, the Percent Failure COQ decreased with the introduction of PSP2.1.
1 2 3 4 5 6 7 8
Program

## Slide 27: Appraisal Cost of Quality
In general, the Percent Appraisal COQ began increasing with the introduction of PSP2.0.
1 2 3 4 5 6 7 8
Program

## Slide 28: Total Cost of Quality
Quality is Free when proper attention and discipline is applied to reviews.
COQ = % Appraisal COQ + % Failure COQ
1 2 3 4 5 6 7 8
Program
Notes: Properly conducted reviews significantly reduce testing time and produce high-quality results. Unless the engineer is committed to producing high-quality products, the review process is likely to be ineffective. Engineers whose objective is to begin testing as soon as possible rarely perform code reviews or perform them so poorly that they are a waste of time.

## Slide 29: Appraisal to Failure Ratio (A/FR)
When A/FR is greater than 1, the student is spending more time in reviews than in compile and test.
The number of test defects is typically much lower for higher values of A/FR ( ≥ 2 is a good goal). However, too high a value ( >> 10) could mean excessive time is being spent in reviews.
In this case the, student is approaching the goal of 2 or higher, but there is still room for improvement.
1 2 3 4 5 6 7 8
Program
Notes: Begin this slide by discussing what A/FR is using the definition in the lower right of the slide.

## Slide 30: What Does the Student Know About the Defects They Inject/Remove?
For the student to understand their defects, they need to be able to answer questions such as:
    What are the most common types of defects?
    Which defects cost the most?
    What types of defects are injected more often in the design and code phases?
    What types of defects are primarily removed in compile and test phases?
    What phase had the largest average fix time?
    What phase had the largest total fix time?

## Slide 31: What Are the Most Common Types of Defects?

## Slide 32: Which Defects Cost the Most?

## Slide 33: What Types of Defects Are Injected Most in the Design and Code Phases?
Notes: Design, Types 70 and 80
Code, 20, 30, 80 (If you look at the defect log, you will notice that the type 80 could have been miscategorized. They were most likely injected in Design, however it was prior to PSP2 and PSP2.1)

## Slide 34: What Types of Defects Are Injected Most in the Design and Code Phases?
Notes: Design, Types 70 and 80
Code, 20, 30, 80 (If you look at the defect log, you will notice that the type 80 could have been miss categorized. They were most likely injected in Design, however it was prior to PSP2 and PSP2.1)

## Slide 35: What Types of Defects Are Primarily Removed in Compile and Test Phases?
Notes: For compile, both tables show Types 20 and 30
For Test, Types 80
Instructor should note that Type 80 defects are usually injected in the design phase, thus they have escaped both the Design Review and Code Review.

## Slide 36: What Types of Defects Are Primarily Removed in Compile and Test Phases?
Notes: For compile, both tables show Types 20 and 30
For Test, Types 80
Instructor should note that Type 80 defects are usually injected in the design phase, thus they have escaped both the Design Review and Code Review.

## Slide 37: What Had the Largest Average Fix Time? What Had the Largest Total Fix Time?

## Slide 38: What Had the Largest Average Fix Time? What Had the Largest Total Fix Time?
Defects injected in DLD and removed in UT had largest average fix time
Defects injected in CODE and removed in UT had largest total fix time

## Slide 39: Generate Process Improvement Proposals (PIPs)
Now that we have taken a journey through the data:
  Where can they improve?
  What issues are affecting them?
  How could they address these issues?
  How could they improve?
  What can they do different?
  Why should they change?
  What are the root causes?
HOW DOES THE DATA SUPPORT YOUR ANSWERS?
Notes: The instructor should be having this discussion with the class as they are going through the data, or while they are on the journey.

## Slide 40: Example PIPs
Process yield has been declining over the last two programs, which will lead to more defects being found in test. To improve process yield, focus on improving the code review phase yield as it is only 37.5%. Try reviewing at a slower pace and take a break between the code and code review phase.
Review type 70 & 80 defects in the defect log and update review checklists to find and fix defects prior to test. They are the most costly and they are currently making it through to the failure phases.
Implement design verification techniques to improve the effectiveness of design reviews and reduce the number of defects making it into test.

## Slide 41: Review of Process Improvement
From the Planning presentation, recall that the steps are to measure, analyze, and improve.
We will apply the following performance improvement steps
  Characterize and analyze current performance
  Generate Process Improvement Proposals (PIPs)
  Set performance goals
  Evaluate and select PIPs for implementation
  Implement PIPs
  Gather more data and evaluate the results
Notes: Characterizing the current performance means to measure your performance and set baseline against which improvements will be compared.
The analysis will attempt to gain insight into the strengths and weaknesses of your current performance. Will look at how to view data, segment or stratify the data, and identify high leverage areas for improvement.

## Slide 42: Set Performance Goals
What quality goals should the student consider for next time?
How can the student change their process to meet the new quality goals?

## Slide 43: A Quality Goal Consideration
Quality Goal: Increase Process Yield to 60%
  Current Yield = 50%
  Desired Yield = 60%
How can the process be changed to meet the new quality goals?
  Improve Code Review effectiveness

## Slide 44: Review of Process Improvement
From the Planning presentation, recall that the steps are to measure, analyze, and improve.
We will apply the following performance improvement steps
  Characterize and analyze current performance
  Generate Process Improvement Proposals (PIPs)
  Set performance goals
  Evaluate and select PIPs for implementation
  Implement PIPs
  Gather more data and evaluate the results
Notes: Characterizing the current performance means to measure your performance and set baseline against which improvements will be compared.
The analysis will attempt to gain insight into the strengths and weaknesses of your current performance. Will look at how to view data, segment or stratify the data, and identify high leverage areas for improvement.

## Slide 45: Which PIPs Could Improve Code Review Effectiveness?
Process yield has been declining over the last two programs, which will lead to more defects being found in test. To improve process yield, focus on improving the code review phase yield as it is only 37.5%. Try reviewing at a slower pace and take a break between the code and code review phase.
Review type 70 & 80 defects in the defect log and update review checklists to find and fix defects prior to test. They are the most costly and they are currently making it through to the failure phases.
Implement design verification techniques to improve the effectives of design reviews and reduce the number of defects making it into test.

## Slide 46: Which PIPs Could Improve Code Review Effectiveness?
Process yield has been declining over the last two programs, which will lead to more defects being found in test. To improve process yield, focus on improving the code review phase yield as it is only 37.5%. Try reviewing at a slower pace and take a break between the code and code review phase.
Review type 70 & 80 defects in the defect log and update review checklists to find and fix defects prior to test. They are the most costly and they are currently making it through to the failure phases.
Implement design verification techniques to improve the effectives of design reviews and reduce the number of defects making it into test.

## Slide 47: Review of Process Improvement
From the Planning presentation, recall that the steps are to measure, analyze, and improve.
We will apply the following performance improvement steps
  Characterize and analyze current performance
  Generate Process Improvement Proposals (PIPs)
  Set performance goals
  Evaluate and select PIPs for implementation
  Implement PIPs
  Gather more data and evaluate the results
Notes: Characterizing the current performance means to measure your performance and set baseline against which improvements will be compared.
The analysis will attempt to gain insight into the strengths and weaknesses of your current performance. Will look at how to view data, segment or stratify the data, and identify high leverage areas for improvement.

## Slide 48: Implement PIPs - 1
1. Process yield has been declining over the last two programs, which will lead to more defects being found in test. To improve process yield, focus on improving the code review phase yield as it is only 37.5%. Try reviewing at a slower pace and take a break between the code and code review phase.
  Update process script to take short break between code and code review phase
  Increase the code review phase time in the plan

## Slide 49: Implement PIPs - 2
2. Review type 70 & 80 defects in the defect log and update review checklists to find and fix defects prior to test. They are the most costly and they are currently making it through to the failure phases.
  Review defect log
  Update Code Review Checklist to look for the defects that are escaping to compile and test

## Slide 50: Review of Process Improvement
From the Planning presentation, recall that the steps are to measure, analyze, and improve.
We will apply the following performance improvement steps
  Characterize and analyze current performance
  Generate Process Improvement Proposals (PIPs)
  Set performance goals
  Evaluate and select PIPs for implementation
  Implement PIPs
  Gather more data and evaluate the results
Notes: Characterizing the current performance means to measure your performance and set baseline against which improvements will be compared.
The analysis will attempt to gain insight into the strengths and weaknesses of your current performance. Will look at how to view data, segment or stratify the data, and identify high leverage areas for improvement.

## Slide 51: Gather More Data and Evaluate the Results
Follow the updated process on a few additional assignments.
Evaluate the results. Realize that some process changes, such as adding new phases, may make some of your historical process data less useful.
If the data shows improvement, keep the new process. If no improvement is found, then re-evaluate the process changes and revise them.
Continue the quality journey
  Characterize and analyze current performance
  Generate process improvement proposals (PIPs)
  Set performance goals
  Evaluate and select PIPs for implementation
  Implement PIPs
  Gather more data and evaluate the results

## Slide 52: Evaluate the Results
To determine if process improvements have been effective, you should
  periodically repeat the steps for baselining your work processes and comparing the baseline performance to previously established improvement goals
  be careful to avoid the complications of bolstering and clutching
Bolstering is the selective recall of only those results that reinforce an opinion or belief, usually manifest by forgetting failures and remembering only successes. Use of all PSP data from all projects should preclude bolstering.
Clutching is the tendency to perform badly when under pressure or when a good outcome is especially critical, thereby negating successful performance on past projects when using the same processes. By following established processes and using data (rather than instinct) as a basis for instantiating process changes, clutching can be minimized or avoided.

## Slide 53: Continue the Quality Journey
Set realistic and challenging goals by using data analysis to
  identify problem areas
  determine the root cause of problems
  determine the potential effects of process change
  set quantifiable and challenging improvement goals

## Slide 54: Messages to Remember
You cannot know your quality performance without detailed tracking of actual data.
Performance consistency depends on the early removal of defects.
Understanding the causes behind defect injections and escapes can lead to many ideas for process changes.
You can improve quality performance by learning from your data and trying new process ideas.
Focus on regularly making small improvements and major changes will take care of themselves.