## Slide 1: PSP Advanced Planning and Tracking Quality

## Slide 3: Lecture Topics
Quality Review
Leading vs. Lagging Indicators
Making a Quality Plan
Applying Quality Principles Through the Quality Manager Role

## Slide 4: Quality Review - PSP Fundamentals
What is Quality?
The Economics of Quality
Testing Alone is Ineffective
Appraisal Types
Objective Quality Assessments
Principles of Quality Management
Personal Responsibility
Notes: Briefly refresh the students’ memory about these topics

## Slide 5: Quality Measures and Metrics discussed thus far
to-date injected and removed
to-date percent defects injected and removed
phase defect removal rate
process yield
phase yield
review yield
percent appraisal COQ
percent failure COQ
COQ
COQ A/FR
defect density

## Slide 6: Quality Review - Understanding and Improving Quality Performance
We took a journey through the data and realized
  phase and process yield measures the effectiveness of reviews
  a higher process yield results in less defects in test
  quality is free when proper attention and discipline is applied to reviews
  where defects are injected and removed in our process by type
  a high A/FR implies lower defects in test
Notes: Summarize the points they need to build a quality plan and track to it.

## Slide 7: Leading vs. Lagging Indicators

## Slide 8: Lagging Indicators
A Lagging Indicator is a measurable factor that changes value after the underlying conditions it measures have begun to exhibit a trend. Lagging indicators may confirm the existence of a condition or trend, but are not used for prediction.
  Example: The primary lagging quality indicator is the actual number of injected and removed defects, because you don’t know the total number of defects in the software until the development and testing is complete. It is too late to change the quality pattern or trend of the program then.
The quality measures discussed to date have been Lagging Indicators, as they rely on one of the following measures:
  total defects, and defects by phase, injected and removed
  actual size
  total actual time and actual time by phase

## Slide 9: Leading Indicators
A leading indicator is a measurable factor that changes in advance of a new trend or condition and can be used in prediction.
  Example: Leading indicators are statistics which are used to forecast how the economy will be performing in the future. Examples are unemployment rates, commodity prices, housing starts, inflation, bankruptcies, etc.
  A leading quality indicator is a measurable factor that is shown to relate to a lagging indicator which allows for corrective actions to be taken to achieve a desired level of quality.

## Slide 10: Potential Control Parameters
To be useful, process control measures must be available during the process. Examples are
  size units reviewed per hour
  defects found per hour
  defects found per size unit
While no control parameter directly correlates with phase yield, review rate is the most useful control parameter.
Review rate is the parameter used in the PSP.

## Slide 11: Yield Estimates
Yield can be estimated but not precisely calculated until all defects have been found through test and product use.
Yield measures are most useful when the developers and testers record all of the defects.
  design and code review defects
  compile defects
  test defects
By using process-control measures, you are more likely to do high-yield reviews.

## Slide 12: Yield versus Review Rate -1

## Slide 13: Yield versus Review Rate -2

## Slide 14: Yield versus Review Rate -3
While there is considerable variation, higher rates generally give lower-yield reviews.
The PSP suggests the following upper limits for review rates:
  code (using the LOC measure): 200 LOC/hour
  documents: 4 pages/hour
  other measures: develop from your personal review data

## Slide 15: So let’s revisit our student’s data
Recall that the student’s data indicated a low process yield of 50% and a goal was set to increase the process yield to 60%.
Also, recall the code review yield was only 37.5%.
Phase | Current Phase Yield | Desired Phase Yield
Planning | 0.00% | 0.00%
Detailed Design | 0.00% | 0.00%
DLD Review | 60.00% | 60.00%
Code | 5.88% | 5.88%
Code Review | 37.50% | 50.00%
Compile | 50.00% | 50.00%
Unit Test | 100.00% | 100.00%
PM | 0.00% | 0.00%

## Slide 16: Review Rate versus Yield
The previous graphs showed that the slower the review, the higher the yield.
The student’s data shows that very high code review rates resulted in a poor yield
What conclusion would you draw?
Notes: A possible improvement for the student would be to plan for a slower review rate and compare the actual review rate to the plan review rate as a leading indicator to the potential quality of the code under review.

## Slide 17: Component Quality Profile
Standard design time
Standard code
review time
Compile
quality
Unit test
quality
Standard design
review time

## Slide 18: Quality Profiles
The recommended quality profile values are determined as follows.
  design time > 100% of coding time
  design review time > 50 % of design time
  code review time > 50% of coding time
  compile defects < 10 defects/KLOC
  unit test defects < 5 defects/KLOC
The quality profile assigns a value for each of these measures. Values range from 0 to 1.
  If the measure obtained meets the criteria, the value for that item is 1.
  The value is assigned proportionately, based on the measure obtained.

## Slide 19: Quality Profiles as leading indicators
The quality profile values are good planning parameters
  design time > 100% of coding time
  design review time > 50 % of design time
  code review time > 50% of coding time
  compile defects < 10 defects/KLOC
  unit test defects < 5 defects/KLOC
For the first 3 parameters, as a phase is completed a comparison of the actual data can be performed between the completed phase and a previous phase as a leading indicator of quality.
For the remaining parameters, the number of defects found and the current size of the product are know at phase completion. These can also be used as a leading indicator of quality.

## Slide 20: The Process Quality Index
The process quality index (PQI) provides a quality figure or merit for every system element.
To calculate PQI, multiply the profile dimensions to produce a composite value that considers
  compile and unit test defect levels
  design and code review times
  time spent in design
Before test entry, PQI indicates the likelihood that a system element will have subsequent defects.
Values above 0.4 are considered to be good.

## Slide 21: Selected Quality Profiles
PQI = 0.97
Test defects = 0
PQI = 0.88
Test defects = 0
PQI = 0.71
Test defects = 0
PQI = 0.59
Test defects = 0
PQI = 0.15
Test defects = 1
PQI = 0.04
Test defects = 3

## Slide 22: Using the PQI
If one assumes a desired defect density of x in program use and that each defect removal phase has a yield of 50%, then
  x defects/size measure should be removed by system test
  2x defects/size measure should be removed by integration test
  4x defects/size measure should be removed by unit test
  8x defects/size measure should be removed by compile
For example, if the goal is less than 0.5 defects/size measure after system test, then the defect removal rate for the unit test phase should be 2 defects/size measure.
Note: The defect density measures may be modified if desired. In particular, if there is no compile phase, then defect density for another defect removal phase such as personal reviews can be used instead of those for the compile phase.

## Slide 23: Capture-Recapture – 1
The capture-recapture method uses sampled data to estimate populations.
It can be used to estimate the defects in a product.
Data are required from two or more independent inspections, reviews, or tests of the defective product.
These data can then be used to estimate the total defects and the number of defects remaining.

## Slide 24: Capture-Recapture – 2
A = Defects found by inspector A
B = Defects found by inspector B
C – Defects common to A and B
Total defects = A*B/C
Total found = A+B-C
Total remaining = A*B/C – (A+B-C)
A
B
C

## Slide 25: Capture-Recapture – 3
The validity of capture-recapture estimates, like any other statistical procedures, critically depends upon the model assumptions. If the assumptions were not followed, the estimates are questionable.
  This defect estimate is only reliable when all the numbers A and B are greater than 4 and A-C, and B-C are both greater than 1.
  Even with these criteria, estimate error is likely 10% or more.
  Generally, larger numbers, give more reliable estimates.
  If A=B=C, you are likely to have found all the defects.

## Slide 26: Lecture Topics
Quality Review
Leading vs. Lagging Indicators
Making a quality plan
Applying Quality Principles Through the Quality Manager Role

## Slide 27: Our student is now ready to make a Quality Plan - 1
Recall that the student’s quality goal is to increase the process yield to 60%. To accomplish this, the student plans to implement the following PIPs:
  Process yield has been declining over the last 2 programs, which will lead to more defects being found in Test. To improve process yield, focus on improving the code review phase yield as it is only 37.5%. Try reviewing at a slower pace and take a break between the code and code review phase.
  Review type 70 & 80 defects in the defect log and update review checklists to find and fix defects prior to test. They are the most costly and they are currently making it through to the failure phases.

## Slide 28: Our student is now ready to make a Quality Plan - 2
The student has:
  added a step in the Code Review process to take at least a 15 minute break between the Code and Code Review phases
  evaluated the defect logs to determine what needs to be added to the Design and Code Review checklists in order to remove type 70 and 80 defects earlier in the development process.
The student is now ready to estimate a new assignment using the updated processes and applying the new quality principles they have recently learned through their evaluation of their quality data.

## Slide 29: Program 9 Size and Time Estimate

## Slide 30: Program 9 Plan Summary – Base on Historical Performance
Code Review Rate = 1050 LOC/Hr
Code Review Removal rate = 5.3 Defects/Hr
Process Yield = 50%
Phase | Plan Minutes | Defects Injected | Defects Removed | Phase Yield
Planning | 46 | 0 | 0 | 0.00%
Detailed Design | 121 | 1 | 0 | 0.00%
DLD Review | 25 | 0 | 0.6 | 60.00%
Code | 77 | 3 | 0.2 | 5.88%
Code Review | 13 | 0 | 1.2 | 37.50%
Compile | 2 | 0 | 1 | 50.00%
Unit Test | 45 | 0 | 1 | 100.00%
Post Mortem | 22 | 0 | 0 | 0.00%

## Slide 31: Program 9 Plan Summary – Modified to meet Quality Goal
Using guideline of code review time > 50% of coding time
Code Review Rate = 363 LOC/Hr
Code Review Removal rate = 2.5 Defects/Hr
Process Yield = 60%
Phase | Plan Minutes | Defects Injected | Defects Removed | Phase Yield
Planning | 46 | 0 | 0 | 0.00%
Detailed Design | 121 | 1 | 0 | 0.00%
DLD Review | 25 | 0 | 0.6 | 60.00%
Code | 77 | 3 | 0.2 | 5.88%
Code Review | 39 | 0 | 1.6 | 50.00%
Compile | 2 | 0 | 1 | 62.50%
Unit Test | 19 | 0 | 0.6 | 100.00%
Post Mortem | 22 | 0 | 0 | 0.00%

## Slide 32: Lecture Topics
Quality Review
Leading vs. Lagging Indicators
Making a quality plan
Applying Quality Principles Through the Quality Manager Role

## Slide 33: Quality Manager Team Role
Maintains a focus on product and process quality throughout the project
Leads the team in developing and following the quality plan
Ensures that a qualified moderator is available to lead team inspections or acts as inspection moderator
Tracks product and process quality measures
Ensures that team members provide their quality data, promptly.

## Slide 34: Quality Manger Analysis and Reporting
  For quality analysis the quality manager regularly:
  analyzes team quality data
  ensures that these analyses are available for team reference
  alerts the team whenever the defined process is not being followed
  recommends how to correct the problems
  alerts the team and management whenever quality problems require special attention
  For reporting the quality manager:
  reports weekly to the team on quality measures and product quality status
  maintains the data to produce the defect, yield, ratio, rate, and component sections of the project report during the phase and project post mortem

## Slide 35: Questions to ask as Quality Manager - 1
Are the team members properly recording their data?
Do they record the data as they do the work or after the fact?
Are the data complete and of sufficient quality to permit analysis? If not, what remedial actions do you recommend?
Are the team members using their data to assess the quality of their work?
Do the team members’ data indicate that the work is of high quality? If not, what remedial actions do you recommend?
Are the team members holding team inspections of the requirements, design, and implementation products and are these inspections being done properly?
Are the team members conducting personal design and code reviews and are these reviews being done properly?

## Slide 36: Questions to ask as Quality Manager - 2
Is component and/or module quality being reviewed before integration and system test?
Does the quality of all the components and modules meet the team’s quality guidelines before integration and system test? If not, what is being done to fix the quality problems?
Do you need further support from management or the team leader in assuring quality work?
Are there any other quality issues that the team should be aware of?

## Slide 37: Messages to Remember
To manage quality, you must plan and monitor quality.
You cannot know your quality performance without detailed tracking of actual data.
Consistent performance depends on the early removal of defects.
Quality does not happen by accident. It must be made to happen.