## Slide 1: PSP Advanced Course Defining and Improving Personal Processes

## Slide 3: Lecture Topics
Defining a Process
Analyzing Process Performance
Bringing Process Discipline to a Team

## Slide 4: Why Define and Use a Personal Process?

## Slide 5: Why Define and Use a Personal Process?
Benefits of a personal process include
  consistency
    results are more likely to be similar.
    work becomes more predictable.
  efficiency
    structures and guides your work (orders the steps, avoids rework)
    keeps you focused on what needs to be done now
  basis for improvement
    gathering data on your work helps determine which steps
      take the most time
      cause you the most trouble
      are least effective
    this information helps identify improvement opportunities

## Slide 6: Elements of a Good Process Definition
Document the process entry criteria, phases/ steps, and exit criteria. The purpose is to provide expert-level guidance as you use the process.
Scripts
Measures
Measure the process and the product. They provide insight into how the process is working and the status of the work.
Forms
Provide a convenient and consistent framework for gathering and retaining data
Standards
Provide consistent definitions that guide the work and gathering of data.

## Slide 7: Example Process Script – Software Development

## Slide 8: Example Process Script - Requirements
Notes: Example of a script that is not part of PSP. Students need to begin thinking about what scripts they will need to perform on the job. This is a good lead into the Process Definition Exercise.

## Slide 9: Basic Process Measures -1
The reason to measure a process is to understand it.
  how much time is spent in various activities
  what is produced at various times
  how many defects are injected and removed, and when
With these data, individuals can better
  plan and estimate the work to be done
  evaluate the results
  improve the process for the next project

## Slide 10: Basic Process Measures -2
To measure the process, the work is divided into a defined set of tasks or activities called phases.
The measures for each phase are
  time spent in that phase
  defects injected in that phase
  defects removed in that phase
The product size is also measured, but only when the work package is complete. The size measure may very depending on product or sub-products.
These measures provide the foundation for all PSP and TSP measurements, analyses, and planning.

## Slide 11: Core Measures
Size
Schedule
Quality
Effort
Source: CMU/SEI-92-TR-019

## Slide 12: Example Size Measures
A good size measure must be:
  useful for planning (correlate to effort)
  precise (when two people measure the same thing, they get the same result)
  directly countable/measurable
For example:
  pages
  paragraphs
  diagrams
  graphs
  lines of code
  requirement statements
Notes: This is an example of size measures.

## Slide 13: Example Form – Time Log
Notes: Example of time being measured.

## Slide 14: Example Form – Defect Log
Notes: Example of defects being collected.

## Slide 15: Example Standard - Requirement Defect Types
Notes: Example of a defect standard. Note that students will have to create many standards in order to collect relevant measures in the work environment. This is an example of a Requirement Defect Type Standard.

## Slide 16: Example Schedule – Earned Value
Notes: Earned Value one way to measure schedule performance.

## Slide 17: Example Schedule – Form WEEK
Notes: Plan versus actual schedule hours is another example of a schedule measurement.

## Slide 18: Process Development Steps
  Determine your needs and priorities
  Define the process objectives, goals, and quality criteria
  Characterize your current process
  Characterize your target process
  Establish a process development strategy
  Define your initial process
  Validate your initial process
  Enhance your process
  Note: Order the steps in the most appropriate order for your situation.
Based on chapter 13 of Watts Humphrey’s PSP: A Self Improvement Process for Software Engineers.

## Slide 19: Determine Process Needs and Goals
  Purpose of the process
  General guidelines, usage considerations, or constraints
  Entry criteria
  Exit criteria
  Quality goals
  Measures

## Slide 20: Characterize Your Current Process
  How well do you understand the current process?
  What problems do you have with the current process?
  Does the current process have explicit entry and exit criteria for each step?
  Is the current process planned and tracked?
  Do you have a current process baseline?
  What are the goals for the target process?

## Slide 21: Characterize Your Target Process
  What are the general criteria for the target process?
  Should it predictably produce quality products?
  Should it minimize cycle time?
  Should it be fully defined?
  Should it have explicit entry and exit criteria?
  Should every phase be characterized and measured?
  Should it be planned and tracked?

## Slide 22: Define and Validate the Initial Process
The perceived
process: What
you think you do
The initial
process
The official process: What you are supposed to do
The target
process: What
you want to do
The actual
process: What
you do
From Watts Humphreys book, PSP: A Self Improvement Process for Software Engineers
Notes: When you define the initial process, the objective should be that it represents your current processes and moves you in the direction of your target process.
Your first attempt will likely be close to your perceived process, what you think you do. When you try to use this process, you’ll discover your actual process differs; the omissions, mistakes and oversights will standout.
You should adjust your process definition so that it more closely matches what you actually and try it again. After a few iterations, what you actually do and the defined process will converge to a realistic initial process. With this more disciplined and stable stating point, your process improvement efforts will be most successful.

## Slide 23: Enhance the Process
Use the process and learn what is working and what needs to be improved
As you use the process, record your PIPs
Evaluate Ideas and determine potential performance gains
Select PIPs, plan, and implement them—add more detail as needed to your process
Do work and while doing the work collect
  detailed data
  generate PIPS
  learn about new methods (and record those as PIPS)
Periodically do Big Picture Analysis
Record PIPS and problems–determine if it is time for another round of process improvements

## Slide 24: Hints and Tips
Design the process at just the level you need to guide the work. Consider it an expert level checklist.
Your first pass will rarely be complete no matter how much time you put in it.
Start with a simple process and enhance it as you learn.

## Slide 25: Process Evolution and Performance Improvement
As you do work, many things can lead you to want to evolve your process with goal of improving your performance:
  Aspiration (I want to do Better!)
  Inspiration (I had this great idea! Or I want to try this new thing I read about!)
  Annoyance (This problem happens all the time and it is a real irritant!)
  Performance Problems (I am not meeting my commitments 80% of the time!)

## Slide 26: Lecture Topics
Defining a Process
Analyzing Process Performance
Bringing Process Discipline to a Team

## Slide 27: Analyzing Process Performance - 1
  Discussion:
  Why do you need to periodically review your process data?
  How often should you review your process data?
  What happens if you review your process data too often? too seldom?
  If you have already set goals, you start by understanding your performance against those goals.

## Slide 28: Analyzing Process Performance - 2
  Analyze your performance with respect to size estimation, effort estimation, and quality management to:
  understand your current performance
  identify your highest-priority areas for improvement
  establish challenging but achievable goals, and
  define corresponding improvement actions to meet those goals
  define actions to address challenges you will face in making those changes

## Slide 29: Some Cautions
  Don’t over analyze only one piece of information. Please remember to look for trends.
  Don’t do a superficial analysis (e.g. don’t describe a chart, analyze it).

## Slide 30: Analysis of Size Estimating Accuracy
  Review your performance on size estimating accuracy. For example:
  How much did your size estimating accuracy change? Why?
  Do I have a tendency to add/miss entire parts?
  Do I have a tendency to misjudge the relative size of parts?
  Do I need to calculate relative size range data using my historical data?
  Based on my historical size-estimating accuracy data, what is a realistic size-estimating goal for me?
  How can I change my process to meet that goal?
Notes: The answer to many of these questions would make excellent PIPs

## Slide 31: Analysis of Time Estimating Accuracy
  Review your performance on effort estimating accuracy. For example:
  How much did your effort estimating accuracy change? Why?
  Is my productivity stable? Why or why not?
  How can I stabilize my productivity?
  How much are my time estimates affected by the accuracy of my size estimates? (Would multiple regression help me?)
  Based on my historical time-estimating accuracy data,
  what is a realistic time-estimating goal for me?
  How can I change my process to meet that goal?
Notes: The answer to many of these questions would make excellent PIPs

## Slide 32: Analysis of Schedule Accuracy
  Review your performance on schedule accuracy. For example:
  How many committed dates am I missing versus making?
  For the dates that I am missing, what are the root causes?
    Am I getting the expected number of task hours per week as I have planned? If I am not:
      What is the variance?
      What are the root causes?
      Are there actions I can take to improve task hours per week?
    Are the tasks I estimated under or over estimated?
Notes: The answer to many of these questions would make excellent PIPs
NOTE: These questions are not very useful for analyzing PSP class data, but are needed for analysis in the real world.

## Slide 33: Defect and Yield Analysis
  For example:
  What type of defects do I inject during design and coding?
  What trends are apparent in defects per size unit (e.g., KLOC) found in reviews, compile, and test?
  What trends are apparent in total defects per size unit?
  How do my defect removal rates (defects removed/hour) compare for design review, code review, compile, and test?
  What are my review rates for design review and code review?
  What are my defect-removal leverages for design review, code review, and compile versus unit test?
  Is there any relationship between yield and review rate for design and code reviews?
Notes: The answer to many of these questions would make excellent PIPs

## Slide 34: Lecture Topics
Defining a Process
Analyzing Process Performance
Bringing Process Discipline to a Team

## Slide 35: Process Manager Team Role
  Ensures that the team has defined processes available for all key activities
  Assists team members in defining and using processes
  Ensures that team process data are promptly reported and analyzed
  Assists the team in identifying and resolving process problems
  Manages the team’s process improvement proposals (PIPs)

## Slide 36: Process Support Activities
  Ensures that defined processes are available for major development, management, and team activities
  Leads the team in developing the processes that the team needs
  Ensures that team members are familiar with each defined process and, where necessary, are trained in its use
  Ensures that the team always follows a defined and documented process
  Ensures that the team has defined processes available for all key activities

## Slide 37: Process Tracking and Analysis Activities
  For Tracking, ensures that:
  all team members report their process data in a timely way
  where members are late providing their process data, promptly gets their data or calls on the Team Leader for help
  When analyzes the team process data
  Identifies where the team or any team member has problems following the defined process
  Assists team member’s improvement efforts

## Slide 38: PIPs
  The Process Manager manages:
  elicitation
  gathering
  recording
  tracking
  handling
  of the team’s PIPs.

## Slide 39: Reporting Status
  The Process Manager:
  reports weekly to the team on the status of all team process development and analysis work
  alerts the team and Team Leader when process problems need their attention
  maintains the data to produce the process section of the project report during the phase and project postmortems

## Slide 40: Questions to ask as Process Manager
  Does the team have defined processes for their principal activities? If not, what processes do you recommend be defined, and by whom?
  Do these processes reasonably represent the way that the work is currently being done? If not, are PIPs being submitted to correct the processes?
  Are the team members following the processes that they have?
  Is management providing the support needed to get the defined processes followed? If not, what remedial actions do you recommend?
  Do you have a defined process for handling the team’s PIPs? If not, what steps are planned to define such a process?

## Slide 41: Messages to Remember
A personal process is a set of steps that individuals use to guide their work.
Defining and using a personal process helps individuals to plan, do, track, and improve their work.
Scripts, measures, forms, and standards are elements of a good process definition.
Start small and define a simple process; then evolve and improve it based on use
Process discipline can be established and maintained on a team through the process manager role.

## Slide 42: Process Definition Exercise
After completing this exercise you will:
  understand how to define the steps for a process you use at work
  be able to understand some characteristics of this process
  understand processes fellow attendees are using to do their work