## Slide 1: PSP Advanced Tutorial: Process Definition Tool with Process Dashboard

## Slide 3: Lecture Topics
Understand how to enter a new lightweight process in the Process Dashboard

## Slide 4: Overview
For the programming assignments in this course, you have used defined processes for PSP0, PSP1, PSP2, and PSP2.1.
The Process Dashboard allows you to create processes for other, non-programming tasks.
In this tutorial, we will enter the process you just created for producing the Analysis Report as a lightweight structured process in Process Dashboard.
The Process Dashboard provides various tools for creating custom processes. For this tutorial, we will use the Generic Process Template.

## Slide 5: Basic Steps for Entering Your Report Process
Find the process you just created for the Analysis Report, then:
  Open the Process Dashboard
  Enter the phases in the Analysis Report project
  Define a size measure for the project
  Do a conceptual design for the new project
  Estimate size
  Estimate effort

## Slide 6: Entering Your Process - 1
An “Analysis Report” task has already been created for you within your dashboard hierarchy.
To customize it, we will open the Hierarchy Editor.
To open this editor, choose “Hierarchy” from the “C” menu.

## Slide 7: Entering Your Process - 2
Expand nodes in the hierarchy to find the “Analysis Report” task.
Then, for each of the phases in your process:
Click on the “Analysis Report” task
On the menu bar, choose “Edit → Add Template → Generic Phase”
Enter the name for the phase
Return to step 1
When you are done, choose “File → Save.” Then close the editor window.

## Slide 8: Open Project Plan Summary
Back on the main dashboard toolbar, use the task selector to choose the Analysis Report task.
Then use the script button to open the Project Plan Summary for your custom process.

## Slide 9: Customize Size Metric
On the Project Plan Summary form, click the Customize button.
You can choose a custom unit of size measurement here.
For this report, we will use “LOT” for “Lines of Text.”
Press the OK button to apply your changes.

## Slide 10: Create the Conceptual Design – 1
Next, we will create a conceptual design to help estimate the size of the report and the effort that will be required. On the script menu, choose Size Estimating Template.

## Slide 11: Create the Conceptual Design – 2
Look at the report requirements in the assignment kit, and think about the sections of the report that you plan to write. Enter these in the Parts Additions section of the Size Estimating Template, one per line.

## Slide 12: Create the Conceptual Design – 3
To estimate the sizes of these report sections, we need to assign them types and relative sizes. Unfortunately, we do not have any historical data on writing reports – so we will need to use our engineering judgment. To begin, click on the “Type” hyperlink.

## Slide 13: Create Estimated Proxy Size Table
Click the link to create a new proxy size table.
Enter a name for the proxy table.
Enter the name of a size proxy type.
Use your best judgment to estimate the sizes of very-small, small, medium, large, and very-large items.
Save your new custom size table.

## Slide 14: Estimate Conceptual Design Sizes
Back on the Size Estimating Template:
Select the new proxy type for each added part.
Estimate the number of items (paragraphs) and their relative size.
The “Lines of Text” estimate will be drawn from your custom proxy size table.

## Slide 15: Estimate Size and Effort
Once you are satisfied with your conceptual design, click the link for the PROBE Wizard.
For this report, the PROBE Wizard will instruct you to use:
  Method D for Size (accepting the size of your conceptual design)
  Method D for Time (making your best estimate of the time needed)
In the future, when you create documents measured in LOT (Lines of Text), the PROBE Wizard will analyze your history of completed documents and potentially offer Methods A, B, and C, which will:
  Adjust for historical estimating biases
  Make projections based on your historical productivity

## Slide 16: Plan Summary
Your size and time estimates will be copied into the Project Plan Summary automatically.
Estimate the amount of time that you expect to spend in each phase of the process. Enter those numbers in the Plan Time column.

## Slide 17: Enacting the Process
While writing the report, use the play/pause buttons to log time to the phases in your custom process.
During postmortem, measure the size of your final report. Enter the actual size on the Size Estimating Template and the Project Plan Summary.

## Slide 18: Analysis Report – Helpful Tips – 1
The Process Dashboard “C” Menu contains a “Data Analysis” option. This option will display charts and reports summarizing your metrics.

## Slide 19: Analysis Report – Helpful Tips – 2
Click on a small chart to see a larger view.
Resize your browser window as desired to adjust the size of the enlarged chart. Then copy the chart into your report.
Click on a large chart, and the underlying data will be displayed.
This data can be exported to Excel if you wish to perform additional custom analyses.

## Slide 20: Analysis Report – Helpful Tips – 3
The Data Analysis center is designed to help analyze data from real­world projects. As a result:
  It will only display data from projects that have been marked complete
  Trend charts will show data in chronological order, based on the completion date for each project.
Before you begin your report, click on a chart to view the underlying data. If some of your PSP assignments are missing from the list, or if they appear in the wrong order, you should immediately:
  Open the Project Plan Summary for the affected projects
  Edit the completion dates as necessary

## Slide 21: Analysis Report – Helpful Tips – 4
You will be using the dashboard to track the amount of time that you spend on the various phases in the Analysis Report. Thus, your timer will be running while you write the report.
During your analysis, you may wish to open the forms for your past programs to view the data.
Do not use the active task selector to change back to the past program, as you might accidentally start logging time to the completed program!
Instead, open the script menu and click “More…”

## Slide 22: Analysis Report – Helpful Tips – 5
The “More…” option will open a Script/Form Browser window.
This window will allow you to browse the hierarchy and display the forms for any project.

## Slide 23: Messages to Remember
The Process Dashboard can be used to:
  Define a non-software process
  Define a non-software size measure
  Create a non-software project
  Plan a non-software project
  Analyze your historical data

## Slide 24: Plan Your Performance Analysis Report
Enter the report process you created into the Process Dashboard:
  Enter your process
  Define its measures
  Create a new project
  Create a conceptual design for the report
  Estimate size and effort for the report
  Review Plan Summary
If you have any questions or issues, ask your instructor for assistance.
Notes: Now that you have shown the students how to enter a new process, size measure, and plan the report project; if they have not done so during the tutorial, have them enter their report process and create their report plan. Walk around the class and help any students having tool issues, one-on-one.