## Slide 1: PSP Advanced Tutorial: Process Definition Tool with the Student Workbook

## Slide 3: Lecture Topics
Understand how to define a new process in the Access Student Workbook

## Slide 4: Basic Steps for Defining a Report Process Tutorial
Open computers and:
  Make a backup of your Access Student Workbook
  Open the Student Workbook
  Define a process
  Define a size measure for the process
  Create a new project
  Open the Size Estimating Template in the new project
  Do a conceptual design for the new project
  Enter the objects of the conceptual design in the Size Estimating template
  Estimate size (PROBE method D)
  Estimate effort (PROBE method D)

## Slide 5: Define the Process
Notes: The process example, used in this presentation, is for creating a PSP Final Report. This is a good example of the type of process the students should use for their “Performance Analysis Report.”

## Slide 6: Define a Size Measure
Notes: This example uses Lines of Text. They could consider other measures, such as number of words, pages, paragraphs, graphs, tables, etc.

## Slide 7: Create the Report Project

## Slide 8: Enter the Conceptual Design
Notes: This is only an abbreviated example to demonstrate how to plan the report, the students should use the report requirements to come up with their actual conceptual design.

## Slide 9: Estimate Size and Effort
Notes: The students will have to use method D for both size and time since they have no historical data for this process.

## Slide 10: Plan Summary

## Slide 11: Messages to Remember
The Access Student Workbook can be used to:
  Define a non-software process
  Define a non-software size measure
  Create a non-software project
  Plan a non-software project

## Slide 12: Plan Your Performance Analysis Report
Enter the report process you created into the Access Student Workbook:
  Enter your process
  Define its measures
  Create a new project
  Create a conceptual design for the report
  Estimate size and effort for the report
  Review Plan Summary
If you have any questions or issues, ask your instructor for assistance.
Notes: Now that you have shown the students how to enter a new process, size measure, and plan the report project; have them enter their report process and create their report plan. Walk around the class and help any students having tool issues, one-on-one.