Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Workbook for
Capstone Exercise
Part 2

PSP Fundamentals

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

PSP Fundamentals

Capstone Exercise, Part 2

Overview

| #### Exercise topics | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise objectives | 2 |
|  | Exercise instructions | 2 |
|  | Exercise information | 3 |
|  | Otto Audio High Level Design Project Plan Summary | 4 |
|  | Otto Audio High Level Design Size Estimating Template | 6 |
|  | Otto Audio – Satellite Radio Project Plan Summary | 8 |
|  | Otto Audio – Satellite Radio Size Estimating Template | 10 |
|  | Otto Audio – Fruity iPad Project Plan Summary | 12 |
|  | Otto Audio – Fruity iPad Size Estimating Template | 14 |
|  | Otto’s Design Review Checklist | 16 |
|  | Otto’s Code Review Checklist | 17 |
|  | Otto’s PSP Task Plan | 18 |
|  | Otto’s PSP Schedule Plan | 19 |
|  | Otto’s Cumulative Earned Value | 20 |
|  | Otto’s Cumulative Hours | 21 |

| #### Exercise objectives | After completing this exercise, participants will • have a better understanding of the issues involved in using PSP at work • understand how to evaluate a PSP plan, how to check progress against a plan, and how to evaluate a completed PSP project |
| --- | --- |

| #### Exercise #### instructions | - Read the exercise information. - Review Otto’s revised PSP plans to determine if Otto addressed all of the issues identified in the original plan. - Review Otto’s in-progress PSP data. - Identify any problems you see and recommended changes. - Prepare and present a short presentation on your findings. |
| --- | --- |

Exercise information

| #### Background | Otto has revised his project plan summaries and size estimating templates. Estimating that he can spend two direct hours per day on this project, Otto also put together task and schedule planning templates so that the project can be tracked using the earned value method. Otto has begun work on the project and has progressed through the code review phase of the Satellite Radio implementation. |
| --- | --- |

| #### Considerations | When you review the data, considering the following points: - How accurate was the time estimate? - Is the yield above 60% (good side)? - Were there a high number of compile and test defects? - Which phases exceeded the planned time? - Did the reviews remove defects, consistent with previous performance? - Can the design and code review checklists be improved for future projects? - How accurate was the LOC estimate? |
| --- | --- |

| #### Time | 20 minutes |
| --- | --- |

Otto’s Design Review Checklist

PROGRAM NAME: Otto-Audio – Satellite Radio

| Purpose | To guide you in conducting an effective design review | 1 |  |  |  |
| --- | --- | --- | --- | --- | --- |
| General | - As you complete each review step, check that item in the box to the right. - Complete the checklist for one program unit before you start to review the next. | x |  |  |  |
| Complete | Ensure that the requirements, specifications, and high-level design are completely covered by the design. | x |  |  |  |
| Logic | Verify that program sequencing is proper. | x |  |  |  |
| Special Cases | Check all boundary conditions. | x |  |  |  |
| Functional use | Verify that all functions, procedures, and objects are fully understood and properly used. | x |  |  |  |
| Standards | Review the design for conformance to all applicable design standards. | x |  |  |  |

Otto’s Code Review Checklist

PROGRAM NAME: Otto-Audio – Satellite Radio

| Purpose | To guide you in conducting an effective code review | 1 |  |  |  |
| --- | --- | --- | --- | --- | --- |
| General | - As you complete each review step, check that item in the box to the right. - Complete the checklist for one program unit before you start to review the next. | x |  |  |  |
| Complete | Verify that the code covers all of the design. | x |  |  |  |
| Includes | Verify that includes are complete. | x |  |  |  |
| Initialization | Check variable and parameter initialization. | x |  |  |  |
| Line by Line Check | Check every LOC for - instruction syntax - proper punctuation | x |  |  |  |
| Names | Check for proper name spelling and use. | x |  |  |  |
| Strings | Check that all strings are - identified by pointers - terminated in NULL | x |  |  |  |
| Output Format | Check for proper output format. | x |  |  |  |
| Logic Operators | Verify the proper use of all logic operators. | x |  |  |  |
| Standards | Ensure that the code conforms to the coding standards. | x |  |  |  |
| File Open and Close | Verify that all files are properly used. | x |  |  |  |