Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Workbook for
Capstone Exercise
Part 3

PSP Fundamentals

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

PSP Fundamentals

Coaching a Peer Exercise, Part 3

Overview

| #### Exercise topics | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise objectives | 2 |
|  | Exercise instructions | 2 |
|  | Exercise information | 3 |
|  | Otto Audio High Level Design Project Plan Summary | 4 |
|  | Otto Audio High Level Design Size Estimating Template | 6 |
|  | Otto Audio – Satellite Radio Project Plan Summary | 8 |
|  | Otto Audio – Satellite Radio Size Estimating Template | 10 |
|  | Otto Audio – Fruity iPad Project Plan Summary | 12 |
|  | Otto Audio – Fruity iPad Size Estimating Template | 14 |
|  | Otto’s PSP Task Plan | 16 |
|  | Otto’s PSP Schedule Plan | 17 |
|  | Otto’s PSP Cumulative Earned Value | 18 |
|  | Otto’s PSP Cumulative Hours | 19 |

| #### Exercise objectives | After completing this exercise, participants will • have a better understanding of the issues involved in using PSP at work • understand how to evaluate a PSP plan, how to check progress against a plan, and how to evaluate a completed PSP project |
| --- | --- |

| #### Exercise #### instructions | - Read the exercise information. - Review Otto’s completed PSP data. - Prepare and present a short presentation on your findings. |
| --- | --- |

Exercise information

| #### Background | Otto has completed his PSP project. |
| --- | --- |

| #### Considerations | You should consider the following when reviewing the plan: - Were planned review times executed or cut too short? - Did the reviews remove defects, consistent with previous performance? - Were all phases prior to compile completed, and is evidence of good reviews present? - Is Otto on track according to the earned value plan? - Was the schedule delayed due to excessive coding time or possibly too little design? |
| --- | --- |

| #### Time | 20 minutes |
| --- | --- |