Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Workbook for
Capstone Exercise
Part 1

PSP Fundamentals

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

PSP Fundamentals

Capstone Exercise, Part 1

### Overview

| #### Exercise topics | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise objectives | 2 |
|  | Exercise instructions | 2 |
|  | Exercise information | 3 |
|  | Otto Audio High Level Design Project Plan Summary | 4 |
|  | Otto Audio High Level Design Size Estimating Template | 6 |
|  | Otto Audio – Satellite Radio Project Plan Summary | 8 |
|  | Otto Audio – Satellite Radio Size Estimating Template | 10 |
|  | Otto Audio – Fruity iPad Project Plan Summary | 12 |
|  | Otto Audio – Fruity iPad Size Estimating Template | 14 |

| Exercise objectives | After completing this exercise, participants will - have a better understanding of the issues involved in using PSP at work - understand how to evaluate a PSP plan, how to check progress against a plan, and how to evaluate a completed PSP project |
| --- | --- |

| #### Exercise #### instructions | - Read the exercise information. - Review Otto’s PSP project plans and size estimating template for adding capabilities to the existing radio. - Identify any problems with the plan and recommended changes. - Prepare and present a short presentation on your findings. |
| --- | --- |

Exercise information

| #### Scenario | Otto Audio has recently received the business to supply a major automotive manufacturer with a new model of car radio. This new model will offer the driver the ability to play cassette tapes, compact disks (to include CD, CD-R, CD-RW discs; MP3, AAC file format, and WMA playback), an AM/FM tuner, or a Satellite Radio or connect to a Fruity iPad—all integrated into a single radio mounted in the instrument panel. Otto Audio has developed previous radios with a cassette, CD player, and AM/FM radio. The new model will employ a large percentage of the previous model’s design. In particular, the embedded software for the new model will be built upon the existing software for the cassette, CD, and tuner model. Otto, a PSP-trained software developer, has been assigned the task of adding the Satellite Radio and Fruity iPad adapter. To perform this task, Otto was given specifications for controlling the new Satellite Radio and Fruity iPad adaptor. Otto has also been given an operational competitive radio model (a Sunny), which his design should emulate behaviorally. Otto proceeded to review the existing software and developed a plan to build and integrate the new software. Otto has decided to plan and implement the Satellite Radio and Fruity iPad adaptor separately, as they both represent a sizable effort, and he wants to allow for a clear separation in their implementation. He will implement the Satellite Radio first, followed by the Fruity iPad. Otto has now completed his project plan summaries and size estimation templates for both efforts. |
| --- | --- |

| #### Considerations | When you review the data, considering the following points. - Yield - Review rates - Size estimation granularity |
| --- | --- |

| #### Time | 20 minutes |
| --- | --- |