## Slide 1: PSP Fundamentals Course Overview

## Slide 3: Lecture Topics
Introductions
Challenges of the Software Developer
Course Overview

## Slide 4: Introductions
Instructor introductions
Building facilities
Student introductions
  name and organization
  course expectations
  programming language you will use

## Slide 5: Software Project Performance
How many of the projects you’ve been involved with have finished late or without all of the intended requirements?
How many projects have gone into system test with near zero software defects?
How satisfied are you with these results? How satisfied is management?
When software projects deliver late or with poor quality, who is responsible?

## Slide 6: What Software Developers Want
To do interesting technical work
To produce quality work
Freedom over how the work is done
Stable requirements
Realistic schedules
Recognition for the work they do
Supportive management

## Slide 7: What Managers Want
To satisfy their managers and customers
Commitments that are kept
Developers that pursue goals aggressively
No surprises
Control over solutions
Ability to change requirements fluidly
Solutions that work
To deliver solutions as soon as possible
Notes:     Mention that when managers can’t get everything they want when they want, they need at the very least to be able to make choices.
    If the engineering team does not provide viable choices – management will create their own choices!

## Slide 8: The Challenge
In many organizations, neither the developers nor management needs are being met.
Management often has optimistic expectations of how much content can be delivered in a period of time.
Developers often “accept” unrealistic schedules and deliver later than promised. The products delivered typically take a long time in test to fix the quality of the product.
Whether it is fair or not, this leads to management’s losing trust in the developer’s ability to deliver a quality product on schedule.
What can developers do to establish credibility with management?
Notes: It’s the system. Software schedules are a joint responsibility - management has been optimistic and often demanded unrealistic schedules. Developers have reluctantly accepted these schedules – or have lacked the data to understand how unrealistic the schedule is.
Have a class discussion about what we mean when we say that developers have “accepted” a schedule.

## Slide 9: Establishing Credibility
You need to establish credibility with management.
To establish credibility, you must be able to meet commitments made to management.
As management gains trust in your ability to make and meet commitments, they will give you more control of your work and you will realize more of what you want from developing software products.
The next few slides will describe setting, keeping, and exceeding expectations that you set with management.
Notes: What can you do? You have some of the blame, what can you do?
Worry about what management does or you can focus on what you control.
Why don’t you have control now? because management doesn’t trust you. By accepting an unrealistic schedule and failing, you perpetuate this problem. So to break this cycle, you need to negotiate with management to agree to a realistic plan that you can perform against. Then management will start to trust you and you will have more control over your work.
The problems aren’t you fault, but it’s up to you to fix them for yourself.

## Slide 10: Setting, Keeping, and Exceeding Expectations - 1
You must show that you understand (and care) about what the customer wants.
Understand what the
customer wants

## Slide 11: Setting, Keeping, and Exceeding Expectations - 2
It’s your responsibility to provide a defensible plan to management.
  Use relevant historical data when planning.
  If data are not available, use pragmatic engineering judgment.
  Estimate in sufficient detail so that the underestimates and overestimates balance out.
  Be realistic how much time you have available to do the job.
Anticipating change is part of planning realistically.
  Some risks will become actualities.
  Unexpected events will occur.
Understand what the
customer wants
Plan for reality
Anticipate change
Notes:   Note that we are giving them a defensible plan that they can use to negotiate with management. Also we’re providing the tools to develop a plan that they are convinced is realistic and can defend. Note that management wants it now for free, their initial schedule is their opening bid.
Expect some risks to become actualities.
  Add in a bucket of time for risks.
Make a plan to manage for reality.
  How will you handle the stakeholder request of the day?
    Plan to say “no”, or “later” OR
    INVOKE the change control process (stakeholder sign off on loss of content, schedule or risk budget)
    WHILE using PRINCIPLE 0: “I understand what and why you want BUT ”
  Plan for a reporting process to keep management informed with no surprises
  Plan to collect the detail data you need to manage the plan for reality (LOGT, LOGD, TASK, IRTL).

## Slide 12: Setting, Keeping, and Exceeding Expectations - 3
Provide choices to the customer when the plan shows that all the customer goals cannot be met.
  Show that you understand and care about what the customer wants.
  Explain the plan and rationale behind the estimates.
  If all the goals can not be satisfied, provide choices of what can be done.
Understand what the
customer wants
Plan for reality
Anticipate change
Provide choices

## Slide 13: Setting, Keeping, and Exceeding Expectations - 4
Do the work and manage commitments.
  To deliver on your commitments you must have measurable plans that you can accurately track.
  When the plan deviates--and it usually does--respond to the deviation.
  If you cannot as an individual (or team) recover the schedule, provide the customer with timely feedback and choices.
Understand what the
customer wants
Plan for reality
Anticipate change
Provide choices
Keep tight customer
communication
Fly the plan

## Slide 14: Setting, Keeping, and Exceeding Expectations - 5
It is important to be responsive.
  When a request is made, provide feedback with a plan for when and how the request can be satisfied.
  Use incremental deliveries when you can’t deliver everything in the time required.
  Deliver most important functionality as early as possible.
  Provide rapid response to requested changes.
  Provide choices when changes are requested.
Understand what the
customer wants
Plan for reality
Anticipate change
Provide choices
Keep tight customer
communication
Fly the plan
Provide timely
response

## Slide 15: Setting, Keeping, and Beating Expectations - 6
To establish credibility, you must
  consistently deliver to the commitments you make
  deliver the content that is most important to the customer
  deliver software solutions that work
Understand what the
customer wants
Plan for reality
Anticipate change
Provide choices
Keep tight customer
communication
Fly the plan
Provide timely
response
Perform

## Slide 16: The Team Software Process (TSP)
Developers
  provide management with realistic engineering plans and status
  deliver high-quality software products on schedule
  continuously improve the way the work is done based on their data and instincts
Management
  asks for realistic plans to meet business and customer needs
  uses data from developers to make sound business decisions
  provides resources and removes obstacles in the way of developers
Management
Project A
Project B
Project C
Notes: The TSP/PSP establishes a system in which both developers and management can be successful. It is based on these principles.
  The developers know the most about the job and can make the best plans.
  When developers plan their own work, they are committed to the plan.
  Precise project tracking requires detailed plans and accurate data.
  Only the people doing the work can collect precise and accurate data.
  To minimize cycle time, the engineers must balance their workloads.
  To maximize productivity, focus first on quality.

## Slide 17: PSP Course Focus
A key principle of TSP is
The people who do the work know the best way to get the work done and are the best people to develop a realistic plan.
In the TSP, management asks you to develop realistic plans to produce high-quality products and perform against that plan.
The focus of this course is to give you the knowledge and skills needed to
  make detailed and realistic plans
  negotiate commitments
  track your work
  produce high-quality products
  meet your commitments consistently
Notes: End the argument started earlier. Once you can do that, you gain more credibility and thus have more control.

## Slide 18: General Course Information
Prerequisites
  Know a programming language.
  Have the pre-reading completed.
Helpful background
  Be familiar with basic statistics.
  Be able to read simple formal notations.
Tools
  Have available development environment
  Have Microsoft Word, Excel, and Access available

## Slide 19: Course Structure
Pre-course reading assignment
Typical course day
  lecture: review key topics from textbook
  lab
    process tutorial
    programming or report assignment
    lab work

## Slide 20: Instructor Availability
Instructors will be available
  during class hours each day
  after class by phone or e-mail

## Slide 21: Ground Rules for Class
Be here on time; we will start on time each day.
Attend all sessions; discuss any exceptions with instructors.
Keep this room a “quiet zone” during lab periods; move conversations outside.
You must use the PSP techniques/methods on the assignments. Your goal is to learn the process, not to write programs.
Turn in assignments that are correct and complete.
Participate! This course is only as good as our discussions make it.

## Slide 22: Course Agenda - Day 1
8:00 Continental breakfast
8:00 Introduction to Blended Learning and setup
8:30 Course Overview
9:30 L1. Introduction to the PSP
10:30 Break
10:45 Lab session • Using PSP0 tutorial
12:00 Lunch
1:00 Lab session (continued) • Program 1 assignment

## Slide 23: Course Agenda - Day 2
8:00 Continental breakfast
8:15 Class data feedback
8:30 L2. Fundamental Planning Concepts
9:30 Break
9:45 Lab session • Coding/Counting standard assignment • Using PSP1 tutorial • Program 2 assignment
12:00 Lunch
1:00 Lab session (continued)

## Slide 24: Course Agenda - Day 3
8:00 Continental breakfast
8:15 Class data feedback
8:30 L3. Software Quality
10:00 Break
10:15 Lab session • Design and code review checklist • Code review exercise
12:00 Lunch
1:00 Lab session (continued) • Using PSP2 tutorial • Program 3 assignment

## Slide 25: Course Agenda - Day 4
8:00 Continental breakfast
8:15 Class data feedback
8:30 L4. Task and schedule planning
10:00 Break
10:15 Lab session • Program 4 assignment
12:00 Lunch
1:00 Lab session (continued)

## Slide 26: Course Agenda - Day 5
8:00 Continental breakfast
8:15 Class data feedback
8:30 Capstone exercise
10:00 Break
10:15 Capstone exercise, cont.
12:00 Lunch
1:00 L5. TSP and launch overview
2:00 Course feedback and evaluation
2:30 Adjourn