## Slide 1: PSP Fundamentals Tutorial: Using PSP0 with Process Dashboard

## Slide 3: Tutorial Objectives
After this tutorial, you will
  understand and know how to use the PSP0 process and support tool
  be prepared to follow PSP0 using the support tool to complete assignment 1
  be aware of common mistakes made on assignment 1 and how to avoid them

## Slide 4: PSP0 Objectives
The PSP is introduced in steps.
PSP0 is the first step in the introduction.
The objectives for PSP0 are to
  demonstrate the use of a defined process in writing small programs
  incorporate basic measurements in the software development process
  require minimal changes to your personal practices
PSP1
Planning and Tracking
PSP2
Quality Management
TSP
Team development
PSP0
Defining and Using Processes

## Slide 5: PSP0 Process Phases
PSP0 asks you to plan your work, use your current development methods, gather time and defect data on your work, and prepare a summary report.
  Planning – produce a plan for developing the program defined by the requirements
  Design – produce a design specification for the program defined by the requirements
  Coding – transform the design specification into programming language statements
  Compile – translate the programming language statements into executable code
  Test – verify that the executable code satisfies the requirements
  Postmortem – summarize and analyze the project data
Plan
Design
Code
Compile
Test
Postmortem

## Slide 6: Cyclic Process Flow -1
PSP is NOT a waterfall process. Cyclic development is not only supported, but encouraged.
In this example the design is completed in one step.
Two modules are identified during the design, modules A and B.
Then each module is separately coded, compiled, and tested.
This example uses the PSP0 phases and two cycles of code-compile-test.

## Slide 7: Cyclic Process Flow -2
There can be more than two cycles, and cycles can also include the design phase, as in this example.
Note that each cycle is focused on producing part of the program: Module A, Module B, or Module C.
Part size is a key factor for determining cycles.
  A line of code is too small.
  A whole program may be too large.
One or more classes, methods, procedures or functions are probably the right size.
You need to determine what works for you.

## Slide 8: Process Scripts
Process scripts provide “expert-level” guidance on how to use the process.
They are one or two pages long.
They describe the
  purpose
  entry criteria
  steps
  exit criteria

## Slide 9: PSP0 Measures and Forms
PSP0 measures
  time – track time in phase
  defects – record defects as they are found and fixed
PSP0 has three forms and one standard:
  PSP0 Project Plan Summary – summarizes planned and actual time and defects by phase
  PSP0 Time Recording Log – used to record time
  PSP0 Defect Recording Log – used to record defects
  PSP0 Defect Type Standard – used to define standard defect types

## Slide 10: Process Dashboard
The Process Dashboard is a tool that can help you implement the PSP.
  facilitates planning and tracking
  facilitates data gathering and analysis
  includes reference materials* (scripts and standards)
  helps you submit your assignments for grading
It also provides support for post-course use of the PSP.
*Special permission to use "PSP Materials.doc" copyright . 2006 by Carnegie Mellon University, is granted by the Software Engineering Institute. The open source development team that writes the Process Dashboard is not affiliated with Carnegie Mellon University. Neither Carnegie Mellon University nor the Software Engineering Institute have reviewed or endorsed the Process Dashboard.

## Slide 11: Installing the Process Dashboard
Your instructor will give you a special installer for the Process Dashboard that includes customized support for this PSP course.
Alternatively, you can download this installer by visiting:
http://www.processdash.com/pspCourses
To start the installation process:
  Windows: double-click the setup EXE file
  Mac: double-click the install JAR file. (If you received a collection of files from your instructor, this will be in the “data” subdirectory.)
  Unix / Linux: make certain Java is installed on your computer. Then run the command “java -jar pdash-install-*.jar”
Follow the instructions in the installer to select (a) the directory where the software should be installed, and (b) the directory where your personal metrics data should be stored.
Notes: PSP Assignments MDB – a folder containing backup copy of assignment data used to submit assignments electronically.
PSP Data MDB – a folder containing a backup database where you can save your data.
PSP Scripts and Forms – a folder containing the PSP scripts and forms.
PSP Student Workbook – the PSP student workbook
Release notes – release notes for the current version of the PSP student workbook.
Excel spreadsheet STUn.xls – a spreadsheet for submitting student data to your instructor.

## Slide 12: Open the Process Dashboard
After the installation finishes, click on the icon to launch the Process Dashboard.
The Process Dashboard is displayed as a slim toolbar, to save screen space for the actual work of software development. Infrequently used Dashboard features are available through the Configuration menu (abbreviated as the letter “C”).
The Help submenu provides access to a searchable Users Manual, which provides answers to many of the questions you may encounter about the dashboard.

## Slide 13: Completing the Student Profile
Make certain the active task selector is showing “Student Profile.”
Then, click on the script and forms button, and select Student Profile from the script menu to open that form in your web browser.
Fill in the blanks with your name, your organization, and your instructor. Then answer the questions about your:
  employment status
  software experience
  programming experience
  educational background
5 minutes
Take time to do this now.

## Slide 14: Programming Assignments
There are four programming assignments in the PSP Fundamentals course, and three in the PSP Advanced course.
To complete an assignment, follow the process in your assignment to
  select the corresponding project
  use the forms provided to plan it
  track time and defects
  conduct a postmortem when the project is finished
  mark it completed
  export and submit your assignment

## Slide 15: Follow Along…
This tutorial will walk you through the usage of the Process Dashboard for Program 1. We don’t want these experiments to affect your real data, so we will create a copy of your data to do the experiments with.
  Open your Process Dashboard, and choose “C → Tools → Save Data Backup.”
  Save the data backup ZIP file to a convenient location.
  Then, choose “C → Tools → Open Dataset.” Open the ZIP file you just created.
  A second Process Dashboard window will open, showing the name of the ZIP file in the title bar.
  This second window is showing a copy of your data from the ZIP file. Use this second window to follow along. Changes in this second window will be discarded when the window is closed.

## Slide 16: Selecting a Project
The Process Dashboard can assist you in collecting the data for a project. But first, you must let the dashboard know which project and task you are working on.
The currently active task is displayed in the middle of the dashboard toolbar. The complete hierarchical path to the task is shown.
To change the active task, click on the element of the path you wish to change.
Select Program 1 now.

## Slide 17: Process Scripts and Forms
Once you select a project, the script button provides access to the process scripts and forms for that project. Click the script button to see a menu of available scripts and forms.
You can open the script for the current activity to remind you of the process steps that are required.
Open the PSP0 Process Script now.

## Slide 18: The PSP0 Process Script

## Slide 19: Using Process Scripts
The PSP0 script will guide you through the process for completing your first class assignment. Scripts are included in your assignment package and in the Process Dashboard.
You should
  check the entry criteria before starting a phase
  record the phase start time
  perform the phase steps and instructions
  record defects as they are found and corrected
  check the exit criteria before ending a phase
  record the phase end time
  go to the next phase
Force yourself to use this paradigm until it becomes a habit.

## Slide 20: The PSP0 Planning Phase - 1
The first step in the PSP0 process in Planning. To open the PSP0 Planning script, click the Planning hyperlink in the PSP0 Process script.
Notes: In the next slides we will
open a project
start the time log for the planning phase
estimate effort on the project plan summary

## Slide 21: The PSP0 Planning Phase - 2
Let us review the entry criteria in the PSP0 Planning Script.
  Problem description is always in the Assignment Package.
  Forms and logs are in the Process Dashboard.
Once you are sure the entry criteria have been met, you are ready to start.
To plan we will:
start a time log entry
estimate time
end the time log entry
PSP0 Planning Script
Notes: In the next slides we will
open a project
start the time log for the planning phase
estimate effort on the project plan summary

## Slide 22: Logging Time - 1
To start work on the Planning phase, click the Play button. The dashboard will start a timer and begin logging time to the currently active task.
The green glow on the play icon indicates that the timer is running.
If you are interrupted, click the pause icon. Click the play icon again when you resume working.

## Slide 23: Logging Time - 2
As you start and stop the timer, the dashboard will automatically make entries in the Time Recording Log. You can view this log by choosing “Time Log” from the “C” menu.
If you make mistakes while logging time (for example, forgetting to start or stop the timer), you can correct these mistakes in the Time Log.

## Slide 24: Estimating Time - 1
The PSP0 Planning Script instructs us to review the requirements for this program, and estimate the time we will need to develop it.
The Program 1 Assignment Kit is providing the requirements document, so you do not need to click on the requirements statement hyperlink.
After you make your best estimate of the development time required, click the Project Plan Summary hyperlink to enter your estimate.
Notes: In the next slides we will
open a project
start the time log for the planning phase
estimate effort on the project plan summary

## Slide 25: Estimating Time - 2
The PSP0 Project Plan Summary form includes a space to enter the planned total development time for this program.
Enter your time estimate in hours:minutes format.
Notes: Read the steps from the planning script; the slide will show how to make an entry onto the PSP0 project plan summary form. The slide will note that fields that can be typed in on the Summary form are shadowed (though it’s hard to see). Next read the exit criteria for the planning phase. If the exit criteria have been met, then the time log is ended.

## Slide 26: Entering Data in Process Dashboard Forms
  Read-only fields are displayed with a gray background
  Editable fields have a plain white background
  Like a spreadsheet, changes are saved when you leave the field (there is no need to press a submit button)
  Enter times as hours:minutes
  Missing required values are displayed as “?????”
  If a calculation depends on a required value that is missing, it will display as “#VALUE!”
  If a calculation encounters a divide-by-zero error, it will display as “#DIV/0!”

## Slide 27: Completing the Planning Phase
Read the exit criteria for the PSP0 Planning phase.
If the exit criteria have been met, mark the Planning phase complete by checking the box at the far right edge of the dashboard toolbar.
The dashboard will automatically move you forward into the next process step, which is Design.

## Slide 28: The PSP0 Development Phase
Design is the first step in the PSP0 Development Script. To read about the activities that must be performed, open the PSP0 Development Script from the script menu.
Notes: Pay special attention to the compile and test phases to start to describe the difference between the test phase vs. the activity of testing.

## Slide 29: The PSP0 Development Script
Notes: Pay special attention to the compile and test phases to start to describe the difference between the test phase vs. the activity of testing.

## Slide 30: Logging Time During Development - 1
The PSP0 Development Script includes separate phases for Design, Code, Compile, and Test.
When you change from one phase to another, use the final element in the active task selector to let the dashboard know which phase you are working on.
Continue using the play and pause buttons to start and stop the timer as necessary. You do not need to stop the timer when changing the active task or phase.

## Slide 31: Logging Time During Development - 2
In addition, the process scripts contain helpful “timing icons” that you can click to:
  Change the active phase
  Start the timer, if it was paused
As you learn about the PSP process and follow the steps in the script, you can click on these icons to let the dashboard know which step you are working on.
On some systems, the Process Dashboard will also display an icon in the system tray. You can start and stop the timer with a click on this icon.
Notes: Pay special attention to the compile and test phases to start to describe the difference between the test phase vs. the activity of testing.

## Slide 32: Entering Defects - 1
Enter Defects as you encounter them by clicking the defect button
A dialog will appear, allowing you to capture information about the defect

## Slide 33: Entering Defects - 2
Type: Select the defect type. (Based on the defect type standard.)
Date: Enter the date the defect was found.
Phase Injected: Select the phase during which you judge the defect was injected.
Phase Removed: Enter the phase during which you found and fixed the defect.
Fix Time: Enter the time it took to both find and fix the defect. A timer is provided for tracking this duration.
Fix Count: If several identical defects (for example, several missing semicolons) were found and fixed together, enter the number of distinct defects. Otherwise leave this as 1.
Fix Defect: If you inject a second defect while fixing this one, click this button to record the second related defect.
Description: Enter explanation of what the defect was (not the symptom, but the defect!).
Notes: Examples of bad defect descriptions would be to cut and paste the errors the compiler spits out. This is small since you (usually we have addressed the instructor directly) can simply switch to the tool.

## Slide 34: Entering Defects - 3
When you press the OK button, the information will be entered into the Defect Recording Log. You can view this log by choosing “Defect Log” from the “C” menu.
If you make mistakes while entering defects, you can correct those mistakes here.

## Slide 35: Defect-Type Standard
The PSP Defect Type standard is personal.
You may update it as needed, but try using it as is for the first few programs.
It is important to be consistent in selecting the defect type in the Defect Recording Log.
Notes: This slide describes the defect type standard and shows students how to update it. It will also emphasize that defect type standards are personal and that it is important to be consistent. If time allows, conduct a short class discussion on why it’s important to be consistent.

## Slide 36: The PSP0 Postmortem Phase - 1
The last phase of the PSP0 process is the postmortem phase.
The purpose of the PSP0 postmortem phase is to make sure your time and defect data are accurate, complete and consistent.
PSP0 Postmortem Script

## Slide 37: The PSP0 Postmortem Phase - 2
Click on the Project Plan Summary hyperlink in the Postmortem script.
All data in the Actual columns are filled in automatically from the time and defect logs.
Time in phase
  Actual time
  To Date time
  To Date % time
Defects injected and removed in phase
  Actual defects
  To Date defects
  To Date % defects
Review the numbers to ensure that they look correct.

## Slide 38: The PSP0 Postmortem Phase - 3
Click your browser’s back button to return to the PSP0 Postmortem Script. Then click the hyperlink to the Defect Recording Log.
Review the data in the defect log.
  If any information is inconsistent, use the Defect Log Editor to make corrections.
  If any defects are missing, click the Defect button on the dashboard toolbar to add them.

## Slide 39: The PSP0 Postmortem Phase - 4
Click your browser’s back button to return to the PSP0 Postmortem Script. Then click the hyperlink to the Time Recording Log.
Review the data in the time log, and ensure that it looks accurate. If you forgot to start or stop the timer, use the Time Log Editor to make corrections.

## Slide 40: The PSP0 Postmortem Phase - 5
Return to the PSP0 Postmortem Script, and review the Exit Criteria.
If the exit criteria are met, press the pause button on the dashboard toolbar to stop logging time.
The final step in completing your project is to mark it complete on the Project Plan Summary Form.

## Slide 41: Reviewing Your Assignment
In the best tradition of PSP, please review your assignment before you submit it for grading.
A copy of the checklist that is used to grade your assignment is included in your assignment package.
Please use this same checklist to make sure your assignment is ready for submission.
Resolve any issues you find during your review.

## Slide 42: Saving Your Data for Submission
To export your data, click the “C” menu and choose “Tools → Save Data Backup.”
This will create a ZIP file containing the process data you collected. Include that ZIP file in your submission for the assignment, along with the other materials listed in the assignment kit.

## Slide 43: Ending the “Follow Along” Portion of the Tutorial
If you have been following along in the Process Dashboard during this tutorial, you will currently have two Process Dashboard windows open.
The main window, which displays “Process Dashboard” in the title bar, is displaying your actual metrics data.
The title bar for the second window will be displaying the name of the data backup ZIP file that you created for this tutorial.
Changes in this second window will be discarded when the window is closed, so it is important not to record any real data there. To prevent an accidental situation where your metrics are recorded in the wrong window,
please close that second window now.

## Slide 44: Some Common Errors
In the next slides we discuss common errors that we see with the first assignment.
Fixing defects found by your instructor is a time-consuming process that invites error.
You can prevent most errors by
  following the scripts
  having your instructor check your plan before you start
  not making assumptions; if you’re not sure, ask your instructor
  checking your assignment before submission

## Slide 45: Defect Fix Time - 1
Defect fix time is often misunderstood.
It is the time taken both to find and fix the defect.
Example
  8:05 run compiler on prog1.c, “line 23 - type mismatch”
  8:06 run editor on prog1.c
  8:15 change declaration on line 6 from integer to real
  8:16 run compiler on prog1.c, “no errors”
Q: What is the defect fix time?
A: 11 minutes

## Slide 46: Defect Fix Time - 2
To capture fix time reliably, the following approach is encouraged:
  As soon as you discover that an error is present (for example, when the program prints incorrect output), click the defect button on the main dashboard toolbar.
  The defect dialog will appear. Type a quick description of the error you encountered.
  Leave the dialog open as you search for the root cause of the defect. A timer in the defect dialog will capture the amount of time that passes.
  When you discover the root cause, fill in the data for each field. Enhance the description to record the root cause.
  Fix the defect. When you verify that the defect was fixed correctly, click OK to dismiss the defect dialog.

## Slide 47: Phase vs. Activity
The injected phase for a defect depends on the phase the program is in, not on the activity you are performing.
Example:
While testing his program, Tom finds a major logic error that he injected during the Design phase. He has to redesign and code part of his program.
Q: What phase is Tom’s program in?
A: Test
Tom finds a defect in the new code he has written to fix the defect.
Q: In what PSP phase was the defect injected?
A: Test
Plan
Design
Code
Compile
Test
Postmortem
Requirements
Program and
Project data
Notes: Try to discuss this as the difference between the state of the program and the activity of the programmer.

## Slide 48: Tracking Data When Using Cyclic Development
Tom finds and fixes an interface error in part A of his program while coding part B.
Q: In what PSP phase was this defect removed?
A: Test
Considerations
  Include a program part identifier in the notes field on Time Log entries.
  Add a similar annotation to Defect Log entries.
  Use “Test” as the phase removed when defects are found in a previously tested part.

## Slide 49: Recording Data As You Work
Gather and record data on your process as you work, not afterwards. If you forget, make your best guess promptly.
Be precise and accurate.
  Track time in minutes.
  Use the tool.
  Count every defect.
You will be using your own data to manage your process; gather data that are worthy of your trust.

## Slide 50: Messages to Remember
The PSP0 process
  demonstrates the use of a defined process in writing small programs
  incorporates basic measurements in the software development process
  requires minimal changes to your personal practices