## Slide 1: PSP Fundamentals Tutorial: Using PSP0 with the Student Workbook

## Slide 3: Tutorial Objectives
After this tutorial, you will
  understand and know how to use the PSP0 process and support tool
  be prepared to follow PSP0 using the student workbook to complete assignment 1
  be aware of common mistakes made on assignment 1 and how to avoid them

## Slide 4: PSP0 Objectives
The PSP is introduced in steps.
PSP0 is the first step in the introduction.
The objectives for PSP0 are to
  demonstrate the use of a defined process in writing small programs
  incorporate basic measurements in the software development process
  require minimal changes to your personal practices
PSP1
Planning and Tracking
PSP2
Quality Management
TSP
Team development
PSP0
Defining and Using Processes

## Slide 5: PSP0 Process Phases
PSP0 asks you to plan your work, use your current development methods, gather time and defect data on your work, and prepare a summary report.
  Planning – produce a plan for developing the program defined by the requirements
  Design – produce a design specification for the program defined by the requirements
  Coding – transform the design specification into programming language statements
  Compile – translate the programming language statements into executable code
  Test – verify that the executable code satisfies the requirements
  Postmortem – summarize and analyze the project data
Plan
Design
Code
Compile
Test
Postmortem

## Slide 6: Cyclic Process Flow -1
PSP is NOT a waterfall process. Cyclic development is not only supported, but encouraged.
In this example the design is completed in one step.
Two modules are identified during the design, modules A and B.
Then each module is separately coded, compiled, and tested.
This example uses the PSP0 phases and two cycles of code-compile-test.

## Slide 7: Cyclic Process Flow -2
There can be more than two cycles, and cycles can also include the design phase, as in this example.
Note that each cycle is focused on producing part of the program: Module A, Module B, or Module C.
Part size is a key factor for determining cycles.
  A line of code is too small.
  A whole program may be too large.
One or more classes, methods, procedures or functions are probably the right size.
You need to determine what works for you.

## Slide 8: Process Scripts
Process scripts provide “expert-level” guidance on how to use the process.
They are one or two pages long.
They describe the
  purpose
  entry criteria
  steps
  exit criteria

## Slide 9: PSP0 Measures and Forms
PSP0 measures
  time – track time in phase
  defects – record defects as they are found and fixed
PSP0 has three forms and one standard:
  PSP0 Project Plan Summary – summarizes planned and actual time and defects by phase
  PSP0 Time Recording Log – used to record time
  PSP0 Defect Recording Log – used to record defects
  PSP0 Defect Type Standard – used to define standard defect types

## Slide 10: PSP Student Workbook
The PSP Student Workbook helps you implement the PSP.
  facilitates planning and tracking
  facilitates data gathering and analysis
  includes reference materials (scripts and standards)
  helps you submit your assignments for grading
It also provides support for post-course use of the PSP.

## Slide 11: Installing the PSP Student Workbook
Double click on the PSP Student Workbook install file, you downloaded earlier, to start the installation process.
Select the install location (typically your desktop or documents folder) and complete the installation process.
You should now have the PSP Student Workbook folder containing:
  PSP Assignments MDB folder
  PSP Data MDB folder
  PSP Scripts and Forms folder
  Release notes doc file
  PSP Student Workbook.mde file
Notes: PSP Assignments MDB – a folder containing backup copy of assignment data used to submit assignments electronically.
PSP Data MDB – a folder containing a backup database where you can save your data.
PSP Scripts and Forms – a folder containing the PSP scripts and forms.
PSP Student Workbook – the PSP student workbook
Release notes – release notes for the current version of the PSP student workbook.
Excel spreadsheet STUn.xls – a spreadsheet for submitting student data to your instructor.

## Slide 12: Open the PSP Student Workbook
To use the PSP Student Workbook you will need Microsoft Access 2003 with service pack 3 or newer version.
Open the PSP Student Workbook.
If you get a security warning; click “open”.
When it opens, you will see the Welcome form.
NOTE: If you do not have Microsoft Access, you may install the runtime version of Microsoft Access 2007 by downloading AccessRuntime.exe from the internet and installing it on your computer.

## Slide 13: The Welcome Form
The welcome form has three buttons near the bottom of the form.
  Import your data… is used to import data from a previous version of the workbook when updating.
  Update your profile… is used to update your student profile.
  Continue to projects… takes you to the main form
Click Continue to projects… to create your student profile and open the main form.
Notes: Note: Most student will have a security dialog box.

## Slide 14: Completing the Student Profile
Enter the following
  name
  initials
  date
  name of your organization or company
  name of the lead instructor
Answer the questions under each tab.
  employment status
  software experience
  programming experience
  educational background
Click Finish…the main PSP Student Workbook form will open.
Notes: Note that the students can update their profile if they need to.

## Slide 15: PSP Student Workbook Main Form - 1
The PSP student workbook main form provides access to
  projects
  processes
  size measures
  analysis tools
  scripts/forms
We will only be using some of the capabilities of the tool this week.
New features will be discussed as you get ready to use them.

## Slide 16: PSP Student Workbook Main Form - 2
The student workbook provides many capabilities.
We will introduce new capabilities as they are used in the course.
Today we will focus on the project directory.
The project directory is used to manage your programming assignments.
This week, we will not
  create new projects
  delete projects
Instead, we will work on the four existing projects, in order.
Do not do open a project until your instructor tells you to!

## Slide 17: Programming Assignments
There are four programming assignments in the course.
To complete an assignment, follow the process in your assignment to
  open the corresponding project
  use the forms provided to plan it
  track it using the Time Log and Defect Log forms
  conduct a postmortem when the project is finished
  mark it completed
  export and submit your assignment

## Slide 18: The PSP0 Process Script

## Slide 19: Using Process Scripts
The PSP0 script will guide you through the process for completing your first class assignment. Scripts are included in your assignment package and in the PSP Student Workbook.
You should
  check the entry criteria before starting a phase
  record the phase start time
  perform the phase steps and instructions
  record defects as they are found and corrected
  check the exit criteria before ending a phase
  record the phase end time
  go to the next phase
Force yourself to use this paradigm until it becomes a habit.

## Slide 20: The PSP0 Planning Phase
Let us review the entry criteria in the PSP0 Planning Script.
  Problem description is always in the Assignment Package.
  Forms and logs are in the student workbook.
Once you are sure the entry criteria have been met, you are ready to start.
To plan we will
open a project
start a time log entry
estimate time
end the time log entry
Notes: In the next slides we will
open a project
start the time log for the planning phase
estimate effort on the project plan summary

## Slide 21: Opening a Project
If you want to follow along, exit your student workbook, and
  Create a new folder labeled “PSP0 Exercise.”
  Make a copy of your Student Workbook MDE file and put it in the “PSP0 Exercise” folder.
  Select the first project, Program 1.
    Click the record selector.
    Click a field in the record.
  Click the “Open Project” button.
Opening a project takes you to the Project Plan Summary form.
Record selector
Field
Open project

## Slide 22: PSP0 Project Plan Summary
Click on Add-Ins,
then PSP0 Forms to view the list of PSP0 forms.
Select the form to open
  Time Log
  Defect Log
  Defect Type Standard
We need to start the time log for the planning phase.

## Slide 23: PSP Time Recording Log
Phase: Select the phase in which you are working You can type the name in or select from the drop-down menu.
Start: Enter the date and time you started working in the phase.
  Double click to enter the current date and time or type <ctrl>;<space><ctrl>:
Int.: Enter any interruption time in minutes.
Stop Date and Time: Enter the date and time you stop working.
Delta: The delta time is calculated automatically.
Comments: Use to describe any interruption, the task you were doing, or anything else that significantly affects your work.
Notes: Tie this into the script. Note that when you start a phase in the process, you have to start the time log.

## Slide 24: Completing the Planning Phase
To complete step 2 of the planning script, you have to estimate resources (time) for this program.
Once you have estimated the time for assignment 1, enter it in the PSP0 Project Plan Summary.
Read the exit criteria for the PSP0 Planning phase.
If the exit criteria have been met, complete the Planning phase in the Time Log (stop date and time).
Notes: Read the steps from the planning script; the slide will show how to make an entry onto the PSP0 project plan summary form. The slide will note that fields that can be typed in on the Summary form are shadowed (though it’s hard to see). Next read the exit criteria for the planning phase. If the exit criteria have been met, then the time log is ended.

## Slide 25: The PSP0 Development Phase
Follow the PSP0 Development Script to complete assignment 1.
  Use the Time Log to track your time.
  Use the Defect Log to track defects you find and fix.
Notes: Pay special attention to the compile and test phases to start to describe the difference between the test phase vs. the activity of testing.

## Slide 26: Defect Recording Log
Type: Select the defect type. (Based on the defect type standard.)
Date: Enter the date the defect was found.
Phase Injected: Select or enter the phase during which you judge the defect was injected.
Phase Removed: Enter the phase during which you found and fixed the defect.
Fix Time: Enter the time it took to both find and fix the defect
Fix defect: If this defect was injected while fixing another defect, enter the number of that defect.
Description: Enter explanation of what the defect was (not the symptom, but the defect!).
Notes: Examples of bad defect descriptions would be to cut and paste the errors the compiler spits out. This is small since you (usually we have addressed the instructor directly) can simply switch to the tool.

## Slide 27: Defect-Type Standard
The PSP Defect Type standard is personal.
Please update it as needed, but try using it as is for the first few programs.
It is important to be consistent in selecting the defect type in the Defect Recording Log.
Notes: This slide describes the defect type standard and shows students how to update it. It will also emphasize that defect type standards are personal and that it is important to be consistent. If time allows, conduct a short class discussion on why it’s important to be consistent.

## Slide 28: The PSP0 Postmortem Phase
The last phase of the PSP0 process is the postmortem phase.
The purpose of the PSP0 postmortem phase is to make sure your time and defect data are accurate, complete and consistent.
What should you do if during the postmortem you find that you forgot to track time or log a defect?

## Slide 29: Completed Project Plan Summary
Note that all data is the Actual columns are automatically filled in from the time and defect logs.
Time in phase
  Actual time
  To Date time
  To Date % time
Defects injected and removed in phase
  Actual defects
  To Date defects
  To Date % defects

## Slide 30: Reviewing Your Assignment
In the best tradition of PSP, please review your assignment before you submit it for grading.
A copy of the checklist that is used to grade your assignment is included in your assignment package.
Please use this same checklist to make sure your assignment is ready for submission.
Resolve any issues you find during your review.

## Slide 31: Completing a PSP Project
The final step in completing your project is to mark it complete in the student workbook.
Select the project, for example, Program 1.
Enter a date in the completed fields or click the completed checkbox to enter today’s date.

## Slide 32: Some Cautions
Some notes on completing a project…
  The projects must be completed in order.
  You can’t change the name of the project.
  You should only mark a project complete after you have reviewed the assignment and are sure the data are entered correctly.
  If you’re not sure that your data are right, don’t guess: ask an instructor!
Note: The completed date for a project must precede the start date of the next project. This ensures that the completed project’s data will be part of the historical data used to plan the next project.

## Slide 33: Exporting Your Data for Submission -1
To export your data first select the Import Export button from the Project Directory.

## Slide 34: Exporting Your Data for Submission -2
Select the Create assignment submission file button.
This command will update the file PSP Assignments_be.mdb in the PSP Assignments_be.mdb directory of the directory where you installed the PSP Student Workbook.
This PSP Assignments_be.mdb file is the one you will submit, along with other data, to be graded.
Note .mdb stands for Microsoft data base and contains only the data from the tool.

## Slide 35: Some Common Errors
In the next slides we discuss common errors that we see with the first assignment.
Fixing defects found by your instructor is a time-consuming process that invites error.
You can prevent most errors by
  following the scripts
  having your instructor check your plan before you start
  not making assumptions; if you’re not sure, ask your instructor
  checking your assignment before submission

## Slide 36: Defect Fix Time
Defect fix time is often misunderstood.
It is the time taken both to find and fix the defect.
Example
  8:05 run compiler on prog1.c, “line 23 - type mismatch”
  8:06 run editor on prog1.c
  8:15 change declaration on line 6 from integer to real
  8:16 run compiler on prog1.c, “no errors”
Q: What is the defect fix time?
A: 11 minutes

## Slide 37: Phase vs. Activity
The injected phase for a defect depends on the phase the program is in, not on the activity you are performing.
Example:
While testing his program, Tom finds a major logic error that he injected during the Design phase. He has to redesign and code part of his program.
Q: What phase is Tom’s program in?
A: Test
Tom finds a defect in the new code he has written to fix the defect.
Q: In what PSP phase was the defect injected?
A: Test
Plan
Design
Code
Compile
Test
Postmortem
Requirements
Program and
Project data
Notes: Try to discuss this as the difference between the state of the program and the activity of the programmer.

## Slide 38: Tracking Data When Using Cyclic Development
Tom finds and fixes an interface error in part A of his program while coding part B.
Q: In what PSP phase was this defect removed?
A: Test
Considerations
  Include a program part identifier in the notes field on Time Log entries.
  Add a similar annotation to Defect Log entries.
  Use “Test” as the phase removed when defects are found in a previously tested part.

## Slide 39: Replanning vs. Updating a Project
You can open a completed project and update data that were in error.
  Time Log entries
  Defect Log entries
  other incorrect data
The updated data are not used to plan a new project unless you select the Replan Project button. You must select this button before you complete planning the new project.
If you’re not sure what to do, ask an instructor!

## Slide 40: Recording Data As You Work
Gather and record data on your process as you work, not afterwards. If you forget, make your best guess promptly.
Be precise and accurate.
  Track time in minutes.
  Use the tool.
  Count every defect.
You will be using your own data to manage your process; gather data that are worthy of your trust.

## Slide 41: Messages to Remember
The PSP0 process
  demonstrates the use of a defined process in writing small programs
  incorporates basic measurements in the software development process
  requires minimal changes to your personal practices

## Slide 42: User Interface Facts and Shortcuts
UI Facts and Shortcuts
  Move to next field in form…<tab>
  Move to prior field in form… <shift><tab>
  Move to next subform within a form… <ctrl><tab>
  Move to prior subform within a form… <ctrl><shift><tab>
  Delete field contents when selected… <del>
  Undo delete field… <esc>
  Enter current date…<ctrl>;
  Enter current time… <ctrl>:
  Enter copy of field from same field in previous record… <ctrl>”
UI Facts and Shortcuts
  Delete record… click record selector and <del> or use provided button
  Selected record… an arrow in the record selector
  Editing record or starting new record… a pencil in the record selector
  Undo edit or new record… hit esc until pencil disappears.
Record selector
Field
Open project