## Slide 1: PSP Fundamentals Tutorial: Using PSP2 with Process Dashboard

## Slide 3: Tutorial Objectives
After this tutorial, you will
  understand the process changes introduced in PSP2
  know how to use PSP2
  be prepared to use PSP2 for program 3

## Slide 4: PSP2 Objectives
The objectives of PSP2 are to
  introduce quality planning
  introduce personal reviews before testing
  demonstrate the value of reviewing your work
  improve the quality of the programs you develop by reducing the number of defects that escape into test and post-release.

## Slide 5: Process Changes Introduced with PSP2
Planning process
  Quality planning has been added to the process.
  The project plan summary form has been modified to support quality planning and tracking, and the new personal review phases.
Development process
  Design review and code review phases have been added to PSP2.
  Design review and code review scripts and checklists have been incorporated into PSP2.

## Slide 6: Quality Planning
Quality planning involves producing a quality plan that includes personal reviews of the designs you create and the code that you write.
  Estimate the time to spend in design and code reviews.
  Estimate the defects you will find in design and code reviews.
  Decrease the defects removed in the compile and unit test phases by the number of defects found in design and code reviews.
  Decrease the time allocated to the unit test phase to account for the reduction in time spent removing defects.
Notes: This slide is mostly backup; don’t dwell on it.

## Slide 7: PSP2 Exercise
This exercise will walk you through planning the first PSP2 project.
  Open your Process Dashboard, and choose “C → Tools → Save Data Backup.”
  Save the data backup ZIP file to a convenient location.
  Then, choose “C → Tools → Open Dataset.” Open the ZIP file you just created.
  A second Process Dashboard window will open, showing the name of the ZIP file in the title bar.
  In this second window, select Program 3 and follow along as we discuss the steps in PSP2.
Notes: Have a copy of the workbook open. You’ll do most of this exercise using flipcharts or a whiteboard and your instructor copy of the student workbook. Walk through planning a mock program C; the students should follow along doing a plan for mock program C in their exercise copies of the student workbook.
The rationale for doing this is the old Chinese proverb, “I hear and I forget, I see and I remember, I do and I understand”. We have found that if you just present a set of slides on what to do, the students don’t really understand it and many are bored and don’t pay attention. So the objective here is to have them do this with you so they don’t get bored from reading slides, will understand the exercise, and be able to do their plan for program 3 with minimal problems.
Once in a while you may want to bring up one of the slides to illustrate an idea or summarize what you are doing. However, the slides are not intended to be used in place of the exercise.

## Slide 8: PSP2 Planning Script
Notes: Do the exercise by following the script.
Ask the class “What do you do first?” The students should respond with “Check the entry criteria.”
Here, for the problem description, use program 1. Everyone has done this program and understands it. The next slide has the requirements if you need a slide but the whiteboard or flipcharts are best.
Then ask “What do you do next?” Begin a time log entry for planning program C. Switch to the tool (Alt-tab) and start a time log entry. Have the students do the same.
Check that everyone understands the requirements (step 1), then do a conceptual design (step 2) on the whiteboard. Depending on your level of comfort, have the class help. However, the object here is to quickly make a conceptual design, not spend a lot of time here. Identify the types of the parts and their relative sizes. Enter these into the Size Estimate Template of your Student workbook. If you did this same conceptual design in the PSP1 tutorial, just use that; don’t spend time doing a new conceptual design.
Using method C, if possible, get the size and time estimate in the Size Estimating Template. Again, you want to do this part quickly as this is review and the new part, that you want to spend time on, comes next.
Note: We have now completed through step 3, except for the distribution of the development time across the phases. Switch back to the PSP2 Project Plan Summary and the total development time should be in the total plan field. All the other plan time fields are empty. (continued on the Project Plan Summary slide)

## Slide 9: Initial Planning Steps
Press the play button to start logging time to the plan phase. Then:
  Make sure you understand the requirements – you’ll use the requirements for program 1 in this tutorial (see next slide).
  Create a conceptual design.
  Open the Size Estimating Template in the tool and enter the conceptual design.
  Open the PROBE Wizard.
    Complete the size estimate by selecting PROBE method C.
    Complete the time estimate by selecting PROBE method C.

## Slide 10: Exercise Program Requirements
Write a program to calculate the mean and standard deviation of a set of n real numbers.
Your program can read the n real numbers from the keyboard, a file, or some other source.
Use a linked list to store the n numbers for the calculations. If necessary, a variable or static array(s), database, or other data structure(s) may be used to hold the data.

## Slide 11: Estimating Review Times
Time spent in reviews should be based on personal data if you have it, or on guidelines found in the PSP course.
There are two guidelines that are often used to estimate reviews.
  Review rates should not exceed 200 LOC/Hour.
  A code review should take about half the time spent coding and
  A design review should take about half the time spent in design.
These guidelines are based on an analysis of hundreds of developers that have taken the PSP training.

## Slide 12: Estimating Reviews Using Time Ratios
Follow these steps to estimate review times using time ratios.
  Design review time = ½ design time
  Code review time = ½ code time
For example, if you plan to spend 32 minutes in the DLD phase and 40 minutes in the CODE phase
  DLDR = 0.5 * 32 minutes = 16 minutes
  CR = 0.5 * 40 minutes = 20 minutes
Calculate and enter the DLDR and CR times in your plan.

## Slide 13: Adjusting Your Time in Phase Plan
Effective reviews will reduce the time spent in unit test and also in compile if you are tracking it separately. Time spent in design review can also reduce the amount of time you spend in coding.
As you increase the time spent in reviews, the dashboard will remove time from the Test phase to help ensure that your phase times still add up to the total time estimate that you created using PROBE.
If your phase time estimates do not add up to the total time estimate, an error message will appear on your Plan Summary. If that occurs, you may need to:
  Increase the total planned time for the entire project, and/or
  Reduce the planned time for the Design/Code phases
The goal of PSP2 is to find 100% of the defects you inject before compile and unit test.

## Slide 14: Estimating Defects Removed in Reviews
Design and code reviews will find at least 50% to 75% of the defects present at the time you conduct the review.
Follow these steps to calculate the defects found in reviews.
  Pick a target yield for your reviews, e.g. 50%  75%, or higher.
  Multiply the defects injected in DLD by the target yield.
  Enter the resulting value as the defects removed in DLDR.
  Subtract the value you entered from the defects injected in DLD, add the defects injected in CODE, and multiply by the target value.
  Enter the resulting value as the defects removed in CR.
  Subtract the sum of the defects removed in DLDR and CR from the sum of defects injected in DLD and CODE and enter the result as defects removed in UT.
  To keep things simple, enter zero in the defects removed in CODE and COMPILE.
  Verify that the sum of planned defects injected equals the sum of planned defects removed.

## Slide 15: Example: Estimating Defects Removed in Reviews

## Slide 16: Review Your Quality Plan
Verify your quality plan using the following review questions.
  Do the planned defects injected equal the planned defects removed?
  Is the time spent in DLDR equal to about ½ the time spent in DLD?
  Is the time spent in CR equal to about ½ the time spent in CODE?
  Is the planned code review rate less than about 200 LOC/Hour?
  Is the sum of defects removed in DLDR and CR divided by the total defects roughly equal to the target yield?
If the answer to any one of these questions is no, ask your instructor for help.

## Slide 17: Additional Quality Measures
PSP2 provides the following derived quality measures.
  defect removal efficiency
  defect removal leverage
  test defects per KLOC
  total defects per KLOC
  yield
  code review rate

## Slide 18: Defect Removal Efficiency
Defect removal efficiency is calculated automatically and shows the number of defects removed per hour for
  Design review
  Code review
  Compile
  Test

## Slide 19: Defect Removal Leverage
Defect removal leverage is calculated automatically and compares removal efficiency for
  Design Review vs. Unit Test
  Code Review vs. Unit Test
  Compile vs. Unit Test

## Slide 20: Test Defects Per KLOC
Test defects per KLOC is calculated automatically and is an indicator of the quality of the program that you put into test.

## Slide 21: Total Defects Per KLOC
Total defects per KLOC is calculated automatically and is a measure of the total defects injected during the process.

## Slide 22: Yield
Process yield (actual and to-date) is calculated automatically for the entire process. For the PSP, this is the percentage of defects injected and removed before the first compile.

## Slide 23: Code Review Rate
Code review rate (actual and to-date) is calculated automatically and is a measure of the quality of the code review.

## Slide 24: Ending the “Follow Along” Portion of the Tutorial
If you have been following along in the Process Dashboard during this tutorial, you will currently have two Process Dashboard windows open.
The main window, which displays “Process Dashboard” in the title bar, is displaying your actual metrics data.
The title bar for the second window will be displaying the name of the data backup ZIP file that you created for this tutorial.
Changes in this second window will be discarded when the window is closed, so it is important not to record any real data there. To prevent an accidental situation where your metrics are recorded in the wrong window,
please close that second window now.

## Slide 25: Messages to Remember
You will see more improvement from design and code reviews than any other process change you make.
  Quality will improve.
  Productivity will increase.
PSP2 provides data that allows you to
  plan for specific quality levels
  control quality during development
  improve the quality of your PSP
  increase productivity without sacrificing quality