# Transition Guide

# PSP for Engineers

# to

# PSP Fundamentals and PSP Advanced

### Abstract

This document is provided by the SEI to assist PSP instructors who are familiar with the PSP for Engineers course to teach the PSP Fundamentals and PSP Advanced courses.  The intent is that an instructor who is familiar with the old course will see how the content and structure of the old course fit into the new course.

### Overview

For many years, the SEI trained software engineers in the Personal Software Process, first described in the text “A Discipline for Software Engineering” by Watts Humphrey.  The course PSP for Engineers was based upon that book and has been taught by the SEI for more than ten years.  PSP for Engineers was modified in 2005 to use Humphrey’s new text, “PSP: A Self Improvement Process for Software Engineers.”

During the 2006 TSP Symposium a user community focus group assembled to discuss many issues related to PSP and TSP adoption.  Among the issues discussed were licensing, course fees, courses, and the relationship of the SEI to its user community.  With respect to the PSP for Engineers course, suggestions included

- Provide PSP training that prepares engineers to work on a TSP team.

- Add an introduction to the TSP.

- Provide earned value support for engineers who will be on TSP teams.

- Make the course more incremental to reduce the adoption hurdle.

- Make the course more appealing to the early majority, not just early adopters.

- Reduce content intended to “convince.”

- Address more TSP elements and some of the TSP launch.

- Change the focus of the course to prepare team members of all disciplines for a TSP team project.

- Provide more depth of instruction in design.

- Add more content in defect data analysis and quality analysis.

In response to these suggestions, the SEI has developed two new courses, PSP Fundamentals and PSP Advanced.  The purpose of the PSP Fundamentals course is to provide students with a broad overview of PSP knowledge and skills to enable them to participate effectively on a TSP team.  The purpose of PSP Advanced is to provide an in-depth understanding of PSP so that the students are able to expand and extend PSP principles and concepts.  Together the two courses cover a significant subset of the PSP Body of Knowledge and help to prepare students for the PSP Developer Certification exam.

| ### Overview | ### PSP Fundamentals | ### PSP Advanced |
| --- | --- | --- |
| ### PSP0 | ### Student learn to - follow a defined process - collect complete, consistent and accurate time, size, defect, and schedule data | ### Student learn to - define and instrument a process - evolve a process based on analysis and PIPs |
| ### PSP1 | ### Student learn to - use a defined estimating process with limited data - understand their plan status and project likely completion dates | ### Student learn to - use statistical methods improvement their estimates and calculate prediction intervals - use data analysis techniques to examine and improve their estimating process |
| ### PSP2 | ### Student learn to - build personal design and review checklists - conduct a personal review - understand their quality status and project likely final quality levels. | ### Student learn to - create designs that are reviewable and verifiable - verify designs using different techniques - use data analysis techniques to examine and improve their overall process |
| ### Capstone Exercise | ### Student learn to - understand and use personal data | ### Student learn to - work in a team environment |
| ### Performance Analysis Report |  | ### Student learn to - identify their strengths and weaknesses - set challenging and realistic personal improvement goals - define changes required to achieve goals |

### PSP Fundamentals Course Objectives

- Teach students how to use PSP with limited data (e.g. no statistical analysis) for basic development work

  - follow a process

  - collect accurate, complete, and consistent time, size, defect, and schedule data

  - estimate size and effort using PROBE methods C or D

  - complete a project plan

  - conduct personal design and code reviews

  - complete a task and schedule plan

  - use EV tracking

- Prepare students to participate on a TSP launch.

### PSP Advanced Course Objectives

- Teach students how to further their personal capabilities with personal process

  - design process and design representation

  - using the PSP design templates

  - defining and instrument a personal process

- process measurement

  - understanding process data

  - personal process improvement

- identifying problem areas

- setting challenging, realistic goals

- identifying process changes to achieve goals

  - PROBE methods A&B

  - plan analysis with statistics

- correlation and significance

- relative size tables

- prediction intervals

- multiple regression

- combining estimates

  - quality analysis with statistics

- advanced quality measures

- quality analysis techniques (e.g. trends, Pareto, variance)

- Increase the students’ understanding of TSP roles and how they contribute in creating an effective self-directed development team

### PSP Fundamentals and PSP Advanced versus PSP for Engineers

### Course Overview

Figure 1. PSP Fundamentals Course Flow

As you can see in Figure 1 & 2, the course follows the same basic flow as the PSP for Engineers course.  Each day has a lecture and a lab session.  Each new process step (PSP0, PSP1, PSP2 and PSP2.1) is introduced through a process tutorial.  The focus of the lecture is to describe the concepts and principles of the PSP and TSP.  The purpose of the process tutorials is to ensure that the students know how to use the process with the student workbook. It should also be noted that the PSP Fundamentals and PSP Advanced courses use a 7 programming assignment series versus the 8 programming assignment series used in PSP for Engineers.

In PSP Fundamentals, there are also report assignments to develop necessary process items, coding standing and the review checklists.  Two new exercises have been added, a code review exercise and a process data analysis exercise.

In PSP Advanced, there are 4 new exercises, a new Performance Analysis Report, which replaces the old R5 report, and a new Capstone Exercise. The first two exercises allow the students to practice using the Software Design Templates and Design verification techniques prior to applying these techniques to there programming assignments.  The other two exercises have the students practice creating a process script and putting it into the PSP tool. The Performance Analysis Report was designed to be completed during lab time on day 4 and should be turned in on day 5 for grading.  The Capstone Exercise puts the students through a series of TSP team scenarios, which set the framework for a class discussion on some typical issues that are encountered by team members.

Figure 2. PSP Advanced Course Flow

### Summary of Changes

A quick overview of the changes from PSP for Engineers to PSP Fundamentals would be to say that PSP Fundamentals is just the first week of PSP for Engineers.  This view is oversimplified, however, because PSP Fundamentals has been designed with different objectives than PSP for Engineers.  In order to accomplish those objectives it has dropped some of the content in the first week of PSP for Engineers and incorporated some of the content of the second week. Likewise, PSP Advanced was also designed with different objectives than PSP for Engineers, thus it has included some of the content covered in the first and second weeks of PSP for Engineers and other TSP concepts not currently covered in PSP for Engineers.

PSP Process and Programming Assignments

Table 1 below highlights the changes to the programming assignments.  The programming assignments have not changed from the old course, but the process used to develop the assignments has.  In week 1, the students are now required to use PSP0 through PSP2 in order to prepare them to conduct reviews and inspections on TSP teams.  When using the PROBE method to estimate size and time, the students are only to use methods C and D in PSP Fundamentals.  Methods A and B are introduced in PSP Advanced.  In week 2, the students are required to use PSP2.1 for all programming assignments.  Programming assignment 8 was eliminated from the course.

| Day | Assignment | Old Course |  | PSP Fundamentals |  |
| --- | --- | --- | --- | --- | --- |
|  |  | PSP Level | Assignment | PSP Level | Assignment |
| 1 | 1 | PSP0 | Std dev/mean | PSP0 | Std dev/mean |
| 2 | 2 | PSP0.1 | Size counter | PSP1 | Size counter |
| 3 | 3 | PSP1 | Correlation/significance | PSP2 | Correlation/significance |
| 4 | 4 | PSP1.1 | Relative size table | PSP2 | Relative size table |
| 6 | 5 | PSP2 | Simpson’s rule | PSP2.1 | Simpson’s rule |
| 7 | 6 | PSP2.1 | Search algorithm | PSP2.1 | Search algorithm |
| 8 | 7 | PSP2.1 | Prediction interval | PSP2.1 | Prediction interval |
| 9 | 8 | PSP2.1 | Multiple regression | N/A | None |

Table 1. Programming Assignments

Report Assignments

Coding Standard.  Students are required to develop a coding standard on day 2 prior to completing program 2, the size counter.  The size counting standard has been incorporated in the coding standard report.

Design and Code Review Checklists.  Students are required to develop personal design and code review checklists on day 3 prior to using PSP2 to complete program 3.  The checklists are to be submitted with their program 3 materials.  No other changes have been made to this assignment.

Performance Analysis Report. Students must complete all 7 programming assignments prior to starting this assignment. Students are required to create a process for generating a Performance Analysis Report. Following this process, they are to analyze their programming assignment data in order to characterize their planning, quality and process performance. Based on this characterization, the students must set performance goals and create PIPs.

Exercises

A code review exercise has been added to PSP Fundamentals.  It is in the same lab session in which design and code review checklists are introduced.  Most of the lab is devoted to the code review.  A Code Review Script, Code Review Checklist, Coding Standard, source code, Time Log, and Defect are provided.  Students are instructed to follow the script and review the code.  Students are instructed to prepare for a class discussion of the defects found during the review.

The second exercise added to PSP Fundamentals, Coaching a Peer, is to help students understand how to interpret and use personal data.  This capstone exercise replaces the Baseline Report Assignment from the previous course.  In the exercise students have to evaluate a PSP plan, check progress against a plan, and evaluate a completed PSP project.  Data are presented in four successive scenarios, each representing passage of time and addition of more data since the previous.  Students are asked to review the data from the viewpoint of the planning manager and quality manager for a TSP team and to prepare for a class discussion.

Five new exercises have been to PSP Advanced. The two exercises focus on using the software design templates and design verification techniques. For the Software Design Exercise, the students are asked to complete the four design specification templates using their programming assignment 3 implementation.  By using a completed programming assignment, the students can focus on the use the templates without being distracted by having to design a solution to a problem simultaneously.  For the Software Design Verification Exercise, the student uses the example Functional Design Template, provide as a plausible answer to the Software Design Exercise, to practice using an execution table.

The third and fourth exercise added to PSP Advanced, Process Definition and Process Definition Tool exercise, is to help students understand how to create new process they can apply in their work environments and how to put new processes into the PSP Tool. These exercises will also help them understand how to create a Performance Analysis Report process and put it into their tool.

The fifth and final exercise add to the PSP Advanced course is the Capstone Exercise with follows the Being a TSP Team Member lecture.  The focus of the Capstone Exercise is to facilitate a class discussion on what it means to be a part of a self-directed team and how to handle some common situations.

Lectures and Process Tutorials

The lectures have been updated to address many of the concerns raised by the focus group and to better support the new course design.  The lectures and tutorials have been re-designed to work together to explain the basis of the PSP concepts and to prepare students to use that process to complete a programming assignment.  The process tutorials are now focused on using the SEI student workbook to complete the programming assignment with that PSP-level.  Mini-exercises have been added to the tutorials to help students understand how to complete PSP steps and to fill in the forms in the student workbook.

The PSP0 tutorial requires that students copy the tool onto their computers and introduces them to use of the Time Log, Defect Log, and Project Plan Summary; it also shows students how to mark a project complete and export it for grading by the course instructor.

The PSP1 tutorial shows students how to use the tool for estimating project size.  The tutorial begins with a conceptual design and estimation of proxies.  The Size Estimating Template is completed using the relative size table data that are in the tool.  Students are shown how the estimated project size from the Size Estimated Template is transferred to the Project Plan Summary.  They are also introduced to the PIP form and the Test Report form in the tool.

The PSP2 tutorial shows students how to locate and interpret the quality data introduced in PSP2 and displayed in the tool.

The PSP2.1 and PROBE Methods A & B tutorial outlines the new elements of PSP2.1 and shows students how to locate and use PROBE Methods A & B tool features.  A sample database is provided to the students in order to experience first hand the different PROBE Methods A & B features prior to applying them to their programming assignments.

The Process Definition Tool tutorial shows the student how to define a new process in the Access Student Workbook.

Class Feedback Sessions

Morning feedback sessions consist of a class discussion and data review.  The feedback sessions have been added to help the instructor to

    - address common mistakes or misconceptions

    - keep the focus on process

    - establish a benchmark of what is possible

    - share individual lessons learned among the class

Blended Learning

The course is only available as a blended learning course through the SEI Learning Portal (http://learning.sei.cmu.edu).  The blended learning system simplifies many of the administrative responsibilities of the instructor including data submission to the SEI and grading.  In order to access the PSP Fundamentals  and PSP Advanced courses on the SEI Learning Portal, instructors need to successfully complete the PSP Instructor Tutorial on the SEI Learning Portal.

### Preparing to teach the new course

The following steps are recommended as preparation for PSP instructors who are familiar with the old PSP for Engineers course.

- Successfully complete PSP Instructor Tutorial on the SEI Learning Portal.

- Read the instructors guide material for PSP Fundamentals and PSP Advanced

- Review the textbook and the course lectures.  Think about how you will motivate the course content in the lectures and how you will relate the topics to each other.

- Review the tutorials and prepare for the hands-on walkthroughs.

- Review the exercises and prepare for discussion of many new exercises.

- Review the revised course collateral starting with the README file.