Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Answer for
PSP2.1 Grading Assignment

Personal Software Process (PSP) Instructor Training

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution limited by the Software Engineering Institute to attendees.

| Student | Joe Plumber |  | Program | 8 |
| --- | --- | --- | --- | --- |
| Instructor |  |  |  |  |

|  | Accepted or Resubmit | Comments |
| --- | --- | --- |
|  | Accepted | - Excellent job in terms of quality (no UT defects, 83% yield) and data recording, especially defect recording. - Size estimating accuracy has significant room for improvement (will also improve time estimating accuracy). When your size estimate is this far off, you need to look at your estimating process and figure out what's happening. Is it a onetime thing, i.e. you missed some major piece in the conceptual design, does your process just need to stabilize, or is there something about your estimating process that needs to be changed. A quick look at your E versus actual A+M history suggests that it's the latter. Let's talk. - Please resubmit Design Templates, coding standard, and source code. |
| X | Resubmit |  |

| Legend |  - O.K. | X - resubmit |  |  |
| --- | --- | --- | --- | --- |

|  | Assignment Package | Comments |
| --- | --- | --- |
| X | All files are included? |  |
|  | Export from the student workbook (*.mdb file) |  |
|  | PSP2.1 Design Review Checklist |  |
|  | Code Review Checklist |  |
| X | Operational Specification Template | Did you forget to include? |
| X | Functional Specification Template | Did you forget to include? It was mentioned in the defect log. |
| X | Logic Specification Template | Did you forget to include? |
| X | State Specification Template (if state machine) | Did you forget to include? Although not mandatory for this program. |
| X | Source program listing | Did you forget to submit? |
|  | Test results |  |

|  | Program and Test Results | Comments |
| --- | --- | --- |
| X | The program appears to be workable. | Source code not submitted |
|  | All required tests have been run. |  |
|  | The actual output is correct for each test. |  |
| X | Source is compatible with coding standard. | Source code not included, please provide. Also, please provide coding standard |

|  | Test Report Template | Comments |
| --- | --- | --- |
|  | The test report is complete |  |
|  | Planned and actual results are included for all required tests. |  |
|  | All information to repeat the tests is provided. |  |

|  | Time Log | Comments |
| --- | --- | --- |
|  | Times are entered for all process steps and the steps are in proper order. |  |
|  | Interrupt time is tracked appropriately. |  |
|  | Time data are complete and reasonable. | Spent a lot of time in PM (18% of your time). PIP 5 is a great idea for addressing this issue. |
|  | Times were recorded as the work was done. | Good job recording your time! |

|  | Defect Log | Comments |
| --- | --- | --- |
|  | Every defect has all required data. | Good job in recording all your defects |
|  | Every defect has a fix time. |  |
|  | Defects injected in compile and test have fix numbers. | N/A. |
|  | Defect descriptions describe what was changed. |  |
| X | Defect types are consistent with description and phase injected, | -Defect 220, based on description could be of type 10, documentation? -Defects 222 and 223, based on description could be of type 80, function? -Defects 231-233 & 241-243, based on description could be of type 20, syntax? -Defects 248, based on description could be of type 40, assignment? |
|  | Defect types are assigned consistently |  |

|  | Size Estimating Template | Comments |
| --- | --- | --- |
|  | The plan and actual size data are correct and reasonable. |  |
| ? | The reuse and base measures are used correctly. | Do you really intend to build every software component with the intent for reuse? Is reuse a useful concept in that case? Come talk to me. |
|  | A suitable number of new parts are identified. | As your programs get larger, consider grouping things like the data items W, X, etc as a class (part) with multiple methods. |
|  | The item sizes are balanced around medium. |  |
|  | The relative size data values are correct and based on historical data. | Your sense of medium and large seems to be larger than the book’s relative size table. You may need to build your own size table. |
| ? | The appropriate PROBE method for size has been selected. | Based on your data method A looks like appropriate selection; however, B0 being greater than 25% of the expected size raises some concerns. Looking closer, your data appears to be from 2 different processes: 3,4,5, & 6 all has E ~ (act A+M)/2 and 7 has E~act A+M. The reason you get a good correlation is that the 3,4,5,6 points are closely grouped and 7 is a distant point. So possibly 7 should have been looked at to see if it should be considered an outlier. Had you identified 7 as an outlier, your size estimate would have been much better. |
|  | The appropriate PROBE method for effort has been selected |  |

|  | Planning Summary | Comments |
| --- | --- | --- |
|  | Actual size data are entered correctly |  |
|  | The CPI value is reasonable. |  |
|  | Planned times are distributed much like the To Date %. |  |
| ? | The planned review times and rates are reasonable. | Your planned review rates are high: 808 for DLDR, 326 for CR. |
| ? | The actual review times are reasonable. | Good observation on your PIP on slowing down DLDR. Your design review is fast. Your current DLDR rate is 556*60/33 = 1011 LOC/Hour and your code review rate is 498 LOC/Hour |
|  | The COQ values are reasonable. | High A/FR was the result of the small amount of time spent in failure activities. Although your appraisal review rates are high, the amount of time spent in the review phases compared to their respective injection phases isn’t bad. |
|  | The size and time prediction intervals are reasonable. |  |

|  | PIP Form | Comments |
| --- | --- | --- |
|  | The PIP form is completed. | - You should consider creating a PIP on improving your estimating process. To date, you have only had one reasonably close size estimate. Getting your size estimating working is key to getting good time estimates! |
|  | The entries show insight and thought. | -Overall, good PIPs. -PIP 1 - Your goal of reviewing slower is good but what are you going to do differently that will make your review take more time, i.e. what process change are you going to make to your review process. -PIP 6 is a bit vague—what are you missing and how will you rename the checklist? It’s good that you recognize the impact that changing your code counting standard would have. |
|  | If yield was low, improvement actions are listed. | Good yield! |

|  | Design Review Checklist | Comments |
| --- | --- | --- |
|  | The checklist entries are based on historical data. |  |
| ? | The checklist was used correctly. | 1010 LOC/Hour. Slow Down to improve your 60% phase yield. Are you using the design specification templates and verification methods? |
| X | The checklist is completely checked off. | Did you submit the wrong file? Check boxes as you work your way through the checklist |
| ? | Verification methods were used in the design review. |  |

|  | Code Review Checklist | Comments |
| --- | --- | --- |
|  | The checklist entries are based on historical data. |  |
| ? | The checklist was used correctly. | 498 LOC/Hour. Seems a little fast, but your phase yield is good (76%). |
| X | The checklist is completely checked off. | Check boxes as you work your way through the checklist. Did you submit the wrong file? |

|  | The PSP Design Specification Templates | Comments |
| --- | --- | --- |
| X | The PSP design templates were used. | Not submitted |
| ? | The templates properly document the design. |  |
| ? | The templates were used in design verification. |  |

|  | Consistency Checks | Comments |
| --- | --- | --- |
|  | Defects removed are consistent with compile and test phase time and program size. |  |
|  | Total compile defect fix times are close to and no greater than compile time. |  |
|  | Total test defect fix times are close to and no greater than test time. |  |
|  | Defect dates & phases are consistent with the time log. |  |
|  | Actual Added on planning summary close to and no less than actual BA+PA on size estimating template. | 538 > 536 OK |
| >> | Between 2 and 3 defects found per hour of design review. | 10.9 – this is a very good rate! |
| >> | Between 5 and 10 defects found per hour of code review. | 17 – this is very good rate! |
|  | Most design defects were injected in the design phase. |  |

|  | General | Comments |  |
| --- | --- | --- | --- |
|  | Followed the defined process. |  |  |
|  | Complete, consistent, and accurate process data was collected. |  |  |
|  | The student did his or her own work. |  |  |
|  | Historical data are used in planning the work. |  |  |