Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Student Workbook for the
Launch Meeting 3 Exercise 
Project Strategy

TSP Coach Training

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

TSP Coach Training

Project Strategy Exercise

Overview

| #### Exercise #### Overview | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise Objectives | 2 |
|  | Exercise Instructions | 2 |
|  | Launch Notebook References | 3 |
|  | Conceptual Design | 4 |
|  | STRAT Form | 5 |
|  | SecSys Standard Process | 6 |

| Exercise Objectives | At the end of this exercise, you will - understand how launch meeting 3 is conducted - be able to define an overall and a next-phase process for a TSP team - be able to map an existing process to the TSP process |
| --- | --- |

| #### Exercise Instructions | - Form into your groups. An instructor will act as the coach for each group. - Review script LAU3. Before the launch, a conceptual design and a development strategy were developed by the design manager. These artifacts are provided in this workbook for your review. The team may modify these if it desires to. - Review the TSP process scripts CYCLE, DEV and REQ to understand the TSP process. Then, review the SecSys standard organizational process (provided in this workbook.) - Conduct launch meeting 3 using script LAU3. Students may need to refer to TSP scripts HLD, IMP, and TEST to complete step 6. - Note, do not enter items in SUMS during this meeting. - The instructor debriefs the exercise with the class. |
| --- | --- |

Continued on next page

Project Strategy Exercise

Overview, continued

| #### Launch Notebook References | - TSP script LAU3 - TSP development scripts (CYCLE, DEV, REQ, HLD, IMP, and TEST) |
| --- | --- |

Time:  120 minutes (steps 1-5) + 30 minutes (step 6)

Continued on next page.

Project Strategy Exercise

Conceptual Design

| Overview | Before the launch, the design manager produced the conceptual included below. The design manager decided that the system will need to contain assemblies that provide the functionality listed in this diagram and detailed this list on the STRAT form. These assemblies are not necessarily stand-alone software modules. However, for planning purposes, these are the assemblies that they will use to make their estimates. In the diagram below, the squares represent those parts of the system with which the home security system must interface. Each circle represents a subset of functionality that must be in the system. The size estimates were based on similar products built in the past on another platform, using a different language. Therefore, these estimates are rough at this point. |
| --- | --- |

Project Strategy Exercise

Strategy

| Overview, continued | This is the development strategy suggested by the design manager. |
| --- | --- |

TSP  Strategy Recording - Form STRAT

| Name |  | Team Leader |  |  | Date |  |  |  | 9/1/00 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project |  | Security System |  |  | Launch/Phase |  |  |  | REQTS |  |
| Ref. | Functions |  | Cycle LOC |  |  |  |  | Cycle Hours |  |  |
| (cycle) |  |  | 1 | 2 |  | 3 |  | 1 | 2 | 3 |
| 1 | Handle User Interface |  | 1200 |  |  |  |  | 120 |  |  |
| 1 | Generate Alarms |  | 2900 |  |  |  |  | 290 |  |  |
| 2 | Process Messages and Status |  |  | 3200 |  |  |  |  | 320 |  |
| 2 | Monitor Sensors |  |  | 2700 |  |  |  |  | 270 |  |
| 3 | Self Test |  |  |  |  | 750 |  |  |  | 75 |
| 3 | Maintain Configuration |  |  |  |  | 1500 |  |  |  | 150 |
| 3 | Manage Data and Files |  |  |  |  | 625 |  |  |  | 62 |
| Totals |  |  | 4100 | 5900 |  | 2875 |  | 410 | 590 | 287 |

Project Strategy Exercise

Standard Organizational Process

| Overview | SecSys currently has an engineering handbook that defines the standard process that each project is required to follow. This process is based on IEEE standards and has been documented and on the company shelf for several years. Even though engineers don’t claim to follow this process, it is important for projects to adhere to this process. They want to retain their CMMI Maturity Level 2 compliance, as well as their ISO 9000 registration. The quality assurance group requires each project to follow the standard process. Project management and quality assurance must approve any deviations from this process. This is typically not a problem, because project schedules generally follow the phases and stages defined by this process. However, if you talk to the engineers, they often don’t recognize that they are following a process, and in some cases, they may debate whether or not the process applies to them. In almost all cases, they do not use the standard process as a guide for doing their work. A description of the standard process is attached. The engineering handbook does not go into much more detail than this, with the exception of defining standard templates for the various software documents that are produced. The TSP team is expected to adhere to this process. If this is not possible, deviations must be identified and approved. The team is expected to use the standard process below and the TSP process as defined in the TSP scripts to develop what they feel is a compliant process that focuses on the quality strategy intended by the TSP. |
| --- | --- |

SecSys Standard Software Process

| Phase | Activities | Products Produced |
| --- | --- | --- |
| Requirements | - Produce a complete set of requirements for the system that is based on the user requirements. - Analyze the software requirements and document them in the SRS. - Develop the validation test strategy and document it in the VTP. - Develop a requirements traceability matrix. | - System Specification (SS) - Software Requirements Specification (SRS) - Validation Test Plan (VTP) - Requirement Traceability Matrix (RTM) |
| Preliminary design | - Develop a high-level design for the software system and document in the PSDD. - Develop the integration strategy and document it in the ITP. - Update the RTM to include traceability between the SRS and the PSDD. | - Preliminary Software Design Document (PSDD) - Integration Test Plan (ITP) |
| Detailed design | - Develop detailed designs for all software modules and document them in the DSDD. - Develop a unit test strategy and document it in the UTP. | - Detailed Software Design Document (DSDD) - Unit Test Plan (UTP) |
| Code | - Develop machine executable source code. - Develop any test software and/or data that may be needed to test the software. - Complete the documentation of test procedures for each level of testing. | - Source code - Test data and drivers - Test procedures |
| Unit test | - Perform unit testing of all software modules, according to the UTP. - Document any problems. - Correct the problems. | - Unit test report |
| Integration | - Perform integration testing of all software, according to the ITP. - Document any problems. - Correct the problems. | - Integration test report |
| Validation | - Perform validation/system testing of all software, according to the VTP. - Document any problems. - Correct the problems. | - Validation test report |
| Installation | - Install the system at the customer site. - Perform acceptance testing according to the customer’s needs. - Document any problems. - Correct the problems. | - Version Description Document (VDD) - User documentation |
| Maintenance | - Address customer-reported problems. - Make fixes and perform regression testing. - Update software documentation to reflect changes made to address these problems. | - Updates to documentation as needed |

Instructor notes

- The instructor reviews the script for launch meeting 3 and discusses which parts of the script are going to be acted out and which are omitted for this exercise.

- The instructor reviews the goals and roles from the previous exercise, and ensures that each student understands the goals and has a defined role on the team.

- The instructor reviews the artifacts provided in this booklet, which include a STRAT form, an INV form, and a conceptual design for the project.  The instructor makes sure that each student understands what products the team is intending to build.  These artifacts may be modified during this exercise.  For example, the team may add items to INV as they define their process.

- The instructor reviews the TSP process scripts CYCLE, DEV, REQ, HLD, IMP, and TST, and makes sure that each student understands the TSP process.

- The instructor reviews SecSys’ standard organizational process (provided in this workbook) and discusses with the students how this process either aligns with or is inconsistent with the TSP process.

- The process manager leads the team in defining the overall project process and the detailed next-phase process that the team will use to develop the home security system.  Reference script LAU3, steps 6, 7, and 8.

- The process manager leads the team in defining the detailed next-phase process that the team will use.  Note that the project is just beginning.

- The instructor reviews the discussion questions with the class.

Questions for discussion

The instructor will review answers to these questions following the team exercise.

  - Are the overall and detailed processes defined at the right level for planning?

  - Does everyone agree with and understand the processes defined?

  - Can everyone apply the processes as defined?

  - Does the process adhere to the standard organizational process?

  - Are all of the TSP phases represented in the team’s process?

  - How is the team going to apply the TSP quality strategy?

  - If the team had not gone through the trouble of defining their process and had simply used the standard organizational process, what problems might they have encountered?