## Slide 1
PROJECT NAME
Date
Team Leader
Team Members
Notes: <number>

## Slide 3: Agenda
TSP launch workshop overview
Team goals and plans
Alternate team goals and plans
Project risks
Summary
Notes: <number>

## Slide 4: The Launch Process Meetings
1. Establish
Product and
Business
Goals
2. Assign Roles
and Define
Team Goals
4. Build Top-
down and
Next-Phase
Plans
5. Develop
the Quality
Plan
6. Build Bottom-
up and
Consolidated
Plans
7. Conduct
Risk
Assessment
8. Prepare
Management
Briefing and
Launch Report
PM. Launch
Postmortem
9. Hold
Management
Review
New Teams:
TSP Process
Review
3. Produce
Development
Strategy
Notes: <number>
Briefly review the structure of the launch workshop

## Slide 5: Key Planning Work Accomplished
Mtg. | Activity | Description
1 | Management Objectives | Discuss the project goals with management and marketing.
2 | Goals and Roles | Define and document the team's goals. Allocate team roles among team members.
3 | Development Strategy | Produce a system conceptual design, and, if needed, a fix list. Determine the development strategy and products to be produced. Define the development process to be used.
4 | Overall Plan | Develop size estimates and the overall team plan.
5 | Quality Plan | Develop the quality plan.
6 | Balanced Plan | Allocate work to team members. Produce bottom-up next-phase plans for each team member. Produce a balanced next-phase plan for the team and each team member.
7 | Project Risks | Identify and evaluate project risks. Define risk assessment checkpoints and responsibilities. Propose mitigation actions for near-term, high-impact risks.
Notes: <number>
Describe the key activities of the first seven launch meetings, and how these steps work together to build a detailed plan for the work.
Emphasize how the planning steps work together to produce a plan that the team has confidence in and is committed to.

## Slide 6: The TSP Launch Products
Launch products
  documented team goals
  team-member role assignments
  overall development strategy
  tailored process
  inventory of needed process elements
  facilities support plan
  top down overall plan with key milestones and a detailed next-phase team plan
  measurable quality plan
  bottom-up balanced individual and team plans for the next phase
  project risk assessment and mitigation plan
Notes: <number>

## Slide 7: Role Assignments
Role Manager | Primary | Alternate
Customer Interface |  | 
Design |  | 
Implementation |  | 
Planning |  | 
Process |  | 
Quality |  | 
Support |  | 
Test |  | 
Notes: <number>

## Slide 8: Management Goals
Stated Goals
Implied Goals
Notes: <number>
List management’s stated and implied goals

## Slide 9: Requested Product Features
Notes: <number>

## Slide 10: Team Goals
Notes: <number>
List the team’s goals

## Slide 11: Key Project Milestones
Team Planned Schedule
Management Schedule Goals
Notes: <number>
List key project milestones such as the dates and content of releases or the dates for completing key phases or gates. Compare these to management’s schedule goals.

## Slide 12: Alternate Plan and Key Milestones
Notes: <number>
List the key aspects of any alternate plan such as changes in scope, features, or resources.

## Slide 13: Key Project Risks
Risk and mitigation action | Impact | Likelihood | Assigned
Notes: <number>

## Slide 14: Conclusion
Briefing objective: to secure management commitment to the plan developed by the team
Resources:
Start date:
Product size:
Key milestones:
Notes: <number>

## Slide 15: Detailed Plan
Detailed plan elements
  Size estimate (form SUMS)
  Task and schedule plan (forms TASK and SCHED)
  Quality plan (form SUMQ)
  Risk assessment (form ITL or IRTL)
Notes: <number>