## Slide 1
TSP Coach Training
Running the TSP Project –
TSP Roles
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Engineers plan and track work including quality.
  Engineers track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 2: Lecture Objectives
At the end of this lecture, you will
  be able to counsel team members on the performance of role duties
  be prepared to coach a team on making roles work

## Slide 3: Lecture Overview
Why have roles?
The necessary conditions for roles to work
Coaching considerations

## Slide 4: Why Have Roles? -1
The TSP roles define many essential activities of the team and divide that work among team members. Roles
  allow team members to focus on specific aspects of the work
  provide a defined working framework
Team roles make team members feel responsible for the success of the team and take that responsibility seriously.

## Slide 5: Why Have Roles? -2
With well-defined roles, team members are better able to
  depend on each other
  address issues in a timely manner
The roles
  fill a basic human need by providing an identity within a group
  help to establish team structure and identity
  handle necessary team tasks

## Slide 6: The Necessary Elements
For the TSP roles to be successful on a team, they need the following elements to be in place.
  vision
  skills
  incentives
  resources
  action plan
Notes: <number>

## Slide 7: Vision
The TSP coach, team leader, and role manager should have a clear vision of what the “ultimate” functioning role would look like.
  What are the goals of the role manager?
  What are the activities performed?
  What are the benefits to the team?
  What happens if the role is not performed well?
As a TSP coach, are the answers for each role clear to you?
Notes: <number>

## Slide 8: Example Vision
The quality manager keeps the team focused on quality.
  The quality manager leads the team in setting quality goals.
  Inspection data is examined to determine if a reinspection is needed.
  Quality predictors are reviewed before components enter system test.
  A defect discovered in system test immediately calls for a TESTD analysis.
  The quality manager leads meeting 5 based on team historical data.
  The quality manager periodically leads an analysis of defect data to determine team defect prevention activities.
  In the cycle post-mortem, PIPs are generated to improve quality.
Notes: <number>

## Slide 9: Skills
The role managers cannot perform to the vision unless they have had the training and experience in getting the job done.
The role manager should
  have reading materials about their role
  initially have the coach show them how to accomplish specific tasks
  have a mentor the first time they “fly solo”
  be encouraged to keep developing the skills by the team leader and the coach
Notes: <number>

## Slide 10: Incentives
The best incentive for a behavior is to have it highly valued.
Is the role work being asked for by the team leader?*
When the role work is being done, is it being appreciated by the team or does the role manager encounter resistance?
What happens if
  the team leader is never asking
  the role manager consistently encounters resistance
* Appendix “A” of Watts Humphrey “Leading a Development Team” has great example questions the team leader should be asking.
Notes: I believe the best incentives to ensure roles are used is that the role work has continuous demonstrated, counted on, value.

## Slide 11: Resources
Does the role manager have the time and the tools to get the job done?
The role manager must have sufficient time allocated in their personal plan to accomplish their role.
If that time is not sufficient, the role manager and the team should either readjust who is doing the role or the personal plan.
The role manager should have adequate tools to accomplish their role. If they do not have this, they should be writing PIPs to improve the situation.
Notes: <number>

## Slide 12: Action Plan
Teams do not start day one at the ultimate vision.
“But what do I do Monday?” is a frequently asked question!
Pragmatic action steps are required to get started.
The steps are more likely to get done if they are included in the earned value plan.
Often, the first step is to ensure that the team gathers data properly.
The role action plan will be most effective if tracked with the same diligence as the rest of the team’s earned value plan.
Notes: For example, the quality manager will most likely need to start with closely monitoring quality data until they are convinced the team is properly gathering the data.

## Slide 13: Effects of Missing Elements*
Vision
Action
Plan
Resources
Incentives
Skills
Change
Action
Plan
Resources
Incentives
Skills
Confusion
Vision
Action
Plan
Resources
Incentives
Anxiety
Vision
Action
Plan
Resources
Skills
Gradual
Change
Vision
Action
Plan
Incentives
Skills
Frustration
Vision
Resources
Incentives
Skills
False
Starts
* Delorese Ambrose, 1987. Personal communication. This model originally came from the Enterprise Corporation, a
consulting firm no longer in existence.
Notes: Per Delorese Ambrose, this model was developed by the Enterprise Corporation, a consulting firm that is no longer in existence. The model is a tool for use in the management of complex change in organizations. It shows the five conditions that must be in place for change to occur. If one of these is missing, the resulting response of change participants becomes a restraining force against change, so that if, for example, skill training is not provided, participants become anxious about being able to perform new tasks adequately, and the anxiety impedes the change.

## Slide 14: Coaching Considerations
Notes: <number>

## Slide 15: Coaching the Roles
After the TSP launch, the role managers will need coaching and direction from the team leader and the TSP coach.
The team leader will need to
  ask the appropriate questions of the role managers
  expect quality, complete work
  ask if role managers need help
The TSP coach will need to
  coach the team leader on the appropriate questions to ask
  help the role managers provide quality, complete work
Notes: <number>

## Slide 16: Multiple Teams
In a multi-team (TSPm) environment, TSP role managers have the additional responsibility of the role manager teams.
The TSP role manager teams are to enable cross-team
  technical coordination
  issue identification and resolution
  sharing of lessons learned
To establish competent TSP role manager teams
  first focus on the success of individual teams and role managers
  then ensure all the elements for success are in place in the TSP role manager teams
Notes: <number>

## Slide 17: Experienced Teams
Determine the problem areas and the root causes.
  Evaluate the effectiveness of each role.
  Where the role is not effective, what elements are missing?
  What other factors may be causing the problems?
  Which are the most important causes?
Create a coaching plan.
  Involve the team leader in a review of the problems and in determining an action plan.
  Consider where your time is best spent.
  Determine how you will demonstrate the value of roles.
A TSP (re)launch is the best time to work on major shifts in how the role work is being accomplished.
Notes: <number>

## Slide 18: Messages to Remember
A key component for great TSP teams is team members who fully own and do their TSP role manager work.
When the five key elements are in place, role managers are much more likely to be successful.
It is the coach’s responsibility to help the team put those elements in place.
Notes: <number>