## Slide 1
TSP Coach Training
Running the TSP Project –
Maintaining a Quality Focus
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Engineers plan and track work including quality.
  Engineers track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 2: Module Objectives
At the end of this module, you will be able to
  assist a TSP team in maintaining a quality focus
  recognize where teams are with respect to the quality journey and what they need to do to improve
  use the methods, forms, and tools that support the TSP quality strategy
Notes: <number>

## Slide 3: Exercise: Describe a High Quality Team
Instructions:
  Form into groups of 3 to 4 people.
  What would a team look like that was fully practicing quality management?
    What would results look like?
    What activities would they do?
    What would they do when defects escape to customers?
  You have 15 minutes.
  Present results to the group
Notes: © 2007 Carnegie Mellon University
Managing Quality

## Slide 4: Quality Management Summary
Set quality goals
Define processes with defect removal phases
Collect data on defect injection, removal, costs, and details
Plan for defect injection and removal using historical data
Managing for high quality results with data
Analyzing economics of quality
Driving for measured improved
Causal analysis of escaped defects
Defect prevention activities
Notes: This is intended to be a summary.
For this pilot, I would just suggest talking to each bullet for 1 minute --- a quick overview of which each means.
We will come back to some of these points later.
<number>

## Slide 5: Exercise: Coaching Activities
Instructions:
  Form into groups of 3 to 4 people.
  As a TSP Coach working with teams, think about and answer these questions
    What is your role as a TSP Coach around the quality activities?
    What obstacles will you have in working with a team to fully adopt these practices?
    What ideas do you have of what a Coach can do to help teams overcome these obstacles?
  You have 20 minutes.
  Present results to the group
Notes: © 2007 Carnegie Mellon University
Managing Quality

## Slide 6: The Quality Journey, The Team, The Coach - 1
As defined, the TSP has all of the necessary tools to navigate through the quality-improvement steps.
  Inspections are part of the process.
  Measurements are defined and available for use.
  Design methods are prescribed for software.
  The foundation is laid for teams to look at defect prevention and user-based measures.
The overall challenge faced by the TSP coach involves knowing which steps the team and its individuals are taking, and what to do next.
The sequence we are about to describe should help you in facing this challenge.
  Understand the steps in the sequence
  Recognize that individuals and teams can skip steps or fall back
  Always keep a focus of getting teams to the next step in the journey
Notes: <number>

## Slide 7: The Quality Journey, The Team, The Coach - 2
The next portion of the quality module focuses on helping TSP Coaches anticipate and prepare for dealing with problems in moving teams through the quality journey.
We will work on the following key activities
  Understanding the quality journey
  Inspections
  Analyzing quality data
  Economics of quality
As a TSP Coach, the first time a team engages in a new activity, you will need to take a strong role in leading this activity.
Notes: Set quality goals
Define processes with defect removal phases
Collect data on defect injection, removal, costs, and details
Plan for defect injection and removal using historical data
Managing for high quality results with data
Analyzing economics of quality
Driving for measured improved
Causal analysis of escaped defects
Defect prevention activities
<number>

## Slide 8
TSP Coach Training
Running the TSP Project –
The Quality Journey
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Engineers plan and track work including quality.
  Engineers track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 9: The Quality Journey -1
Quality is not a final result or destination. It is a journey that never ends.
  As teams measure quality, they learn more about it.
  The focus is on continuous improvement.
This journey can be described as a series of steps that navigate from a lack of quality or poor quality to continuous improvement.
Management, the team, and individual team members already understand PSP quality principles from an intellectual standpoint.
  Not all have internalized these principles.
  Individuals will be at different stages on the job.
As a TSP coach, you need to understand where the individuals and the team are on this journey so that you can help them to navigate and continuously improve.
Notes: <number>

## Slide 10: The Quality Journey -2
There are eight steps along the quality journey.
Test and fix
Inspections
Partial measurement
Quality ownership
Personal measurement
Design
Defect prevention
User-based measurement
These steps are described on the following slides.
Notes: <number>

## Slide 11: Moving from Test to Inspections
The TSP coach should work with teams to move from a test- and-fix mentality to one of inspections.
Step 1. Test and fix
  Teams rely on testing to find and fix defects.
  Teams focus on more effective and efficient test processes.
Step 2. Inspections
  Teams and individuals begin to use inspections to remove defects before test.
  The TSP coach can help team members to do high-quality inspections.
  Work to improve personal reviews and to establish a sense of ownership of defects at the individual level.
Notes: <number>
Team inspections expend a considerable amount of effort.
  Several team members will need to prepare for and participate in the inspection.
  The individual should have done a thorough personal review and certify that the product is ready for team inspection.
  If the product is not ready for team inspection, the team’s time will be wasted.

## Slide 12: Focusing on the Inspection Data
Step 3. Partial measurement
  Teams look at inspection data and use the data to improve both the inspection process and the defective product elements.
  The challenge for the coach is to get teams to collect adequate data.
  Work with individuals to collect their own data as they use the team inspection process.
  Work with the team to look at team aggregate data and to get a sense of what value the data provides.
Notes: <number>
Work with the quality manager to conduct inspection pre-reviews.
  Look at the results of the design and code activities.
  Look at the results of the personal reviews.
  Assess whether or not the product(s) are ready for team inspection. Use the criteria listed on the following slides.
Look at estimating defects, capture and recapture.

## Slide 13: Internalizing Quality
Step 4. Quality ownership
Individuals are responsible for the quality of the products that they produce.
  They must treat every personal review as certification that their product is free of defects.
  As defects are found in inspections and test, the individual must find and fix those defects and try to prevent them in the future.
The team is responsible for the components of the system that they produce.
The TSP coach works with the team to help establish ownership and accountability for high-quality products.
Notes: <number>

## Slide 14: Focusing on the Personal Data
Step 5. Personal measurement
  Individuals use their PSP skills to understand their own defect injection and removal history to improve the way that they work.
  The challenge is to get the individuals to collect and use the data; work with individuals to collect data.
  Work with individuals to identify areas of strength and weakness.
  Start to identify design as a key area for improvement.
Notes: <number>

## Slide 15: Focusing on Design
Step 6. Design
  Individuals manage their coding and simple design defects.
  They start to focus on truly challenging design defects.
  This requires precise and well-defined design practices, as well as sound design verification methods.
Accomplishing this step depends on the
  skills of the individuals
  types of practices and methods that are applicable to the team and their domain
  team standards and procedures for using these practices and methods
Work with the senior leads to
  establish the standards, practices, methods, and procedures
  train team members
Notes: <number>
More than just reviewing designs – checklists not useful – you need verification methods.
The design activity can be the most overlooked activity on a TSP team: Few engineers take the time to produce comprehensive, detailed designs or even use appropriate methods. Design mistakes inevitably occur. Many design mistakes are difficult to find, even in test.
Have the design manager lead the design effort: Identify the most likely individuals to produce the design methods and standards. Typically, look to the senior experts who have proven design methods in place for themselves.
The design manager can follow these general steps: Propose the design methods and standards to the team; Get agreement from the team; Provide the necessary tools and training.
Engineers must use the design methods. This is more important than proper tools and training.
Often, engineers do not use design methods if they can think of reasons why the methods are inappropriate for their work: Their programs are too small or too large; The methods do not apply to their domain;This is primarily a discipline problem, not a design method problem.
The design manager should review the individuals’ work: Make sure that each individual is using good design methods: If the methods don’t work, adjust them; If individuals refuse to use the methods, raise the issue to the team leader and/or the team.

## Slide 16: Focus on Defect Prevention and User-Based Measurement
Step 7. Defect prevention
  With the previous methods in place, the individuals and teams can practice true defect prevention.
  This requires a structured procedure for identifying the changes needed to eliminate defects.
  The challenge is to get the defect prevention program initiated and used.
Step 8. User-based measurement
  Ultimately, the quality program should be driven by user-based quality measures.
  The challenge is to understand who the users are, the quality characteristics that are important to them, and how to measure these characteristics (e.g., usability).
Notes: <number>

## Slide 17
TSP Coach Training
Running the TSP Project –
Inspections
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Engineers plan and track work including quality.
  Engineers track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 18: Inspections
What is your experience doing inspections?
How often do you have your work products inspected?
Do you do inspections of other people’s work?
Do you use checklist driven inspections?

## Slide 19: Why Have Inspections?
Inspections are the team’s early window into product quality during development.
In general, effective personal reviews and team inspections will significantly decrease test time and shorten overall development time.
Most software defects are found by inspecting the code.
  during a personal review or team inspection
  in response to a compile or test defect
  in response to a problem report
The question is, “Are you inspecting effectively?”
Notes: <number>

## Slide 20: TSP Inspection Overview
The TSP inspection process is specified in script INS.
The quality manager either acts as the inspection moderator or ensures that one is available. (See the TSP ROLE Specification.)
The process has features common to other effective inspection processes.
  a preliminary check of the product to ensure that it is ready for review
  review by two or more individuals other than the producer
  an inspection meeting to compare and consolidate findings from the individual reviews
Notes: <number>

## Slide 21: Unique Features of TSP Inspections
The quality manager takes the lead, either performing the moderator’s role or designating a qualified moderator for each inspection.
Product pre-inspection is more structured than in other inspection methods.
Disciplined, checklist-driven PSP personal review skills and methods are assumed.
Design inspections should use appropriate design verification techniques, as indicated.
Defects remaining in the product are estimated using the capture-recapture method.
Notes: <number>

## Slide 22: Preliminary Review
Before starting the inspection process, the moderator personally reviews the product to ensure that it is of inspection quality.
  If the product is of high quality, it is inspected.
  If the product is not of high quality, the producer is asked to re-review the product and record all defects.
Chapter 19 (p 252) of Coaching Development Teams has inspection pre-review checklists for design and code.
Notes: <number>

## Slide 23: Inspection Briefing
The moderator verifies that the inspection entry criteria have been met.
The producer familiarizes the team with the product.
The reviewers select viewpoints or areas for product concentration.
The moderator schedules the inspection meeting.
Notes: <number>

## Slide 24: Inspection Preparation
Reviewers make detailed product reviews.
  concentrate on their selected viewpoint or product area
  mark their defects on the product documentation
  summarize time and defect data on form INS
Notes: <number>

## Slide 25: Inspection Meeting -1
Opening
  The moderator ensures that the reviewers are prepared.
  Meeting roles are assigned.
  The inspection meeting procedure is outlined.
Product walkthrough
  Reviewers describe defects found.
  Defects are recorded on form INS.
  The producer resolves any questions.
  The producer verifies each defect report with the reviewers.
  The team does not attempt to solve or fix the defects reported.
Defect check: The moderator asks for any unrecorded defects.
Notes: <number>

## Slide 26: Inspection Meeting -2
Estimation of defects remaining
  The moderator estimates the defects remaining, using the capture-recapture method.
  The moderator determines the reviewers’ personal yields.
  Reviewers note any items to add to their review checklists.
Conclusion
  The team decides if a reinspection is needed.
  Reviewers decide how to verify defect corrections.
Notes: <number>

## Slide 27: Entry Criteria
Team inspections expend a considerable amount of effort.
If the product is not ready for team inspection, the team’s time will be wasted.
The producer should complete a thorough personal review and certify that the product is ready for team inspection.
Notes: <number>

## Slide 28: Capture-Recapture Method -1
The capture-recapture method estimates the number of major defects remaining in the product by comparing the findings of individual reviews.
Major defects either
  change the executable code
  would ultimately cause an executable code change if not fixed in time
All other defects are considered minor.
Notes: <number>

## Slide 29: Capture-Recapture Method -2
Note, only major defects are recorded here
Notes: <number>

## Slide 30: Capture-Recapture Method -3
Step 1. Identify the reviewer who found the most unique major defects.
Step 2. Check the defects that reviewer found in column A. (A = total defects in column A)
Step 3. In column B, check all defects found by the other reviewers. (B = total defects for in column B)
Step 4. Count all of the common defects between columns A and B. (C = number of common defects between columns A and B)
Step 5. Calculate defects remaining, using the formula (A*B/C) – (A+B-C)
Notes: <number>

## Slide 31: Capture-Recapture Method -4
A = total defects in column A = 9
B = total defects for in column B = 9
C = number of common defects b/t columns A and B = 7
Total defects = A*B/C = 9*9/7 = 11.57 = 12
Defects found = A+B-C = 9+9-7 = 11
Defects remaining = 1
Notes: <number>

## Slide 32: Product Rework and Verification
The producer makes repairs and updates documentation.
  holds needed rereviews and/or reinspections
  verifies fixes, as recommended by reviewers
Notes: <number>

## Slide 33: Product Defects vs. Inspection Defects
Only the product owner can classify a problem as a defect.
  Potential problems with a work product under inspection are called “defects” throughout the inspection materials.
  Defects found in inspection and documented on form INS are not considered product defects until the product owner logs the defect in the LOGD sheet of his/her TSP workbook.
Notes: <number>

## Slide 34: Exercise: Making Inspections a team habit
Instructions:
  Form into groups of 3 to 4 people.
  For the teams you expect to be coaching
    what problems do you think the team will face in making checklist driven inspections a habit?
    Which problems will be most difficult to overcome?
    How can you help the team?
  You have 20 minutes.
  Present results to the group
Notes: © 2007 Carnegie Mellon University
Managing Quality

## Slide 35: Review the Plans
If team members do not plan quality work, they most likely won’t do quality work.
Review the team plan and individual detailed plans.
  during the launch
  periodically during project execution
Use the planning and quality guidelines or team historical data to assess whether or not the plans are reasonable.
If the plans look questionable, discuss them with the individuals or the team, as appropriate.
Notes: <number>
Some individuals will resist and struggle against the TSP quality methods.
More than likely, it is simply that the individual engineers do not really understand the TSP quality methods, and how to
  measure and analyze the data
  make the process more effective
Look at plan values for
  design versus coding time
  time spent in design and code reviews
  amount of effort planned for inspections
  planned defect densities, injection rates, and yield
If the engineers refuse to revise their plans
  try to monitor their actual data and offer recommendations as they move forward
  discuss the issues with management (when necessary)

## Slide 36: Coaching Considerations -1
Make sure that the team plans adequate time to perform inspections.
Review the team plan and individual detailed plans.
  during the launch
  periodically during project execution
Good inspection skills are dependent upon good personal review skills.
Use inspections as peer pressure to motivate people to do effective personal reviews.
Notes: <number>

## Slide 37: Coaching Considerations -2
Lead a session to ensure people build and understand their review checklists.
Lead or attend the first inspections.
As a coach, aid the team leader in resisting temptation or pressure to shortchange the inspection process.
Emphasize to the quality manager the role that he/she plays in ensuring that both producer and reviewers take the inspection process seriously.
See appendix C of Introduction to the Team Software Process [Humphrey, 2000].
Notes: <number>

## Slide 38
TSP Coach Training
Running the TSP Project –
Analyzing Quality Data
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Engineers plan and track work including quality.
  Engineers track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 39: Quality Profiles
The quality profile values are determined as follows.
  design time > 100% of coding time
  design review time > 50 % of design time
  code review time > 50% of coding time
  compile defects < 10 defects/KLOC
  unit test defects < 5 defects/KLOC
The quality profile assigns a value for each of these measures. Values range from 0 to 1.
  If the measure obtained meets the criteria, the value for that item is 1.
  The value is assigned proportionately, based on the measure obtained.
Notes: <number>

## Slide 40: Component Quality Profile
Design/code time
Code review time
Compile defects/KLOC
Unit test defects/KLOC
Design review time
Notes: <number>
Design/code time = 1: as design time reduces, score reduces proportionately.
Same with review time parameters. If 25% versus 50%, value = .5
Defects found in unit test =11.9: score =(2*5)/11.9+5 = .61

## Slide 41: The Process Quality Index
The process quality index (PQI) provides a quality figure or merit for every system element.
This is an advanced topic that depends on having data you can capture early in the project that is predictive of the end product quality.
The following example is based on software where the SEI has significant data.
Notes: <number>

## Slide 42: Component Quality Profile Calculations
Design/code time
  50 minutes/50 minutes = 1, expected; Score = 1
  25 minutes/50 minutes = .5, 50% of expected; Score = .5
Design review/design time and code review/code time
  25 minutes/50 minutes = .5, expected; Score = 1
  5 minutes/50 minutes = .1, 20% of expected; Score = .2
Score for unit test defects/KLOC
  (2 * 5) / (measured value + 5), e.g.,
  (2 * 5) / (5 + 5) = 1; Score = 1
  Any number less than 5, calculation >1; Score = 1
  (2 * 5) / (10 + 5) = .66; Score = .66
Score for compile defects/KLOC:
  (2 * 10) / (measured value + 10)
Notes: <number>
Design/code time = 1: as design time reduces, score reduces proportionately.
Same with review time parameters. If 25% versus 50%, value = .5
Defects found in unit test =11.9: score =(2*5)/11.9+5 = .61

## Slide 43: PQI for Software
To calculate PQI, multiply the profile dimensions to produce a composite value that considers
  compile and unit test defect levels
  design and code review times
  time spent in design
Before test entry, PQI indicates the likelihood that a system element will have subsequent defects.
Values above 0.4 are considered to be good.

## Slide 44: Six Component Profiles
Notes: <number>

## Slide 45
Notes: <number>

## Slide 46: Interpreting Quality Profiles
The combination of all five profile dimensions provides a reasonably comprehensive view of the development process.
When the quality profile indicates a high-quality program, that program is unlikely to have remaining defects.
By examining the quality profiles for many programs, teams can quickly spot programs that are most likely to have quality problems.
From the quality profile, teams can see which process area was most troublesome and presents an opportunity for improvement.
The profiles should be used only as guides.
Notes: <number>
When engineers do not have a good process, or are not collecting data, it will show up on these charts.

## Slide 47: Test Data Analysis
Look at test data and try to identify the most troublesome components.
  The number of defects found in any test is the best indicator of the number of defects likely to remain after that test.
  Test yields can be 40-60%, so roughly as many defects remain as were found.
  If the team follows a good process, and the PQI is 0.4 or greater, test yields can be 70-90%.
Have the team reinspect and fix the components that are likely to have remaining defects, as time allows. This will
  produce higher-quality products
  reduce integration and test time
Notes: <number>

## Slide 48: Interpreting Quality Data
To maintain a consistent focus on quality, it is important to regularly analyze and report defect data.
  data needs to be looked at in context
  provide an indication of good and bad quality components
  provide hints on what may be done to reduce the risk of poor quality products
Data can be examined for the system or at the individual level.
  Team-level system data may be reported to management.
  Team data may indicate troublesome phases or processes.
  Individual data may indicate components with specific problems.
Be careful how data are handled.
As data begin to stabilize, consider statistical analysis.
Notes: <number>

## Slide 49: Defect Removal Profile
Notes: <number>

## Slide 50: Defect Density Profile
Notes: <number>

## Slide 51: Code Review Rate Run Chart
Notes: <number>

## Slide 52: Compile Run Chart
Notes: <number>

## Slide 53: Test Defects
Notes: <number>

## Slide 54: Phase Yield Comparison
Notes: <number>

## Slide 55
TSP Coach Training
Running the TSP Project –
Economics of Quality
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Engineers plan and track work including quality.
  Engineers track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 56: ECONOMICS OF QUALITY
 | Avg. removal rate (defects/hr) | Phase yields (% of defects removed) | Estimated effort
Design Review | 1.5 | 50% to 70% | 
Design Inspection | 0.5 | 50% to 70% | 
Code Review | 4 | 50% to 70% | 
Code Inspection | 1 | 50% to 70% | 
Unit Test | 0.2 | 35% to 50% | 
Integration Test | 0.1 | 35% to 50% | 
System Test | 0.05 | 35% to 50% | 
Efficiency
Effectiveness
Predictability
High variability - based on time to find & fix defects
Low variability - based on product size
Notes: © 2007 Carnegie Mellon University
Course Title | Module #
07/28/26
FOR THE TEAM TO GET THIS INFORMATION, THEY MUST RECORD GOOD DATA…. Which sets up for the next slide
Inspections assumes 2 inspectors + 1 producer
NOTE: To be effective this data must include all people affected by a defect time to Find, Fix etc.
For example in system test, it is the time
--- for tester to see the symptom
-- to reproduce it
-- to record it
--- reproduce it for the developer
--- the developer to find the root cause
--- likely time to be processed in CCB
--- time to fix
--- time to review, inspect, unit test the fix
--- release it
--- test it in system test
--- run regression tests

## Slide 57: Exercise: Economics of Quality
Instructions:
  The instructor will review the attached spreadsheet.
  Discuss what you would need to do to build an economics of quality table for your teams.
Notes: © 2007 Carnegie Mellon University
Managing Quality

## Slide 58: Coaching the Team
To help a team build a useful economics of quality chart
  focus on the team processes that are most related to their quality goals
  help teams track defect data accurately associated with those processes
  work with the quality manager to build the economics of quality chart
  Review the report with the team.
  Collect process improvement proposals.

## Slide 59: Messages to Remember
Teams that focus on quality will gain maximum benefits from TSP.
The TSP quality strategy focuses on
  finding and fixing defects
  preventing defects from being injected
The TSP prescribes methods for helping teams to manage their quality.
The TSP coach can help the team to
  identify their own quality maturity
  navigate a path towards continuous quality improvement
Notes: <number>