## Slide 1
TSP Coach Training
Coaching the Team
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  s plan and track work including quality.
  Inviduals track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 2: Outline: Running the Project
TSP roles: getting roles to be successful on a team
Tracking and reporting: collecting data, the weekly team meeting, reporting to management
Maintaining the baseline plan: keeping the team commitment, evaluating status, adjusting plans when necessary
Maintaining a quality focus: responsibilities for quality, TSP quality methods
Coaching the team: areas where the coach helps TSP discipline
Coaching the team leader: handling problems with a TSP team leader
Post-launch Coaching: post-launch coaching strategy and plan
Notes: <number>

## Slide 3: Lecture Objectives
At the end of this lecture, you will
  understand the responsibilities of the coach during the project
  know how to deal with issues related to process discipline
  understand what a TSP checkpoint is and when it is appropriate
Notes: <number>

## Slide 4: Lecture Overview
Coaching responsibilities
Process discipline
  what and why
  establishing process discipline
  monitoring data quality
  monitoring process quality
  improving the process
Checkpoint process
Notes: <number>

## Slide 5: Why Does the Team Need a Coach?
The TSP most likely represents a new way of thinking and behaving for the individual, the team leader, and the organization.
Guiding TSP teams requires skill, discipline, insight, and even an outside perspective.
Notes: <number>

## Slide 6: Coaching the Team
There is no standard coaching formula. Every team and every team member is unique.
  Coaching is dynamic, but should be based on a firm set of principles.
  Coaches must tailor their approaches to the needs of the team and its members.
Notes: <number>

## Slide 7: Coaching Principles -1
Believe that people want to do the right thing.
Build talent.
  Learn team members’ potentialities.
  Help team members to improve.
Set high standards.
  Know what superior work looks like.
  Understand the practices and methods that produce superior work.
  Recognize when work is below standard and what caused the problems.
  Motivate and guide team members to do better when they fall short.
Notes: <number>

## Slide 8: Coaching Principles -2
Focus on improvement.
  Show team members how much better they could have done if they had followed the process a little better.
  Convince team members to follow the process even better next time.
Improve in steps.
  Insist on quality work, but consider the members’ capabilities.
  Be pragmatic. Don’t ask for things that the team feels will not contribute to the job.
Celebrate every step.
  Nobody does everything right the first time. We all need to take a step at a time.
  Help the team members to make gradual improvements at each step and cheer whenever they do.
  Focus on how far they have come, not on how far they have to go.
Focus on succeeding with this project.
  If something is done wrong, it can be done over again.
  The team may be together only for this project.
Notes: <number>

## Slide 9: Process Discipline
The team’s coach is responsible for establishing and maintaining the team’s process discipline.
One definition of discipline is “a regimen that develops or improves skill.” [Random]
Process discipline refers to the fidelity with which a defined process is followed.
For example, a highly-disciplined team follows all of the process steps.
  thoroughly plans their work
  rigorously follows the process
  gathers and analyzes their process data
In short, process discipline for the team deals with a single issue: doing what the team has decided to do.
Notes: <number>

## Slide 10: Establishing Process Discipline
The first principle of process discipline is to demand discipline.
Usually, the first sign of a process discipline problem is poor data gathering, and it shows up at the weekly team meeting.
If the team members do not provide their data for the weekly meeting at the appointed time, insist that they stop what they are doing and get the data right then. If you do this, weekly data gathering should not be a problem.
Notes: <number>

## Slide 11: Objections to Data Gathering -1
Objections usually concern either the
  time needed to gather the data
  perceived use that management will make of the data
When people actually measure the data-gathering time, it turns out to be almost insignificant. The key is to do it long enough so that it becomes automatic.
You can usually overcome individuals’ objections by suggesting that they try gathering their data for a short time and getting back to you if they still have concerns.
If the team member continues to argue
  Ask the individual to measure how long data-gathering takes.
  Review the data with the individual.
Notes: <number>

## Slide 12: Objections to Data Gathering -2
Make these points with the team members regarding management’s use of the data.
  Management is interested in the team’s schedule performance and in the quality of the team’s work.
  Management needs to know that the team members are properly gathering and using their data.
  As long as management is assured that data are being properly gathered and used, they have no need to look at anyone’s personal data.
  If management finds that the data are not being properly gathered and used, they will have to look at individual data to understand the problems.
So, if the team members don’t want management looking at their data, all they have to do is properly gather and use the data.
Notes: <number>

## Slide 13: Monitoring Data Quality -1
Once the team is gathering data, the next step is to ensure that the data are accurate and complete.
  The only way to ensure data accuracy is to have someone examine the team members’ data every week.
  Without monitoring, most teams don’t consistently gather and use their data.
The problem is not usually due to irresponsible teams.
  Consistently gathering accurate and complete data requires a level of discipline that is hard to sustain.
  This is particularly problematic if nobody examines the data or comments on the work.
You need to work out with the team a way to monitor the quality of the data gathering.
Notes: <number>

## Slide 14: Monitoring Data Quality -2
With a first-time TSP team, the best approach is for the coach to meet with each team member every week and review the data.
  All required data is recorded.
  The data is being recorded as the work is done, not after the fact.
  The data are self-consistent; e.g., defects found in a phase are consistent with the phase time.
  All the data entries are complete; e.g., phases and assemblies are recorded for every task, time, and defect entry.
Notes: <number>

## Slide 15: Monitoring Data Quality -3
Once the team has established process discipline, have the quality manager perform the process monitoring.
As a check to see that the quality manager is doing the job properly, check the quality manager’s data each week.
  Have the quality manager bring his or her data.
  Ask the quality manager to review the checks that he or she makes on the team’s data.
  Check the quality manager’s data the same way.
  Discuss the quality of the team’s data and any problems with the team’s data that need the coach’s attention.
Notes: <number>

## Slide 16: Monitoring Process Quality -1
The final process discipline issue concerns the fidelity with which the process is followed.
The first step is to review the key processes with the entire team and make sure that everyone agrees to follow them. These processes are specified by the
  TSP process scripts
  processes the team defined during the launch
If a team member has a problem with any process, they should submit a PIP to the process manager.
  The proposed change should improve the process.
  The process manager should take the PIP through the team’s change procedure.
Once the team has agreed on the processes that they are going to use, they need to decide how the process fidelity will be monitored.
Notes: <number>

## Slide 17: Monitoring Process Quality -2
The quality manager should review the process fidelity of the team’s quality processes. (Details are in the lecture on “Maintaining Quality Focus.”)
  inspections
  reviews
  tests
For the other processes, the process manager should monitor the team’s process fidelity.
Some possible issues that may be identified are as follows.
  The meeting process is not being followed.
  Design standards were not documented and/or are not being followed.
  Coding standards were not documented and/or are not being followed.
  The system test plan was not developed during the requirements phase.
Notes: <number>

## Slide 18: Discussion Exercise
You launched a team last week that has four team members and a team leader. You’re attending the first weekly meeting after a full week of work.
  Peter, the planning manager, collected all of his data, but he was unable to roll up the team data because the others didn’t turn in their spreadsheets.
  Tom, the senior member on the team, has no data.
  Lisa collected some time data but didn’t collect it for all of her work.
  Sue collected her data but didn’t get her data to Peter.
The team leader pulls you aside and asks how she should handle the meeting, since most of the team doesn’t have their data.
What would you advise the team leader to do?
Notes: <number>

## Slide 19: Improving the Process -1
Once a team has been through at least one TSP launch and has worked together for several months, it
  knows how to use the PSP and TSP methods
  has data on the tasks that they have done
  knows the task hours they can expect to achieve
  knows what they can accomplish in a task hour
With process quality, teams know their strengths, weaknesses, and opportunities.
With an experienced team, your focus can shift to process improvement and product quality.
Notes: <number>

## Slide 20: Improving the Process -2
The first step is to pay more attention to process discipline. To help the team do this, be more explicit about following the process yourself.
If you are a good process role-model, the team is likely to emulate your performance in their activities.
With process discipline in place, the team can
  use their process data to identify what works and what doesn’t
  see why these methods succeed or fail
  use these lessons to improve every team member’s performance
Notes: <number>

## Slide 21: Improving the Process -3
If a team has completed one or more projects, have the team use their prior performance as a benchmark for the next launch.
  Use prior quality, productivity, and planning performance data to set new goals.
  Define the process or plan changes needed to reach these goals.
Notes: <number>

## Slide 22: The Checkpoint Review
A checkpoint is a one- or two-day visit by a TSP coach with the team, to review the team’s data and how well the team is following the process in order to identify the issues and problems limiting the team’s performance and recommend actions to address them.
Teams often have problems with the TSP process and support tool basics.
  gathering and managing their data
  consolidating team data
  generating progress reports
If not corrected early, these problems can adversely affect a team’s performance. Checkpoints help TSP teams to deal with these problems in a timely way.
Notes: <number>

## Slide 23: Checkpoint Process -1
Begin by examining individual and team data.
  See if everyone is gathering and reporting their data.
  See if the team is following the process.
    Are plans detailed enough?
    Is the team holding weekly meetings?
    Are the role managers handling their responsibilities?
  Is the team monitoring quality?
    Is the team planning to do quality work?
    What does their quality data look like?
    Are their quality goals being met?
Next meet with the team to discuss their issues and concerns
How they use the process and how it works for them
Any problems or issues with the process
What could management do to better support the team
Accomplishments, progress, things working well
Suggestions for improvement
Notes: <number>

## Slide 24: Checkpoint Process -2
Then, meet one-on-one with each team member to discuss
Any questions about the team member’s data
Any questions about the team member’s team role
How to address any problems or concerns the member has raised
Accomplishments, progress, things working well
Other problems or suggestions
Next, meet with the team to discuss
The preliminary checkpoint findings
Any team problems or issues concerning management and the team leader
The coach’s recommendations for addressing these problems
Any problems, issues, or improvement suggestions by the team
The team’s ideas for changes or additions to the checkpoint report
Notes: <number>

## Slide 25: Checkpoint Process -3
Finally, the coach and team leader
Review the final findings and recommendations with the team (team may develop an action plan to address findings prior to management review of checkpoint results)
Review findings and recommendations with management.
Work with the team to fix the problems. If that will not be fully successful also, work with management or other parts of the organization.
Notes: <number>

## Slide 26: The “Interview”
If you sit and fire question after question, the team member or leader may feel threatened or drilled. If, instead, you tell about yourself, or other stories, in relation to the information you know about the person, they will probably respond without being questioned.

## Slide 27: Discussion Guidelines - 2
Make a clear beginning | State your goals and objectives for the meeting. Be cordial but businesslike. Establish an air of openness, but also a time frame and the outcome goals.
Use nonverbal listening skills | Eye contact, nonverbals, and body position are extremely important in convincing a person that you are not bored by his/her information.
Paraphrase | Putting into your own words what was just said. This makes sure that you understand what was said and also lets the person know you are truly interested.
Restate | Echoing a piece or all of what was said in the words of the person shows you are listening, helps check accuracy, and gives the person some breathing room.
Share yourself | It is extremely important that you are willing to give out information about yourself. This will build a bond of trust and of openness between you and the client.
Use leads and cues | From information already received, general leads can be used to spark new areas of conversation. If the person picks up on the lead, follow-up may be used to get more specific information.
Ask what’s and how’s | When asking questions, begin with “What” or “How” to get the most useful information
Summarize | Restating from time to time what has been said is helpful for both you and the person.

## Slide 28: Discussion Guidelines - 3
Watch the energy | Being aware of the feelings attached to various statements can tell you very much. Pointing out the observed feelings back to the person may reveal more information (“You seem really excited when we discuss…”). How the data is shared is usually more important than the data itself.
Sequence the depth of questions | There are two general sequences to remember as you go through the data gathering: Organizational layers: Top layer: “What is the problem you are experiencing?” Middle layer: “What are other individuals or groups doing to cause or maintain this problem?” Inside layer: “What is your role in the problem? What are you doing to contribute or delay a solution?” Time sequence: First: “What do you do?” Second: “What would you like to be doing?” Third: “What and who are keeping you from doing what you want to be doing?”
Be you | Don’t force any of these guidelines. Learn from each one-on-one discussion and strive to build your communication skills.
Obtain a committed closing | If necessary, get some kind of commitment for further discussions or actions before you leave. Show appreciation for the time spent with the person.

## Slide 29: Messages to Remember
After the launch, a coach is needed to guide and support the team (See TSP Coach Role Specification).
  For organizations just starting with TSP, this function is best handled by a TSP coach.
  Eventually, the team leader will be able to do most of this function.
The principal job of the team’s coach is to build talent in the team and support the team in meeting its goals.
A major role of the team’s coach is to help the team establish and maintain its process discipline by monitoring the team’s
  data gathering
  data quality
  process fidelity
Notes: <number>