## Slide 1
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Team members plan and track work including quality.
  Team members track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more TSP coach skills/characteristics.

## Slide 2: Lecture Objectives
At the end of this lecture, you will know
  the rationale for TSP
  what is the TSP (at a high level)
  what a TSP coach does

## Slide 3: Lecture Overview
Rationale for TSP
TSP overview
TSP coach role and responsibilities

## Slide 4: Rationale for TSP
While TSP was originally designed to address Software Development issues, the rational for TSP holds true for many other types of products and services:
Many products and services are built or performed by teams
Many teams are not successful
What makes teams successful
Why TSP

## Slide 5: Many Products are Built by Teams
  Modern systems are becoming increasingly complex.
  Products and services are too large or complex for a single individual to complete in a reasonable time.
  Many products and services require a range of specialties, and few individuals can handle them all.

## Slide 6: Many Teams are Not Successful
Many teams are not successful because
  they miss schedules and budgets by large amounts
    only 40% of medium software projects are delivered approximately on time (within 6 months of schedule)
    only 21% of large software projects are delivered approximately on time (within 6 months of schedule)
  software projects are canceled
    15% of all projects were canceled or not used
    25% of large projects were canceled
  personnel burnout causes individuals to leave the company
  Have you ever worked for or with an unsuccessful team?
  Sources: [Jones 95], [DeMarco 87]

## Slide 7: Why Teams are Not Successful -1
There are a number of reasons why teams are not effective. Some common ones include
  impossible goals or schedule
  inadequate resources
  morale problems
  poor processes and practices
The most common “impossible” goal is an impossible schedule.
  usually starts at very beginning of the project
  usually caused by the team’s inability to negotiate a rational schedule with management
  causes the team to behave illogically
Notes: Could mention microsoft word as example of project that was hurt by setting an impossibly short schedule

## Slide 8: Why Teams are Not Successful -2
Examples of inadequate resources are
  too few people
  part-time team members
  inadequate training or improper skills
When projects are not adequately staffed, they fall behind schedule and usually end up in a crisis.
When the team has an impossible schedule or is not adequately staffed, the team becomes demoralized.
  No matter what they do, they cannot succeed.
  There is no reason to try hard.
  The project becomes destined to fail.
  Team members look for a way out.
Notes: Could cite example of par time staffing on projects until they reach crisis, then are fully staffed. This cycle repeats over on each project until new management is brought in or the company bought out.

## Slide 9: Why Teams are Not Successful -3
With poor processes and practices, teams skimp on the important front-end work, rush into implementation, and don’t measure and manage quality.
The result is a poor quality implementation that doesn’t meet all the implied and stated needs of management and customer, which took more time and resources than it would have if done “right” the first time following a disciplined approach.

## Slide 10: What is a Team?
The following are generally true of a work team.
  There are at least two people on the team.
  The team members are working towards a common goal.
  Team members have specific roles (or responsibilities) on the team.
  There is an interdependence among team members’ work that requires cooperation for the team to succeed.
  The team members follow a common work process.

## Slide 11: The Jelled Team
You may have been on a team or seen a team that performed well beyond what anyone thought could be done.
“There is something magical about an effective team. It has an ethic, an attitude, and an energy that permeate everything it does. The teammates support one another, they intuitively know when and how to help, and they rally round at just the right time. The members are part of a common effort, and they have a sense of belonging and a feeling of camaraderie.” - Humphrey, Introduction to the Team Software Process
In Peopleware, DeMarco calls this a jelled team.

## Slide 12: Conditions for a Jelled Team -1
The team knows what it has to do. It has
  an energizing goal
  a direction
  a plan of action
The team members are clearly identified.
The team has control over its work.
  defines its work processes
  produces its own plans
  tracks and reports on its work
The team gets feedback on its performance.

## Slide 13: Conditions for a Jelled Team -2
The team has cohesion among the members.
  Cohesion is the bond among team members that knits them into a close and cooperative group.
  Teams develop cohesion as a consequence of working together in close association.
  This can’t be legislated; teams either develop cohesion or they do not.

## Slide 14: What Makes Teams Successful
For a jelled team to be successful
  success must be achievable
  the team must be committed to achieving it
That means the team must
  meet the conditions of a jelled team
  be staffed with enough suitably-trained individuals
  have a believable work plan
  have team members who are committed to doing the job
If any single condition is missing, the team
  may jell
  may even strive valiantly
  is not likely to succeed
The TSP goal is to establish all of these conditions, plus provide a disciplined framework to guide the team in doing its work.

## Slide 15: What is the TSP?
The TSP was designed for groups of people who
  are working together towards a common objective
  do interdependent work
  have been trained to use the same methods for planning, tracking, and managing their work
  depend on and support each other
  need to act, feel, and think like a close-knit group
It includes process elements that facilitate successful team-building.
  personal discipline: responsibility for quality
  common understanding of team goals, roles, and work processes
  techniques to manage the work to a successful conclusion

## Slide 16: Building Effective Teams with TSP
PSP
Skill-building
TSP
Team-working
Team
management
Team
members
Team
disciplines
Personal measures
Process discipline
Estimating & planning
Quality management
Project goals
Team roles
Team process
Project plan
Balanced plan
Risk analysis
Team communication
Team coordination
Status tracking
Project reporting
Integrated
product teams
TSP
Team-building

## Slide 17: The TSP Purpose and Flow
To guide teams through the use of a defined and structured process, with repeatable and measurable steps, which provides a rapid feedback on the quality of the product and progress towards completion.
To guide teams in the establishment of a shared understanding of the work and how it is to be done, which includes a common understanding of the team goals, team member roles, product or components to be produced, available resources and existing constraints, and measures of success.
To provide the mechanisms required in order for a team to practice self-management.
See Script CYCLE
Phase or cycle
Postmortem
Development
phase
or cycle
Launch
Re-launch
Project
Postmortem

## Slide 18: TSP Teams
TSP teams consist of 3 to 15 members, plus a team leader.
TSP teams can be
  software only
  software and hardware
  multiple teams
The team manages itself.
  plans and tracks its work
  manages the quality of its work
  works aggressively to meet its goals

## Slide 19: Team Member Roles -1
TSP teams share the team management responsibilities through defined team roles, such as:
Roles should be tailored to meet the needs of the team. In addition to these roles listed above, others may be needed to address specific project needs.
Planning Manager | Design Manager
Quality Manager | Test Manager
Process Manager | Customer Interface Manager
Support Manager | Implementation Manager
Notes: Don’t talk through these roles.
Mention that these are things that project leaders usually do. Often they don’t get done because the team leader doesn’t have time to do them or doesn’t have the expertise.
In TSP, these roles are given to team members.

## Slide 20: Team Member Roles -2
The team roles are distributed among the team members.
  Each team member takes at least one team role.
  The team leader does not take a team role.
Roles
  ensure that each key area is covered
  give each team member a responsibility in the running of the team
  build a sense of ownership among the team members
On non-TSP teams, these responsibilities typically fall on the team leader and either
  don’t get done
  keep the team leader from the more important role of coaching and leading the team

## Slide 21: The Team Leader’s Role
The team leader does not take one of the eight team roles.
The team leader’s job is to
  coach the team
  guide the team in doing their work
  establish and maintain high standards for the work
  make the team accountable for problem solving
  support the team-directed management concept
  provide management support to the team
  interface with management for the team
  protect the team so that it can concentrate on the project
  See Team Leader Roles and Responsibilities

## Slide 22: The TSP Coach
The TSP coach
  guides the TSP team through the TSP launch process
  coaches the TSP team members as they work on the project
  is not a team member or the team leader
The TSP coach acts as
  TSP process expert for details of the
    launch process
    day-to-day work processes
    weekly reporting process
  meeting facilitator who understands the
    team life-cycle
    group working styles
    communication types
  See Coach Roles and Responsibilities
Notes: Begin with statement, “Have you ever seen a successful team without a coach.”
The TSP process details are the subject of the remaining lectures.
The meeting facilitator points are covered in the last part of this lecture.

## Slide 23: TSP Coach Responsibilities
The goals of the launch process are
  to build a team that is ready to jell
  for the team to build a plan it is committed to
  for management to be convinced that this is the best plan
The principal responsibility of the TSP coach during the launch is to ensure that
  the process is followed
  everyone is involved
  everyone contributes to every part of the process
  there is complete communication among team members
If everyone is not involved, contributing, and communicating, the team is unlikely to jell and to be committed to the plan built during the launch.

## Slide 24: Messages to Remember
TSP is a disciplined process framework for teams. TSP contains a
  team-building process designed to create a jelled team
  team-working process for managing and tracking the work
PSP provides the skills that team members need to use the TSP.
The TSP coach
  leads the team through the launch process
  coaches the team through the project