## Slide 1
TSP Coach Training
Post-Launch Coaching
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Engineers plan and track work including quality.
  Engineers track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 2: Outline: Running the Project
TSP roles: getting roles to be successful on a team
Tracking and reporting: collecting data, the weekly team meeting, reporting to management
Maintaining the baseline plan: keeping the team commitment, evaluating status, adjusting plans when necessary
Maintaining a quality focus: responsibilities for quality, TSP quality methods
Coaching the team: areas where the coach helps TSP discipline
Coaching the team leader: handling problems with a TSP team leader
Post-launch Coaching: post-launch coaching strategy and plan
Notes: <number>

## Slide 3: Lecture Overview
Post-launch briefing
Weekly team meeting
Inspections
Individuals
Roles
Team leader
Coaching plan
Notes: <number>

## Slide 4: Team Coaching
Teams need coaching after the launch
  There are a lot of new things
    Working as a self-directed team
    Following a detailed process
    Using the TSP tool
  There are no detailed instructions with TSP
The initial coaching will take a lot of time, but it should quickly abate once the team understands the process.
A coaching plan should be developed and reviewed with the team
Notes: <number>

## Slide 5: Post-Launch Briefing
A post-launch briefing should be held at the end of the launch to familiarize new teams with
  the TSP support tool
  the weekly meeting
  team inspections
The briefing takes a couple of hours.
Notes: <number>

## Slide 6: Weekly Team Meeting
For the first month or two, attend the team’s weekly meeting.
Your initial objectives are to
  make sure the team is holding weekly meetings
  verify the team is following the meeting process, has an agenda, and a meeting report
  verify the team is gathering their data and properly consolidating it
Notes: <number>

## Slide 7: Weekly Team Meeting (continued)
Once the team is meeting the initial objectives, make sure
  The team members are following their plans or make timely plan changes to reflect what they are doing.
  The team is accurately assessing and reporting its status.
  The team is tracking key risks.
  The role managers are providing appropriate team support.
Once the team’s weekly meetings are being properly conducted
  you need not attend every one
  occasionally drop in to ensure things are going ok
Notes: <number>

## Slide 8: Coaching Inspections
The team should do inspections on all their work products.
  documents
  code
  procedures
  product plans
  etc.
Attend the first team inspection.
Your objectives are to make sure
  the team is prepared
  there is a moderator
  the team follows the inspection process (Script INS)
Notes: <number>

## Slide 9: Coaching Individuals
For the first few weeks after the initial launch, meet with each team member at least once each week.
Review their plan and data.
  Is their plan working?
  Are they maintaining their plan?
  Are they gathering and recording their data properly?
  Are they looking at their data?
Discuss how things are going and what problems they are having.
Provide general guidance and mentoring.
Notes: <number>

## Slide 10: Coaching Role Managers
As you talk with individual team members weekly, discuss their assigned roles.
  Is the team member familiar with his/her role responsibilities?
  Have the role responsibilities and practices been tailored to best suit the project?
  Is the team member thinking proactively about the responsibilities of his/her role?
  Does the team member have specific role tasks in his/her plan?
Your goal here is to get the team members to take responsibility and to be proactive about their roles.
Notes: <number>

## Slide 11: Working with the Team Leader
In order to be an effective coach to the team, you need a trusting and cooperative mutual relationship with the team leader.
Some ways to create that relationship are
  Review your coaching plan with the team leader before reviewing it with the team.
  Keep the team leader informed of your actions, don’t initiate something with the team without discussing it with the team leader.
  If the team leader disagrees with a proposed action, resolve the issue with the team leader or escalate the issue to senior management for resolution before taking any action.
  Don’t go to the team leader’s management with any issue concerning the team or team leader without first discussing your plans with the team leader.
Notes: <number>

## Slide 12: Working with the Team Leader (continued)
Your objective is to guide the team leader toward a coaching style of leadership.
Coaching the team leader must be a top priority for you since the team leader’s performance is critical to the team’s success.
Notes: <number>

## Slide 13: Coaching Plan
Coaching plan
  prepare before or during launch
  review with the team in meeting 8 or LAUPM
Highlights
  contact information on coach
  alternate coach to contact
  week-by-week specifics
    participate in team meetings for month or two
    meet with team members to provide assistance
    attend first team inspection
    review planning manager’s initial data consolidation
    review team and individual data weekly
    participate in first management review
Notes: <number>

## Slide 14: Messages to Remember
You should create a coaching plan for each team you launch and review it with the team during the launch.
For the first few weeks after the launch, you will need to spend considerable time with the team to get them started right.
Once the team learns the basics, you can cut back on the time you spend with the team.
Notes: <number>