## Slide 1
TSP Coach Training
Course Summary
Notes: Things to add:
  Need to bring in the PSP comparison,
  try contrasting the tsp and psp by looking at the process phases. Psp planning compares to tsp launch only it’s for a team, not an individual. Work phases are not so similar but the concepts relate. A tsp plan goes for just a phase, psp encompasses a module. Psp plans are not used to make commitments, tsp launches include management agreement on the plan. Continue with these comparisons.
  Both have scripts, forms,standards, measures etc
  Engineers plan and track work including quality.
  Engineers track time on task, defects, size, and schedule status
  Forms are similar plan summary – sump, task, schedule, etc
Overall, need to bring this into the lecture so it relate to their knowledge of psp.
Need more launch coach skills/characteristics.

## Slide 2: Why You Were Here
Building systems that depend on software is among the most challenging technical endeavors of our time.
Software is developed by teams.
The job of the software development team is to develop and deliver software products
  of high quality
  on time
  within cost
To achieve these objectives, we must learn how to transition disciplined methods into an organization.
Teams need coaches to help them use disciplined methods.
Notes: <number>

## Slide 3: What You’ve Learned
In this course, you were introduced to disciplined methods that a team can use to produce knowledge work, such as software.
You learned how to
  apply disciplined methods
  take the PSP concepts and transition them into a organization
You have seen the potential benefits.
Notes: <number>
Specifically, you have learned
  about the Team Software Process
  how to launch a team using the TSP
  how to guide a team in running their projects using the TSP
  your obligations as a launch coach
  how to introduce the TSP into an organization

## Slide 4: Summary
You have now completed a major step in becoming an associate coach or coach.
You still have to coach a team through the TSP cycle under the guidance of an SEI-Certified TSP Coach or Mentor coach, depending on your coaching track.
If your teams use the PSP and TSP, they will be rewarded with
  making commitments that they can keep
  quality results
  the satisfaction of belonging to a successful team
To a large degree, the team’s success depends on you!
Notes: <number>

## Slide 5: Class Evaluation
Please complete the evaluation sheets.
Complete the forms now and give them to an instructor.
  Suggest areas for course improvement.
  Comment on the facilities.
  Evaluate the instructors and materials.
  Suggest course additions and deletions.
  Note areas where the timing was too slow or fast.
Feedback session: 15 minutes
Notes: <number>

## Slide 6
© 2013 Carnegie Mellon University
This material is distributed by the SEI only to course attendees for their own individual study.
Except for the U.S. government purposes described below, this material SHALL NOT be reproduced or used in any other manner without requesting formal permission from the Software Engineering Institute at permission@sei.cmu.edu.
This material was created in the performance of Federal Government Contract Number FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center. The U.S. Government's rights to use, modify, reproduce, release, perform, display, or disclose this material are restricted by the Rights in Technical Data-Noncommercial Items clauses (DFAR 252-227.7013 and DFAR 252-227.7013 Alternate I) contained in the above identified contract. Any reproduction of this material or portions thereof marked with this legend must also reproduce the disclaimers contained on this slide.
Although the rights granted by contract do not require course attendance to use this material for U.S. Government purposes, the SEI recommends attendance to ensure proper understanding.
THE MATERIAL IS PROVIDED ON AN “AS IS” BASIS, AND CARNEGIE MELLON DISCLAIMS ANY AND ALL WARRANTIES, IMPLIED OR OTHERWISE (INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR A PARTICULAR PURPOSE, RESULTS OBTAINED FROM USE OF THE MATERIAL, MERCHANTABILITY, AND/OR NON-INFRINGEMENT).