## Slide 1
TSP Coach Training
The Launch Process - Meeting 1
Notes: <number>

## Slide 2: Lecture Objectives
At the end of this lecture, you will
  understand the purpose of meeting 1
  understand the coach role for meeting 1
  recognize common occurrences and problems, and know how to handle them
Notes: <number>

## Slide 3: Lecture Overview
Purpose of meeting 1
Procedures for meeting 1
Meeting 1 exercise
Coaching considerations for meeting 1
Notes: <number>

## Slide 4: The Launch Process Meetings
1. Establish
product and
business
goals
2. Assign roles
and define
team goals
4. Build overall
and
near-term
plans
5. Develop
the quality
plan
6. Build individual
and
consolidated
plans
7. Conduct
risk
assessment
8. Prepare
management
briefing and
launch report
Launch
postmortem
9. Hold
management
review
3. Produce
development
strategy
and process
A TSP team coach guides the team through a defined process to develop its plan and to negotiate that plan with management.
Notes: <number>

## Slide 5: Purpose for Meeting 1
The purpose for meeting 1 is for
  organizational and project management to describe the project objectives and management goals to the team
  team members to understand what the team is supposed to do
  the team-building process to begin
  the commitment process to begin
Notes: <number>

## Slide 6: Procedure for Meeting 1
The TSP Launch Meeting Script 1 (LAU1) guides this meeting.
The script describes what happens in the meeting, including
  selection of meeting roles (timekeeper, recorder)
  coach presentation of TSP and launch overview
  management presentation of business needs and business goals for the project
  team questioning to understand and clarify business needs and business goals
  marketing presentation of product/service objectives
  team questioning to understand and clarify the product/service objectives
  In organizations that do not have “marketing,” stress the importance of the two perspectives being represented even if by the same person.
Notes: Locate the script LAU1 in your launch notebooks. Talk about the fact that some organizations don’t have marketing. It is important for management to present the perspective of marketing.

## Slide 7: TSP and Launch Overview
One of the first agenda items for meeting 1 is the TSP and launch overview.
The coach presents the overview to familiarize the team and management what they will be doing in the launch.
The overview is a high-level description of the
  TSP structure and flow
  TSP launch process
  products produced during the launch
  TSP team roles
The overview
  is located in the Meeting 1 tab of the launch notebook
  will be provided to you as TSP Provisional Coach
The overview is usually only given if some of the Meeting 1 participants have never received any PSP/TSP training or a refresher is needed.
Notes: <number>

## Slide 8: Management Presentation
A senior management representative
  describes the business goals and objectives for the project
  answers team questions
Management wants the team to do a job. This is their chance to
  tell the team what the job is
  why the job is important to the organization
  why this particular team is the best team to do the job
  motivate the team
The team asks questions to make sure that they understand
  the resources and flexibility they have
  how management will determine success
  what requirements are “must haves” and which are “nice to haves”
Preparation and participation guidelines are provided for the management representative, the team leader, and the team members.
Notes: <number>

## Slide 9: Marketing Presentation
A marketing or customer representative
  describes the product
  summarizes the need for the product/service
  compares the product/service to any competitive products/services
  answers the team’s questions
The team members make sure that they understand
  customer needs
  marketing needs
  what is absolutely required and what may be “nice to have”
Preparation and participation guidelines are provided for the
marketing or customer representative, the team members, and the team leader.
Notes: <number>

## Slide 10: Preparation for Meeting 1
Meeting 1 is the first meeting in the launch. Therefore, it includes many of the other launch preparation tasks.
To prepare for a launch, checklists and guidelines are provided.
  Launch Preparation Checklist (PREPL)
  Team Launch Preparation Guidelines
  Product Discussion Guidelines
  Senior Management Goals Discussion Guidelines
  Team Member Meeting 1 Discussion Guidelines
  Team Leader Meeting 1 Discussion Guidelines
As the coach, it is your responsibility to make sure that you, your team, management, and marketing are prepared for the launch.
Consider getting administrative help, especially if you are located off-site.
Notes: <number>

## Slide 11: Preparing Management and Marketing
In addition to addressing the items on the PREPL checklist, the coach
  should make sure that management and marketing know what to present to the team
  may hold a pre-launch meeting with management and marketing to
    answer questions
    provide guidance
    ensure that management and marketing have read and understood the product discussion guidelines and senior management goal discussion guidelines
Notes: <number>

## Slide 12: Management and Marketing Presentations
Management and Marketing presentations should answer the following questions:
  What is the team being asked to accomplish in this phase or cycle?
  What are the quality, schedule and cost goals?
  What are other stated goals?
  What is a minimally successful plan? How are the goals to be prioritized and what is the flexibility?
  Why is this work important? What is the strategic or big picture goal and objective?
  What resources are available to accomplish these goals?
  Why we are using TSP for this project?
  How will the goals be measured?
  Source: TSP BOK, CMU/SEI-2010-TR-020, Section C3.2
Notes: <number>

## Slide 13: Preparing the Team
The coach may also want to spend some time with the team prior to meeting 1 to
  ensure that the team knows that its job for meeting 1 is to understand the product objectives/business goals
  emphasize the importance of a positive, can-do attitude
  suggest postponing schedule and functionality debates with management until the team has a plan
  ensure that team members have read and understood the team member meeting 1 discussion guidelines
Notes: <number>

## Slide 14: Meeting 1 Exercise
Exercise purpose.
  understand how launch meeting 1 is conducted
  recognize issues that might arise and how to deal with them
Directions (see meeting 1 exercise workbook).
  Form into groups that will act as a TSP team for all nine launch exercises.
  An instructor will play the role of the coach for each group.
  Review the LAU1 and Team Member Meeting 1 Discussion Guidelines in the Launch notebook.
Notes: <number>

## Slide 15: Meeting 1 Exercise (continued)
Directions (continued)
  Conduct launch meeting 1 (with following changes)
    Launch Overview presentation
    instructors will play roles of management and marketing for the presentations
    write down your questions during the management and marketing presentations
    team discussion of questions after presentations
    instructors will answer team questions
  Exercise debrief
Notes: <number>

## Slide 16: Coaching Considerations
The agenda is flexible.
  the order of the management and product presentations
  separating the two Q & A sessions
Be prepared for the following scenarios.
  Nobody asks questions.
  Everybody asks questions at the same time.
  The questions are contentious.
  The meeting turns into a requirements specification meeting.
  The meeting turns into a design meeting.
  The meeting turns into problem solving.
Make sure that important issues are addressed.
  What are the important dates?
  Are the dates flexible?
  Will more resources be available?
  What are the priorities?
If management and marketing do not use slides, the coach or the team leader may want to capture key points on a flip chart.
Notes: Realize this meeting may be start of team-building process. Is the team interacting with each other? How do they treat the team leader? How does the team leader interact with the team?

## Slide 17: Messages to Remember
The first step in the launch is for the team to understand what they are being asked to do.
This is accomplished by having marketing and management meet with the team to convey
  what they want the team to develop
  when the product is needed
  what resources the team has
  what flexibility the team has
  why this job is important
  how success will be measured
Notes: <number>