Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Instructor’s Guide

TSP Coach Training

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to PSP Instructors

Table of Contents

1	Introduction	1

1.1	Audience	1

1.2	Course Goals	1

1.3	Course Overview	2

1.3.1	Course Organization	2

1.3.2	Course Design	2

1.4	Approach	3

2	General Teaching Guidelines	4

2.1	Scheduling the Course	4

2.2	Preparing to Teach	4

2.3	Wrapping Up	5

2.4	Class Discussions	5

2.5	Exercises	5

2.6	Surfing the internet – Class Distractions	6

2.7	Disruptive Students	6

2.8	Handling Tough Questions	6

3	Module 1 - Introduction	7

4	Module 2 - TSP Overview	7

4.1	“TSP Overview” Lecture	7

4.2	“TSP Overview” Lecture Detailed Notes	7

5	Modules 3 through 10	8

5.1	Launch Simulation	8

5.1.1	Typical Team Member Meeting 1 Questions and Answers	8

5.1.2	Ways to Regain Time if Simulation is taking too long	9

5.2	Module Lectures	9

5.2.1	Module 3, Meeting 1 Lecture	10

5.2.2	Module 4, Meeting 2 Lecture	10

5.2.3	Module 5, Meeting 3 Lecture	10

5.2.4	Module 6, Meeting 4 Lecture	10

5.2.5	Module 7, Meeting 5 Lecture	11

5.2.6	Module 8, Meeting 6 Lecture	11

5.2.7	Module 9, Meeting 7 Lecture	12

5.2.8	Module 10, Meetings 8 and 9 Lecture	12

6	Module 11 – Other Considerations	12

6.1	“Other Considerations” Lecture Flow	12

6.2	“Other Considerations” Lecture Detailed Notes	12

7	Module 12 Coaching Individuals and Teams	13

7.1	“Coaching Individuals and Teams” Lecture Flow	13

7.2	“Coaching Individuals and Teams” Lecture Detailed Notes	13

8	Module 13 Group Behaviors	13

8.1	“Group Behaviors” Lecture Flow	13

8.2	“Group Behaviors” Lecture Detailed Notes	13

9	Module 14 – TSP Roles	15

9.1	“TSP Roles” Lecture/Exercise Flow	15

9.2	“TSP Roles” Lecture Detailed Notes	15

10	Module 15 – Tracking and Reporting	15

10.1	“Tracking and Reporting” Lecture Flow	16

10.2	“Tracking and Reporting” Lecture Detailed Note	16

11	Module 16 – Maintaining Baseline Plan	16

11.1	“Maintaining Baseline Plan” Lecture Flow	16

11.2	“Maintaining Baseline Plan” Lecture Detailed Notes	16

11.3	“Maintaining Baseline Plan” Exercise	18

12	Module 17 – Maintaining a Quality Focus	19

12.1	“Quality Plan” Lecture Flow	19

12.2	“Quality Plan” Lecture Detailed Notes	19

13	Module 18 – Coaching the Team	20

13.1	“Coaching the Team” Lecture Flow	20

13.2	“Coaching the Team” Lecture Detailed Notes	20

13.3	“Coaching the Team” Exercise	21

14	Module 19 – Coaching the Team Leader	21

14.1	“Coaching the Team Leader” Lecture Flow	22

14.2	“Coaching the Team Leader” Lecture Detailed Notes	22

14.3	“Coaching the Team Leader” Exercise	23

15	Module 20 – Post Launch Coaching	23

15.1	“Post Launch Coaching” Lecture Flow	23

15.2	“Post Launch Coaching” Lecture Detailed Notes	23

16	Module 21 – Introducing TSP	24

16.1	“Introducing TSP” Lecture Flow	24

16.2	“Introducing TSP” Lecture Detailed Notes	24

17	Module 22 – Path to Certification	24

17.1	“Path to Certification” Lecture Flow	25

17.2	“Path to Certification” Lecture Detailed Notes	25

18	Module 23 – Summary	25

18.1	“Summary” Lecture Flow	25

18.2	“Summary” Lecture Detailed Notes	26

Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Introduction

This guide provides teaching suggestions and links to support materials for teaching the TSP Coach Training.  This guide is written to be a reference for Strategic Partners authorized to teach this course.  It assumes that the instructor is already familiar with the Personal Software Process (PSPSM) and Team Software Process (TSPSM) and has taken the PSP engineer training, PSP instructor training and TSP Coach Training. This is considered to be an advanced course delivered by very senior TSP coaches.

The suggestions in this guide are based on the experiences of instructors at the Carnegie Mellon® Software Engineering Institute (SEI) and those of many other experienced instructors who have taught the PSP and TSP courses to thousands of students.

This Instructor’s Guide contains eighteen chapters. This introductory chapter provides an overview of the course strategy and principles, a list of available support materials, guidance on where to obtain these materials, and suggestions on how to use them.  Chapter 2 provides general teaching suggestions, and Chapters 3 through 12 provide teaching suggestions for each course module.  Chapter 13 provides answers to frequently asked questions grouped by day of instruction.  Chapter 14 provides a list of reference materials.

## Audience

The audience for the course is provisional associate coaches and coaches of TSP teams.  Coaches have responsibility to the organization, the team leader, and the team.  Coaches often have teaching or project management experience. This course assumes familiarity with both roles.

## Course Goals

The purpose of TSP Coach Training is to provide coaches with the knowledge and skills required to effectively coach TSP teams, team leaders, and senior management.  The course uses the textbook TSP: Coaching Development Teams, W. Humphrey, and ISBN 0-201-73113-4. It also uses technical reports: TSP Body of Knowledge, SEI-2010-TR-020, TSP Coach Certification Guidebook, SEI-2013-SR-025, and TSP Coach Mentoring Program Guidebook Version 2, SEI-2013-SR-024.

The specific course objectives are that by the end of the course, the audience will know the following:

- what TSP is

- how it will help them and their organization

- what they need to do to be successful as TSP coaches

  - understand the rationale and conceptual foundations of the TSP

  - be able to set up and conduct a TSP launch, relaunch, checkpoint, and postmortem

  - recognize and be able to deal effectively with common problems that occur in TSP launches

  - be able to coach a TSP team between launches, checkpoints, and postmortems

  - understand the TSP introduction strategy

  - understand role and responsibilities within the TSP Mentoring Program

  - know how to handle difficult people, situations in a TSP context.

  - work with the coach

  - work with role managers

  - understand the dynamics and complexities of self-directed teams

## Course Overview

### Course Organization

The course is organized into modules, each module covering a specific set of educational objectives.  Modules are composed of lectures, exercises, and role plays.

Lectures provide the instructor the opportunity to describe PSP/TSP/Coaching concepts and answer student questions.  While most of the materials in the lectures are covered in the textbook and technical reports, not all students complete the reading assignments.  An important part of the classroom lectures is to reinforce materials through discussion and interaction.

Exercises provide students the opportunity to practice skills that they will need in coaching TSP teams.  Exercises also provide the instructor an opportunity to access whether students are learning the materials.  It is especially important that the instructor is well prepared for exercises, as their effectiveness depends greatly upon the instructor’s ability to focus the class on the exercise objectives.  Each exercise includes an answer booklet.

Role plays provide students the opportunity to experience typical situations in a low-pressure environment.  Role play also provide the instructor an opportunity to access how students behave and react when facing the situations presented, and demonstrate coaching techniques.  It is especially important that the instructor is well prepared for role plays, as their effectiveness depends greatly upon the instructor’s ability to focus the class on the exercise objectives.

### Course Design

This section describes the overall logic and flow of the course.  Sections 3 through 18 describe each module in more detail.

After the course introduction, the second module presents a TSP overview. Module 2, TSP Overview, describes how TSP teams work and how they are different from traditional teams.  The lecture describes the major characteristics of the TSP as follows:

- Process and measurement framework

- Process structure

- Cyclic development

- Team roles

- Planning and team building

- Tracking and status reporting

- Team management

Modules 3 through 10 focus on simulating a team launch. The launch builds a self-directed team and prepares a plan for a successful project.  These modules build knowledge of the launch process.  It relates the launch process to building a jelled, self-directed team with a plan to do the job.  The team leader’s responsibilities in the launch and how the team leader can most effectively make use of the coach are emphasized.  Once a self-directed team is built using the TSP launch the course transitions to the following coaching topics:

- Other launch considerations (module 11)

- Coaching Individuals and Teams (module 12)

- Group behaviors (module 13)

- TSP Roles (module 14)

Once the team has jelled and built a plan, they need to execute that plan.  Several modules focus on how to track and maintain the plan.

- Tracking and reporting (module 15)

- Maintaining a baseline plan (module 16) includes an exercise

- Maintaining a quality focus (module 17)

Four modules address aspects of coaching a team after the launch

- Coaching the team (module 18) includes an exercise

- Coaching the team leader (module 19) includes an exercise

- Post Launch Coaching (module 20)

- Introducing TSP (module 21)

The course concludes with the coach mentor process and class summary and feedback

- Path to Certification (module 22)

- Summary (module 23)

## Approach

The approach of this course is to put potential TSP coaches in a “safe” environment that gives them the opportunity to practice the skills they will need to coach TSP teams.  The instructor must strive to create an atmosphere of learning where it is OK for students to admit weaknesses and ask for help.  Students will learn as much from the experience of their peers as they will from the materials and instructor.  Therefore, there are many opportunities for class discussion and small group exercises.  The instructor should work hard to facilitate group interactions and ensure participation from all students.  Instructors should review section 2 of this document for guidance in handling disruptive situations.

# General Teaching Guidelines

The purpose of this section is to provide guidance on how to teach the class and on how to address common problems you face as an instructor.

## Scheduling the Course

TSP Coach Training is a five-day course.  The agendas, lectures, and exercises all assume that the course will be taught over five consecutive days.  The course runs from 8:30 - 5:30 on days one through four and 8:30 - 1:30 on day five.  The final day includes an exit examination. If the class requires two instructors, then two separate rooms will be required for the mock launch exercises on the first three days of class.

## Preparing to Teach

A course checklist has been developed to help you to prepare for a course delivery.  The course checklist is part of the collateral materials.  The course checklist provides the instructor with a list of materials needed to conduct the class.

The first steps in preparing for a class offering are to identify instructors and determine training capacity.  The upper limit of this class is sixteen students, which requires two instructors (maximum of eight students per instructor). This limit is based on having the time to adequately perform small group exercises. Approximately one coach per five-to-eight students is required during the launch exercises.  If there are too many students in one group, students do not have the opportunity to participate fully.  If there are too many groups, it takes too long for each group to debrief the overall class.  Large classes also significantly tax in the instructor’s ability to facilitate class discussions.  While there is no lower limit, it is necessary to have sufficient participants to simulate launch meetings.

Once the class size and location have been selected, text books should be ordered for each student.  Information on the text book and all materials required for the class are listed in the course checklist in the collateral materials.  When sending out the text book to the students, include a letter informing the students of the pre-reading assignment and with the logistical information about the class.  Make sure that the text books are sent out with plenty of time to complete the reading assignment.  A pre-course letter template is part of the collateral materials.  This is also a good time to arrange for catering and travel for instructors, if needed.

Each student must complete the TSP Coach Training Application Form and submit all required information and forms to the SEI, via tsp-mentoring@sei.cmu.edu prior to being accepted into the course.  For students on the SEI-Certified TSP Associate Coach track who are not SEI-Certified PSP Developers, they must take and pass the Candidate TSP Associate Coach Assessment prior to being accepted into the course.  The exam is open book and should be completed as a pre-course assignment.

If this is the first time you are teaching this class, be sure to leave time to prepare to teach.  We suggest you complete the following steps:

- Read the instructors guide for the specific topic area.  Some instructors find it useful to conduct a dry-run, especially the first time they prepare to teach a particular topic.

- Review the applicable textbook and the course materials.  Think about how you will motivate the course content to the class.  Also, think about how you will relate the topics to each other.

- Work through the exercises as if you were a student.  Compare your findings with the exercise answers.  Consider how you will facilitate class discussions.

Give yourself plenty of time to assemble the rest of the course materials.  There are notebook and handout assembly instructions in your collateral materials.

The day before your class is scheduled to start, check out the room and make sure that everything is in order including the projector, seating arrangement, course materials, supplies, etc.  Ensure that the computer you will use has all the class materials you will need loaded onto it.

Remember, a course checklist has been developed to ensure that no materials are missed.

## Wrapping Up

Be sure to have all the students who successfully complete the class sign the CEU/course certificate sheet.  Please have them put their name on the sheet as they would like it to appear on their certificates.  Ensure that all students complete an SEI course evaluation form.  Send the completed certificate signup sheets and course evaluation forms to the SEI.

## Class Discussions

There are many places in the course materials where questions are posed to the class.  The instructor should pose the question to the class and give the students time to document their answers.  The instructor should then ask students to share their answer and document them on a white board or flip chart.  The instructor should encourage class participation but must also manage the clock to ensure that all materials are covered.  Also, the instructor should strive to make sure that all students are participating in class discussions.  This can be done by asking specific people questions.  In doing so, always state the person’s name first and then the question.  This will ensure that you have the student’s attention before you ask the question.  In some cases, you will have students who will dominate class discussion.  Please see section 2.7 for guidance on handling disruptive students.

## Exercises

There are several exercises throughout the course.  A primary objective of the course is to provide coaches with the skills they will need to coach TSP teams, therefore, this is designed to be a very hands-on course.  Each exercise is described in detail in the module by module description.  Most of the exercises are conducted in small group settings.  This allows the students to interact and learn from each other.  It also minimizes the amount of time required to de-brief the exercise with the class.  In the cases where there are exercise answers, be sure to hand those out to the class and review the book answers with them.  The data in the exercises is derived from actual team data and thus has all the nuances and idiosyncrasies inherent to actual data.

## Surfing the internet – Class Distractions

The instructors must address the issue of class distractions immediately.  If the instructor does not address this issue then it is more likely that students will miss important details and fall behind.  There are several tried and true techniques for addressing distracted students.  One technique is to put questions to the class and target those who are not paying attention.  A second technique is to keep the lectures lively and interesting.  Work hard to relate the materials to real world experiences and keep the class engaged in class discussions.  A third technique is to openly discuss the issue with the class.  A last ditch effort is to single people out and ask them to close their computers.  These same techniques can be used for conversations between students.

## Disruptive Students

Typically we see two kinds of disruptive students.  The first are student who are part of a TSP effort over their objections or without proper prior discussion or preparation.  If such students are outspoken or appear to be working against the objectives of the course, take them aside to discuss the issue.  With a negative attitude, the student will not gain anything from taking the course and is likely to cause problems for and distract other students.

The second are students who tend to dominate conversation.  In these cases, the instructor should use basic facilitation techniques to manage these talkative students.  One technique is to stand behind the person dominating the conversation.  If this doesn’t work, the instructor can simply say “Bob, we’ve heard a lot from you, we’d like to hear from some of the others in the class.”  Then ask one of the more quite students to participate.  Finally, if that doesn’t work, you may have to take the student aside and talk to them personally about dominating the conversation.

## Handling Tough Questions

Sometimes you will get really hard questions or questions for which there is no right answer.  In these cases, ask the class to examine the alternatives and their repercussions.  Ask the students to share their experiences with the class.  Again, remember that peer-to-peer learning is just as important as what they learn from you.  In general, always emphasize the importance of making decisions based on the data gathered by the team and having the team be responsible for the decisions made.

# Module 1 - Introduction

In the course overview the instructors become acquainted with the class, help students understand the purpose of the course, and learn what they can expect to get from the course.

The overview begins with introductions by the instructors and students.  The instructors introduce themselves, describe their backgrounds and explain how they became involved with the PSP and TSP.  If TSP has helped them and/or their company be more productive, produce higher quality products, or reduce costs, then this is a good opportunity to say so.

The students should also introduce themselves and discuss their expectations for the class and any experiences they have had applying the PSP and TSP.  The instructor should write all course expectations on a flip chart and address any mismatched expectation.

In the overview, the instructors present a course overview.

The remainder of this session introduces the ground rules for the course and the agenda for each day.  The instructors should then state their expectations for the class: each day the class will start on time, distractions will be held to a minimum, and assignment submissions should be correct and complete.

# Module 2 - TSP Overview

This section covers module 2 of TSP Coach Training.  This module is composed of the one lecture, the “TSP Overview” lecture.  The objects of module 2 are to discuss

  - the rationale for TSP

  - what is the TSP

  - what a TSP coach does

This lecture must give students enough of an understanding of TSP so that the rest of the course makes sense.

## “TSP Overview” Lecture

The topics of this lecture include:

- Why software development teams are not successful

- Jelled teams

  - Jelled teams are required for team success

  - Characteristics of a jelled team

  - Conditions for a jelled team

  - Building jelled teams using TSP

- What TSP is

- Roles on TSP Teams

- The role of the Team Lead and the TSP Coach

## “TSP Overview” Lecture Detailed Notes

For slides 7, 10, and 15 it is a good idea to pose the title questions to the students and let them answer the question.  They can read the slide and put the answer into their own words.  After some discussion, the instructor can cover any additional topic not discussed during the discussions.

Slide 16, discuss how PSP provides the foundational skills necessary for team members to participate on TSP teams. TSP provides a disciplined framework for team building and teamwork. The individual responsible for leading the TSP process is the TSP Coach.

Slide 17, have the students open their launch notebooks and review Script CYCLE with the class.

Slides 19-20, don’t spend too much time talking about the individual Manager Roles, as they will be discussed in detail later.  Simply focus on the need for sharing the team management responsibilities across the team.

Slides 21-22, have the students open the launch notebook and review the Team Leader and Coach Role Specifications.

# Modules 3 through 10

## Launch Simulation

Module 3 begins the extended role-play simulating a TSP launch and concludes with a Meeting 9 presentation during Module 10. At a minimum, the instructor can assume the roles of Mr. Jarvis and/or Mr. Best to present the management presentation for launch meeting 1. If possible, have someone other than the instructors or students take on the roles of Mr. Jarvis and/or Mr. Best for both Meetings 1 and 9, so that the instructor can assume the role of TSP Coach and the students can assume the role of team members.  The instructor can appoint a student as team leader.  During the simulated launch take every opportunity to have the students lead parts of the launch appropriate to the team role that they assumed in meeting 2. The purpose of the mock launch simulation is not to teach them how to use a TSP tool, but for them to gain a deeper understanding of the concepts built into the launch process and how each launch meeting forms a building block to the next meeting.  Also for them to gain a better understanding of the different individual and group dynamics they will be expected to be able to deal with as coaches.  The mock launch will also form a common frame of reference for the remainder of the course.  Learning to use and master a TSP tool is the responsibility of the observing TSP Coach or TSP Mentor Coach and is thus not covered in this course.

### Typical Team Member Meeting 1 Questions and Answers

What is the priority of the functionality?  What is the minimal acceptable system?  What is the ideal system?

- Minimal system:  existing functionality, password protection, graphical user interface, and new sensors.

- Ideal system:  interface with police and fire telephone systems and auto-diagnostic capabilities.

Schedule vs. resources, which is more important?

- Schedule is more important.

How important is developing an architectural basis for future development compared to creating a business solution?

- Architectural base is more important than a one-time solution.  Must be upgradable.

What are the priorities of the customer bases, e.g., home user, small company, large company?

- Small business, large business, and home user in that order.

How will customers upgrade--a completely new system or an incremental upgrade?

- Complete swap.

What is the role of the PC?  Does it have to connect to the internet? Can the system run without the PC?

- Can run without PC.  PC is for configuration.  PC does not need to be secure or hooked up to the internet.

Who owns the existing equipment?  Us or the customer?

- We do.

What is 90% of current warranty costs?

- Don’t know.

Can anything be sub-contacted out?

- No – this is our core competency.

Can we use COTS for anything?

- Yes – for instance, password protection.

### Ways to Regain Time if Simulation is taking too long

In general, the launch simulation needs to be as realistic as possible.  If the students are getting way too detailed and are spending too much time debating technical issues, the instructor should interrupt the discussion, point out that this will happen on real teams and maybe suggest some facilitation techniques the coach could use to move the team forward.  Then remind the students that this is only an exercise and that we need to make a decision and move on with the course.

Other options to save time are:

- For meeting 3 the class can use the conceptual design provided in the exercise “Student Workbook for the Launch Meeting 3 Exercise Project Strategy” instead of developing their own conceptual design.

- After meeting 3, the instructor can populate the tool for the planning manager in the evening after class or during lunch, then review the populated tool with the team for correctness and completeness.

- After meeting 5, the instructor can build the individual workbooks for the class during a break or after class.

- For meeting 8, the instructor can populate a draft presentation (like team leaders often do for their teams), then have the team leader walk through the presentation with the team and make any needed changes.

## Module Lectures

Each module includes a lecture describing the TSP launch meeting. Begin each module with the corresponding lecture material and continue with the exercise instructions, conduct the exercise and then come back to the “coaching considerations” and “messages to remember” slides.  Several modules have a section called “Reference Material” following the “messages to remember” slide.  These slides are purely for the student’s reference in preparing for the course’s exit exam and after the course’s completion.  The instructors should not spend any time covering this material.  The instructor should simply acknowledge its existence and that the student might want to review this material in preparation for the course’s exit exam, as the concepts found in these slides are addressed during the launch meetings simulations.

### Module 3, Meeting 1 Lecture

Slide 6, have the students open the launch notebook to the Meeting 1 tab and walk through the material.

Slide 10, walk through the launch preparation material with the students.

Slide 12, introduce the TSP BoK to the students.  Show them the material found in Section C3.2 and spend a little time going through the table of contents. It is a very useful coaching tool.

Before beginning the exercise, point out to the students that Mr. Jarvis’ and/or Mr. Best’s presentation is in their course notebook if they want to take notes during the presentation.

### Module 4, Meeting 2 Lecture

Slides 10 – 14, there are two different approaches you could take to this material. (1) You could have the students open their launch notebooks to the Roles section and go through each role in detail or (2) You could talk about each role at a high level then spend more time with the role specifications during the meeting 2 launch simulation.  If you choose the second option, before assigning roles during meeting 2, have the team walk through each role specification one at a time and list the top few things that particular role could do for the team as it relates to the Security Systems Upgrade Project.

The following are some questions for discussion after the launch meeting 2 exercise:

  - Does the team have a few measurable goals identified?

  - Do they understand what needs to be planned?

  - Are the roles understood?

  - Does everyone have a role?

### Module 5, Meeting 3 Lecture

Slides 4 and 5 talk about how meeting 3 forms all the pieces to the planning puzzle and without it, meetings 4 – 6 will struggle as they put the puzzle together.  Stress to the future coaches that it is very important that they do not rush through meeting 3, because if they do, their teams will struggle throughout the launch and will have a hard time building a plan they can commit to.

### Module 6, Meeting 4 Lecture

Slide 5, Meeting 3 The team has defined and agreed to the following Outcomes:

- conceptual design of what they are going to produce

- strategy for developing the product(s)

- a list of the products that they will produce

- the overall project and the detailed next-phase process

- assignments for completing any process, support, and/or role work

- they have all of the work identified for planning purposes.

Slide 7, The overall plan should be at a level of detail consistent with the information the team has at that time and is the focus of Meeting 4.

In meeting 6, the next phase plans need to be at a level where two to four tasks can be scheduled and completed each week. Detailed tasks should be in the eight to ten hour range.  After meeting 6, the team should have a detailed, balanced, and consolidated plan, which represents the most realistic plan the team can produce, without adjusting for risk.

### Module 7, Meeting 5 Lecture

Slides 9 – 12 are designed to have a discussion about quality and quality issues a coach needs to be prepared for, as not all teams treat quality the same.

Exercise

The following is a checklist of basic things to check for:

  - Are the quality goals adequate?  realistic?  aggressive?

  - Does the plan meet the team’s quality goals?

  - What adjustments must be made to the plan in order to meet the quality goals?

  - Are these adjustments practical and realistic?

  - Does the plan meet schedule goals?

  - If schedule goals are not being met, how could the team consider alternative plans?

- Adjust injection rates if design and code time is excessive.  Low productivity often results in unusually high injection rates.

- After the plan is complete, do the defect densities make sense? Based on defect densities, has the team allowed enough time for testing activities?

### Module 8, Meeting 6 Lecture

Slide 7 Shows how

- This meeting will produce individual and team detailed next phase plans.

- The overall plan should be at a level of detail consistent with the information the team has at that time.

- Next phase plans need to be at a level where two to four tasks can be scheduled and completed each week.

- Detailed tasks should be in the 8 to 10 hour range.

- This level of granularity will allow the team to track earned value accurately.

Once the plan is detailed, balanced, and consolidated, the team has the most realistic plan that they can produce, without adjusting for risk.

Exercise

Questions for discussion

  - Is the workload balanced? Does each team member know what they will be working on next week?

  - Would it have been easier to maintain the workload balance one week at a time?

  - Do the detailed plans meet the overall plan and schedule goals?

  - If schedule goals are not being met, how could the team consider alternative plans?

  - Is there an appropriate level of detail on SUMS and TASK to do quality planning?

### Module 9, Meeting 7 Lecture

Consider showing them the two risk taxonomies in the Student CD; A Taxonomy of Operation Risks and Taxonomy-Based Risk Identification.  When used during risk identification brainstorming, teams are more likely to think of a larger variety of risks.

### Module 10, Meetings 8 and 9 Lecture

Have the person who acted as Sr. Mgmt. in meeting 1 come back for meeting 9.

# Module 11 – Other Considerations

The objective of this module is to review other launch considerations including the following:

- the TSP launch postmortem process

- how to prepare for a launch

- how to conduct a relaunch

- coaching considerations for postmortems, launch preparation, and relaunches

## “Other Considerations” Lecture Flow

The flow of this lecture is as follows:

- the launch postmortem

- launch preparation procedures

- conducting a relaunch

## “Other Considerations” Lecture Detailed Notes

Slide 5, this meeting re-affirms to the team that the TSP is now their process:  they should make improvements to it, and make it work for them.

Slide 6, have the students open the launch notebook and walk through the LAUPM script.

Slide 7, stress the importance of submitting all TSP data to the SEI through their Partner Resource Center account, which they will receive upon completing this course (the Path to Certification lecture will be covered at the end of the course).

Slide 11, open the TSP BoK and walk through Knowledge Area 6.2.

Slide 15, walk through the Launch Preparation Checklists.

Slide 23, walk through the REL script.  Also note that in some organizations, management will always want a meeting 9 presentation, even when a meeting 1 is not needed. Also stress the importance of the team leaders preparation for meeting 1 (script REL1).

# Module 12 Coaching Individuals and Teams

The purpose of this lecture is to provide the students with some commonly used facilitator tools and a summary of the skills they will need to develop over time in order to become an effective TSP coach.

## “Coaching Individuals and Teams” Lecture Flow

The flow of this lecture is as follows:

- The facilitator

- Authentic behavior

- Resistance to change

## “Coaching Individuals and Teams” Lecture Detailed Notes

Slide 4, ask the team to describe what a facilitator is in their own words. Then cover the slide definition.

Slides 6 and 7, the instructor doesn’t need to go through each item in the list.  Simply pick a few and elaborate on why it is an important skill the coach will need to master.

Slide 8, talk about how the coach’s behavior will affect the outcome. Walk through each category and give examples of how the coach’s behavior affects the team’s dynamics.  Use the launch simulation as a reference point in your discussions.

Slides 10 – 13 are designed as interactive.  Walk through each item asking the class how they would deal with the given form of disruptive behavior, and then show the “answer.”

Slides 14 – 17 switches the discussion from dealing with team members to how they behave as coaches.  Do they exhibit authentic behavior?

Slides 18 – 23 address resistance to change.

# Module 13 Group Behaviors

This module is composed of the “Group Behaviors” lecture.  The objective of this is how to recognize and address different group behaviors at different stages of the team and project life cycle.

## “Group Behaviors” Lecture Flow

The logic of the lecture is this:

- team life cycle

- group working styles

- kinds of groups

- getting involvement

## “Group Behaviors” Lecture Detailed Notes

Slide 4, when a team is established, it often goes through a series of phases to become an effective team; forming, storming, norming, and performing.  The duration of each phase is a function of the team members’ individual maturity, team’s overall maturity, and the team’s leadership and coaching.

Slide 6, this is an emotional period where the engineers react to the new assignment and to the seeming impossibility of the challenges they face.

Use example from the book, Jeff’s team:

Engineers objected, the schedule was too short, they didn’t know the requirements, and there was not enough time to make a plan.

The TSP coach handled each as it was raised. What did management mean by nine months? What would happen if they produced it in six months, would they accept it? What management really said was, “we want this job done as fast as possible and the fastest we think you can do it is nine months.”   The coach then asked how long they thought it would take and what the team’s counter offer to managements bid was. They should not guess, they needed a plan to defend their date.

The team objected again, how can we make a plan when we don’t know the requirements. The coach responded, “You have to make a commitment, don’t you?” They agreed. He said, “Then you should make a plan, you should never make a commitment without a plan for meeting that commitment.”

The engineers argued that they could not make an accurate plan, they were new and didn’t have historical data. The coach responded that a plan will always be more accurate when more information is available; therefore, for maximum accuracy, they should wait until they’re done. But a plan is needed now.   Right now it will be less accurate, but now is when it is needed most.

The team’s final argument was they didn’t have enough time to make a good plan. The coach asked how long it would take if they had historical data, the team agreed it would not take long if they had the data. Now, without data, what could they do? Finally, one of the engineers responded, “guess.” They all agreed it should not take long to guess.

So the team members agreed that they should get to work to make a plan.

Slide 9, summarize the life cycle and close with adjourning.

Slides 10 through 14 discuss team working styles. Rather than read slides 12, 13, 14, and 15; start a group discussion on:  When teams might exhibit different communication styles during a launch?”  What team or project characteristics might lead a team to adopt a certain style? Under what circumstances would one style be more likely to lead to success?

Slides 16 through 18, simply pick a few items for the table and discuss.  Do not cover every item in the table.

Slides 19 through 24 contrast a working group with a process or a combat group. A combat group is likely to be evident in meeting 2, and a process group in meeting 3.  Discuss how you might recognize these behaviors and move the group toward a working group. Note that these behaviors can also occur after the launch during the team’s day-to-day activities, in which case they will likely become evident in the team’s weekly team meetings.

# Module 14 – TSP Roles

This module is composed of a lecture. The objectives of this module are to

- Be able to counsel team members on the performance of role duties

- Be prepared to coach a team on making roles work

## “TSP Roles” Lecture/Exercise Flow

The lecture begins with a discussion on why roles are needed, which leads to a discussion on what elements are necessary for roles to be successful:  vision, skills, incentives, resources, and an action plan. Each of these is discussed along with the consequences if an element is missing.  The lecture concludes with some coaching considerations.

## “TSP Roles” Lecture Detailed Notes

Slide 10, the best incentive is to ensure that the value of role work is continuously demonstrated. Emphasize weekly responsibilities that are relied upon by the team during work and in the meeting.

Slide 12, for example, the quality manager will likely need to start by closely monitoring that quality data is being properly recorded.  The quality manager might then focus on conducting inspections.

Slide 13, this model is based on work by Delores Ambrose, at Enterprise Corporation, a consulting firm that is no longer in existence. The model is a tool for use in the management of complex change in organizations. It shows the five conditions that must be in place for change to occur. If one of these is missing, the resulting response of change participants becomes a restraining force against change, so that if, for example, skill training is not provided, participants become anxious about being able to perform new tasks adequately, and the anxiety impedes the change.

Slide 16, if using the TSP+ version of the Launch Notebook, it is a good idea to have the students review the RTL and LTL scripts.  If you haven’t already mentioned how TSPm is different from TSP, you can also walk through slide 10, The Cross-Team Launch Process, in the Launching a TSPm Project presentation, provided in the TSP+ Release (Workshop TSPm Mtg. 1 Presentation.ppt).

# Module 15 – Tracking and Reporting

This module contains a lecture, “Tracking and Reporting,” and a video showing a simulated team meeting (from the team leader course).  The objectives of this module are to be able to

- assist a TSP team in tracking and reporting against their plan

- recognize common occurrences and problems with tracking and reporting, and apply hints for dealing with them

## “Tracking and Reporting” Lecture Flow

The lecture starts with a discussion of TSP schedule tracking. It proceeds to the details of plan management and reporting status in the weekly team meeting. It concludes with reporting to management.

## “Tracking and Reporting” Lecture Detailed Note

Slides 7 and 8 ask the students to explain the graphs.  Then looking at the Weekly Data, ask the students if the team is ahead or behind schedule?  Then ask them why the team is ahead or behind schedule?  Did the team get enough task hours?  Did they over or under estimate the work?

Slide 10 – 26, explain the concepts of task, time, defect and size management.  If using a tool other than the TSP Excel Workbook, you may want to substitute slides 16, 21, 23, 24, and 25 with equivalent screen shots from the tool being used.

Slide 27, set up the video situation with a short overview

- The team is composed of four team members, a team leader and a TSP coach.

- The team started developing their plan and started work seven weeks ago.

- The team is meeting weekly to discuss the status against their plan and to manage the quality of their product.

After you show the video, ask the students what they notice about how the team performed. Things like; structure, roles, data driven discussions, etc.

Slide 31, walk through the script WEEK with the students.

Slide 35, walk through the STATUS script and specification with the students.

# Module 16 – Maintaining Baseline Plan

This module is composed of the “Maintaining Baseline Plan” lecture and the “Maintaining Baseline Plan” exercise.  The objectives of this module are to build the skills needed to assist a team in maintaining their baseline plan and to recognize common occurrences and problems with maintaining a baseline plan and some hints for handling them.

## “Maintaining Baseline Plan” Lecture Flow

This lecture discusses issues associated with maintaining a dynamic plan.  It starts off talking about why plans change, then goes on to discuss how a team should address some of the more common reasons for plan changes.

## “Maintaining Baseline Plan” Lecture Detailed Notes

Slides 6-10, as data are collected; individuals see how long tasks actually take.

As the product evolves, individuals learn more about how they need to develop it; e.g.:

- Organizational structures change.

- Team assignments and staffing profiles change.

- Team dynamics evolve, including relationships and behaviors.

- Engineers may finish tasks ahead of or behind the plan.

- Tasks may be done out of sequence.

- There will be overlooked tasks.

- There will be occasional trends in poor estimates.

Slide 11, if a team member is replaced; the new team member gets the incomplete tasks from the old team member’s plan

- The new team member re-estimates and enters tasks based on personal historical data

- New team members enter their own schedule plan

- Consider adding a buffer or a learning period

- In some cases the new team member isn’t experienced enough to take on the old team member’s task, thus the tasks need to be redistributed between team members

Consider impact on existing team roles.

When a team member is assigned to other work temporarily, or their resource allocation changes, update that team member’s schedule plan.  If possible, load balance.

Slide 12, plan updates make everybody nervous.

- Managers anticipate schedule slippage.

- Team leaders question their ability to make commitments.

- Team members start to doubt their effectiveness.

The team must manage the plan dynamically and make every effort to hold to their commitments.

- If competently made, the original plan should have been based on historical size- and task-hour data.

- Without external changes, the overall plan should be accurate.

- Adjustments may be needed for normal estimating fluctuations at the detailed level.

- Dynamic planning is intended to preserve and improve the team’s schedule.

External changes may result in overall plan changes as well.

Slides 13 and 14, individuals can make updates to their plans without affecting other team member plans or the overall team plan.

When a team member must make changes to their plan and it affects other team member plans, the situation is an imbalance.

The team leader must work with the team to dynamically balance the work.

- Each individual needs to look at their actual data and refine their detailed plans where necessary.

- The planning manager produces the consolidated team plan, based on revised detailed plans.

- The team follows the dynamic load-balancing procedure described in launch meeting 6.

Slide 21, Make sure that the team is managing the plan rather than “managing the numbers” to make the data say what it is supposed to say.

Check that tasks are being completed in sequence and dependencies are not being ignored.

Make sure that the team is adhering to their quality plan.

Slide 22, the decision to conduct a relaunch should be based on team needs; i.e.:

- The workload is imbalanced.

- The plan is not guiding their work.

- New members are added to the team.

- There are external changes.

- There is a significant and unrecoverable deviation from the original plan.

Updating the plan takes time, and plan changes generally make it harder to track progress; Therefore,

- update individual detailed plans first

- if needed, update the overall plan as a last resort

- conduct relaunches only if necessary

## “Maintaining Baseline Plan” Exercise

The purpose of the exercise is to give the student experience in how to

- Assess schedule status

- Identify root causes of schedule deviation

- Evaluate alternative plans for recovery

This exercise builds on the previous exercise; the team is now five weeks into the plan. This example team is behind.  Form the class back into their small groups and give them 25 minutes to prepare a five-minute status report based on their results.  At the end of the 25 minutes, have each team present their status report to the class.  Ask the class to provide feedback to each team regarding their status, and a recovery plan. From the data, they should identify how far behind they are, the causes, and what actions to take. Hand out the book answer and review any items that were not covered in the class discussion.

# Module 17 – Maintaining a Quality Focus

This module is composed of the one lecture, the “Maintaining a Quality Focus” lecture. Exercises are built into the lecture.  At the end of this module, the student should be able to

- Assist a TSP team in maintaining a quality focus

- Recognize where teams are with respect to the quality journey and what they need to do to improve

- Use the methods, forms, and tools that support the TSP quality strategy

## “Quality Plan” Lecture Flow

The first two exercises are designed to get the students to think about how a quality-focused team looks, and what role the coach plays in helping the team achieve and maintain the quality focus.  Then the lecture goes on to discuss the "quality journey," followed by a section on Inspections, including an exercise discussion on how to make inspections a team habit.  The presentation continues with how TSP measures are used to track quality. The lecture concludes with a discussion of how to interpret TSP quality data.

## “Quality Plan” Lecture Detailed Notes

Slide 6 describes the TSP strategy for improving quality by continuously learning how to remove defects earlier in the process or preventing their injection altogether. This cannot happen immediately, individuals and teams improve their performance as they follow the quality journey.

Slide 9 introduces the “quality journey". It's important for the TSP Coach to understand the current skill and understanding level of the team in order to help the team proceed along the next step in their quality journey.

Slide 10 lists typical steps along the quality journey progression.

Slides 20 – 26, instead of talking to each slide have the students take out the INS form, INS script, and Inspection Roles and Responsibilities and walk through the material.  Then quickly go through the slide covering any topic missed in the walkthrough.

Slide 27, team inspections require a considerable amount of effort. Several team members will need to prepare for and participate in the inspection. The individual should have done a thorough personal review and certified that the product is ready for team inspection. If the product is not ready for team inspection, the team’s time will be wasted. Inspections are not effective unless the effort is planned, the individuals are properly trained, and the inspection process is followed faithfully.

Slides 29 – 31, make sure the students understand the theory behind the Capture-Recapture method.

Slide 34, have the class form back into groups to discuss how the coach can make inspections a team habit.  They should come up with ideas such as:

- The coach acts as the moderator of the team’s first inspection

- The coach works with the quality manager to conduct inspection pre-reviews. Look at the results of the design and code activities. Look at the results of the personal reviews. Assess whether or not the product(s) are ready for team inspection.

- Check to see if individuals are maintaining review checklists

- Etc.

Slide 39, this slide lists the formulas for the axes of the "quality profile." Go on to the next slide and describe how the profile captures the development process top to bottom, design versus coding at the top, ratio of creation to review time, then defect levels describe the criteria along each axis. These are important to know. Emphasize the general principles behind the actual values.

Slide 42, this is a worked example

Design/code time = 1: as design time reduces, score reduces proportionately.

Same with review time parameters.  If 25% versus 50%, value = .5

Slides 49 through 54 describe some typical data charts that can be used to evaluate plan versus actual or unusual conditions.

Slide 57 refers to a spreadsheet. The spreadsheet is located in the students CD, called ECONOMICS OF QUALITY_V4.xls.  Instructors should familiarize themselves with the quality simulator prior to leading this exercise.

# Module 18 – Coaching the Team

This section covers module 18 of TSP Coach Training.  This module is composed of one lecture, the “Coaching the Team” lecture and a checkpoint exercise.  This module introduces post-launch coaching and the checkpoint script.  The objectives of this module are to know and understand the responsibilities of the coach during the project, know how to deal with issues related to process discipline, and  understand how and when to conduct a TSP checkpoint.

## “Coaching the Team” Lecture Flow

The lecture begins with coaching responsibilities. The bulk of this lecture discusses establishing and maintaining process discipline. The final section of the lecture describes the TSP checkpoint.

## “Coaching the Team” Lecture Detailed Notes

Slide 7, successful coaching requires the right attitude and establishing a constructive and trusting relationship with the team members.

Slide 8, take small steps, provide feedback, and recognize every small success.

Slide 9 describes process discipline and why it is important. Without process discipline, we do not have a repeatable process to guide our work or use as a basis for improvement.

Slides 10 through 12 discuss process discipline and data-gathering.  The first step in establishing discipline is gathering detailed process data. When team members complain about the effort required gathering data, it is often an excuse for not following a process. Measuring the effort required to gather data usually demonstrates that the effort is insignificant.

Slide 13 explains that the best motivation to gather data is to actually use the data to manage your own work.

Slide 16, process discipline requires that team members understand and agree with the process. Where they disagree they should create a PIP.  They must take ownership of the process and process improvement.

Slide 18, the conclusion of the discussion should include the principle that the team leader will set the standard. If the team lead allows a breakdown in process discipline, then discipline will be neither established nor maintained.

Slide 19, process improvements are usually implemented during relaunch cycles. Experienced teams now understand better how to define and improve their process. The new work cycle is an opportunity to start over with a new process.

Slides 22 through 25 describe the checkpoint process and introduce the checkpoint exercise. Emphasize that the checkpoint is not an audit but is an evaluation of the teams TSP fidelity. The purpose is to help the team improve performance.  Point out to the students that this material can also be found in the CHECKPOINT script.

Slides 26 through 28 talks about how to conduct an “interview” which is a step in the CHECKPOINT script.  The team members must feel comfortable during the interview and the focus must be on helping the team members and the teams improve.

## “Coaching the Team” Exercise

The purpose of this exercise is to give the students more experience evaluating individual and team data in preparation for a checkpoint interview and practicing their interviewing skills.  This exercise can take longer than the time allotted.  At a minimum make sure each student has time to review the data and discuss their findings with their assigned classmate. In general, students will only have time to review one team member’s data as a coach and perform the role of only one team member; thus not all Team Members A – G will be used in very small classes. At the end of the exercise, pass out the example checkpoint report.  Take time to go over the report.  Note that the table in appendix A is part of the TSP+.   While this table can be an excellent tool for providing feedback on the team’s process discipline, care should be given when sharing this table with management, as the checkpoint should be focused on improvement not on auditing.

# Module 19 – Coaching the Team Leader

This module is composed of the “Coaching the Team Leader” lecture and the “Coaching the Team Leader” exercise. The objective of this presentation is to describe the key responsibilities of the team leader; how team leaders should deal with common management, team, and individual problems; and how to handle common problems encountered when working with the team leader.

## “Coaching the Team Leader” Lecture Flow

The lecture starts by describing the responsibilities of the team lead followed by common problems with the team lead behavior. The final section of the lecture addresses how to coach the team lead.

## “Coaching the Team Leader” Lecture Detailed Notes

Slides 6 and 7, between these two slides the point to make is that the team leader’s role has changed.  A culture shift needs to occur. While previously the team leader took the responsibility for the project:  planning, tracking, managing all aspects; now the team leader has delegated much of the project responsibility to the team.

Slide 8, the team leader

- Doesn’t attend training, doesn’t have time for it

- Doesn’t require that engineers attend the training

- Doesn’t hold weekly meetings

- Makes commitments for the team

- Changes the team plan

- Does nothing about a team member that isn’t following the process

Slide 10, ask the following questions:

- How should you approach Management?

- What should you tell the team leader prior to going to management?

- Can the team succeed on this path?

On the last point, make sure to point out you’re not suggesting that the team leader be fired.

Slide 11, here is an example of the previous scenario that can be found in the book. This is based on an actual story.

Slide 12, talk about the coach following steps 1 & 2. Marsha’s failure to follow the process cost her her job. As a coach, a duty to the team lead is to help her succeed. The ultimate failure here was management--yet Marsha was the one punished.

Slide 13, as a coach you will encounter a number of difficult situations.  The remainder of this presentation will look at some typical problems. When facing these difficulties, remember to separate engineering problems from management problems.

Slide 14, how can a TSP project wind up this way? It may be a dysfunctional team leader not following the process. It may also be the case when a non-TSP project is in trouble, and a TSP trained/experienced Team Leader is asked to take over the project.

Slide 17, there are really two problems here. TSP helps with the engineering problem; i.e., the discipline to evaluate every change and make the impact known. Then it is up to management to decide how to handle this. Obviously the best situation is for management to stand up to the customer.

Slide 19, a bluff is called “management chicken.” Management will often ask for the impossible to avoid asking for too little. TSP helps the team leader separate the ploys from the unreasonable demands.

Slide 26, be very careful what you ask for because you're likely to get it, good and bad. If the engineers think their evaluations will be based on some numerical measures and that the team leader has some specific targets for those measures, they will do their utmost to meet those targets, regardless of how their actions may impact any other objectives.

An example of measurement dysfunction was illustrated by the trans-Siberian railroad. Managers’ performance was being measured by the number of cars crossing the continent. So they had many trains of empty cars crossing the continent. They changed the measure to require the cars be loaded and the worker filled the cars with anything available, including water.

Slide 27, it’s critical to take care of a difficult person because of the effect they have on the team. The team leader either needs to change their attitude so that they become productive team members or have them removed from the team so they don’t disrupt the team. This latter case is sometimes called "addition by subtraction."

Slide 29, this is pretty strong medicine, but it demonstrates the expectation that you were being paid to do a job and that gathering this data is an important part of the job.

## “Coaching the Team Leader” Exercise

Distribute these scenarios among small teams. If the class is small, give each student a scenario. There are no handouts for this exercise so be sure to discuss the alternatives with the class.

# Module 20 – Post Launch Coaching

This module is composed of the one lecture, the “Post Launch Coaching” lecture.  The objective of this lecture is to prepare coaches to work with new and inexperienced teams.

## “Post Launch Coaching” Lecture Flow

The lecture topics include:

- Post-launch briefing

- Weekly team meeting

- Inspections

- Individuals

- Roles

- Team leader

- Coaching plan

## “Post Launch Coaching” Lecture Detailed Notes

Slide 5, after the launch the coach should spend some time with the team discussing the coaching plan.

Slide 6, the coach should plan to attend some of the early team meetings to make sure the meeting process is being followed

Slide 8, team inspections require planning and preparation. Assure that the initial inspections are done right

Slide 11, it's essential to build a good working relationship with the team lead. The team lead is the single most important person on the team. If you cannot work with team lead you will not be able to work with the team.

Slide 13 provides an example of a coaching plan

# Module 21 – Introducing TSP

This module contains the “TSP Introduction Strategy” lecture. The objective of this lecture is to help you become familiar with the SEI course sequence that supports the TSP/PSP introduction strategy and to produce a timeline for an introduction sequence based on the introduction strategy.

## “Introducing TSP” Lecture Flow

The lecture starts with an introduction to transition basics and change management. This is followed by a description and justification for PSP/TSP introduction strategy.

## “Introducing TSP” Lecture Detailed Notes

Slide 9, this curve is called the "S" curve. Transition of TSP will start off slowly before going through a period of rapid expansion and then taper off from the top. The introduction will go through a set of phases; contact, awareness, understanding, trial use, adoption, and institutionalization. The bulk of this presentation will describe what you should be aware of and activities during each of these phases.

Slide 10, the "S" curve is the cumulative integral of a normal distribution. Distinct groups; innovators, early adopters, early majority, and late majority will become involved during the different adoption stages. Each group has different needs and expectations. Note Laggards will likely avoid adoption at all costs.

Slides 29 and 30 introduce training and the training sequence.

Slides 35 through 50 talk about the importance of planning for Trial Use, followed by the need for short and long term objectives, the involvement of line managers, and the TSP Introduction Steps.  Finally, the lecture concludes with a discussion on Institutionalization.

# Module 22 – Path to Certification

This module is composed of one lecture.  The objective of this module is to explain the difference between the Associate Coach and Coach roles and to understand the path to certification for roles.

## “Path to Certification” Lecture Flow

The lecture starts by asking the question “Why Certification?” then moves onto the coach qualification tracks.  Finally it talks about the TSP Associate Coach’s observation phase and the TSP Coach’s mentoring phase and how they work.

## “Path to Certification” Lecture Detailed Notes

Slide 5, have the students open the TSP Coach Certification Guidebook and turn to Figure 1.  Go over the Associate Coach’s two paths noting that they both converge with this course.  Then talk about the Coach and Mentor Coach path.

Slide 7, walkthrough this diagram and talk about how the Coach and Associate Coach are “partners” in making sure the team is successful using tailored approaches to meet the needs of both the team and it’s individual members within the TSP principles.  If you haven’t already done so, this is a good time to have the class open the TSP BOK and turn to Knowledge Area 1.3: TSP Principles and discuss the principles with the students to make sure they understand all of them.

Slide 11, have the students turn to Appendix A of the TSP Coach Certification Guidebook and go through the different Coaching Skills.

Slides 14-18, have the students turn to Appendix C of the TSP Coach Mentoring Program Guidebook, Version 2.0 and go over the forms listed as you walk through the slides.  It is the responsibility of the observer (TSP Coach or Mentor Coach) to fill in and submit the LOE, TSP Associate Coach Skills Checklist and AFAR to the SEI. An electronic copy of the forms can be found in the student CD.  Either the associate coach or the observer can submit the team’s data on the Partner Resource Center.  When they do this, they must make sure to list both the team’s associate coach and coach.

Slide 29, go through the listed forms which can be found in Appendix C of the TSP Coach Mentoring Program Guidebook, Version 2.0.  Also note that an electronic copy of these forms can be found in the student CD.

Slides 30 and 31, have the students open the TSP Coach Mentoring Program Guidebook, Version 2.0 to Figures 4 & 5 and walk through the diagrams in detail.  Point out the NOTE on slide 30, so students are not surprised when their mentor requires them to go through two TSP Cycles before recommending them to take the SEI TSP Coach Certification Exam.

Slide 35, if they have any questions about certification or their certification status they should contact the SEI via tsp-mentoring@sei.cmu.edu.

# Module 23 – Summary

This section covers module 23 of TSP Coach Training.

## “Summary” Lecture Flow

The lecture starts by summarizing the course and ends with evaluations.

## “Summary” Lecture Detailed Notes

The course concludes with a final set of slides.

Slides 2 and 3 summarize the course.  Refer back to the course expectations flip charts to review that their expectations were met.  Let the class know that there are a lot of resources available to them as coaches if they have questions later.

Finally, have the students complete the SEI course evaluation forms and CEU/Course completion certificate sign-up sheet.  Collect these completed forms and send them to the SEI.  The SEI will send you course completion certificates.

Give the students a quick break before administering the TSP Coach Training Exit Exam.

®SM 	Personal Software Process and PSP are service marks of Carnegie Mellon University.

®	Carnegie Mellon is registered in the U.S. Patent and Trademark Office by Carnegie Mellon University.