## Slide 1
TSP Executive Strategy Seminar
Module 2: Strategies and Principles
Notes: <number>
This module introduces the TSP to executives. It does not sell, stays at the conceptual level, and focuses on the issues that typically concern executives.
In presenting this module, avoid getting into detail. The rest of the seminar does that and it takes all day. Wherever you can, connect the points in this module to the “Winning with Software, an Executive Strategy” text or to later parts of the seminar.
With executives, remember the key principles of executive presentations (from the TSP STATUS specification, page 3):
Move quickly
Use plain language
Be crisp (make each point once and clearly)
Understand the audience’s questions
Refer to your back-up (in this case, the rest of the seminar or the text)

## Slide 3: Module Overview
Knowledge work
People management
Managing knowledge work
Why the TSP works
Notes: <number>
While the TSP incorporates the principles espoused by Drucker, Deming, Juran, and others, it is different. As will be shown later in the seminar, this difference is what determines whether groups generally talk about management principles or actually follow them in their work.
Also, in presenting this seminar, remember that many executives will already be familiar with many of these principles so you should emphasize that this review is provided to set the stage for what follows.
While many of the executives may not have thought much about this topic, present the material in a way that does not assume they need to be taught these topics.

## Slide 4: Knowledge Work
All development is becoming knowledge
work.
Knowledge work
  requires skilled and motivated workers
  produces intangible intellectual products
  involves working with people
Managing knowledge work fundamentally differs from managing other kinds of work.
  Knowledge work produces intangible intellectual products.
  Essentially all systems and software work is knowledge work.
Notes: <number>

## Slide 5: Management Styles
To do their best work, knowledge working teams need a new style of management.
The principal management styles have been
  Body management – people as oxen
  Task management – people as machines
  Knowledge management – people as individuals
Notes: <number>

## Slide 6: Body Management
In body management,
people are just muscles.
They must be driven and
directed.
Historically, body management has treated people as slaves.
In body management, motivation is through fear.
Notes: <number>

## Slide 7: Task Management - 1
As defined by Frederick Winslow Taylor, there are three principles to task management.
  Work incentives are required.
  Management knows the best way to do each job.
  Management requires that the workers follow this best way.
Notes: <number>

## Slide 8: Task Management - 2
These principles rest on several assumptions.
  The workers cannot be trusted to manage their own work.
    Managers and workers have different motivations.
    Unless the workers are managed, they will be unproductive.
  The managers can closely monitor and control the work.
  The managers understand current job status and can take prompt corrective action.
Notes: <number>

## Slide 9: Managing Knowledge Work -1
The four principles of knowledge management are
  Only the workers understand the work.
  Knowledge workers must know how to manage themselves.
  The workers must be trusted to manage their own work.
  Knowledge workers need motivation, leadership, and coaching.
Notes: <number>

## Slide 10: Managing Knowledge Work - 2
To manage themselves, knowledge workers must behave like responsible managers. They must
  make accurate plans
  negotiate commitments
  consistently meet their commitments
  do quality work
Software is the first knowledge industry.
It won’t be the last!
Notes: <number>

## Slide 11: Planning Knowledge Work
To make realistic plans, the planners must
  understand the work
  make accurate estimates
  have historical data on similar work
  recognize that all unplanned commitments are unrealistic
For knowledge work, only the knowledge workers
  know how the work will be done
  understand what similar work has cost
  can have data on similar work
Only the knowledge workers can plan knowledge work.
Notes: <number>

## Slide 12: Negotiating Commitments
To negotiate commitments, the knowledge workers must
  understand what management wants
  make their own plans
  have confidence in their plans
  be able to defend their plans
To responsibly negotiate with knowledge workers, managers must
  describe what they need and why
  have the knowledge workers defend their plans
  trust them to do their best
Notes: <number>

## Slide 13: Commitment Management
The objective of commitment management is to meet program commitments.
This further requires that the knowledge workers and their teams
  precisely know their project status
  keep management informed of their status
  consistently manage changes
  promptly address schedule problems
  ask for help when they need it
Notes: <number>

## Slide 14: Doing Quality Work
To consistently meet their commitments, knowledge workers must do quality work.
  rework is expensive and time consuming
  quality work is predictable and efficient
To do quality work, the knowledge workers must
  measure and manage quality
  feel personally responsible for quality
For knowledge workers to work this way, management must
  establish quality standards
  recognize and reward quality work
  use rational management
Notes: <number>

## Slide 15: Rational Management -1
Rational management is the style used with the TSP to manage knowledge workers.
It is based on the principle that software people are loyal, thinking professionals that can be enlisted to help you solve the organization’s problems.
The four elements of rational management are:
  goal setting and measurement
  planning and negotiating commitments
  using facts and data to make decisions
  monitoring work and using data to anticipate problems
Notes: <number>

## Slide 16: Rational Management -2
1
3
2
4
Anticipate and correct
Plan and review
Set goals
Measure and track
Set short-term goals and objectives
Review and negotiate plans
Require detailed plans
Measure and track performance
Require disciplined work
Anticipate and correct problems
Monitor business performance
Review and track goals
Notes: <number>

## Slide 17: Setting goals
The first element of rational management is setting aggressive goals.
To set and achieve aggressive goals
  know aggressive from irrational
  break long-term goals into short term actions
  provide support for achieving goals
  insist on specific plans to achieve goals
  measure and track plan milestones and checkpoints
You also need motivated and disciplined people.
Notes: <number>

## Slide 18: Plan and Review -1
The second element of rational management is planning.
To achieve your goals
  insist that all work is planned
  have the people that will do the work make the plan
  be certain that they believe in, and are committed to, the plans they make
Notes: <number>

## Slide 19: Plan and Review -2
Your review is as important as the plan.
  Is the plan complete?
  Was historical data used to make the plan?
  Does the team own the plan; can they explain it?
If the team doesn’t believe they can make the date believe them!
Negotiate! Fair negotiation will strengthen everyone’s commitment.
Notes: <number>
Speaker’s Notes
You may have to bet your job on the plan so be sure that the peopled doing the work are committed to the
strategy and approach
resources
quality
dates
If the team doesn’t believe they can make the date believe them! The chances of an earlier date are nil.
Since nearly all dates management provides are based on unrealistic customer expectations (want it today at no cost), expect to negotiate with team.
Be VERY concerned if the team can meet your dates.
You weren’t aggressive enough
The team buckled to management pressure
Possibly, you’re good enough to make a great estimate but unless you have a solid track record supported by the team’s historical data, don’t count on it.
Negotiate: negotiation helps the team establish a stake in the plan. The dates become their dates and that helps you ensure that they are all committed to the plan

## Slide 20: Measure and Track
The third element of rational management involves getting and using facts and data.
In any crisis, getting the facts will often make order out of chaos.
Where do you get the data?
Motivated, disciplined teams
  use facts and data
  know how and why to gather data
  consistently measure their work and report status and results
Notes: <number>
Speaker’s Notes
Getting the facts. Percent defect-free example ?
Influenced by CMM or CMMI, Six Sigma, or ISO, many executives believe their software developers and managers need to have processes and measures.
But, you don’t want managers and developers that have processes and data, you want managers and developers that USE processes and data.
Connects to software management principles these should be in a previous slide titled software management principles.
Motivated, disciplined (trained and skilled?) teams will also use facts and data (rational teams)
They know how and why to gather data
They consistently measure their work and report the results.
By asking for and objectively using the teams facts and data you demonstrate trust in your people and a willingness to listen to their problems, plans, and ideas.
By using this rational approach to management, you are motivating the teams to do quality work with discipline.
You are then able to set more realistic, but aggressive goals, and are able to precisely track the work

## Slide 21: Anticipate and Correct
By asking for and objectively using the teams facts and data you demonstrate trust in your people and a willingness to listen to their problems, plans, and ideas.
This motivates the knowledge working teams to do quality work with discipline.
With rational management, teams
  set aggressive but realistic goals
  measure and track their work
  anticipate and correct problems
  promptly come to management for help when needed
Notes: <number>
Speaker’s Notes
Getting the facts. Percent defect-free example ?
Influenced by CMM or CMMI, Six Sigma, or ISO, many executives believe their software developers and managers need to have processes and measures.
But, you don’t want managers and developers that have processes and data, you want managers and developers that USE processes and data.
Connects to software management principles these should be in a previous slide titled software management principles.
Motivated, disciplined (trained and skilled?) teams will also use facts and data (rational teams)
They know how and why to gather data
They consistently measure their work and report the results.
By asking for and objectively using the teams facts and data you demonstrate trust in your people and a willingness to listen to their problems, plans, and ideas.
By using this rational approach to management, you are motivating the teams to do quality work with discipline.
You are then able to set more realistic, but aggressive goals, and are able to precisely track the work

## Slide 22: The TSP Strategy
The TSP strategy shows organizations how to manage modern development work.
  Train, guide, and support the knowledge-working teams.
  Trust the teams.
  Motivate the teams.
  Treat teams as assets to be
    built
    coached
    preserved
    developed
Notes: <number>
To ensure that they are properly addressing the problems of the future, it is essential that organizations follow sound management principles.
The TSP strategy does this by harnessing the inherent strength, creativity, and power of the organization’s workforce. This requires that management trust their teams and give them the authority to make their own decisions and to manage their own projects.

## Slide 23: Messages to Remember
Modern development work is knowledge work
To do predictable and high quality work, the knowledge workers must manage themselves
To manage themselves, the knowledge-working teams and team members must plan, measure, and manage their own work
Teams produce extraordinary results when
teams are motivated by proper leadership, coaching and support
teams are disciplined in their work
teams follow sound processes and plan
Notes: <number>
When all of an organization’s work is planned, managed, tracked, and quality controlled, management can see precisely where all of that work stands against the plan. Then, deviations can be detected in time to address them and projects are far more likely to be successful.
Leadership, coaching, and support are critical for superior teams and for superior teamwork. With the proper environment and with adequate management priority, teams can do extraordinary work. What is most exciting: teams love to do great work, and with recognition and feedback, they will strive to do even better.