## Slide 1
TSP Executive Strategy Seminar
Module 4: Building Self-directed Teams

## Slide 3: Module Overview
Software teams
Self-directed teams
The TSP process
TSP results

## Slide 4: A Software Product is a Team Effort
Software products are made from software modules or components.
These modules are designed, built, integrated, and tested by a team of software developers.
The team’s skills, spirit, discipline, and commitment govern the results.

## Slide 5: Successful Team Practices
When development teams work well, they generally have successful projects.
To be successful, teams need
  clear goals
  established roles
  defined processes
  agreed-upon plans
Teams also must be motivated and personally committed.
Without these, teams will rarely be successful.

## Slide 6: Self-directed Teams -1
Traditional team
The leader plans, directs,
and tracks the team’s
work.
Self-directed team
The team members participate
in planning, managing, and
tracking their own work.

## Slide 7: Self-directed Teams -2
Self-directed teams
  are attacking important problems
  have aggressive but realistic goals
  work to defined plans and processes
The team members
  are skilled and trained for the job
  know their roles and responsibilities
  are personally committed to the work
Because the team members are in control of their own work, they are motivated to do a superior job.
The TSP builds self-directed teams.

## Slide 8: Building Self-directed Teams
Self-directed teams must be built.
This requires a team-building process.
Team
Member
Skills
Team
Building
Team
Management
Process discipline
Performance measures
Estimating & planning skills
Quality management skills
Goal setting
Role assignment
Tailored team process
Detailed and balanced plans
Team communication
Team coordination
Project tracking
Risk analysis
PSP
TSP

## Slide 9: The TSP Launch
In the TSP team-building process, teams
  establish their own goals and roles
  define their own strategies and processes
  produce their product development plans
  defend their plans to management
TSP teams
  own their own processes and plans
  understand why their goals are important
  have voluntarily committed to their goals
  believe that their commitments are achievable
All team members participate in the launch.

## Slide 10: TSP Process Structure
TSP projects can start on any phase or cycle.
Each phase or cycle starts with a launch or re-launch.
The strategy is to
  develop in increments
  use multiple cycles
  work-ahead
TSP permits whatever process structure makes the most business and technical sense.
Phase or cycle
Postmortem
Development
phase
or cycle
Launch
Re-launch
Project
Postmortem

## Slide 11: The TSP Launch Process
1. Establish
product and business goals
2. Assign roles and define team goals
4. Build overall
and near-term plan, estimate size, tasks, and resources
5. Develop the quality plan
6. Assign resources, load balance, make personal plans, consolidate personal plans into team plan
7. Conduct risk assessment, create and assign risk mitigation plans
8. Prepare management briefing and launch report
Launch postmortem
9. Hold management review, negotiate and approve plan
3. Produce development strategy and tailored process
A qualified TSP team coach guides the team through a defined process to develop its plan and to negotiate that plan with management.

## Slide 12: TSP Launch Meeting 1
In launch meeting 1, management
  describes what they want done
  explains why the job is important
  answers the team member’s questions
The objectives of meeting 1 are to
  motivate the team members to do this job
  ensure that the team understands management’s criteria for success

## Slide 13: TSP Launch Meetings 2 through 8
During the TSP launch, the team members
  define a process and strategy for doing the job
  produce detailed team and personal plans
  assess the risks of their plans
  present their plans to management
Because the team and team leader have a great deal to do during the launch, they
  are guided by a trained TSP coach to help them focus on building the plan
  work without observers

## Slide 14: TSP Launch Meeting 9
In launch meeting 9, the team presents its plan.
  This will be the best plan that the team knows how to make.
  If the members do not see how to meet management’s objectives, they present alternative plans.
Management’s responsibilities in meeting 9 are to
  probe the team’s plan
  assess the plan’s accuracy and completeness
  approve the plan if it is suitable

## Slide 15: TSP Launch Meeting 9 (cont.)
Team plans rarely meet all of management’s objectives.
When this occurs, managers must
  identify the most suitable alternate plan
  suggest other choices if no suitable plan is available
At the meeting’s conclusion, management
  decides how to proceed
  tells the team its decision
  explains why they made the decision
  thanks the team members for their work

## Slide 16: TSP Team Operation
Following the launch, the team does the job.
  follows its plans
  tracks the work
  regularly assesses project risks
  reports to management on status and progress
For longer jobs, TSP teams periodically relaunch their projects.

## Slide 17: The TSP Relaunch
Teams can make detailed plans only for about three to six months.
Longer-range plans are rarely accurate enough to guide development work.
A relaunch is needed to
  update the plan based on new knowledge
  make new detailed plans
The relaunch is similar to the launch process.

## Slide 18: Adoption
Organizations using, piloting, or preparing to pilot the TSP.
Advanced Information Services
AMRDEC
Bechtel-Bettis
Centre De Investigacion En Matamaticas
Census Bureau
Sun Microsystems/Cluster File Systems
Computing Technology, Inc.
CQG, Inc.
CRSIP / STSC / DRAPER
Davis Systems
DEK
DOE / Los Alamos
DOE / Naval Reactors
DPC Cirrus
Dynamics Research Corp
EDS.
Evince Media
IBM Japan
IBM Mexico
Idea Entity Corporation
Intuit
Kaitatsu, Ltd.
KPMG
Kyushu Institute of Technology
Los Alamos National Laboratory
M/A-Com Private Radio Systems, Inc.
Magellen
Microsoft
Motiva
NASA Langley
NAVAIR
NAVOCEANO
NCS Pearson
Oracle
Prodigia S.A. de C.V.
PS&J Consulting - Software Six Sigma
QuarkSoft
SAIC
Sandia National Laboratories
Softek
STPP, Inc.
STSC
Tec de Monterrey
Unisinos
University of Alabama / Huntsville
University of Queensland
Activision/Vicarious Visions

## Slide 19: TSP Performance Summary -1
Performance Category | TSP Impact Study (2003)* | Typical Industry Performance (Standish Group)**
Schedule error average | 6% | 
Schedule error range | -20% to +27% | 
* From a study of 20 projects in 13 organizations conducted in 2003
** Of the unsuccessful projects, average schedule error was 222%

## Slide 20: TSP Performance Summary -2
Source: CMU/SEI-TR-2003-014
Notes: From a study of 20 projects in 13 organizations conducted in 2003.

## Slide 21: TSP Performance Comparison
From a study published in 2000
  fifteen projects in four organizations
  CMM ML1, ML2, ML3, and ML5
  TSP improved effort and schedule predictability at all maturity levels
Schedule Performance | 
Study baseline | +27% to +112%
TSP | -8% to +20%
Effort (Cost) Performance | 
Study baseline | +17% to +85%
TSP | -25% to +25%
Source: CMU/SEI-TR-2000-015

## Slide 22: Process Improvement Pays Off
Source: CMU/SEI-TR-2003-014

## Slide 23: Predictable Schedules
CMM introduced
TSP introduced
[Source: AIS]

## Slide 24: Intuit Quality Improvement
TSP reduced defects found in system test by 60% over the previous two releases of QuickBooks 2007 release.
Intuit reported a savings of $20M from a reduction in customer support calls on QuickBooks 2007.
Using TSP, Intuit’s 2007 release of QuickBooks met every major milestone and delivered 33% more functionality than planned
Source: Intuit

## Slide 25: Microsoft Schedule Improvement
First-time TSP projects at Microsoft had a 10 times better mean schedule error than traditional projects at Microsoft as reflected in the following table.
Microsoft Schedule Results | Non-TSP Projects | TSP Projects
Released on Time | 42% | 66%
Average Days Late | 25 | 6
Mean Schedule Error | 10% | 1%
Sample Size | 80 | 15
Source: Microsoft

## Slide 26: Users Like TSP
The comments below from managers and developers describe their experience with TSP.
Source: CMU/SEI-TR-2003-014

## Slide 27: Messages to Remember
To be successful, teams need
  clear goals and roles
  agreed-upon processes and plans
On self-directed teams, the members
  own their own processes and plans
  understand their goals and roles
  voluntarily commit to their goals
  believe their commitments are achievable
The TSP launch builds self-directed teams.