## Slide 1
TSP Executive Strategy Seminar
Module 7: Introducing and Sustaining the TSP

## Slide 3: Module Overview
TSP introduction: overview
Introduction steps
Launching the pilot program
Management’s role in introduction
Building the coaching team
Sustaining continuous improvement

## Slide 4: TSP Introduction: Overview
Establish strategic objectives
Name the transition champion
Initiate 3 to 5 pilot TSP projects
Develop a scale-up capability
Sustain continuous improvement

## Slide 5: Strategic Objectives
Short term
  Establish pilot project goals.
  Define a baseline for measuring improvement.
  Produce an initial milestone time-line.
  Set initial business benefit goals.
  Set initial PSP/TSP staffing, training, qualification, and certification goals.
Long term
  Produce a long-term milestone time-line.
  Set long-term PSP/TSP staffing, training, qualification, and certification goals.
  Define long-term business benefit goals.

## Slide 6: Establish Success Criteria
What would success look like?
Define the truly successful outcome. Be specific.
  percent defect free product
  service and support cost improvements
  customer satisfaction measures
  cycle time acceleration
  - - -
Publish these goals and consider them in reviews and evaluations.

## Slide 7: Involve Line Management
You should involve line management in objective setting.
The transition team can only initiate and support process changes but cannot make them happen.
The only people who can change the behavior of development groups are the group’s managers.
During rollout, ask the line managers for transition status reports.
Include transition goals in line-management measurements and evaluations.

## Slide 8: Transition Champion
Appoint a transition champion: Without one, little will get done.
The TSP champion is responsible for
  establishing the transition plan
  negotiating this plan with the product managers
  reviewing the plan with senior management
  monitoring and guiding the transition effort
  leading the dedicated transition resources

## Slide 9: Launching the Pilot Program
Start with three to five TSP prototype projects.
  Allocate resources.
  Establish responsibilities.
  Produce plans to meet the prototype goals.
  Train the pilot TSP teams and their managers.
  Launch the teams.
  Gather data and evaluate and review the results.
  Make needed adjustments.
Use the first TSP pilot projects to build experienced coaching and transition resources.

## Slide 10: Allocate Resources
Improvement takes work. Trained and qualified professionals must
  teach the courses, coach the teams, draft policies, and provide guidance and support
  get help in solving problems
  lead the transition effort
  measure, evaluate, and report on the work
The transition team must have sufficient resources.
Establish a coaching-staff target of 2% to 3% of the professional population.

## Slide 11: Motivate Participation
Developers are reluctant to participate in experimental programs.
Emphasize that management has selected the TSP as a new direction for the organization.
Stress the opportunities to
  provide TSP experience for the entire organization
  establish a benchmark for future teams
  learn a new and exciting technology
  build valuable skills and knowledge
Notes: Be aware of risks and the investment that you are making.

## Slide 12: Selecting Pilot Projects
Pick 3 to 5 medium- to large-sized pilot projects.
  8 to 15 team members
  4 to 18 month schedule
  Software-intensive new development or enhancement
  Representative of the organization’s work
  Important projects
Select teams with members and managers who are willing to participate.
Consider the group relationships.
  Contractors
  Organizational boundaries
  Internal conflicts
Notes: Be aware of risks and the investment that you are making.

## Slide 13: Deploying TSP
TSP is introduced into an organization on a project-by-project or team-by-team basis.
TSP is more than a training program, the new skills must be used in a team setting soon after training ends.
Treat the deployment like a project.
  Set goals
  Assign responsibilities
  Allocate resources
  Involve line management
  Plan and track
 | TSP Introduction Steps
1. | Start by identifying external or internal resources to lead the effort.
2. | If internal resources are selected, send them to SEI training to become authorized instructors and coaches.
3. | Train top management, then select two or three initial projects or teams.
4. | Train the selected teams and their managers then launch the teams.
5. | Monitor the projects and make adjustments as needed.
6. | Expand the scope, selecting additional projects or teams.
7. | Create or expand the pool of available SEI-authorized instructors and/or coaches.
8. | Repeat starting at step 4.

## Slide 14: Training Participants
Participant | Course | Notes
Executives and senior management | TSP Executive Strategy Seminar | 1 day + optional ½ day strategic planning session.
Middle and first-line managers | Leading Development Teams | 3 days
Software developers | PSP Fundamentals PSP Advanced | 5 days 5 days (optional)
 | PSP I PSP II (Alternative to PSP Fundamentals and Advanced) | 5 days 5 days
Other team members | Introduction to Personal Process | 2.5 days
 | TSP Team Member Training (Alternative to Introduction to Personal Process) | 2.5 days
Instructors | PSP Instructor Training | 5 days Pre-requisite training: PSP Fundamentals and PSP Advanced or PSP I and PSP II
Coaches | TSP Coach Training | 5 days Pre-requisite training: PSP Fundamentals and PSP Advanced or PSP I and PSP II

## Slide 15: Scale-Up Approach
The broader TSP introduction should repeat the pilot project steps across the organization.
  Define each location’s goals and responsibilities.
  Work project by project.
  Build an experience base.
  Train managers and executives first.
  Train developers.
  Launch projects with TSP.
Treat each new introduction as a test.
  Use TSP methods.
  Gather data.
  Evaluate results.
  Adjust plans and methods as needed.

## Slide 16: The Scale-Up Team
Form a scale-up leadership team.
  TSP trained
  All required skills, disciplines, and constituencies
  A core of full-time members
Conduct a TSP launch of the scale-up effort.
  All team members present
  Management participate in opening and closing meetings
  Monitor and review like an engineering project

## Slide 17: Sustaining the TSP - 1
To sustain long-term TSP transition, incorporate the TSP transition goals into the organization’s business system.
  Reward and recognition programs
  Salary and promotion reviews
  Career planning
  Bonus criteria
  High-potential management programs
When TSP success is recognized as a ticket to personal advancement, sustained improvement will be assured.

## Slide 18: Sustaining the TSP - 2
As with any disciplined activity, the TSP needs continuing reinforcement from management.
Establish regular quarterly management reviews.
  Review project performance.
  Examine key process measures.
  Establish and review benchmark comparisons.
Identify, recognize, and reward superior individual, team, and management work.

## Slide 19: Maintain Continuing Oversight
While goals, responsibilities, and resources are essential, they are not enough to sustain a major behavior change.
If senior management appears to lose interest in the TSP transition effort
  progress will be slow
  the effort will not succeed
If you take all of these steps and show continuing interest, TSP transition will be rapid and effective.

## Slide 20: Messages to Remember
The key to TSP introduction is management priority and support.
Transition will be rapid and effective if you
  set and track goals
  establish clear responsibilities
  assign adequate resources
  measure and monitor the work
  recognize and reward superior performance