## Slide 1
TSP Executive Strategy Seminar
TSPm Multi-Team Process

## Slide 3: Large-Scale Distributed Teamwork
The challenges of large-scale development work are to
  establish common goals and plans
  build and maintain cross-team interaction
  motivate team-level decision making
The TSP multi-team distributed process is designed to accomplish these objectives.
The TSPm process is for teams of up to about 150 members.
Larger teams need some custom-designed processes which can be develop on an as-needed basis.

## Slide 4: Unit Teams
All the members are in a single group.
  3 to ~20 members
  single leader
  flat hierarchy
  multiple interdependencies
  close member interaction
Team Leader

## Slide 5: Large Teams
Large teams usually have multiple unit teams.
  15 to 100+ members
  single project manager
  multiple team leaders
  tree-like hierarchy
  little cross-team
interaction
Project
Manager
Team Leader
Team Leader
Team Leader

## Slide 6: Large Team Communication
The Problem
  In large teams, communication is generally through the managers.
  The engineers on unit teams have no orderly way to communicate.
The TSPm Solution
  Each unit team names 8 role managers.
    planning, process, support, and quality
    customer interface, design, implementation, and test
  The role managers handle issues within their teams.
  The role managers form role-manager teams to communicate across the project.

## Slide 7: TSPm Communication
Project Management
Leadership Team
Team Leader
Team Leader
Team Leader
Planning
Process
Support
Quality
Customer Interface
Design
Implementation
Test
The role
manager
network
The management
hierarchy

## Slide 8: Team Coordination and Control
The Problem
  Large systems require overall control of
    designs
    versions
    changes
    risks and issues
  Centrally controlling these items can delay the engineers and unit teams.
The Solution
  Each unit team gives role managers responsibility to coordinate these issues.
  The role manager teams coordinate these issues across the unit teams and with the leadership team.

## Slide 9: Large-Scale Teamworking Skills
To work in a large distributed-team environment, developers must consistently
  plan and track their work
  meet their commitments
  deliver quality products
  respond to dynamic requirements
TSPm meets these needs by using unit teams that each follow the TSP and consistently do quality work.