Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

TSPm Role Manager Team Launch Handouts

| Contents | Launch Workshop |
| --- | --- |
| # Page | Element |
| 2 | Meeting Report - Launch Meeting 1 (partially completed) |
| 3 | TSPm Role Manager Team Launch - Script RTL |
| 4 | RTL Launch Meeting 1 - Script RTL1 |
| 5 | Meeting Report - Launch Meeting 2 (partially completed) |
| 6 | RTL Launch Meeting 2 - Script RTL2 |
| 7 | Meeting Report - Launch Meeting 3 (partially completed) |
| 8 | RTL Launch Meeting 3 - Script RTL3 |
| 9 | Meeting Report - Launch Meeting 4 (partially completed) |
| 10 | RTL Launch Meeting 4 - Script RTL4 |
| 11 | Meeting Report - Launch Meeting 5 (partially completed) |
| 12 | RTL Launch Meeting 5 - Script RTL5 |
| 13 | Meeting Report - Launch Meeting 6 (partially completed) |
| 14 | RTL Launch Meeting 6 - Script RTL6 |
| 15 | Meeting Report - Launch Meeting 7 (partially completed) |
| 16 | RTL Launch Meeting 7 - Script RTL7 |
| 17 | Meeting Report – RTL Postmortem Meeting (partially completed) |
| 18 | RTL Launch Postmortem - Script RTLPM |
| 19 | TSP Issue and Risk Tracking Log - Form ITL (blank) |
| 20 | TSP Issue and Risk Tracking Log Instructions - Form ITL |
| 21 | TSP Process Improvement Proposal - Form PIP (blank) |
| 22 | TSP Process Improvement Proposal Instruction - Form PIP |

Meeting Report - RTL Meeting 1

| Name |  |  |  |  |  |  |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chairperson |  | TSP Coach |  |  |  | Location |  |  |  |  |  |
| Meeting Date |  |  |  |  |  | Time From: |  |  |  | To: |  |
| Subject/Purpose |  |  |  | RTL Meeting 1: To overview the RTL process and to have the leadership team |  |  |  |  |  |  |  |
| provide guidance on what they want the role manager team to do |  |  |  |  |  |  |  |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  | Role |  |
| Agenda |  |  |  |  |  |  |  |  |  |  |  |
| Times (min.) |  |  |  |  | Topics |  |  |  |  | Discussion Leader |  |
| Plan | Start |  | Stop |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Agenda and meeting process |  |  |  |  | TSP Coach |  |
| 20 |  |  |  |  | Launch overview |  |  |  |  | TSP Coach |  |
| 30 |  |  |  |  | Leadership team’s goals and requirements |  |  |  |  | Leadership Team |  |
| 30 |  |  |  |  | Goal questions |  |  |  |  | Role Manager Team |  |
| 15 |  |  |  |  | Reporting questions |  |  |  |  | Role Manager Team |  |
| 5 |  |  |  |  | Meeting wrap-up and report |  |  |  |  | TSP Coach |  |
| Decisions, Actions, and Key Information |  |  |  |  |  |  |  |  |  |  |  |
| What |  |  |  |  |  |  |  | Who |  |  | When |

(Use additional form copies if needed.)

| TSPm Role Manager Team Launch - Script RTL |  |
| --- | --- |
| Purpose | To guide role manager teams in conducting an RTL launch workshop |
| Entry Criteria | - The role manager team members have all completed a TSPm team launch. - They all hold the same role manager position on their sub-teams. - The leadership team is available for RTL meetings 1 and 7. - All team members will attend meetings 1 through 7 and the postmortem. - For distributed teams, the remote role managers participate in the entire launch either in person or via telephone or videoconference. - An authorized TSP coach is on hand to lead the launch. |
| General | - Timing - RTL meetings 1 through 6 are held on the first launch day. - Meeting 7 and the postmortem (RTLPM) are on day 2. - Meetings 1 and 7 may be held simultaneously with the planning, process, quality, and support manager teams. - A subsequent launch could also hold meetings 1 and 7 with the customer interface, design, implementation, and test manager teams. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Leadership Team Objectives | - Hold launch meeting 1 (script RTL1). - review the launch process and introduce team members - discuss the team’s goals with the leadership team |
| 2 | Goals and Lead Role Manager Selection | - Hold launch meeting 2 (script RTL2). The role manager team - defines and documents its goals - selects the lead role manager |
| 3 | Products Produced and Processes Used | - Hold launch meeting 3 (script RTL3). - define the products (processes, analyses, reports, judgments, and so forth) the team is to produce - determine the frequency and content of the periodic products - define the requirements and structure for the one-time products - define the processes to produce these products - assign documentation responsibility for these processes - list the processes on form INV and products on form SUMS |
| 4 | Produce the Overall Plan | - Hold launch meeting 4 (script RTL4). - estimate the sizes or other workload measures for the intended products - estimate the time to produce each product, either once or periodically |
| 5 | Team Member Plans | - Hold launch meeting 5 (script RTL5). - assign the required work to groups of team members - the team member groups make plans to produce the desired products |
| 6 | Report Preparation | - Hold launch meetings 6 (script RTL6). - prepare a report of the launch results to the leadership team |
| 7 | Management Review | - Hold launch meeting 7 (script RTL7). - review the role managers’ goals and plans with the leadership team - answer questions and discuss issues and concerns |
| PM | Launch Postmortem | - Hold the launch postmortem meeting (script RTLPM). - gather launch data and produce a launch report - enter this report in the project notebook - assess the launch process and prepare PIPs |

| # Exit Criteria | - Launch completed with documented team and member plans - Lead role manager selected - Defined team goals, processes, plans, products, risks, and schedules - Management agreement with the team plan - Resolution actions identified and responsibilities assigned - Launch data filed in the project notebook (specification NOTEBOOK). |
| --- | --- |

| TSPm RTL Launch Meeting 1 - Script RTL1 |  |
| --- | --- |
| Purpose | To review the leadership team’s goals and requirements with the role manager team |
| Entry Criteria | - The leadership team and program manager are present and prepared. - All participants are present (TSP coach and team members). - For distributed teams, remote members participate via telephone or videoconference. - Forms: MTG, ITL, PIP |
| General | - Meeting 1 takes from 1 to 2 hours. - Meeting 1 may cover the goals and requirements for several role manager teams at the same time. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | TSP and Launch Overview Meeting Role Assignments | The TSP coach leads the meeting (script MTG). The TSP coach - describes the RTL launch process and the launch products - reviews the meeting roles and assigns a timekeeper and recorder (specification ROLE) - discusses the work to be done in this meeting |
| 2 | Leadership Team’s Goals and Requirements | The program manager or designee - describes the leadership team’s goals for this role manager team - defines the immediate needs - describes periodic reporting requirements and frequency - discusses the need for early warning of potential problems - outlines the need for managing key project risks - answers the team's questions |
| 3 | Goal Questions | The team members should satisfy themselves that they understand the leadership team’s goals and requirements. - the reasons for each goal and requirement - how the leadership team will determine of their needs are met |
| 4 | Reporting Questions | The team members should satisfy themselves that they understand the reports the leadership team is requesting. - specific content of the reports - and special format needs of constraints - how the reports are to be used - when and how frequently the reports are needed |
| 5 | Launch Meeting Documentation | The recorder completes form MTG. - lists the attendees and the time spent by agenda item - describes decisions made and by whom - documents pending actions: what, when, and by whom - verifies the meeting report with the meeting attendees and saves the completed form MTG to give to the lead role manager |

| Exit Criteria | - Launch meeting 1 activities have been completed. - The role manager team understands the leadership team’s needs and goals. - All of the team's questions have been answered, or actions are planned to get the answers. - All risks and issues have been recorded (form ITL). - All process improvement suggestions have been recorded (form PIP). - The meeting report has been completed (form MTG and attachments). - The lead role manager has copies of all meeting products. |
| --- | --- |

Meeting Report - RTL Meeting 2

| Name |  |  |  |  |  |  |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chairperson |  | TSP Coach |  |  |  | Location |  |  |  |  |  |
| Meeting Date |  |  |  |  |  | Time From: |  |  |  | To: |  |
| Subject/Purpose |  |  |  | RTL Meeting 2: To review managements goals and define the role manager |  |  |  |  |  |  |  |
| team’s goals |  |  |  |  |  |  |  |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  | Role |  |
| Agenda |  |  |  |  |  |  |  |  |  |  |  |
| ## Times (min.) |  |  |  |  | Topics |  |  |  |  | Discussion Leader |  |
| Plan | Start |  | Stop |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Agenda and meeting process |  |  |  |  | TSP Coach |  |
| 10 |  |  |  |  | Review management’s stated goals |  |  |  |  | TSP Coach |  |
| 30 |  |  |  |  | Identify management’s implied goals |  |  |  |  | TSP Coach |  |
| 25 |  |  |  |  | Define the role manager team’s goals |  |  |  |  | TSP Coach |  |
| 15 |  |  |  |  | Assign responsibility for goal tracking |  |  |  |  | TSP Coach |  |
| 15 |  |  |  |  | Select the role manager team leader |  |  |  |  | TSP Coach |  |
| 5 |  |  |  |  | Meeting wrap-up and report |  |  |  |  | TSP Coach |  |
| Decisions, Actions, and Key Information |  |  |  |  |  |  |  |  |  |  |  |
| What |  |  |  |  |  |  |  | Who |  |  | When |

(Use additional form copies if needed.)

| TSPm RTL Launch Meeting 2 - Script RTL2 |  |
| --- | --- |
| Purpose | To guide the role manage team in setting goals and selecting the lead role manager |
| Entry Criteria | - All participants are present (TSP coach and team members). - For distributed teams, remote members participate via telephone or videoconference. - Forms: GOAL, ITL, MTG, PIP |
| General | Meeting 2 generally takes 1 to 2 hours. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Meeting Roles | Select the meeting roles (specification ROLE). - The TSP coach leads the meeting (script MTG). - The timekeeper tracks time and keeps the meeting on schedule. - The recorder notes meeting decisions and actions and writes the meeting report (form MTG). |
| 2 | Meeting Overview | The TSP coach reviews the work to be done in this meeting and the products to be produced. |
| 3 | Review Management's Stated Goals | The TSP coach leads the team in reviewing management's goals to - get agreement on what management stated as the role manager team’s goals - identify one or more measure for the key management goals - recording results on form GOAL. |
| 4 | Implied Goals | The TSP coach leads the team in defining the goals that are implied by management's stated goals. Considerations include team productivity, quality performance, risk analysis, and process improvement (see TSPm Role Manager Team Responsibilities). |
| 5 | Team Goals | The TSP coach leads the team in - establishing team goals to meet management's stated and implied goals - identifying one or more measures for each team goal - recording results on form GOAL |
| 6 | Goal Tracking | The TSP coach leads the team in - assigning team-member tracking responsibility for each goal - recording the assignments on form GOAL - establishing a tracking schedule for each goal |
| 7 | Role Team Leader Selection | - The TSP coach leads the team’s selection of the lead role manager (see TSPm Lead Role Manager Responsibilities). - Each team member first makes whatever comments he or she chooses. - All members then write their selections and give them to the TSP coach. - The TSP coach tallies the votes and announces the selection. |
| 8 | Launch Meeting Documentation | The recorder completes form MTG. - lists the attendees and the time spent by agenda item - describes decisions made and by whom - documents pending actions: what, when, and by whom - verifies the meeting report with the meeting attendees - gives the completed form MTG to the lead role manager. |

| Exit Criteria | - Launch meeting 2 activities have been completed. - The lead role manager has been selected. - Role manager team goals are documented (form GOAL). - All risks and issues have been recorded (form ITL). - All process improvement suggestions have been recorded (form PIP). - The meeting report has been completed (form MTG and attachments). - The lead role manager has copies of all meeting products. |
| --- | --- |

Meeting Report - RTL Meeting 3

| Name |  |  |  |  |  |  |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chairperson |  | TSP Coach |  |  |  | Location |  |  |  |  |  |
| Meeting Date |  |  |  |  |  | Time From: |  |  |  | To: |  |
| Subject/Purpose |  |  |  | RTL Meeting 3: To guide the role manager team in defining the products it will |  |  |  |  |  |  |  |
| produce and the processes it will use |  |  |  |  |  |  |  |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  | Role |  |
| Agenda |  |  |  |  |  |  |  |  |  |  |  |
| ## Times (min.) |  |  |  |  | Topics |  |  |  |  | Discussion Leader |  |
| Plan | Start |  | Stop |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Agenda and meeting process |  |  |  |  | TSP Coach |  |
| 60 |  |  |  |  | Define the products to be produced |  |  |  |  | Lead Role Manager |  |
| 30 |  |  |  |  | Define the processes the team will use |  |  |  |  | Lead Role Manager |  |
| 5 |  |  |  |  | Meeting wrap-up and report |  |  |  |  | TSP Coach |  |
| Decisions, Actions, and Key Information |  |  |  |  |  |  |  |  |  |  |  |
| What |  |  |  |  |  |  |  | Who |  |  | When |

(Use additional form copies if needed.)

| TSPm RTL Launch Meeting 3 - Script RTL3 |  |
| --- | --- |
| Purpose | To guide the role manager team in defining the products to be produced and the processes to be used |
| Entry Criteria | - All participants are present (TSP coach, team members, lead role manager). - For distributed teams, remote members participate via telephone or videoconference. - The documented team goals are available. - Forms: INV, ITL, MTG, PIP, SUMS |
| General | Meeting 3 generally takes from 1 to 2 hours. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Meeting Roles | Select the meeting roles (specification ROLE). - The TSP coach leads the meeting (script MTG). - The timekeeper tracks time and keeps the meeting on schedule. - The recorder notes meeting decisions and actions and writes the meeting report (form MTG). |
| 2 | Meeting Overview | The TSP coach reviews the work to be done in this meeting and the products to be produced. |
| 3 | Products Produced | - The lead role manager leads the team in defining the products the team is to produce either once or periodically. - These products may be processes, analyses, reports, judgments, or anything else the leadership team requested. |
| 4 | Development Process | The lead role manager leads the team in - defining the processes to be used - recording the results on form INV - making a plan to document each process - deciding who will document each process |
| 5 | Launch Meeting Documentation | The recorder completes form MTG. - lists the attendees and the time spent by agenda item - describes decisions made and by whom - documents pending actions: what, when, and by whom - verifies the meeting report with the meeting attendees - gives the completed form MTG to the lead role manager |

| Exit Criteria | - Launch meeting 3 activities have been completed. - List of products to be produced has been recorded (form SUMS). - Overall and detailed development process steps are documented. - Process plan and support plan are documented (form INV). - All risks and issues have been recorded (form ITL). - All process improvement suggestions have been recorded (form PIP). - The meeting report has been completed (form MTG and attachments). - The lead role manager has copies of all meeting products. |
| --- | --- |

Meeting Report - RTL Meeting 4

| Name |  |  |  |  |  |  |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chairperson |  | TSP Coach |  |  |  | Location |  |  |  |  |  |
| Meeting Date |  |  |  |  |  | Time From: |  |  |  | To: |  |
| Subject/Purpose |  |  |  | RTL Meeting 4: To guide the role manager team in producing a plan for its work |  |  |  |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  | Role |  |
| Agenda |  |  |  |  |  |  |  |  |  |  |  |
| ## Times (min.) |  |  |  |  | Topics |  |  |  |  | Discussion Leader |  |
| Plan | Start |  | Stop |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Agenda and meeting process |  |  |  |  | TSP Coach |  |
| 15 |  |  |  |  | Estimate the sizes of the products to be produced |  |  |  |  | Lead Role Manager |  |
| 30 |  |  |  |  | Determine the required project tasks |  |  |  |  | Lead Role Manager |  |
| 30 |  |  |  |  | Estimate the time each task will require |  |  |  |  | Lead Role Manager |  |
| 15 |  |  |  |  | Estimate the time the team will have available |  |  |  |  | Lead Role Manager |  |
| 5 |  |  |  |  | Meeting wrap-up and report |  |  |  |  | TSP Coach |  |
| Decisions, Actions, and Key Information |  |  |  |  |  |  |  |  |  |  |  |
| What |  |  |  |  |  |  |  | Who |  |  | When |

(Use additional form copies if needed.)

| TSPm RTL Launch Meeting 4 - Script RTL4 |  |
| --- | --- |
| Purpose | To guide the role manager team in producing a plan for its work |
| Entry Criteria | - All participants are present (TSP coach, team members, lead role manager). - For distributed teams, remote members participate via telephone or videoconference. - A list of the products to be produced - The defined processes to produce these products. - Forms: ITL, MTG, PIP, SCHED, SUMS, TASK |
| General | Meeting 4 generally takes 1 to 2 hours. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Meeting Roles | Select the meeting roles (specification ROLE). - The TSP coach leads the meeting (script MTG). - The timekeeper tracks time and keeps the meeting on schedule. - The recorder notes meeting decisions and actions and writes the meeting report (form MTG). |
| 2 | Meeting Overview | The TSP coach reviews the work to be done in this meeting and the products to be produced. |
| 3 | Size Estimate | The lead role manager leads the team in - estimating the sizes of the products the role manager team will produce - recording these estimates on form SUMS |
| 4 | Determine Project Tasks | The lead role manager leader leads the team in producing a detailed task plan for the required work. - Use the team’s processes defined in meeting 3. - The plan tasks are each 10 hours or less per team member. |
| 5 | Overall Resource Estimate | The lead role manager leads the team in estimating the resources required for each task defined in step 4 (form TASK). |
| 6 | Resource Availability | The lead role manager leads the team in - estimating the team’s task hours to be used for each project week (form SCHED) - determining the work schedule |
| 7 | Launch Meeting Documentation | The recorder completes form MTG. - lists the attendees and the time spent by agenda item - describes decisions made and by whom - documents pending actions: what, when, and by whom - verifies the meeting report with the meeting attendees - gives the completed form MTG to the lead role manager |

| Exit Criteria | - Launch meeting 4 activities have been completed. - The role manager team plan has been documented. - All risks and issues have been recorded (form ITL). - All process improvement suggestions have been recorded (form PIP). - The meeting report has been completed (form MTG and attachments). - The lead role manager has copies of all meeting products. |
| --- | --- |

Meeting Report - RTL Meeting 5

| Name |  |  |  |  |  |  |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chairperson |  | TSP Coach |  |  |  | Location |  |  |  |  |  |
| Meeting Date |  |  |  |  |  | Time From: |  |  |  | To: |  |
| Subject/Purpose |  |  |  | RTL Meeting 5: To guide the role manager team in producing a balanced plan |  |  |  |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  | Role |  |
| Agenda |  |  |  |  |  |  |  |  |  |  |  |
| ## Times (min.) |  |  |  |  | Topics |  |  |  |  | Discussion Leader |  |
| Plan | Start |  | Stop |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Agenda and meeting process |  |  |  |  | TSP Coach |  |
| 15 |  |  |  |  | Allocate tasks to team members |  |  |  |  | Lead Role Manager |  |
| 30 |  |  |  |  | Assess the plan |  |  |  |  | Lead Role Manager |  |
| 30 |  |  |  |  | Resolve plan issues |  |  |  |  | Lead Role Manager |  |
| 15 |  |  |  |  | Review the plan |  |  |  |  | Lead Role Manager |  |
| 5 |  |  |  |  | Meeting wrap-up and report |  |  |  |  | TSP Coach |  |
| Decisions, Actions, and Key Information |  |  |  |  |  |  |  |  |  |  |  |
| What |  |  |  |  |  |  |  | Who |  |  | When |

(Use additional form copies if needed.)

| TSPm RTL Launch Meeting 5 - Script RTL5 |  |
| --- | --- |
| Purpose | To guide the role manager team in producing a balanced plan |
| Entry Criteria | - All participants are present (TSP coach, team members, lead role manager). - For distributed teams, remote members participate via telephone or videoconference. - Documented process, quality, and support plans are available. - Documented overall plan has been prepared. - Overall and next-phase effort estimates are available. - Forms: SCHED, TASK, INV, ITL, MTG, PIP, SUMS |
| General | Meeting 5 generally takes 1 to 2 hours. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Meeting Roles | Select the meeting roles (specification ROLE). - The TSP coach leads the meeting (script MTG). - The timekeeper tracks time and keeps the meeting on schedule. - The recorder notes meeting decisions and actions and writes the meeting report (form MTG). |
| 2 | Meeting Overview | The TSP coach reviews the work to be done in this meeting and the products to be produced. |
| 3 | Allocate Tasks to Team Members | The lead role manager leads the team in - allocating the plan tasks to individual team members - maintaining a balanced workload among the team members |
| 4 | Assess the Plan | - Each role manager team member - determines the impact of the role manager work on his or her other commitments - attempts to resolve any issues with the role manager team |
| 5 | Resolve Plan Issues | - Where issues cannot be resolved with the role manager team, each role manager team member - negotiates the impact with his or her team leader and team - where possible, resolves conflicts with the team leader and lead role manager - takes unresolved conflicts to the leadership team (along with the lead role manager) |
| 6 | Review the Plan | The team leader leads the team in reviewing the plan to ensure that it - produces the required products - meets the established team goals - equitably balances the role manager team’s workload |
| 7 | Launch Meeting Documentation | The recorder completes form MTG. - lists the attendees and the time spent by agenda item - describes decisions made and by whom - documents pending actions: what, when, and by whom - verifies the meeting report with the meeting attendees - gives the completed form MTG to the planning manager |

| Exit Criteria | - Launch meeting 5 activities have been completed. - Detailed next-phase plans for each team member and the team are documented (forms INV, SUMP, SUMQ, TASK, SCHED). - All risks and issues have been recorded (form ITL). - All process improvement suggestions have been recorded (form PIP). - The meeting report has been completed (form MTG and attachments). - The lead role manger has copies of all meeting products. |
| --- | --- |

Meeting Report - RTL Meeting 6

| Name |  |  |  |  |  |  |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chairperson |  | TSP Coach |  |  |  | Location |  |  |  |  |  |
| Meeting Date |  |  |  |  |  | Time From: |  |  |  | To: |  |
| Subject/Purpose |  |  |  | RTL Meeting 6: To guide the role manager team in preparing to review its plan |  |  |  |  |  |  |  |
| with the leadership team |  |  |  |  |  |  |  |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  | Role |  |
| Agenda |  |  |  |  |  |  |  |  |  |  |  |
| ## Times (min.) |  |  |  |  | Topics |  |  |  |  | Discussion Leader |  |
| Plan | Start |  | Stop |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Agenda and meeting process |  |  |  |  | TSP Coach |  |
| 30 |  |  |  |  | Review the material to be presented |  |  |  |  | Lead Role Manager |  |
| 15 |  |  |  |  | Decide what to present and who will do it |  |  |  |  | Lead Role Manager |  |
| 15 |  |  |  |  | Define the required preparation work |  |  |  |  | Lead Role Manager |  |
| 5 |  |  |  |  | Assign preparation tasks |  |  |  |  | Lead Role Manager |  |
| 5 |  |  |  |  | Meeting wrap-up and report |  |  |  |  | TSP Coach |  |
| Decisions, Actions, and Key Information |  |  |  |  |  |  |  |  |  |  |  |
| What |  |  |  |  |  |  |  | Who |  |  | When |

(Use additional form copies if needed.)

| TSPm RTL Launch Meeting 6 - Script RTL6 |  |
| --- | --- |
| Purpose | To guide the team in preparing for the leadership team meeting (RTL7) |
| Entry Criteria | - All participants are present (TSP coach, team members, lead role manager). - For distributed teams, remote members participate via telephone or videoconference. - Forms: ITL, MTG, PIP - Specifications: NOTEBOOK and STATUS |
| General | In the leadership team meeting (meeting 7) the role manager team will - review the team’s goals - review the project plan and any questions or issues with this plan Meeting 6 generally takes 1 to 2 hours. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Meeting Roles | Select the meeting roles (specification ROLE). - The TSP coach leads the meeting (script MTG). - The timekeeper tracks time and keeps the meeting on schedule. - The recorder notes meeting decisions and actions and writes the meeting report (form MTG). |
| 2 | Meeting Overview | The TSP coach reviews the objectives and procedure for the meeting, and describes the example contents of the management presentation. |
| 3 | Planning for the Leadership Team Meeting | The lead role manager leads the team in - discussing the material to be covered - deciding what to present and who will present it - assigning the preparation work to one or more team members |
| 4 | Meeting Preparation | The lead role manager summarizes - the work to be done - who will produce each item - the times when the items will be completed - who will present each item |
| 5 | Launch Meeting Documentation | The recorder completes form MTG. - lists the attendees and the time spent by agenda item - describes decisions made and by whom - documents pending actions: what, when, and by whom - verifies the meeting report with the meeting attendees - gives the completed form MTG to the planning manager |

| Exit Criteria | - Launch meeting 6 activities have been completed. - The leadership team meeting topics are decided and the preparation work planned. - All risks and issues have been recorded (form ITL). - All process improvement suggestions have been recorded (form PIP). - The meeting report has been completed (form MTG and attachments). - The lead role manger has copies of all meeting products. |
| --- | --- |

Meeting Report - RTL Meeting 7

| Name |  |  |  |  |  |  |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chairperson |  | TSP Coach |  |  |  | Location |  |  |  |  |  |
| Meeting Date |  |  |  |  |  | Time From: |  |  |  | To: |  |
| Subject/Purpose |  |  |  | RTL Meeting 7: To guide the role manager team through the final launch |  |  |  |  |  |  |  |
| meeting with the leadership team |  |  |  |  |  |  |  |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  | Role |  |
| Agenda |  |  |  |  |  |  |  |  |  |  |  |
| ## Times (min.) |  |  |  |  | Topics |  |  |  |  | Discussion Leader |  |
| Plan | Start |  | Stop |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Meeting roles |  |  |  |  | TSP Coach |  |
| 10 |  |  |  |  | Agenda and meeting objectives |  |  |  |  | Lead Role Manager |  |
| 30 |  |  |  |  | Review of team goals |  |  |  |  | Lead Role Manager |  |
| 15 |  |  |  |  | Compare the team plan with management’s goals |  |  |  |  | Lead Role Manager |  |
| 15 |  |  |  |  | Discussion |  |  |  |  | Lead Role Manager |  |
| 5 |  |  |  |  | Meeting wrap-up and report |  |  |  |  | TSP Coach |  |
| Decisions, Actions, and Key Information |  |  |  |  |  |  |  |  |  |  |  |
| What |  |  |  |  |  |  |  | Who |  |  | When |

(Use additional form copies if needed.)

| TSPm RTL Launch Meeting 7 - Script RTL7 |  |
| --- | --- |
| Purpose | To guide the team through the final launch leadership team meeting |
| Entry Criteria | - All participants are present (TSP coach, team members, lead role manager, and the leadership team). - For distributed teams, remote members participate via telephone or videoconference. - The management briefing guidelines have been reviewed. - Copies of the team presentation are available. - Forms: ITL, MTG, PIP |
| General | - In the leadership team meeting, the team reviews with management its plan and any questions or issues regarding the plan. - Meeting 7 generally takes 1 to 2 hours. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Meeting Roles | Select the meeting roles (specification ROLE). - The TSP coach leads the meeting (script MTG). - The timekeeper tracks time and keeps the meeting on schedule. - The recorder notes meeting decisions and actions and writes the meeting report (form MTG). |
| 2 | Agenda and Objectives | The lead role manager reviews the meeting agenda and objectives. |
| 3 | Team Goal and Plan Comparison | The lead role manager or other team member summarizes the - leadership team’s stated goals - the team's plan and goals - how the team's plan and goals compare with management’s goals - the products the role manager team will produce, their characteristics, and their schedules |
| 4 | Discussion | The lead role manager asks for any questions and closes the meeting. |
| 5 | Launch Meeting Documentation | The recorder completes form MTG. - lists the attendees and the time spent by agenda item - describes decisions made and by whom - documents pending actions: what, when, and by whom - verifies the meeting report with the meeting attendees - gives the completed form MTG to the planning manager |

| Exit Criteria | - The leadership team agrees with the team plan or identifies resolution actions and assigns responsibilities. - All risks and issues have been recorded (form ITL). - All process improvement suggestions have been recorded (form PIP). - The meeting report has been completed (form MTG and attachments). - The lead role manger has copies of all meeting products. |
| --- | --- |

Meeting Report - RTL Postmortem Meeting

| Name |  |  |  |  |  |  |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Chairperson |  | TSP Coach |  |  |  | Location |  |  |  |  |  |
| Meeting Date |  |  |  |  |  | Time From: |  |  |  | To: |  |
| Subject/Purpose |  |  |  | RTL Meeting 5: To guide the role manager team through the launch postmortem |  |  |  |  |  |  |  |
| Attendees |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  | Role |  |
| Agenda |  |  |  |  |  |  |  |  |  |  |  |
| ## Times (min.) |  |  |  |  | Topics |  |  |  |  | Discussion Leader |  |
| Plan | Start |  | Stop |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  | Agenda and meeting process |  |  |  |  | TSP Coach |  |
| 10 |  |  |  |  | Review the work to be done |  |  |  |  | TSP Coach |  |
| 30 |  |  |  |  | Conduct the postmortem |  |  |  |  | TSP Coach |  |
| 5 |  |  |  |  | Meeting wrap-up and report |  |  |  |  | TSP Coach |  |
| Decisions, Actions, and Key Information |  |  |  |  |  |  |  |  |  |  |  |
| What |  |  |  |  |  |  |  | Who |  |  | When |

(Use additional form copies if needed.)

| TSPm RTL Postmortem Meeting - Script RTLPM |  |
| --- | --- |
| Purpose | To guide the role manager team through the launch postmortem |
| Entry Criteria | - All participants are present (TSP coach, team members, lead role manager). - For distributed teams, remote members participate via telephone or videoconference. - All the team members have copies for the role manager team’s plan - Forms: ITL, MTG, PIP - Specification: NOTEBOOK |
| General | Timing - The launch postmortem meeting can be held before or after meeting 7. - The PM meeting generally takes about 1 hour. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Meeting Roles | Select the meeting roles (specification ROLE). - The TSP coach leads the meeting (script MTG). - The timekeeper tracks time and keeps the meeting on schedule. - The recorder notes meeting decisions and actions and writes the meeting report (form MTG). |
| 2 | Meeting Overview | The TSP coach reviews the work to be done in this meeting and the products to be produced. |
| 3 | Launch Postmortem | The lead role manager reviews the launch data to ensure that - all required launch data are gathered and recorded - data are properly entered in the appropriate project forms and databases - responsibility is assigned for preparing the launch materials for entry in the project notebook (specification NOTEBOOK) |
| 4 | Prepare PIPs | The TSP coach leads the team through a process evaluation. - identifies launch process problems or inconveniences - suggests process improvements - completes PIPs for these suggestions |
| 5 | Launch Meeting Documentation | The recorder completes form MTG. - lists the attendees and the time spent by agenda item - describes decisions made and by whom - documents pending actions: what, when, and by whom - verifies the meeting report with the meeting attendees - gives the completed form MTG to the planning manager |

| Exit Criteria | - Launch postmortem activities have been completed. - The leadership team presentation has been added to the project notebook. - All risks and issues have been recorded (form ITL). - All process improvement suggestions have been recorded (form PIP). - The meeting report has been completed (form MTG and attachments). - The lead role manger has copies of all meeting products. |
| --- | --- |

TSP Issue and Risk Tracking Log - Form ITL

| Name |  | Date |  |
| --- | --- | --- | --- |
| Project |  | Launch/Phase |  |

| No. | Date |  | Personal/Team | Risk/Issue | Impact | Likelihood | Source | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Description |  |  |  |  |  |  |  | Follow-up Date |
|  |  |  |  |  |  |  |  | Resolved Date |
| No. | Date |  | Personal/Team | Risk/Issue | Impact | Likelihood | Source | Owner |
| Description |  |  |  |  |  |  |  | Follow-up Date |
|  |  |  |  |  |  |  |  | Resolved Date |
| No. | Date |  | Personal/Team | Risk/Issue | Impact | Likelihood | Source | Owner |
| Description |  |  |  |  |  |  |  | Follow-up Date |
|  |  |  |  |  |  |  |  | Resolved Date |
| No. | Date |  | Personal/Team | Risk/Issue | Impact | Likelihood | Source | Owner |
| Description |  |  |  |  |  |  |  | Follow-up Date |
|  |  |  |  |  |  |  |  | Resolved Date |
| No. | Date |  | Personal/Team | Risk/Issue | Impact | Likelihood | Source | Owner |
| Description |  |  |  |  |  |  |  | Follow-up Date |
|  |  |  |  |  |  |  |  | Resolved Date |
| No. | Date |  | Personal/Team | Risk/Issue | Impact | Likelihood | Source | Owner |
| Description |  |  |  |  |  |  |  | Follow-up Date |
|  |  |  |  |  |  |  |  | Resolved Date |
| No. | Date |  | Personal/Team | Risk/Issue | Impact | Likelihood | Source | Owner |
| Description |  |  |  |  |  |  |  | Follow-up Date |
|  |  |  |  |  |  |  |  | Resolved Date |

TSP Issue and Risk Tracking Log Instructions - Form ITL

| Purpose | - Use this log to record and track project risks and issues. - Risks or issues may affect the team or may be personal. - Risks are uncertainties; they may or may not happen. - Issues are certainties; without action, they will happen. |
| --- | --- |
| General | - For both risks and issues record - a description of the risk or issue - who is responsible for tracking each risk or issue (owner) - data on each risk or issue, including when it is resolved - For risks, conduct a risk evaluation. - Evaluate the risk in terms of likelihood and impact. - Determine the source of the risks, which can fall within three categories; Engineering, Development Environment, and Program Constraints. For information about these categories, their associated sources and characteristics, refer to the Taxonomy-Based Risk Identification Technical Report, CMU/SEI-93-TR-6 (www.sei.cmu.edu). - A priority of HM would be a risk with a high likelihood of occurring and a medium impact on the project. |
| Issue/Risk Tracking | - Keep a master copy of the completed risk and issue logs in the project notebook. - In each weekly meeting, each team member reviews the status of the risks and issues he or she is responsible for. - In the weekly meetings, set review priorities based on issue/risk priority, flag date, and chronological age. - For each new phase, review the flagged items for the phase. - Note that this form is typically used as a template in a spreadsheet or database. |
| No. | Assign a control number to each risk and issue. |
| Date | Enter the date on which the risk or issue was entered in the ITL system. |
| Personal/Team | Enter an P for a personal risk or issue and a T for a team risk or issue. |
| Risk/Issue | Enter an R for a risk or an I for an issue. |
| Impact | For risks, enter the impact to the project if the risk occurs. - H (High): high impact to the project - M (Medium): medium impact to the project - L (Low): low impact to the project |
| Likelihood | For risks, enter the likelihood that the risk will occur. - H (High): high likelihood of occurring - M (Medium): medium likelihood of occurring - L (Low): low likelihood of occurring |
| Source | Based on the risk category, select one of the following sources of the described risk. - Engineering: Requirements, Design, Code and Unit Test, Integration and Test, or Engineering Specialties - Development Environment: Development Process, Development System, Management Process, Management Methods, or Work Environment - Program Constraints: Resources, Contract, or Program Interfaces |
| Owner | Name the team member who is tracking the risk or issue. |
| Description | - Describe the risk or issue as clearly as possible. For example - a change to be made or interface to be checked - a requirements question to answer - a possible delay in obtaining a support tool - Describe the risk or issue completely enough to permit you or someone else to later take the needed action. |
| Follow-up Date | Note the date when the risk or issue should be reviewed. |
| Resolved | Record the date on which the risk or issue was resolved. |

TSP Process Improvement Proposal - Form PIP

| Name |  |  | Date |  |  |
| --- | --- | --- | --- | --- | --- |
| E-mail |  | Organization |  |  |  |
| Project |  | Launch/Phase |  |  |  |

| PIP Number |  |  | Priority |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PIP Title |  |  |  |  |  |  |  |
| Improvement Description |  |  |  |  |  |  |  |
| Briefly describe the improvement you suggest. |  |  |  |  |  |  |  |
| Process Elements Impacted |  |  |  |  |  |  |  |
| If you know them, list the process elements that must be added, changed, or deleted. |  |  |  |  |  |  |  |
| Improvement Benefits (check one) |  |  |  |  |  |  |  |
| Improved Quality _______ Reduced Cycle Time ________ Reduced Risk ________ |  |  |  |  |  |  |  |
| Describe the likely benefits of the suggested change. |  |  |  |  |  |  |  |
| When completed and reviewed, submit to the Process Manager and keep a copy. |  |  |  |  |  |  |  |
| Do not write below this line. |  |  |  |  |  |  |  |
| PIP Control No. |  |  |  | Accepted |  |  |  |
| Received |  |  |  | Returned |  |  |  |
| Evaluated |  |  |  | Deferred |  |  |  |
| Effort Involved |  |  |  | Date Done |  |  |  |
| Author Notified |  |  |  |  |  |  |  |
| Reasons |  |  |  |  |  |  |  |

TSP Process Improvement Proposal Instructions - Form PIP

| Purpose | - To provide a way to record process problems and improvement ideas - To provide an orderly record of your process improvement ideas for use in process improvement |
| --- | --- |
| General | - This form is used only when a tool with equivalent functionality, features, or purpose is not available. - Use the PIP form to - record process improvement ideas as they occur to you - establish priorities for your improvement plans - describe lessons learned and unusual conditions - Keep PIP forms on hand while using the TSP. - Record process problems, even without proposed solutions. - Submit the PIPs for use in process improvement. |
| Header | - Enter your name and date. - Provide your e-mail address and organization in case there are any questions. |
| PIP Number | Use for your own identification purposes. |
| Priority | - Indicate if PIP priority is urgent, important, or routine. - Explain the reason for this priority under “Improvement Benefits.” |
| PIP Title | - Create a title for the PIP. |
| Improvement Description | - Describe your proposed improvement as explicitly as possible. |
| Process Elements Impacted | - Where you can, reference the specific process elements impacted and the changes suggested. |
| Improvement Benefits | Describe the benefits you expect from this change. Be as specific as possible. - the difficulties overcome - the impact on the product, the process, and you |
| When Completed | - Keep a copy for your records. - Submit a copy to your team’s process manager or PIP coordinator. |
| Process Manager or PIP Coordinator | - Review all PIPs. - Evaluate the PIP. - Estimate implementation effort. - Enter PIP into LOGPIP and allocate unique PIP Control No. - Enter date received. - Decide whether to accept the PIP, return it for more information, or defer it. - Notify the author of the disposition and, if returned, the information needed. - Submit approved PIPs to the process group for action. |