## Slide 1: A Discipline for Software Engineering
PSP – Record Defect Data

## Slide 2: Document Markings
Copyright 2020 Carnegie Mellon University. All rights reserved. This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center. Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense. NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS. [Distribution Statement A] This material has been approved for public release and unlimited distribution. The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.
The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.
The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

## Slide 3: Record Every Defect
A defect is some correction you must make after you thought you were done.
Not every mistake is a defect! If you discover a mistake such as a typo while working a task, do not bother to record it. It is only a defect if the mistake escapes into another work task.
For example, if you are in acceptance test and find a bug introduced during development, then that mistake is a defect.
Information about the defects you make, when you make them, where they are found, and what they cost will be used later.

## Slide 4: Defect Data - 1
Record
date found
running count
type
activity injected
activity removed
find and fix time
original defect
description

## Slide 5: Defect Data - 2
Date | The date when the defect was found
Number | The defect number (running count)
Type | The defect type from the defect type standard Use your best judgment in selecting which type applies.
Injection Activity | The activity during which this defect was injected Use your best judgment.
Removal Activity | Enter the activity during which the defect was removed. This is typically the activity during which you found the defect.
Fix Time | The amount of time it took after discovery to fix the defect This time can be determined by stopwatch or by judgment.

## Slide 6: Defect Data - 3
Original Defect | If you injected this defect while fixing another defect, (this is surprisingly common), record the number of the improperly fixed defect.
Description | What was wrong, missing, or inadequate? Write a succinct description of the defect that is clear enough to remind you about the error later and help you remember why you made it. Explain what had to be changed and why it was wrong. You may also include a description of the defect symptom and triggering conditions.

## Slide 7: Defect Types
Defect types categorize the defect. The categories should be orthogonal. If the category seems ambiguous, use your best judgement.
Use the defect type standard as a rubric.

## Slide 8: Defect Type Standard
Documentation | Incorrect or obsolete comments or information messages
Syntax | Program syntax is either invalid or valid but semantically incorrect because of spelling, punctuation, typos, instruction formats, misplaced parentheses, and so forth
Build, Package | Build problems external to the source code or compiled components including change management, version control, library, make files
Assignment | Wrong or missing declaration or initialization, duplicate names, violations, or failure to set scope or limits
Interface | Wrong or missing procedure calls, references, incorrect user or file I/O processing, wrong user formats, interface mismatches, missing ‘includes’
Checking | Wrong or missing error messages or warnings, failure to sanitize input, inadequate checks
Data | Wrong data structure or content, missing values
Function | Does something wrong manipulating data or control, for example, logic, pointers, loops, recursion, computation, function defects
System | Problem with the platform, other applications or services such as configuration, timing, memory
Environment | Development environment support system problems such as IDE, design system, compiler version, test harness or cases