## Slide 1: A Discipline for Software Engineering
Session 3 – Measure Program Size

## Slide 2: Document Markings
Copyright 2020 Carnegie Mellon University. All rights reserved. This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center. Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense. NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS. [Distribution Statement A] This material has been approved for public release and unlimited distribution. The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.
The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.
The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

## Slide 3: Problem
Estimating effort is really hard.
We might have a task list, but no way to really determine how long these tasks should take.

## Slide 4: Solution
How long a programming task will take depends, at least in part, on how big the program will be: Effort = Size * Rate.
This relationship can be helpful because physical size is easier to visualize and estimate than effort.
But we don’t have a consistent way to estimate size, and “everyone knows” that lines of code are a flawed measure.
A coding standard and counting procedure will help you produce counting results that will be consistent for you.

## Slide 5: Planning Overview and Size Measurement
Planning overview
The SEI Size Measurement Framework
Counting program size
  counters
  coding standards

## Slide 6: The Project Planning Framework
Define
Requirements
Produce
Planning Model
Estimate
Size
Estimate
Effort
Produce
Schedule
Develop
Product
Size, Resource
Schedule Data
Process
Analysis
Resources
Available
Productivity
Database
Size
Database
Product
Delivery
Tracking
Reports

## Slide 7: The SEI Size Measurement Framework
There are many ways to measure size, for example:
physical, effective, and logical lines of code (LOC)
counts of modules, classes, or components
machine statements or execution program bytes
function points
story points
This course demonstrates size using physical source LOC.
Difficulties include addressing the ambiguities resulting from
  executable and non-executable statements
  different statement types
  various language and code types
  inconsistent use of formatting

## Slide 8: Counting LOC, the Counting Standard (1 of 2)
Physical and effective LOC (line feeds)
  depend on formatting
  have many definitions
  are easy to count
  may exclude blank or comment lines (effective LOC)
Logical LOC (programming language statements)
  are invariant to formatting
  are uniquely definable
  are complex to count
  correlate with development effort

## Slide 9: Counting LOC, the Coding Standard (2 of 2)
The simplest approach is to ensure that physical LOC are similar to or have a consistent ratio with logical LOC.
Use a coding standard, and apply a physical LOC counter.
Define a coding standard that uses a physical line for each logical line.
This standard must be faithfully followed.
Then physical line counting approximates logical line counting.
Strive for consistency. Objective standards aid consistency.
Following are some examples that vary code style and counting conventions.

## Slide 10: Line Count Example (1 of 3)
Statement | Physical LOC | Non-Blank/Non-Comment LOC | Logical LOC
// compute factorial | 1 | 0 | 0
 | 1 | 0 | 0
f= 1.0 | 1 | 1 | 1
for (i=N; i >0; i--;){ | 1 | 1 | 3
{ | 1 | 1 | 0
f=f*n; | 1 | 1 | 1
} | 1 | 1 | 0
 | 1 | 0 | 0
 | 1 | 0 | 
Printf(“%d”, f); | 1 | 1 | 1
Total | 10 | 6 | 6

## Slide 11: Line Count Example (2 of 3)
Statement | Physical LOC | Non-Blank/Non-Comment LOC | Logical LOC
// compute factorial | 1 | 0 | 0
 | 1 | 0 | 0
f= 1.0 | 1 | 1 | 1
for (i=N; i >0; i--;) {f=f*n;} | 1 | 1 | 4
 | 1 | 0 | 0
Printf(“%d”, f); | 1 | 1 | 1
Total | 6 | 3 | 6

## Slide 12: Line Count Example (3 of 3)
Statement | Physical LOC | Non-Blank/Non-Comment LOC | Logical LOC
// compute factorial | 1 | 0 | 0
 | 1 | 0 | 0
f= 1.0 | 1 | 1 | 1
for (i=N; i >0; i--;){ | 1 | 1 | 3
f=f*n;} | 1 | 1 | 1
 | 1 | 0 | 0
Printf(“%d”, f); | 1 | 1 | 1
Total | 7 | 4 | 6

## Slide 13: PSP Counting/Coding Standard Examples
Count each physical line, new and changed code, except…
Do not count
blank lines
lines containing only comments
machine-generated lines
Sample coding standard items (see the detailed C++ standard)
Begin all programs with a descriptive header.
Declare each variable on a separate line using a descriptive name.
Indent each brace level from the preceding level.
Begin each statement on a new line.
Do not extend statements across multiple physical lines.
Do not place semicolons or braces on a separate line.
Notes: Should you place semicolons or braces on a stand-alone line? Does it matter? Make the code and count standards consistent.

## Slide 14: Counting Lines of Code
For small programs, size tracking can be done manually, but it requires care and attention to detail.
For larger programs, size tracking requires automation (i.e., a tool) and an accounting system.
LOC accounting provides an orderly and precise way to track LOC changes through multiple program versions.

## Slide 15: PSP Addition Summary
Disciplined development practice requires
a coding standard
counting standards for LOC (or screens, data objects – any relevant construct)
The standards
  must be tailored to your language and needs
  should incorporate PSP elements (e.g. counting requirements)
  are needed to write the assignment programs